## Slide 1: FS_EnergySys Status Report
Jungshin Park (Samsung),
Konstantinos Samdanis (Lenovo)
(Rapporteurs)

## Slide 2: FS_EnergySys Status after SA2#160AH-e
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010029 | Study on Energy Efficiency and Energy Saving | FS_EnergySys | 18/06/2024 | 15% | SP-231192 | 40% | Study in progress
  General
  Total 83 TDocs are submitted, and 30 TDocs (for 1TU) + 2 LSs are handled in the meeting
  Solution discussions started from this meeting
  Two LS proposals have been postponed to the next meeting
  Progress since SA2#160AH-e
  Architectural Assumption, Scope and Definitions have been updated and agreed 3 pCRs
  Total 15 solutions out of 23 proposals have been accepted in the meeting
    6 solutions have been accepted for KI#1
    5 solutions have been accepted for KI#2
    4 solutions have been accepted for KI#3
  RAN impacts and dependencies
  None

## Slide 3: FS_EnergySys Status after SA2#160AH-e
  Other WG dependencies
  None
  Contentious issues
  None
  Plans for upcoming meetings (3.5 TUs remaining)
  SA2#161: Continue solution discussion, last meeting for new solution proposals
  SA2#162: last meeting for solution updates, start discussion on evaluation and conclusion
  SA2#163: Complete solution evaluation and study conclusion

## Slide 4: FS_EnergySys Work Plan
Total 13 TUs
  6.5 TUs for Study Phase
  6.5 TUs for Normative Work
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 1 | 1 | TR skeleton, scope, architectural assumptions, key issue discussion
SA2#160 | Nov 2023 | 1 | 1 | Continue discussion on Key Issues, start solution discussion
SA2#160AH-e | Jan 2024 | 1 | 1 | Start solution discussion, last meeting for Key Issue proposals
SA2#161 | Feb 2024 | 1.5 |  | Continue solution discussion, last meeting for new solution proposals
SA2#162 | Apr 2024 | 1 |  | last meeting for solution updates, start discussion on evaluation and conclusion
SA2#163 | May 2024 | 1 |  | Complete evaluations and conclusions
 | Total | 6.5 |  |