## Slide 1: Plan for SA2#168
Andy Bennett
SA2 Chair
SA WG2 Meeting #168 Goteborg
April 07 – April 11, 2025

## Slide 2: Plan for SA2#168
Comments on Rel-20 study planning
  It is strongly encouraged that for the studies starting in this meeting the Key Issues are stable by the end of the meeting
 | 2025 | 2025 | 2025 | 2025 | 2025 | 2026 | 2026 | 2026 | 2026
 | Apr #168 Goteborg | May #169 Fukuoka | Aug #170 Goteborg | Oct #171 China | Nov #172 Dallas | Feb #173 India | Apr #174 EU | May #175 China | Aug #176 EU
 |  |  |  |  | Study deadline A | Study deadline B |  | Stage 2 80% | Stage 2 100%
Items starting in April | Meeting #1 | Meeting #2 | Meeting #3 | Meeting #4 | Meeting #5 | Meeting #6 | Meeting #7 | Meeting #8 | Meeting #9
Priority | KI’s | Solutions | Solutions | Solution updates, conclusions | Solution updates, conclusions | Normative | Normative | Normative | Normative
Items starting in August |  |  | Meeting #1 | Meeting #2 | Meeting #3 | Meeting #4 | Meeting #5 | Meeting #6 | Meeting #7
Priority |  |  | KI’s | Solutions | Solutions, conclusions | Solution updates, conclusions | Normative | Normative | Normative
No exceptions expected

## Slide 3: Plan for SA2#168
Plenary sessions
  Monday Q4
    6G Study: Q&A on company inputs on the 6G study
    6G Study: Discussion of moderator-provided topics list
  Tuesday Q4
    6G Study: Drafting for NWM questions

## Slide 4: Plan for SA2#168
Plenary sessions
  Wednesday Q3
    Rel-20 SID’s
      The focus is on XR and Media Services, Indirect Network Sharing Phase 2, Mission Critical Services, Multimedia Priority Services and NG_RTC continuation
      On-line discussion based on drafting/off-line discussions so far this week
      (Moderators to upload updated SIDs to the drafts folder before this session)
      Assign tdoc numbers for further revision
  Wednesday Q5
    Work planning slides and spreadsheet
    SA2 way of working next steps
    Other single-stream topics

## Slide 5: Plan for SA2#168
Plenary sessions
  Thursday Q5
    Try to approve Rel-20 SIDs
    SA2 way of working next steps
    Other single-stream topics

## Slide 6: Plan for SA2#168
Friday Plenary
  Handle block approval, and open documents from parallel or earlier single stream sessions
  Will avoid scheduling topics that would require extended discussion during this session. As far as possible such topics should be handled on Wednesday or Thursday
After the meeting
  Status reports for Rel-19 items (excluding TEI19)
  Status reports for Rel-20 items