## Slide 1: Indirect Network Sharing Phase2 (TEI20_NetShare_Ph2-ARC)
Tianqi Xing (Rapporteur)
China Unicom
S2-2511285

## Slide 2
Progress since SA#109
  TEI20_NetShare_Ph2-ARC:
    13 CRs proposed in SA2#171 and 10 CRs proposed in SA2#172.
    8 CRs approved.
    100% completion.
  Impacts and dependencies on other WGs:
  Relevant CT WGs.
Next steps :
  Maintenance.
TEI20_NetShare_Ph2-ARC status report
at SA#110
UID | Name | Acronym | Old% | New% | Target Date | WID | Change or comment
1080059 | Indirect Network Sharing Phase2 | TEI20_NetShare_Ph2-ARC | 0% | 100% | Dec. 2025 | SP-250838 | 

## Slide 3
Progress in SA2#171
  TEI20_NetShare_Ph2-ARC:
    13 CRs proposed (including 23.501/23.502/23.503 CRs).
    6 CRs agreed with 2 ENs.
  Impacts and dependencies on other WGs:
  Relevant CT WGs.
Next steps in SA2#172:
  2 postponed CRs need to be handled further
  2 ENs need to be solved
  Other aspects need to discuss further based on the comments
TEI20_NetShare_Ph2-ARC status report
after SA2#171
UID | Name | Acronym | Old% | New% | Target Date | WID | Change or comment
1080059 | Indirect Network Sharing Phase2 | TEI20_NetShare_Ph2-ARC | 0% | 70% | Dec. 2025 | SP-250838 | 

## Slide 4: TEI20_NetShare_Ph2-ARC Work Plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#171 | Oct 2025 | 1 | 1 | Handle 13 CRs and agree 6 CRs to cover all two WTs
SA2#172 | Nov 2025 | 1 | 0.75 | Complete this TEI20 item with 8 CRs approved (including 2 CRs approved in SA2#171 and 6 CRs’ revisions approved in SA2#172)
 | Total | 2 | 1.75 |