3GPP TSG CN

CN-S2 joint workshop on R00 WIs and Project Planning Issues

Helsinki - Finland, 13th - 14th April 2000

# Chaired by Mr. Steve Hayes -TSG-CN Chair

# MCC support: Ms. Ban Al-Bakri - 3GPP-CN1 Support

CN-S2 joint workshop on R00 WIs and Project Planning Issues

At SA#8, S2 and the TSGs were tasked with having draft project plans for R'00 developed by April 20. The goal of this meeting will be to agree on a draft project plan for CN.

###### 1	Opening of meeting and introductions

The chairman, Mr. Stephen Hayes-TSGN chair, opened the meeting and welcomed the delegates to the CN-S2 joint workshop on R00 WIs and Project Planning Issues.

The goal is to cover the planned work today and tomorrow. Closing of the meeting is planned to be Friday 14.April 3pm.

2	Approval of agenda in S2-000632

Agenda:

1.	Opening of meeting and introductions

2.	Approval of agenda

3.	Allocation of documents to agenda

- Presentation of S2 project plan proposal

- S2-000663

- S2-000665

- Identification of proposed R'00 work items relating to CN

- Structuring of work items into feature/building blocks/work tasks

-	S2-000667 (N3 input)

- S2-000669 (N1 & N4 input)

- Work division between S2 and N1-N5

-	S2-000662

-	S2-000666

- Identification of next steps/future meetings

-	S2-000668

9.	Close of meeting

Agenda is approved as such.

3	Allocation of documents to agenda

Available documents are allocated as in agenda item 2 "Approval of agenda"

The document in S2-000668 is added to agenda item 8.

4	Presentation of S2 project plan proposal

S2-000665 Features, Building Blocks and Work tasks of the technical Area “Call Control and Roaming”/ IGC- presented by Siemens

Presentation: The presentation covers the general work plan, giving an example of SIP call control as a building block to the feature "Provisioning of IP-based multimedia services" and the work tasks belonging to this SIP building block, together with other examples. A good summery is provided on the last slide, which gives an overall view.

Discussion: No comments

Conclusion: Noted

S2-000663 Proposal for the Release 2000 Features, Building Blocks and Work Tasks v.0.10/ MCC-presented by Alain Sultan

Presentation: The document was presented and it was mentioned that this document has already been modified since this issue.

Discussion: This document is in the process to reflect it in a MS Word data-base by MCC where the matrix word document will disappear. Update of this document is expected during this meeting.

Conclusion: Noted

5	Identification of proposed R'00 work items relating to CN

This will be done while going through the document S2-000669

6	Structuring of work items into feature/building blocks/work tasks

The new structure of CN working group and the area of responsibility was listed by the chairman:

N1- MM/CC/SM

N2- CAMEL

N3- Interworking

N4- MAP/GTP / BCH/SS

N5- OSA

S2-000669 and S2-000667 were presented "

Presentation: the document was presented in walk through process.

Discussion: The document was updated online and the changes was made by the chairman. Work items are marked by (*).See attached files below, where the results are incorporated directly in S2-000670 and commented in "Comments to S2-000670".

N2 and N5 has not given their input yet.

Conclusion:

- To be sent to all groups to collect further information, if not yet provided.

- List of proposed work items "WI" will be provided by Alain after collecting all comments on this issue.

- IGC chairs are requested to update the document.

7	Work division between S2 and N1-N5

-	S2-000662

-	S2-000666

###### The above documents were postponed to the next joint meeting. Please see agenda item 8 for dates of the next CN-S2 joint meeting.

- Identification of next steps/future meetings

S2-000668 Establishing Joint S2-N1 SIP AD Hoc Working Group/ Motorola

Presentation: It is proposed that an ad-hoc working group be established composed of core S2 and N1 members plus members of other working groups as necessary to develop the R2000 enhancements to SIP and to drive the liaison with the IETF and perform the necessary drafting and recommendations. The ad-hoc would co-ordinate with the S2 and N1 working group sessions and would organise additional meetings as necessary.

Discussion: There was general agreement that the multimedia-SIP issue requires a lot of work from N1. N1's chairman supported the opinion of the originator of this document that focus was needed on multimedia-SIP. It was noted that a similar approach was reached in GPRS where ad-hocs took place between SMG2 and N1.

There was concern that a formal structure was not appropriate. It was felt that it was not appropriate to focus the work on only N1 and S2 as other WGs would also be affected.

Another suggestions is to use the mailing lists to reduce the number of the meeting. It was also requested that any results be summarized in the N1 regular meetings. Time slots could be assigned in a convenient way to allow the interested delegates to participate as they want to.

The ad-hocs will result in reducing the number of exchanged LSes between the WGs and organize the work among the groups.

The scope of the work was discussed. The focus of the work would be the adaptation of the SIP protocol to UMTS, independent of which interfaces it is applied to. Currently SIP is only decided (as a working assumption) for the Gm interface so that is the initial focus of the work.

###### It was further discussed that the group should be the focus of determining the SIP positions towards IETF.

Conclusion: The principle of working jointly was agreed. The SIP group will not be a formal Ad-Hoc but will be organized as joint meeting. The initial meeting is a joint meeting of N1 and S2, but other groups are welcome to participate. This group should not interfere with the working group meetings.

Next steps on Features/BBs/WTs

- MS project will be used to keep track of the changes, agreed version of Ms project for compatibility is required. The MCC will send out compatibility information on MS Project. A report will be generated by MCC so that delegates do not have to have MS project to view the matrix. It will be put on the 3GPP home page, so each delegate could access and see the progress of the project.

- It will be distributed to the WGs for review. The reviewed product is to be presented to the TSGs at TSG#8.

- Several WIs are needed to cover the work documented in the matrix. The goal is to generate and approve those WIs by TSG#8.

Monday 17.4.2000 is the deadline to get comments, It will take a week to incorporate all comments and updates to produce the clean copy version of the document.

Future related meetings:

London meeting: in 2 weeks ( 25-27 April)

Discussion of Roaming, addressing identifiers & routing issues. Only S2 draft meeting.

Stockholm:	 8-12 May

8.May		:S2, S4, N1, R3, N4, for TrFO- joint meeting

9-11.May	:QoS- S2 drafting session

9-11.May	:N5 and S2 Drafting on OSA

12.May	:S2 and S1, S1 requirement will be passed to S2

Stockhom: "SIP over Gm interface" meeting 12.May

Email list should be used for discussing the WIs before the meeting

In case it can not be made with this date then June 14th is proposed.

Inform S2 and CN via e-mail reflectors about the joint meeting proposal. First choice is May 12th, second choice June 14th.

###### Undefined Venue:	 June 12-13 Joint meeting S2 and CN

Final review of the Feature/Building Block/Work Task Matrix

Review and approval of the WIs.

Discuss the split of responsibility between S2 and CN and between the CN WGs

9	Close of meeting

The chairman thanked the delegates for the productive work and the host for hosting the meeting.

The summary notes of the chairman is also attached here