## Slide 1
3GPP TSG-SA3 Meeting #108e S3-221869
e-meeting, 22 - 26 August 2022
Source: Nokia, Nokia Shanghai Bell
Title: SA WG 3 Status report for FS eSBA SEC study
Document for: Endorsement
Agenda Item: 5.24

## Slide 2: SA WG3 Status report for ‘FS_eSBA_SEC’
Anja Jerichow
Nokia
Updated for SA3#108e

## Slide 3
History:
  Started in Rel-17 for documenting security threats
  Conscious decision based on risk versus complexity and whether the achieved security improvements are worthwhile in continuing with normative work.
  It was decided to extend the study to Rel-18, 2 new KIs were added (NFc registr., N32)
In August meeting:
  concentrate on solutions for KIs without any solution and conclusions for all KIs
  Only one document will be taken as baseline for evaluation and conclusions! Consolidation latest before meeting start is needed.
  agree on a WID based on conclusions
After August meeting:
  No new key issues. Also new solutions are not expected. (Only solution updates or solution merges are expected after this meeting. Exceptions on solutions may be possible.)
  Send TR for approval.
Till November meeting work on normative text additions to 33.501.
Prior to the August and November meetings, email threads or telcos regarding solutions, conclusions and normative work are planned.
Overall plan
‘FS_eSBA_SEC’ Status

## Slide 4
Key Issues | Sol. | Solution status --- SA3#107 | --- SA3#108
#1: Authentication of NRF and NF Service Producer in indirect communication | #1 #6 #X | Limited solution EN to be resolved | #6 ENs resolved #X Draft_S3-221904-r1 solution No conclusion yet.
#2: SCP security domains | #X | Solution to be contributed in August, prior to be discussed | #X solution added draft_S3-221852-r1 Conclusion, no normative work.
#3: Service access authorization in the "Subscribe-Notify" scenarios | #12 | EN to be resolved. Unclear how solution works in notification target reselection use case | No conclusion yet.
#4: Authorization of SCP to act on behalf of an NF or another SCP | #2 #3 | Using CCA also for SCP Use existing mechanisms: mTLS between NF and SCP | EN resolved. Conclusion, no normative work.
#5: End-to-end integrity protection of HTTP messages | #4 #5 #8 #X | 5 ENs unsolved, limited solution 3 ENs unsolved, dependency on CT4 feedback 1 EN unsolved, dependent on KI#1 decision on CCA for NFp | ENs resolved. No conclusion yet.
#6: Access token usage by all NFs of an NF set | #7 | Management for adding this solution seems high | No conclusion yet.
#7: Authorization mechanism determination | #9 | One solution is blocked to be added, which could allow to reuse the existing methods | No conclusion yet.
#8: Service access authorization requirements in intra-PLMN scenarios for PLMN deploying multiple NRFs (in OAuth2.0 AS role) | #10 | 1 EN unsolved More details on solution are needed | EN resolved Conclusion as provided already by CR in S3-221867
#9: Authorization for Inter-Slice Access | #11 #X | 2 ENs unsolved | #X solution: Selective End of End Protection of HTTP Request and Response in Indirect draft_S3-222247-r2 Partial conclusion to add CR in line with sol. X
#10: N32 security in Roaming Hub mediated roaming scenarios | None #X | Newly added, pending on GSMA discussion | Solution added. PRINS for roaming hub. No conclusion yet.
#11: NRF validation of NFc for access token requests | #X1 #X2 | Newly added, solution expected in August, prior to be discussed | No conclusion yet.
#11: security in Hosted SEPP scenarios | #X |  | #X Draft_S3-221980-r2 Hosted SEPP requirements captured as solution No conclusion yet.
‘FS_eSBA_SEC’ Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Not part of the agenda
Kis are already well established
SA3#108
Aug 22-26, 2022
Deadline for new solutions
Agree on WID
SA3#108 Adhoc-e Oct 10-14, 2022
finalize solutions and conclusions and prepare for normative text even if not part of the agenda
SA3#109
Nov 14-18, 2022
Part of the agenda
Finalize study ad work on normative text for Rel-18
finalize till Jan/Feb

## Slide 5: ‘FS_eSBA_SEC’ Status
Solutions | Key Issues |  |  |  |  |  |  |  |  |  | 
 | #1 | #2 | #3 | #4 | #5 | #6 | #7 | #8 | #9 | #10 | #11
#1: Service response verification in indirect communication without delegated discovery | X |  |  |  |  |  |  |  |  |  | 
#6: Verification of Service Response from a NF Service Producer at the expected NF Set | X |  |  |  |  |  |  |  |  |  | 
#X: Authentication of NF Producer in Indirect Communication | X |  |  |  |  |  |  |  |  |  | 
#X:SCP trust domain or technical domain grouping |  | X |  |  |  |  |  |  |  |  | 
#12: Authorization of notification endpoint in “Subscribe-Notify” scenarios |  |  | X |  |  |  |  |  |  |  | 
#X: Authorization mechanism for the involved NFs in the delegated “Subscribe-Notify” scenario |  |  | X |  |  |  |  |  |  |  | 
#2: Authorization between NFs and SCP |  |  |  | X |  |  |  |  |  |  | 
#3: Using existing procedures for authorization of SCP to act on behalf of an NF Consumer |  |  |  | X |  |  |  |  |  |  | 
#4: Service request authenticity verification in indirect communication |  |  |  |  | X |  |  |  |  |  | 
#5: End-to-end integrity protection of HTTP body and method |  |  |  |  | X |  |  |  |  |  | 
#8: integrity protection of HTTP message in consideration of update by SCP |  |  |  |  | X |  |  |  |  |  | 
#X: Selective End of End Protection of HTTP Request and Response in Indirect |  |  |  |  | xx |  |  |  |  |  | 
#7: Access token request for NF Set |  |  |  |  |  | X |  |  |  |  | 
#9: Authorization mechanism negotiation |  |  |  |  |  |  | X |  |  |  | 
#X: Static auth in roaming with existing methods |  |  |  |  |  |  | X |  |  |  | 
#10: NRF deployment clarifications |  |  |  |  |  |  |  | X |  |  | 
#11: Registered NF Profile changes for Inter-Slice Access |  |  |  |  |  |  |  |  | X |  | 
#X1 |  |  |  |  |  |  |  |  |  | X | 
#X2 |  |  |  |  |  |  |  |  |  | X | 
PRINS for RHUB |  |  |  |  |  |  |  |  |  |  | X
Hosted SePP requ. |  |  |  |  |  |  |  |  |  |  | X

## Slide 6
General
  studies enhanced security aspects of the 5G Service Based Architecture
  analyses potential threats, study necessary security enhancements
  document decisions of solutions to be adopted or not adopted after evaluating the risks versus the complexity
Dependencies:
  None (the SID has no RAN impacts)
‘FS_eSBA_SEC’ Status after SA3#107Adhoc-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920020 | Study on Standardising Automated Certificate Management in SBA | FS_ACM_SBA | Rel-18 | S3 | 09/23 | 75% | 75% | TR 33.875

## Slide 7: ‘FS_eSBA_SEC’ Status after SA3#107Adhoc-e
  SA2/RAN impacts and dependencies:
  None for RAN and none determined yet for SA2
Contentious Issue:
  None
Focus for the Next Meeting :
  Finalize solutions and conclusions in August
  Prepare for normative work in November
Overall Plan:
  See dedicated slide
Risks:
  No normative text for eSBA identified threats