3GPP TSG-SA3 Meeting #120	S3-250768

Athens, Greece, 17 - 21 February 2025

# Source:	Samsung

# Title:	Rel-19 Work item exception for NR_Mob_Ph4_Sec

# Document for:	Approval

Agenda Item:	4.12

TSG SA Meeting #107	SP-25abcd

12 - 14 March 2025, Incheon, SK

Source:	SA3

Title:	Rel-19 Work Item Exception for NR_Mob_Ph4_Sec

Document for:	Approval

Agenda Item:	TBD

3GPP™ Work Item Exception

# Title : 		Security aspects of NR mobility enhancement Phase 4

## Acronym  : 	NR_Mob_Ph4_Sec

## Unique Identifier :	1040023

Release 19 Submission form

| Feature / Item: | Security aspects of NR mobility enhancement Phase 4 (NR_Mob_Ph4_Sec) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: | Others (specify): |
| Expected Completion Date: | June 2025, SA#108 |  |  |  |  |
| Service(s) impacted: | Security procedure for inter-CU L1/L2 Triggered Mobility with or without DC configured |  |  |  |  |
| Specification(s) affected: | TS 33.501 |  |  |  |  |
| Task(s) within work which are not complete: | Security procedure for key handling during inter-CU L1/L2 Triggered Mobility without DC configured. [To be updated] |  |  |  |  |
| Consequences if not included in Release 19: | Security procedure for key handling during inter-CU L1/L2 Triggered Mobility with or without DC configured will not be specified. |  |  |  |  |

Abstract of document:

At completion of SA3#120, few aspects on inter-CU LTM is yet to be specified. The original target date for this WID completion was March 2025, SA#107. This exception sheet is to request extension until June 2025, SA#108.

Contentious Issues:

Security procedure for key handling during inter-CU L1/L2 Triggered Mobility without DC configured [To be updated]