3GPP TSG-SA3 Meeting #120	S3-250783

Athens, Greece, 17 - 21 February 2025

# Source:	Samsung

# Title:	Rel-19 Work item exception for Metaverse_Sec

# Document for:	Approval

Agenda Item:	4.21

TSG SA Meeting #107	SP-YYabcd

12 - 14 March 2025, Incheon, SK

Source:	SA WG3

Title:	Rel-19 Work Item Exception for Metaverse_Sec

Document for:	Approval

Agenda Item:	TBD

3GPP™ Work Item Exception

# Title : 		Security aspects of 5G Mobile Metaverse services

## Acronym  : 	Metaverse_Sec

## Unique Identifier :	1060060

Release 19 Submission form

| Feature / Item: | Security aspects of 5G Mobile Metaverse services (Metaverse_Sec) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: | Others (specify): |
| Expected Completion Date: | June 2025, SA#108 |  |  |  |  |
| Service(s) impacted: | Security procedure for metaverse services |  |  |  |  |
| Specification(s) affected: | TS 33.434 |  |  |  |  |
| Task(s) within work which are not complete: | [To be updated] - Privacy of user sensitive information - Security aspects of digital asset container in 5G; - Authentication and authorization of digital representation. |  |  |  |  |
| Consequences if not included in Release 19: | Security procedure for metaverse services will not be specified. |  |  |  |  |

Abstract of document:

At completion of SA3#120, several aspects of security procedures for metaverse services are not yet concluded. The original target date for this WID completion was March 2025, SA#107. This exception sheet is to request extension until June 2025, SA#108.

Contentious Issues:

[To be updated]