3GPP TSG-SA3 Meeting #104-e 	S3-212880

# e-meeting, 16 - 27 August 2021						Revision of S3-21xxxx

# Source:	Nokia, Nokia Shanghai Bell

# Title:	Way forward eSBA

# Document for:	Endorsement

Agenda Item:	5.20

# 1	Decision/action requested

Discussion on way forward, eSBA study and normative work

# 2	References

[1]	3GPP 33.875

# 3	Rationale

Introduction

The work on eSBA study was initiated to address open points after Rel-16 freezing and allow for a thorough analysis of key issues and solutions, which can lead to conscious decisions on whether security requirements need to be fulfilled and require an update of existing specification text or the addition of new features.

Several key issues and solution have been added so far. But Rel-17 is ending fast and decision on how to continue with the study need to be made.

The purpose of this discussion document is to as follows:

- Identify key issues for urgent treatment in Rel-17 and establish a WID for those

- Allow for further analysis of key issues in Rel-18 and potential other eSBA aspects that need to be addressed that do not need immediate treatment or are still in a stage of analysis, i.e. update the eSBA study deadline to Rel-18.

Status of eSBA study and proposed way forward for KI resolution

| Key issues | Solutions | Comment / conclude | Way forward |
| --- | --- | --- | --- |
| #1: Authentication of NRF and NF Service Producer in indirect communication | 2 solution candidates #1: Service response verification in indirect communication without delegated discovery #6: Verification of Service Response from a NF Service Producer at the expected NF Set | Threat scenario: MitM cooperating with NFp | Several concerns were raised for the solutions in this key issue. It is proposed to shift any decision for this to Rel-18 |
| #2: SCP security domains | No solution so far | Trust assumptions not yet clear, list of ENs to be resolved in KI Solution pending | Postpone analysis to Rel-18, also depending on trust assumptions |
| #3: Service access authorization in the “Subscribe-Notify” scenarios | No solution so far accepted in TR, but several proposals under discussion (but not yet included in TR) | Threat – URI not authorized KI clarifications & solution pending | Despite KI clarifications and solution pending, it is suggested to address this KI in Rel-17, since the threat of URI being not authorized should be addressed. |
| #4: Authorization of SCP to act on behalf of an NF or another SCP | 2 solution candidates #2: Authorization between NFs and SCP #3: Using existing procedures for authorization of SCP to act on behalf of an NF Consumer | Threat: SCP acting without authorization and thus, compromising a NFc KI & solutions available | Important to address this KI, since otherwise SCP could be malicious and act on behalf of NFcs that have not requested an access token or service. Resolve in Rel-17. Existing mechanisms are not sufficient. Propose to conclude with sol. #2 |
| #5: End-to-end integrity protection of HTTP messages | #4: Service request authenticity verification in indirect communication #5: End-to-end integrity protection of HTTP body and method | 2 solution candidates Pending CT4 response Need to address backwards compatibility with Rel-16 | Propose to postpone to Rel-18 |
| #6: Access token usage by all NFs of an NF set | #7: Access token request for NF Set | Existing concept, for which the access token usage has not been clarified | Propose to address in Rel-17 |
| NEW #7: Proposal for KI on Service access authorization in roaming scenarios | KI and solution was proposed in last meeting, updated contributions submitted by Nokia | Pending acceptance of KI/sol | Clarification needed in Rel-17, because vNRF hNRF mutual authentication is not possible via SEPP, clarification is needed |
| NEW #8: Proposal for KI on NRF deployment / handling | KI / solution presented in this meeting by Nokia | Pending acceptance of KI/sol | Clarification needed in Rel-17, because NRF deployments in intra-PLMN need to be addressed. Ambiguous understanding among companies about hierarchical deployments / client registration & token issuing instances |

Proposed way forward

- eSBA WID for key issues

  - #3: Service access authorization in the “Subscribe-Notify” scenarios

  - #4: Authorization of SCP to act on behalf of an NF or another SCP

  - #6: Access token usage by all NFs of an NF set

  - NEW #7: Proposal for KI on Service access authorization in roaming scenarios

  - NEW #8: Proposal for KI on NRF deployment / handling

- eSBA SID continuation for Rel-18 to allow for further analysis and providing a proper finalization of the study.

# 4	Proposal

It is proposed to follow the way forward for eSBA SID and eSABA WID as discussed in the Rational.