3GPP SA4-e (AH) Audio SWG post 134	S4aA250140

# Online, 12 December 2025

Source:	Nokia, Fraunhofer IIS

Title:	Proposed high-level definition of DaCAS example solution evaluation

Agenda item:	1.5

Document for:	DISCUSSION and AGREEMENT

# Introduction

During the latest SA4#134 meeting, it was observed that more clarification of the DaCAS evaluation procedure will be necessary. In this contribution we seek clarification on how the example solutions will be evaluated, what is expectation regarding the evaluation documentation, and what is the expected timeline with these clarifications to the tasks.

# Discussion

The DaCAS WID [1] states:

“Evaluation of available immersive audio capture example solutions based on relevant sending side terminal audio quality test methods defined in TS 26.260.”

The purpose of the evaluation can be seen as either providing results and documentation indicating the practical feasibility of the evaluated example solution(s) or as forming a basis for some selection procedure. The latter is not defined in WID, and a selection procedure would seem to require a set of agreed (performance) requirements. Therefore, we understand that the evaluation will be mainly carried out to demonstrate feasibility and provide results for consideration.

While it is understood that test methods defined in the TS 26.260 are intended to be used for the evaluation, it is unclear what is the expected evaluation process, and the expected level of documentation for the evaluation (results). Agreement on the evaluation process and the formalities and content of the documentation will be necessary to proceed with the example solution submissions and specification of suitable example solutions. In particular, the evaluation process and documentation of results should together allow for reproduction of experiments and comparisons of example solutions (e.g., for device tiers, use cases, ...). For example, results of (suitable) example solutions would be incorporated in draft TS 26.533 (e.g., Annex on Performance of example solutions).

The common understanding is that at least the test methods defined in the DaCAS-2 permanent document will be used for the evaluation (following the definitions in TS 26.260). Furthermore, all necessary recordings to conduct the defined tests shall be provided before the evaluation phase, and it should be confirmed that all proponents have access to the recordings.

## Evaluation procedure

For successful evaluation procedure, the source considers two potential approaches for conducting the evaluation: self-evaluation made by the proponent providing the example solution(s), or combined self-evaluation and cross-evaluation. Further details about both approaches, required documentation, potential requirements for evaluation, and foreseen schedule are discussed further.

### Self-evaluation

- Evaluation of the example solution is done by the proponent providing the example solution

- Proponent processes the recordings used for the evaluation with the example solution

- Proponent performs the objective evaluation (e.g., with the evaluation scripts described in DaCAS-2) for the example solution output signals. Subjective evaluation is recommended, methods and details TBD.

- Proponent provides a detailed documentation on the evaluation procedure and obtained results

Cross-evaluation

- In addition to self-evaluation, any proponent, designated as cross-evaluation lab, providing an example solution shall evaluate one (or more) example solution(s) provided by other proponent. Further volunteer cross-evaluation labs may be invited

- Cross-evaluation lab receives the processed signals from the self-evaluation proponent

- Cross-evaluation lab runs the evaluation script (defined in DaCAS-2) with the example solution output signals

- Cross-evaluation lab provides a detailed documentation on the evaluation procedure and obtained results

## 2.2 Documentation

Whether the evaluation is done by the proponents themselves, or in a cross-evaluation manner, the documentation shall comprise at least following:

- How the evaluation was done in such detail that the evaluation procedure can be repeated by others. In addition, the documentation should allow the comparison of different example solutions and should provide sufficient understanding of the example solution performance. Thus, evaluation report shall include at least:

  - Target device(s) used for the evaluation

  - Description of the example solution input signals

  - Details on the example solution output signals, including IVAS input format(s)

  - Example solution output signals used for the evaluation shall be provided

  - Evaluation and corresponding documentation shall consider any specific IVAS input format characteristics (e.g., application of IVAS input format specific evaluation methods)

  - Evaluation results, including any observations during the evaluation procedure that might have influence on the results

For self-evaluation, the following can be considered:

  - Self-evaluation may include additional tests for realistic capture scenarios not covered in TS 26.260 or DaCAS-2 permanent document, and/or a wider set of recordings may be used than what is provided by the time the evaluation begins. In such case, all the additional recordings used for the evaluation shall be made available and the additional test methods shall be properly documented to enable repetition or later application for other example solutions.

## 2.3 Requirements

While the DaCAS WID does not indicate that specific performance requirements are part of the evaluation, we consider it useful that at least informal assessment against requirements in TS 26.261 is made. In practice, this would mean that no example solution is at this point excluded from further consideration based on the obtained performance, but the evaluation results would be documented against the relevant requirement(s) and for reference towards future requirement development.

Furthermore, it is understood that definition of missing requirements in TS 26.261 for example solutions may greatly depend on the progress and/or finalization of ATIAS_Ph3 work. On the other hand, if the example solutions are evaluated without strict assessment against TS 26.261, and it is further acknowledged that some of the requirements will be missing for DaCAS evaluation purposes, the example solution evaluation results may be used to derive such requirements for ATIAS_Ph3.

## 2.4 Schedule/timeline

Depending on whether the evaluation is done by the proponents them self, or with a cross-evaluation approach, the timeline might vary. If evaluation is done by the proponents themselves, we consider that the evaluation phase may begin even before the example solutions are submitted.

We furthermore consider that any binding indication regarding the example solution submission is premature before agreement on the applied evaluation procedure and use of the results.

Potential timeline based on self-evaluation approach and cross-evaluation are provided in Table 1 and Table 2 below:

Table 1 Potential timeline with self-evaluation

| Telco on 13th January | Continue defining evaluation procedure and framework. Continue defining example solution deliverables |
| --- | --- |
| SA4#135 India | Agreement on the evaluation procedure and framework. Agreement on example solution deliverables If agreements on the above are reached: Indications to submit example solution(s) Indications to perform evaluation and verification of example solution(s) Begin evaluation and verification |
| SA4#135-bis-e | Continue evaluation and verification |
| SA4#136 Montreal | Submission of example solution(s) for the target devices Submission of evaluation report Begin specification of suitable examples solution(s) Agree on TS 26.533 v1.0.0 to be sent to SA plenary for information |
| SA4#137e | Complete specification of suitable examples solution(s) Agree on TS 26.533 v2.0.0 to be sent to SA plenary for approval |

Table 2 Potential timeline with self- and cross-evaluation

| Telco on 13th January | Continue defining evaluation procedure and framework. Continue defining example solution deliverables |
| --- | --- |
| SA4#135 India | Agreement on the evaluation procedure and framework. Agreement on example solution deliverables If agreements on the above are reached: Indications to submit example solution(s) Indications to perform evaluation and verification of example solution(s) Begin self-evaluation |
| SA4#135-bis-e | Submission of processed example solution output signals for cross-evaluation Begin cross-evaluation and verification Continue self-evaluation |
| SA4#136 Montreal | Begin drafting of example solution(s) Continue cross-evaluation and verification |
| SA4#137e | Submission of example solution(s) for the target devices Submission of self-evaluation and cross-evaluation reports Begin specification of suitable examples solution(s) Agree on TS 26.533 v1.0.0 to be sent to SA plenary for information |
| SA4#138 Calgary | Complete specification of suitable examples solution(s) Agree on TS 26.533 v2.0.0 to be sent to SA plenary for approval |

# Conclusion

This input discusses various aspects relating to DaCAS example solution evaluation procedures and targets.

Considering the status of requirement definition (for example solutions), the cross-evaluation process may be unnecessarily heavy and cause additional delay in the DaCAS work item. For this reason, it is the view of the source that well-documented self-evaluation by the proponent(s) of the example solution(s) is sufficient.

It is proposed to agree:

- Self-evaluation approach for example solutions will be used

- High-level documentations guidelines present in the section 2.2

- At least informal assessment against requirements in TS 26.261 is made

- DaCAS work plan is updated to reflect potential timeline in Table 1 or Table 2, depending on the agreed evaluation procedure

# References

[1]	SP-241962: “WID on Diverse audio Capturing System for UEs”, SA WG4