Agenda item: 	4.15

Source: 	Qualcomm Inc.

Title: 	[FS_5GMS_EXT] Discussion on FS_5GMS_EXT timeline

Document for	Discussion and Agreement

# Introduction

The FS_5GMS_EXT study has identified ten topics of potential extensions to the 5GMS framework. These topics are listed here for convenience:

- Content Preparation

- Traffic Identification

- Additional / New transport protocols

- Uplink media streaming

- Background traffic

- Content Aware Streaming

- Network Event usage

- Per-application-authorization

- Support for encrypted and high-value content

- Scalable distribution of unicast Live Services

These topics have recently progressed at different pace during the online meetings and the MBS AHG calls. In this paper, we address the topic of connecting this study to normative work.

# Discussion and Proposal

It is expected that some of the 5GMS_EXT topics will mature much faster than others. There are also topics with relationships to other groups, where dependencies may exist in both directions. As an example, SA2 is working on data collection by the NWDAF and may require the corresponding work on the network event usage to progress faster into normative work.

Some topics may require more study and evaluation and the group might not have sufficient visibility to when and what normative work needs to be done.

As such, we propose that group allows different topics to graduate independently to normative work, whenever they reach a good level of maturity. This may require that we create a peer work item that will perform the recommended normative work as soon as the study on the corresponding topic concludes.