## Slide 1: 5G RTP Ph2 offline call 30.10.2024, h.16.00-18.00 CET
Igor Curcio, Rapporteur

## Slide 2: Agenda
Review of the text of the solutions not agreed in the TR 26.822 (20’).
Analysis of the solutions included in the TR (30’)
Conclusions text of the TR (65’).
Summary of the call (5’)

## Slide 3: Review of the text of the solutions not agreed in the TR 26.822
Solution #4 – Accuracy of PSSize
  The editor will remove the 3 references to tdocs.
  The bracketed text in 6.4.2 will be resolved at the Orlando meeting. See S4aR240054.
Solution #16 – RTP HE for dynamic traffic characteristics
  In 6.16.2.3 and 6.16.2.4 remove the TCIN in brackets from the packet structure.
  Remove the text in brackets in 6.16.2.5.

## Slide 4: Analysis of the solutions included in the TR
Guidelines
  This step must not block the completion of the SI according to the timeline (i.e., November).
Document S4aR240090. Endorsed by RTC.
  Do we still want to improve this document during the offline?
  Proposal: take this as basis and, if new solutions are agreed in Orlando, then we could produce a revised version of this document with new analysis elements.
  We reviewed and updated version of the document and named this version as S4aR240090_offline_output. This version will be distributed over the RTC reflector and taken as input document to the SA4 meeting in Orlando.

## Slide 5: Conclusions text of the TR
Guidelines
  Should be brief and recommend to proceed with normative work, without selecting specific solutions, but recommending to normatively standardize solutions in areas A, B, C, … based on the solutions in the TR.
Document 92_r1 with comments from Huawei and Qualcomm. Reviewed in this call.
  Conclusions on Key issue #1 will be discussed in Orlando.
  Conclusions on Key Issue 2-3 were agreed. Other conclusions were not discussed due to lack of time.
  The updated document is in S4aR240092_Offline_Output that will be distributed over the RTC reflector. A copy of this document will be taken as input to the next SA4 meeting.

## Slide 6: Conclusions text of the TR
 | KI#1 | KI#2 | KI#3 | KI#4 | KI#5 | KI#6 | KI#7 | KI#8 | KI#9 | KI# 10 | KI# 11 | KI# 12 | KI# 13 | KI# 14 | KI# 15

## Slide 7: Summary of the call
Next steps
  Submit this call agreements (see previous slides) to the next SA4 meeting for formal ratification.
  Arrange an offline at the Orlando meeting early in the week (ideally after the first 5G RTP Ph2 session) to work on the Conclusions of key issues #4-#15 of the TR.