## Slide 1
FS_Beyond2D Timeline (proposed)
SA4
Mar, 24
Apr, 24
Aug 24
#127-bis
#129-e
Feb, 25
#130-e
Apr, 25
Jun, 25
Collect Beyond 2D formats / relevant scenarios and work flows
Codec evaluation work for each agreed scenario
SA
#103
Nov, 24
Mar, 25
#107
TR for info
May, 25
#128
#131
#131-bis
#132
#108
Collect and review the initial characterization results
Conclusion
Identify Normative work
TR for Approval
Decide the prioritized scenarios
Study Begin