3GPP TSG-SA WG4 ad hoc Meeting post-#127	S4aI240002

Online, 22nd February–28th March 2024

Title:	Discussion on TS 26.510 completion status

Source:	BBC

Agenda Item:	3.6 (5GMS_Pro_Ph2)

Document for:	Discussion

Contact:	Richard Bradbury <richard dot bradbury at bbc dot co dot uk>

# Abstract

This discussion paper summarises the status of pCR and OpenAPI contributions necessary for the completion of TS 26.510 [1] in Release 18.

# 1.	Background

As part of the 5GMS_Pro_Ph2 Work Item, the following services are in scope for Media Distribution in general and 5G Media Streaming in particular:

| API purpose | Applicable reference point(s) | Agreed Rel-18 API name | Agreed Rel-18 base URL |
| --- | --- | --- | --- |
| Provisioning | M1 | Maf_Provisioning | {apiRoot}/3gpp-maf-provisioning/‌{apiVersion}/ |
| Media Session Handling | M5, M3 | Maf_SessionHandling | {apiRoot}/3gpp-maf-session-handing/‌{apiVersion}/ |
| Application Server configuration | M3 | Mas_Configuration | {apiRoot}/3gpp-mas-configuration/‌{apiVersion}/ |

Contributions to TS 26.510 are being handled as pseudo-CRs since this new specification is not yet under formal change control.

Furthermore, it has been agreed in the Permanent Document for this Work Item that OpenAPI changes associated with these pCRs will be prototyped as individual feature branches in a dedicated project on 3GPP Forge:

https://forge.3gpp.org/rep/sa4/5gms_pro_ph2

# 3.	Proposal

It is proposed that SA4 takes the information in section 2 (overleaf) into account.

# References

- [1]	3GPP TS 26.510: "Media delivery; interactions and APIs for provisioning and media session handling", Release 18.

# 2.	TS 26.510 pCRs and corresponding OpenAPI branches

| IM and delegate | Topic | Contributions |  | 3GPP Forge |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | TDoc history | Current status | Feature branch | Merge Request | Merged? |
| Qualcomm (Imed) | Background Data Transfer | S4-240067-> S4-240372-> S4-240505 | Endorsed | background-data-transfer | ? | Not ready |
| BBC (Richard) | Media Session Handling retrieval change to support 3GPP Service URL | S4-240099 | Agreed Implemented in V1.1.0 | externalServiceId | MR!1 | Yes |
| BBC (Richard) | Media delivery session identification and life-cycle | S4-240100 | Agreed Implemented in V1.1.0 | sessionId | MR!2 | Yes |
| BBC (Richard) | Add Provisioning Sessions enumeration operation at M1 | S4-240101 | Agreed Implemented in V1.1.0 | enumerate-provisioning-sessions | MR!3 | Yes |
| BBC (Richard) | Maf_SessionHandling endpoint rationalisation | S4-240102 | Agreed Implemented in V1.1.0 | m5-refactoring | MR!4 | Yes |
| Tencent (Iraj) | Content Publishing APIs | S4-240130-> S4-240373 | Agreed Implemented in V1.1.0 | content-publishing | ? | No |
| Tencent (Iraj) | Relax metrics reporting namespace restriction | S4-240131-> S4-240374 | Agreed Implemented in V1.1.0 | N/A | N/A | N/A |
| Tencent (Iraj) | Improvements on Background Data Transfer | S4-240133-> S4-240372 | Merged | N/A | N/A | N/A |
| Huawei (Qi) | RRC metrics and slice scope | S4-240159-> S4-240380 | Agreed Implemented in V1.1.0 | metrics-slice-scope | MR!7 | Yes |
| Ericsson (Thorsten) | OAuth | S4-240215-> S4-240385 | Endorsed | OAuth2 | MR!6 | Not ready |
| Ericsson (Thorsten) | Traffic identification annex | S4-240216-> S4-240386 | Agreed Implemented in V1.1.0 | N/A | N/A | N/A |
| InterDigital (Srinivas) | QoE metrics reporting range | S4-240220-> S4-240379-> S4-240414 | Agreed Implemented in V1.1.0 | metrics-reporting-range | MR!5 | Yes |
| Qualcomm (Imed) | RTC API updates | S4-240259-> S4-240368 | Noted | real-time-communicaton | ? | Not ready |
| Qualcomm (Thomas) | 5GMS over MBS | S4-240118-> S4-240382 | Agreed Implemented in V1.1.0 | 5gms-over-mbs | MR!8 | Yes |