Source:	ATIAS Co-Rapporteurs (Orange, Dolby Laboratories, Inc.)

Title:	Time plan for ATIAS

## Document for:	Agreement

## Version:	0.0.1

## Agenda Item:	9.5, 16.3

## Introduction

This document presents the time plan for the Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) work item in 3GPP SA4. This document will be updated as necessary.

## Schedule of ATIAS work

The tentative schedule for the ATIAS work is outlined in the table below.

| Month | Meeting / date | Activity |
| --- | --- | --- |
| Mar-2019 | SA#83 (28 Jan – 1 Feb 2019) | Launch of ATIAS work. |
| Apr-2019 | SA4#103 (8 – 12 Apr 2019) | Agreed initial skeleton forperformance requirements specification (TS 26.261, v0.0.1) Discussion of initial consideration on test methods |
| Jul-2019 | SA4#104 (1 – 5 Jul 2019) | Progress discussions on:  Performance Requirements (TS 26.261)  Test Methods (CR to TS 26.260) |
| Aug-2019 | SA4#105 (12 – 16 Aug 2019) | Progress discussions on:  Performance Requirements (TS 26.261)  Test Methods (CR to TS 26.260) |
| Oct-2019 | SA4#106 (21 – 25 Oct 2019) | Progress discussions on:  Performance Requirements (TS 26.261)  Test Methods (CR to TS 26.260) |
| Jan-2020 | SA4#107 (20-24 January 2020) | Progress discussions on:  Performance Requirements (TS 26.261)  Test Methods (CR to TS 26.260) |
| Apr-2020 | SA4#108 (6-9 April 2020) | Progress discussions on:  Performance Requirements (TS 26.261)  Test Methods (CR to TS 26.260) |
| May-2020 | SA4#109 (25-29 May 2020) | Progress discussions on:  Performance Requirements (TS 26.261)  Test Methods (CR to TS 26.260) |
| Aug-2020 | SA4#110 (24-28 August 2020) | Progress discussions on:  Performance Requirements (TS 26.261)  Test Methods (CR to TS 26.260) Agree to send for information:  Performance Requirements (TS 26.261) |
| Sept-2020 | SA#89 (Sep 2020) | Presentation for information of: • TS 26.261 on performance requirements |
| Nov-2020 | SA4#111 (9-13 November 2020) | Agreement to send: • TS 26.261 on performance requirements • CR to TS 26.260 on test methods |
| Dec-2020 | SA#90 (Dec 2020) | TSG-SA approval of • TS 26.261 on performance requirements • CR to TS 26.260 on test methods |

# Revision history

| Date | Meeting | Subject/Comment | version |
| --- | --- | --- | --- |
| 2019-04-10 | SA4#103 | Initial version | 0.0.1 |