Status of the Work Items as on the closing plenary of  SA4#110-e

| Unique_ID | Name | Acronym | Outline Level | Release | Expected Completion Date | Completion %age |
| --- | --- | --- | --- | --- | --- | --- |
| 880011 | Study on 5G Glass-type AR/MR Devices | FS_5GSTAR | Rel-17 | S4 | 2021-06-11 | 5% |
| 870014 | Study on Multicast Architecture Enhancements for 5G Media Streaming | FS_5GMS_Multicast | Rel-17 | S4 | 2020-12-17 | 10% |
| 880012 | Extension for headset interface tests of UE | HInT | Rel-17 | S4 | 2021-09-10 | 10% |
| 840001 | 5G Media Streaming stage 3 | 5GMS3 | Rel-16 | S4 | 2020-09-16 | 100% |
| 820003 | Support of Immersive Teleconferencing and Telepresence for Remote Terminals | ITT4RT | Rel-17 | S4 | 2020-12-18 | 50% |
| 830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | Rel-17 | S4 | 2020-12-04 | 15% |
| 860012 | Handsets Featuring Non-Traditional Earpieces | HaNTE | Rel-17 | S4 | 2020-09-15 | 35% |
| 770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | Rel-17 | S4 | 2021-06-11 | 27% |
| 850004 | Study on VR Streaming Conformance and Guidelines | FS_VR_CoGui | Rel-17 | S4 | 2020-12-17 | 10% |
| 870011 | Study on 5G Video Codec Characteristics | FS_5GVideo | Rel-17 | S4 | 2020-12-17 | 30% |
| 870012 | Study on the use of NBMP in FLUS | FS_FLUS_NBMP | Rel-17 | S4 | 2020-12-11 | 20% |
| 870015 | Study on Streaming Architecture extensions For Edge processing | FS_EMSA | Rel-17 | S4 | 2020-12-17 | 25% |
| 870013 | Study on Typical Traffic Characteristics for XR Services and other Media | FS_XRTraffic | Rel-17 | S4 | 2020-06-18 | 25% |
| 800001 | Enhancements to Framework for Live Uplink Streaming | E_FLUS | Rel-16 | S4 | 2020-07-03 | 100% |
| 880001 | Removal of H.263 and MPEG-4 Visual from 3GPP Services | RM_H263_MP4V | Rel-16 | S4 | 2020-09-16 | 100% |