3GPP TSG-SA4 #113-e meeting	S4-210683

6th– 14th April, 2021

Agenda item: 	16.3

Source: 	Qualcomm

Title: 	Draft Time Plan for the EMSA Study Item v0.7.1

Document for	Discussion and Agreement

# Introduction

The EMSA study item has been agreed at the SA plenary #87 in document SP-200056. The objectives of the study item are as follows:

- determine the processes for discovering, configuring, running, and managing media processing workflows on the 5G edge and network

- study the mapping of the new processes into the 5GMSA architecture

- how to leverage architecture and functions defined by SA2 and SA6 for edge computing and applications

- Validate the architecture extensions against the identified key use cases and recommendations from XR5G and E-FLUS (e.g. split rendering, VR stitching)

- document architectural extensions for edge media processing to support other 5GMSA features such as:

  - Online gaming, Ad insertion, hybrid DASH/HLS services based on CMAF

# Time Plan

The following time plan for the execution of the EMSA work item is proposed.

| Meeting | EMSA Study Item Objectives |
| --- | --- |
| SA#87 (18-20 March 2020, e-Meeting) | - EMSA Study Item was approved by SA Plenary |
| SA4#108e (02-09 April, 2020) | - Discuss and agree skeleton TR and time plan |
| 3GPP SA4 SWG joint telco on FS_5GMS_Multicast and FS_EMSA (May 7, 2020, 15:00-17:00 CEST, Host Qualcomm) 15:00-16:00 FS_5GMS_Multicast 16:00-17:00 FS_EMSA Submission deadline May 5, 2020, 23:59 CEST | - Discuss and agree contributions on use cases for edge media processing |
| SA4#109e (25-29 May, 2020) | - Discuss and agree contributions on SA2 and SA6 architectures - Discuss and agree contributions on use cases for edge media processing |
| 3GPP SA4 SWG Telco on FS_EMSA (11th June 2020 – 16:00-18:00 CEST) Submission deadline: 9th June 2020 23:59 CEST | - Discuss and agree use cases for edge media processing |
| 3GPP SA4 SWG Telco on FS_EMSA (16th July 2020 – 16:00-18:00 CEST) Submission deadline: 14th July 2020 23:59 CEST | - Discuss and agree use cases for edge media processing |
| 3GPP SA4 SWG Telco on FS_EMSA (11th August 2020 – 16:00-18:00 CEST) Submission deadline: 4th August 2020 23:59 CEST | - Discuss and agree use cases for edge media processing |
| SA4#110 (24-28th August 2020) | - Discuss and agree use cases for edge media processing - Discuss and agree contributions on SA2 and SA6 architectures - Discuss and agree contributions on use cases for edge media processing - Discuss potential 5GMSA architecture extensions |
| Joint 3GPP SA4 SWG Telco on FS_EMSA and FS_NBMP (10th September 2020 – 16:00-18:00 CEST) Submission deadline: 8th September 2020 23:59 CEST | - Finalize any pending use case discussions - Discuss potential 5GMSA architecture extensions |
| 3GPP SA4 SWG Telco on FS_EMSA (15th October 2020 – 16:00-18:00 CEST) Submission deadline: 13th October 2020 23:59 CEST | - Discuss and agree contributions on SA2 and SA6 architectures - Discuss potential 5GMSA architecture extensions |
| SA4#111-e (10-20th November 2020) | - Update findings on SA2 and SA6 architectures for edge processing - Discuss potential 5GMSA architecture extensions |
| 3GPP SA4 MBS SWG Telco (Dec 03, 2020, 16:00 – 18:00 CET, Host Qualcomm) Submission deadline: Dec 01, 23:59 CET | - Use case walkthroughs - Architecture mapping - Architecture overview updates |
| 3GPP SA4 MBS SWG Telco (Dec 10, 2020, 16:00 – 18:00 CET, Host Qualcomm) Submission deadline: Dec 08, 23:59 CET | - Use case walkthroughs - Architecture mapping - Architecture overview updates |
| 3GPP SA4 MBS SWG Telco (Dec 17, 2020, 16:00 – 18:00 CET, Host Qualcomm) Submission deadline: Dec 15, 23:59 CET | - Use case walkthroughs - Architecture mapping - Architecture overview updates |
| 3GPP SA4 MBS SWG Telco (Jan 21, 2021, 16:00 – 18:00 CET, Host Qualcomm) Submission deadline: Jan 19, 23:59 CET | - Use case walkthroughs - Architecture mapping - Architecture overview updates |
| SA4#112 (1st-5th February 2021) | - Develop recommendations on EMSA architecture - Updates to related work documentation |
| 3GPP SA4 MBS SWG Telco (Feb 25, 2021, 16:00 – 18:00 CET, Host Qualcomm) Submission deadline Feb 23, 23:59CET | - Refinement of EMSA architecture - Use case call flows |
| 3GPP SA4 MBS SWG Telco (Mar 4, 2021, 16:00 – 18:00 CET, Host Qualcomm) Submission deadline Mar 2, 23:59CET | - Refinement of EMSA architecture - Use case call flows - Power to send TR for information |
| 3GPP SA4 MBS SWG Telco (Mar 18, 2021, 16:00 – 18:00 CET, Host Qualcomm) Submission deadline Mar 16, 23:59CET | - Refinement of EMSA architecture - Use case call flows |
| SA Plenary #91 (24th – 26th March 2021) | - Send TR for information |
| 3GPP SA4 MBS SWG Telco (Mar 25, 2021, 16:00 – 18:00 CET, Host Qualcomm) Submission deadline Mar 23, 23:59CET | - Use case call flows - Proposals for TR conclusions |
| SA4 113-e (12th – 16th April 2021) | - Updates to use-case call flow documentation - Agree recommendations on 5GMSA architecture extensions for edge media processing - Finalize TR conclusions |
| 3GPP SA4 MBS SWG Telco (Apr 22, 2021, 14:00 – 17:00 CEST, Host Qualcomm) Submission deadline Apr 20, 23:59CEST | - Walkthroughs for other use-cases - Updates to architecture and background sections - Updates to Gaps and Conclusions |
| 3GPP SA4 Joint Video and MBS SWG Telco (May 4th, 2021, 17:00-18:00 CEST, Host Qualcomm) Submission deadline May 3rd, 15:00CEST |  |
| 3GPP SA4 MBS SWG Telco (May 6, 2021, 15:00 – 18:00 CEST, Host Qualcomm) Submission deadline May 4, 23:59CEST | - Walkthroughs for other use-cases - Cleanup and Finalization of the TR |
| SA4 114-e (19th – 28th May 2021) | - Finalization of TR - TR 26.803 sent for approval to SA plenary |
| SA Plenary #92-e (15th – 21st June 2021) | - Send TR for approval |

# Proposal

It is proposed to agree on the time and work plan as described in Section 2.