Agenda item: 	8.13

Source: 	Qualcomm Incorporated

Title: 	Proposal for Rel-18 MBS WID scheduling

Document for	Discussion and Agreement

# Summary

The following table summarize the expectation for MBS SWG after the SA4#117e

| 8 | Multicast-Broadcast-Streaming (MBS) SWG | Expectation after SA4#117e |
| --- | --- | --- |
| 8.1 | Opening of the session |  |
| 8.2 | Registration of documents |  |
| 8.3 | Reports/Liaisons from other groups/meetings | We need to deal with quite many LSs from different groups, possibly every requiring work to support RAN2 and RAN3 on QoE issues |
| 8.4 | Issues for immediate consideration |  |
| 8.5 | CRs to features in Release 16 and earlier |  |
| 8.6 | EVEX (5GMS AF Event Exposure) | Stage 2 may be completed, but still unclear. Stage 3 is wide open and requires coordination with SA2 and SA6 and CT groups. An exception will be submitted. |
| 8.7 | 5MBUSA (5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions) | Stage 2 may be completed, but still unclear. Quite some remaining issues |
| 8.8 | 5MBP3 (5G Multicast-Broadcast Protocols) | Stage 3 will ask for at least one exception. Quite some work as stage 2 is late. |
| 8.9 | 5GMS_EDGE_3 (Edge Extensions to 5GMS Stage 3) | Stage 3 is not complete, and exception will be asked for |
| 8.10 | FS_5GMS_EXT (Study on 5G media streaming extensions) | The study is progressing ok, but there are still some open issues. |
| 8.11 | FS_NPN4AVProd (Feasibility Study on Media Production over 5G NPN) | The study will not complete, expect that there will be communication with SA2. |
| 8.12 | FS_5G_MSE (Feasibility Study on 5G Media Service Enablers) | Kicked off. Lower priority |
| 8.13 | New Work / New Work Items and Study Items | Expect coordination work with MTSI on stage-2. |
| 8.14 | Others including TEI | We have some TEI issues to deal with. |
| 8.15 | Review of the future work plan (next meeting dates, hosts) |  |
| 8.16 | Any Other Business |  |
| 8.17 | Close of the session |  |

We have always been clear that completion of Rel-17 has the highest priority. This message was conveyed in Workshop #2 and also in the moderator discussion prior to workshop 3. Based on the expected workload until SA#96, we strongly encourage to NOT add any additional normative work into MBS until SA4#119e.

There are some conclusions from 5GMS_EXT that may motivate normative work. However, we still believe that it requires significant support to start new work. Aggregating work topics in a single normative work item should not be sufficient. We encourage that for every work subject derived from 5GMS_EXT, there are always four supporters.

# Proposal

We propose:

- To strongly avoid to start any new Rel-18 work before SA#120e in the MBS group. Only if significant support for starting new work would be provided or some dependency requires starting work, this may be kicked off

- To identify support of 4 members for each work topics derived from 5GMS_EXT and not blindly aggregate work topics.