3GPP TSG SA WG4#117-e                                	S4-220145

E-meeting, 17th-23rd February, 2022

Agenda item: 	8.11

Source: 	Ericsson LM (Rapporteur)

Title: 	Updated Time and Work Plan for FS_NPN4AVProd

Version:	0.6

Document for	Agreement

# Introduction

During SA4#112 the New Study Item “Study on Media Production over 5G NPN” in S4-210326 was agreed and afterwards approved (after revision) in SA plenary #91e in SP-210241.

The goal of this study item is to identify standardization needs and potential standards gaps when using 5G Systems for media production. More specifically:

-	To identify the relevant media production use cases (professional, semi-professional, production, contribution), based on existing use-cases from TR 22.827 as well as requirements from TS 22.263, that may benefit from 5G System functionalities. This includes collaboration use cases between media producers and 5G System operators.

-	To develop one or several reference media production architectures and to map the variety of different media and control flows (such as uplink video, return video, tally, etc) involved in media production onto 5G System delivery components.

-	To identify relevant QoS requirements for media production workflows, including required bit rates, loss rates, formats, latencies and jitter, and to identify their impact on the relevant KPIs for media production workflows (reliability, mean-time-between failure, service-level agreements, etc.).

-	To identify relevant 5G System features like NPNs, Network Slicing, QoS classes, network event reporting and assistance, etc. that are useful for media production, and to clarify their usage for media production.

-	To identify the suitability of existing media production content delivery protocols, codecs and service layers for 5G System usage, evaluate benefits and gaps, and recommend profiles or extensions in collaboration with organizations that develop and deploy existing protocols and codecs.

-	To study media device and network orchestration solutions (such as AMWA NMOS), and their integration/interactions with the 5G exposure framework.

-	To collaborate with relevant other 3GPP groups and external organizations (VSF, 5G-MAG, EBU, etc.) on media-related aspects of Media Production use cases.

-	To identify potential normative work on media level for media production use cases in 5G Systems.

The work primarily focuses on the usage of 5G Systems including NPNs (both Standalone NPN and Public Network Integrated NPN) and aims to identify needed normative specifications. The study follows the use-cases and requirements from TR 22.827 and 22.263. Interactions with SA2 and RAN, e.g. around time synchronization of devices, time sensitive communication, 5G NPN aspects, etc. are expected.

# Time and Work Plan

| Meeting | Feasibility Study on Multicast Architecture Enhancements for 5G Media Streaming |
| --- | --- |
| SA4#112 (February, 2021) | Agree New Study Item on “Study on Media Production over 5G NPN” in SP-210241 |
| SA#91e | Approve New Study Item on “Study on Media Production over 5G NPN” |
| SA4#113e (6-14 Apr 2021, e-meeting) | Define and agree a time and work plan Start reviewing existing use-cases, protocols and media orchestration & control solutions Announcement and endorsement of Workshop, organized by 5G MAG First skeleton and clause breakdown of TR 26.805 |
| 5G MAG Workshop (April 21, 2021, 1500h tp 1800h CEST), Host 5-MAG | 5G-MAG Workshop on “Media Production over 5G Non-Public Networks” See S4-210526 |
| 3GPP SA4 MBS SWG Telco (April 22, 2021, 14:00-17:00 CEST, Host Qualcomm) Submission deadline April 20, 2021, 23:59 CEST | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Consider outputs from 5G-MAG Workshop (April 21, 2021) Agree pCRs to TR 26.805 |
| 3GPP SA4 MBS SWG Telco on (May 6, 2021, 15:00-18:00 CEST, Host Qualcomm) Submission deadline May 4, 2021, 23:59 CEST | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Identify first Key Issues and potential solutions Consider outputs from 5G-MAG Workshop (April 21, 2021) Agree pCRs to TR 26.805 |
| SA4#114e (19 May – 28, 2021, e-meeting) | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Identify first Key Issues and potential solutions Consider outputs from 5G-MAG Workshop (April 21, 2021) Agree pCRs to TR 26.805 Agree updated TR 26.805 |
| Post SA4#114e Conf Calls, Host tbd | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Identify first Key Issues and potential solutions Conf Calls Submission Deadline June 10, 2021 16:00 – 18:00 CEST June 9, 2021 11:59h CEST June 24, 2021 16:00 – 18:00 CEST June 23, 2021 11:59h CEST July 8, 2021 16:00 – 18:00 CEST July 7, 2021 11:59h CEST July 22, 2021 16:00 – 18:00 CEST July 21, 2021 11:59h CEST August 5, 2021 16:00 – 18:00 CEST August 4, 2021 11:59h CEST |
| SA4#115-e (18-27, Aug, 2021, e-meeting) | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Progress key issues and potential solutions Agree updated TR 26.805 |
| Post SA4#115e Conf Calls, Host tbd | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Progress key issues and potential solutions Agree updated TR 26.805 Conf Calls Submission Deadline October 7, 2021 15:30 – 18:00 CEST October 6, 2021 11:59h CEST October 21, 2021 15:30 – 18:00 CEST October 20, 2021 11:59h CEST October 28, 2021 15:30 – 18:00 CEST October 27, 2021 11:59h CEST |
| SA4#116-e (10 - 19 November, 2021, e-meeting) | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Progress key issues and potential solutions Work on draft conclusions Agree updated TR 26.805 Agree on TR 26.805 v 1.0.0 for information |
| Post SA4#116e Conf Calls, Host tbd | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Progress key issues and potential solutions Agree updated TR 26.805 Conf Calls Submission Deadline December 2, 2021 15:00 – 17:00 CET December 1, 2021 12:00 CET December 9, 2021 15:00 – 18:00 CET (Note: EVEX joint call) December 8, 2021 12:00 CET December 16, 2021 22:00 – 00:00 CET December 15, 2021 12:00 CET January 13, 2022 15:00 – 17:00 CET January 12, 2022 12:00 CET February 3, 2022 15:00 – 17:00 CET February 2, 2022 12:00 CET |
| SA#94-e (December 15-17, 2021) | Present TR 26.805 v1.0.0 for information |
| SA4#117-e F2f: 14- 18, Feb 2022 or E-M.: 14- 23, Feb 2022 | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Progress key issues and potential solutions Agree updated TR 26.805 |
| SA#95-e (March 16 – 18, 2022) |  |
| Post SA4#117e Conf Calls, Host tbd | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Progress key issues and potential solutions Agree updated TR 26.805 Conf Calls Submission Deadline March 3, 2022 15:00 – 17:00 CET March 2, 2022, 12:00pm CET March 10, 2022 15:00 – 17:00 CET March 9, 2022 12:00 CET March 24, 2022 15:00 – 17:00 CET March 23, 2022 12:00 CET |
| SA4#118e (6th to 14th April 2022) | Continue reviewing existing use-cases, protocols and media orchestration & control solutions Progress key issues and potential solutions Agree updated TR 26.805 |
| SA4#119e (11th to 20th MaY 2022) | Finalize TR 26.805. Agree on study conclusions Agree on TR 26.805 v 2.0.0 for approval |
| SA#96 (June 8 to June 10, 2022) | Present TR 26.805 v2.0.0 for approval |