Source:	SA4 Chair

Title:	SA4#121 Tdoc allocation

## Document for:	Agreement

## Agenda Item:	2

Introduction

The SA4#121 is a face-to-face meeting and a regular agenda is proposed. The meeting will be held as a combination of face-to-face sessions and email agreements. Remote access will be possible during face-to-face sessions for delegates who can not attend due to travel restrictions.

Agenda Items for Tdocs:

- Input documents should be registered primarily for Agenda Items 6 and 7-10. Before registering documents to any other Agenda Items, consult with SA4 Chair.

- Each document must be registered under only one Agenda Item. If unclear what Agenda Item to use, consult with SA4 Chair and the relevant SWG Chair.

Submission deadline:

- Documents submitted after Tuesday 8th November 2022 (23:59 CET) will be considered LATE and will NOT be handled during the meeting. (This submission deadline does not apply to SWG reports or other documents that must be prepared during the SA4 meeting)

Legend for Tdocs:

- Color: not-yet processed, processed, late, withdrawn, moved to a different A.I., under email agreement, postponed, agreed in SWG, output document.

- a agreed, app approved, n noted, pa partially agreed, np not pursued, pp postponed…

| A.I. # | A.I. Title | Tdoc # |
| --- | --- | --- |
| 1 | Opening of the meeting: Monday 14th November, at 09:00 hours CET |  |
| 2 | Approval of the agenda and registration of documents | 1225app, 1254->1593n, 1255->1594a |
| 3 | IPR and antitrust reminder |  |
| 4 | Approval of previous meeting report | 1248app |
| 5 | Reports/Liaisons from other groups/meetings |  |
| 5.1 | SA4 SWG ad hoc meetings | RTC SWG: 1259, 1260, 1261, 1262 Video SWG: 1391, 1392, 1393 MBS SWG: 1404, 1405, 1406, 1407 Audio SWG: 1337, 1338, 1444 All approved |
| 5.2 | Other 3GPP groups | Traffic identification: 1226n (CT3) 5MBS: 1227 (CT3) replied to by MBS SWG, 1229n (RAN2) -> MBS SWG -> Noted 1237n (SA2) -> MBS SWG -> Noted 1240n (SA2), 1241n (SA2) -> MBS SWG -> Noted 1242n (SA2), 1247n (SA3) VoLTE: 1228n (CT4) -> RTC SWG -> Noted 1246n (SA2) Data Channel : 1243 (SA2) -> RTC SWG -> reply in 1556app XR : 1230 (RAN2) -> Video SWG -> reply in 1574->1626app 1238 (SA2) -> RTC SWG -> 1534app 1239 (SA2) replied to in SAav220921 QoE : 1232 (RAN3) -> MBS SWG -> Reply in 1493app 1233 (RAN3) -> MBS SWG -> reply in 1289app 1234 (RAN3) -> MBS SWG -> reply in 1494->1604app 1235n (RAN3) 1236n (RAN3) -> MBS SWG -> Noted AI/ML : 1245n (SA2) EDGEAPP : 1252 (SA6) -> MBS SWG -> Reply in 1495app PDU Set Id: 1244 (SA2) -> RTC SWG -> Reply in 1548app 1253n -> RTC SWG -> Noted 1249n -> RTC SWG -> Noted 1432n (to SA2) -> RTC SWG -> Noted 1427n -> RTC SWG -> Noted 1348n -> RTC SWG -> Noted 1429n -> RTC SWG -> noted SA: 1408n New LS to SA5: 1496app |
| 5.3 | Other groups | ETSI TC STQ: 1231n Qualcomm Emmy award event: 1267n OpenXR: 1471 draft reply in 1620app, 1423n 5G-MAG: 1472 reply in 1595app |
| 6 | Issues for immediate consideration |  |
| 6.1 | XR client architecture | 1302n, 1355n, 1386n, 1439n, 1440n, 1441n, 1470n, 1345n |
| 6.2 | Other Immediate Cross-SWG issues | 1400n, 1401->1603a, 1402e, 1403n |
| 6.3 | Other immediate issues |  |
| 7 | Audio SWG | 1336 |
| 7.1 | Opening of the session |  |
| 7.2 | Registration of documents |  |
| 7.3 | CRs to features in Release 17 and earlier | 1271, 1416, 1463 1437 |
| 7.4 | Liaisons with other groups/meetings |  |
| 7.5 | IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | 1297, 1331, 1335, 1339, 1352, 1398, 1399, 1410, 1411, 1413, 1414, 1417, 1438, 1442, 1443, 1464 |
| 7.6 | ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | 1353, 1412, 1422, 1426, 1447, 1449 |
| 7.7 | eUET (Enhancements to UE Testing) | 1269, 1270, 1419, 1445 |
| 7.8 | FS_Audio_5GSTAR (Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices) | 1446 |
| 7.9 | New Work / New Work Items and Study Items | 1409 |
| 7.10 | Any Other Business | 1263 |
| 7.11 | Close of the session |  |
| 8 | Multicast-Broadcast-Streaming (MBS) SWG |  |
| 8.1 | Opening of the session |  |
| 8.2 | Registration of documents |  |
| 8.3 | Reports/Liaisons from other groups/meetings | 1287, 1288, 1289, 1358, 1430 |
| 8.4 | Issues for immediate consideration | 1346 |
| 8.5 | CRs to features in Release 17 and earlier | 1250&1251, 1264, 1285&1286, 1305, 1306, 1359, 1360, 1361, 1362, 1395, 1396, 1397, 1458 1283, 1284 |
| 8.6 | SR_MSE (Split Rendering Media Service Enabler) | 1293, 1294, 1364, 1455, 1456, 1457 |
| 8.7 | 5GMS_Ph2 (5G Media Streaming Architecture Phase2) | 1290, 1291, 1292, 1295, 1307, 1308, 1309, 1385, 1450 |
| 8.8 | FS_5G_MSE (Feasibility Study on 5G Media Service Enablers) | 1311, 1312, 1313, 1310 (n/a), 1314 (n/a) |
| 8.9 | FS_SmarTAR (Feasibility Study on Smartly Tethering AR Glasses) | 1316, 1317, 1318, 1319, 1320, 1342 1315 (n/a) |
| 8.10 | FS_MS_NS_Ph2 (Study on Media Streaming aspects of Network Slicing Phase 2) | 1431, 1433, 1434, 1435, 1436 |
| 8.11 | New Work / New Work Items and Study Items | 1323 |
| 8.12 | Others including TEI | 1282, 1321, 1322 |
| 8.13 | Review of the future work plan (next meeting dates, hosts) |  |
| 8.14 | Any Other Business | 1299 |
| 8.15 | Close of the session |  |
| 9 | Video SWG |  |
| 9.1 | Opening of the session |  |
| 9.2 | Registration of documents |  |
| 9.3 | Reports and liaisons from other groups |  |
| 9.4 | CRs to features in Release 17 and earlier |  |
| 9.5 | MeCAR (Media Capabilities for Augmented Reality) | 1258, 1272, 1280, 1281, 1327, 1328, 1329, 1330, 1332, 1333, 1341, 1363, 1424, 1459, |
| 9.6 | FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | 1324 1325 (n/a), 1326 (n/a) |
| 9.7 | FS_AI4Media (Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media) | 1298, 1376, 1377, 1378, 1379, 1381, 1382, 1383, 1384, 1418, 1420, 1421, 1465, 1466, 1467, 1468, 1469 1380 (n/a), 1462 (n/a) |
| 9.8 | FS_ARMRQoE (Feasibility Study on AR and MR QoE Metrics) | 1394 |
| 9.9 | New Work / New Work Items and Study Items |  |
| 9.10 | Liaisons and Liaison Responses | 1415app (by SWG) |
| 9.11 | Any Other Business |  |
| 9.12 | Close of the session |  |
| 10 | Real-Time Communications (RTC) SWG |  |
| 10.1 | Opening of the session |  |
| 10.2 | Registration of documents |  |
| 10.3 | Reports and liaisons from other groups | 1300, 1349, 1372 |
| 10.4 | CRs to features in Release 17 and earlier | 1350, 1366, 1374&1375, 1460 |
| 10.5 | iRTCW (immersive Real-time Communication for WebRTC) | 1257, 1265, 1266, 1275, 1276, 1277, 1278, 1303, 1334, 1389, 1390, 1451, 1461 1279, 1369 |
| 10.6 | IBACS (IMS-based AR Conversational Services) | 1301, 1304, 1340, 1357, 1365, 1367, 1368, 1453 |
| 10.7 | GA4RTAR (Generic architecture for Real-Time and AR/MR media) | 1343, 1344, 1354, 1356, 1371, 1387, 1388, 1452 |
| 10.8 | 5G_RTP (5G Real-time Transport Protocols) | 1256, 1268, 1296, 1454, 1370 |
| 10.9 | FS_eiRTCW (Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC) |  |
| 10.10 | Others including TEI | 1373, 1428, 1448 |
| 10.11 | New Work / New Work Items and Study Items | 1347, 1351, 1425 |
| 10.12 | Any Other Business |  |
| 10.13 | Close of the session |  |
| 11 | LSs received during the meeting and Postponed Liaisons (from A. I. 5) |  |
| 12 | Reports and general issues from sub-working-groups |  |
| 12.1 | Audio SWG | 1513->1618app, Tdoc status transfer approved |
| 12.2 | MBS SWG | 1602app, Tdoc status transfer approved |
| 12.3 | RTC SWG | 1600app, Tdoc status transfer approved |
| 12.4 | Video SWG | 1584app, Tdoc status transfer approved |
| 13 | CRs to features in Release 17 and earlier | 1273a&1274a 26.512: 1474&1475 -> 1605a&1606a 26.346: 1478a&1479a 26.347: 1481a 26.517: 1498a 26.502: 1484a, 1497a, 1477->1607a 26.247: 1499->1608a 26.501: 1500->1609a 26.131: 1514a 26.447: 1515a 26.973: 1463a 1535&1536->1612a&1613a 1596&1597->1614a&1615a 1558a&1598a&1599a |
| 14 | Release 18 Features |  |
| 14.1 | ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | 26.260: 1518a LS to ETSI TC STQ: 1516app PD (ATIAS-1): 1517a TP: 1519->1622a Progress: 20% -> 25% (12/23) |
| 14.2 | IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | DC (IVAS-4): 1526->1619app (for info to SA) PR (IVAS-3): 1525a Sel. Del (IVAS-6): 1524a PP (IVAS-7a) : 1521a Usa. Scen. (IVAS-9) : 1528a TP : 1527 -> 1621a Progress: 40% -> 45% (12/23) |
| 14.3 | iRTCW (immersive Real-time Communication for WebRTC) | WID: 1278a TS: 1275a PD: 1276a TP: 1512a Progress: 10% -> 20% (12/23) |
| 14.4 | MeCAR (Media Capabilities for Augmented Reality) | 1327a, 1577a, 1578->1628a, 1581->1611a, 1583->1624a PD: 1567a TP: 1280->1627a Progress: 15% -> 30% (12/23) |
| 14.5 | IBACS (IMS-based AR Conversational Services) | PD: 1554a TP: 1541a Progress: 5% -> 15% (12/23) |
| 14.6 | eUET (Enhancements to UE Testing) | 26.131: 1522a 26.132: 1523a TP: 1520a Progress: 10% -> 15% (12/23) |
| 14.7 | GA4RTAR (Generic architecture for Real-Time and AR/MR media) | TS: 1543-> 1610a TP: 1539a Progress: 25% -> 60% (03/23 – stage 2) |
| 14.8 | SR_MSE (Split Rendering Media Service Enabler) | 26.565: 1507a TP: 1490a Progress: 5% -> 15% (09/23) |
| 14.9 | 5G_RTP (5G Real-time Transport Protocols) | PD: 1559a TP: 1540a Progress: 3% -> 7% (06/23) |
| 14.10 | 5GMS_Ph2 (5G Media Streaming Architecture Phase2) | 1323n 26.501: 1502a, 1503a TP: 1504a Progress: 15% -> 25% (03/23 – stage 2) |
| 14.11 | TEI18 and any other Rel-18 documents | 26.131: 1531a 1537a 1448->1616a |
| 15 | Study Items |  |
| 15.1 | FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | TR: 1325a TP: 1326a Progress: 85% -> 87% (12/22 -> 03/23) |
| 15.2 | FS_5G_MSE (Feasibility Study on 5G Media Service Enablers) | 26.857: 1491a Progress: 60% -> 100% (12/22) |
| 15.3 | FS_AI4Media (Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media) | TR: 1565a PD: 1566a TP: 1380a Progress: 15% -> 20% (12/23) |
| 15.4 | FS_eiRTCW (Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC) | TP: 1562a Progress: 30% -> 30% (06/23) |
| 15.5 | FS_SmarTAR (Feasibility Study on Smartly Tethering AR Glasses) | 26.806: 1319->1625a, 1488a TP: 1315a Progress: 40% -> 60% (03/23) |
| 15.6 | FS_MS_NS_Ph2 (Study on Media Streaming aspects of Network Slicing Phase 2) | 26.941: 1436n, 1601a TP: 1492a Progress: 15% -> 20% (03/23 -> 06/23) |
| 15.7 | FS_ARMRQoE (Feasibility Study on AR and MR QoE Metrics) | TR: 1564a TP: 1568a Progress: 5% -> 10% (12/23) |
| 15.8 | FS_Audio_5GSTAR (Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices) | 26.998: 1529->1629a Progress: 5% -> 100% (12/22) |
| 16 | Work Items and Study Items under the responsibility of other TSGs/WGs impacting SA4 work |  |
| 17 | New Work / New Work Items and Study Items | eMP_RTT: 1425->1617a New SID Audio Capture: 1530->1623a |
| 18 | Postponed issues |  |
| 19 | Review of the future work plan (next meeting dates, hosts) | MBS SWG AH Telcos: 8 Dec, 22 Dec (excl. Audio topics), 12 Jan, 9 Feb - 1530-1730 CET – Host Qualcomm (joint session with 5G-MAG on 12th Jan. 1630-1730 CET) Audio SWG: - eUET: Telco (Jan. 30, 16:00-18:00 CET; Submission deadline: Jan. 27, 14:00 CET; Host: HEAD acoustics GmbH) - ATIAS Telco (12 Dec. 2022 16:00-18:00 CET, submission deadline is 9 Dec. 2022, 16:00 CET, Host: Dolby) - ATIAS Telco (16 Jan. 2023 16:00-18:00 CET, submission deadline is 13 Jan. 2023, 16:00 CET, Host: Dolby) - Telco on IVAS: 2 December 2022, 14:00 – 17:00 CET, submission deadline: 1 December 2022, 14:00 CET, host: Dolby - Telco on IVAS: 16 December 2022, 14:00 – 17:00 CET, submission deadline: 15 December 2022, 14:00 CET, host: Dolby - Telco on IVAS: 13 January 2023, 14:00 – 17:00 CET, submission deadline: 12 January 2023, 14:00 CET, host: Dolby - Telco on IVAS: 3 February 2023, 14:00 – 17:00 CET, submission deadline: 2 February 2023, 14:00 CET, host: Dolby RTC SWG AH Telcos: - RTC SWG Telco #1 (Nov. 30, 2022, 1500-1700 CET, Host: Qualcomm) - RTC SWG Telco #2 (Dec. 14, 2022, 1500-1700 CET, Host: Qualcomm) - RTC SWG Telco #3 (Jan. 11, 2023, 0600-0800 CET, Host: Qualcomm) - RTC SWG Telco #4 (Feb. 1, 2023, 0600-0800 CET, Host: Qualcomm) (With power to respond to LSs regarding FS_XRM/5G_RTP/PDU Sets) Video SWG AH Telco: - 3GPP SA4 Video SWG Telco (Dec. 6th, 2022, 15:00 – 17:00 CET, Host Qualcomm) - 3GPP SA4 Video SWG Telco (Feb. 7th, 2023, 15:00 – 17:00 CET, Host Qualcomm) |
| 20 | Any Other Business | WIS: 1506e Note: 3GPP contact person for IANA: lionel.morand@orange.com |
| 21 | Close of meeting: Friday 18th November at 17:00 hours CET (at the latest) |  |

Note: Agenda Items 7-10 are SWG (Sub Working Group) agenda items and will be handled in SWGs.

Note: Some SWG agenda items are handled in joint SWG sessions. You should refer to the schedule to see details of joint sessions.

Frédéric Gabin	Email: frederic.gabin@dolby.com 	Tel (mobile): +33 678 44 85 75
Mailing Address: Dolby France, 18 rue de Londres, 75009 Paris, France