**3GPP TSG-SA WG4 Meeting #131-bis-eS4-250639**

**Online, 11 – 17 April 2025 revision of S4-250353**

**Source: Rapporteur ATIAS\_Ph2[[1]](#footnote-1)**

**Title: Time and Work Plan for ATIAS\_Ph2 – v0.3**

**Agenda item: 7.7 / 14.2**

**Document for: Agreement**

# Overview

The present document contains the time and work plan of the work item ATIAS\_Ph2 ("Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2") in 3GPP SA4, Audio SWG. Latest approved WID can be found in [SP-241314](https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_105_Melbourne_2024-09/Docs/SP-241314.zip).

This document will be updated as necessary.

# Schedule

The tentative schedule for the work on ATIAS\_Ph2 is outlined in the table below.

| Date | Meeting | Activity |
| --- | --- | --- |
| 2024-11 | [SA4#130](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60452)(Orlando) | Review inputs on:* Test methods for acoustic echo control ([S4-241840](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-241840.zip), [S4-242015](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-242015.zip))
* Test methods for headtracking & Rendering ([S4-241964](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-241964.zip))
* Subjective testing ([S4-241969](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-241969.zip))

Agree on PDoc ATIAS-2 as a basis for further work ([S4-242066](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-242066.zip)) |
| 2025-01 | Telco (10 January, 16:00-18:00 CET; Submission deadline: 09 January, 14:00 CET; Host: HEAD acoustics GmbH) | Review inputs on:* Moving Sound Sources ([SA4aA250005](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/3GPP_SA4_AHOC_MTGs/SA4_Audio/Docs/SA4aA250005.zip))
* M2S latency ([SA4aA250001](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/3GPP_SA4_AHOC_MTGs/SA4_Audio/Docs/SA4aA250001.zip))
* Simultaneous SND-UE-types ([SA4aA250003](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/3GPP_SA4_AHOC_MTGs/SA4_Audio/Docs/SA4aA250003.zip))

Progress on PDoc ATIAS-2:* Agreement to add proposed test method for M2S latency
 |
| 2025-02 | [SA4#131](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60663)(Geneva) | Review inputs on sound scene reproduction & send capture test:* SBA capture test ([S4-250126](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131_Geneva/Docs/S4-250126.zip) 🡪 [S4-250282](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131_Geneva/Docs/S4-250282.zip))
* Ambient noise testing ([S4-250205](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131_Geneva/Docs/S4-250205.zip))
* Send tests for complex sound scenes ([S4-250088](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131_Geneva/Docs/S4-250088.zip))

Review of/progress on PDoc ATIAS-2:* Integration of M2S test method ([S4-250082](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131_Geneva/Docs/S4-250082.zip) 🡪 [S4-250307](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131_Geneva/Docs/S4-250307.zip))

LS to ETSI TC STQ:Extending ETSI TS 103 224 for testing immersive UEs ([S4‑250310](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131_Geneva/Docs/S4-250310.zip)) |
| 2025-03 | Telco (31 March, 16:00-18:00 CEST Submission deadline: 28 March, 16:00 CET; Host: HEAD acoustics GmbH; first 1 h on DaCAS) | Review input on:* Transparency test for send capture ([S4aA250014](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/3GPP_SA4_AHOC_MTGs/SA4_Audio/Docs/S4aA250014.zip))
 |
| 2025-04 | [SA4#131-bis-e](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60664)(Online) | Review inputs on:* Transparency test for send capture ([S4-250597](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131-bis-e/Docs/S4-250597.zip))
* First results on improved sound field reproduction ([S4-250612](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131-bis-e/Docs/S4-250612.zip))

Review reply-LS from ETSI STQ on sound field reproduction ([S4-250497](https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_131-bis-e/Docs/S4-250497.zip)) |
| 2025-05 | [SA4#132](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60665)(Fukuoka) | Review inputs on:* TBD

Progress on PDoc ATIAS-2:* TBD
 |
| 2025-07 | [SA4#133-e](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60666)(Online) | Agreement on sending to SA:* CR to 26.259 (Subjective test methodologies) in [S4-25NNNN]
* CR to 26.260 (Objective test methodologies) in [S4-25NNNN]
* CR to 26.261 (Performance requirements & objectives) in [S4‑25NNNN]
 |
| 2025-09 | SA#109(China/TBD) | TSG-SA approval of:* CR to 26.259 (Subjective test methodologies)
* CR to 26.260 (Objective test methodologies)
* CR to 26.261 (Performance requirements and objectives)
 |

1. Jan Reimes, HEAD acoustics GmbH [↑](#footnote-ref-1)