## Slide 1: SA4 Work and Study Items Status at the start of SA4#133-e
Gilles Teniou, SA4 Chair (Tencent)
and all SA4 WID/SID Rapporteurs
(Agenda Item 5.1)

## Slide 2: Outline
Rel-19 Work Items
  Status at the end of SA#108 (and SA4#132)
  Rapporteur’s progress report since SA4#132
Study Items
  Status at the end of SA#108 (and SA4#132)
  Rapporteur’s progress report since SA4#132

## Slide 3: Overview of work progress Rel-19 Work Items – after SA#108 (SA4#132)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 9/9/2025 -> 12/12/2025 | 70% | SP-240060 -> SP-250633 | 90% | Revised WID Completion date updated for conformance
1030003 | Split Rendering over IMS | SR_IMS | 6/6/2025 -> 9/9/2025 | 65% | SP-240492 | 95% | 
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025 | 35% | SP-250262 | 65% | 
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | 25% | SP-241314 | 65% | Exception sheet anticipated
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | 5% | SP-241673 | 50% | Exception sheet anticipated
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 35% | SP-241672 | 75% | 
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | 0% | SP-250286 | 15% | 
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | 0% | SP-250265 | 40% | 
1080048 | New Work Item for Media Messaging Enhancements (MeME-MED) | MeME-MED | 9/9/2025 | - | SP-250632 | 0% | Rel-19 WID

## Slide 4: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
Rapporteur: Waqar Zia (waqar_zia (at) apple.com)
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Input contribution agreed for PD on conformance
Any recommendations based on the agreements?
  Progress on conformance work, assess how to address gaps in completing TS 26.265.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Inputs available on:
    Improvements on operation points (S4-251334, S4-251336)
    General improvements (S4-251339, S4-251380, S4-251398)
    System integration issues (S4-251335, S4-251338, S4-251399)
    Conformance (S4-251409, S4-251337)
    Updated CR to TS 26.143 (S4-251340).
  Progress based on these. Plan what can be done for completing system integration.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 9/9/2025 -> 12/12/2025 | 70% | SP-240060 -> SP-250633 | 90% | Revised WID Completion date updated for conformance

## Slide 5: Split Rendering over IMS (SR_IMS)
Rapporteur: He, Shane, Nokia Corporation, shane.he@nokia.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  New baseline of draft TS 26.567 (v1.2.1) with editorial fixes was agreed.
  Discussed LS response from SA2 with general agreement to conclude the work during SA4#133.
Any recommendations based on the agreements?
  N/A
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss the submitted contribution and incorporate into TS 26.567: S4-251359 (editorial updates), S4-251360 (cover page).
  According to the time plan, expect to agree on TS 26.567 v2.0.0 (send to SA plenary for approval).
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 6/6/2025 -> 9/9/2025 | 65% | SP-240492 | 95% | 

## Slide 6: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
Rapporteur: Su, Huan-yu, Huawei Technologies Co Ltd., su.huanyu@huawei.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Spatial multi-bandwidth ACR listening test methodology proposed in S4aA250053 was agreed
  Updated IVAS-7b (S4aA250064) and IVAS-8b (S4aA250068) for Characterization test
  IVAS decoder non-be conformance (S4aA250061), and the IVAS-11 PD (in S4aA250067) were agreed
Any recommendations based on the agreements?
  Continue to improve IVAS-7b and IVAS-8b
  Progress IVAS-11
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss and decide on room acoustics related processing/testing details
  Further update IVAS-7b and IVAS-8b, incorporating agreed changes
  Conclude collaboration with Ittiam on fixed-point C code development
  Progress IVAS-11
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025 | 35% | SP-250262 | 65% | 

## Slide 7: Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2 (ATIAS_Ph2)
Rapporteur: Jan Reimes, HEAD acoustics GmbH, jan.reimes@head-acoustics.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Current status and discussion on (major) open issues to complete work item (S4aA250071)  two major dependencies identified
  Discussion/possible ways forward on acoustic reproduction of complex sound fields (S4aA250070)
Any recommendations based on the agreements?
  Rapporteur implements editorial & agreed changes into Pdoc ATIAS-2
  Delegates were invited to submit further inputs on complex sound scene reproduction & test methods
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review latest version of Pdoc ATIAS-2 and progress towards CRs on TS 26.260/261 (S4-251364)
  Test method for suppression vs transparency of ambient noise (S4-251385 & SDP parameter in S4-251373  dependency #1)
  LS-in from ETSI STQ on extension of ambient sound field reproduction (S4-251433) ( dependency #2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | 25% | SP-241314 | 65% | Exception sheet anticipated

## Slide 8: Diverse audio Capturing System for UEs (DaCAS)
Rapporteur: Wang Bin, Xiaomi Technology, wangbin23@xiaomi.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  There was a 16 June Telcon after last SA4 meeting, recordings for target device 1 and XR HMD target device were agreed.
  Updates for DaCAS-1 Pdoc and DaCAS-2 Pdoc were agreed.
  Updates for TS 26.533 were agreed
  Performance evaluation for a single source was agreed
Any recommendations based on the agreements?
  Editors of DaCAS-1 , DaCAS-2 and TS 26.533 were tasked to include agreed updates and make new versions
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  There are 11 contributions for this DaCAS and one discussion contribution for Draft DaCAS Phase2
  S4-251253 TS 26.533-0.1.1, Test methods and performance: S4-251330.
  Raw microphone signal compensation:1375,1376,1377
  Updates for DaCAS-1 and DaCAS-2
  S4-251412: Draft WID on Diverse audio Capturing System for UEs, Phase2
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | 5% | SP-241673 | 50% | Exception sheet anticipated

## Slide 9: 5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2)
Rapporteur: Igor Curcio, Nokia Corporation, igor.curcio@nokia.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Endorsed 5 CRs related to Dynamic Policy APIs for dynamic traffic characteristics, media identification for multiplexed flows and application-specific PDU handling.
Any recommendations based on the agreements?
  The possibility to get more time to resolve open issues and finalize the WI by using the September Adhoc meeting was discussed.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Finalize the agreements on the endorsed documents.
  Discuss and get agreement on the submitted documents in the areas of
    PDU handling, dynamic traffic characteristics, multiplexing, data burst size and PDU set size, retransmission, time to the next burst, PDU set importance.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 35% | SP-241672 | 75% | 

## Slide 10: Avatar Communications in AR Calls (AvCall-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | 0% | SP-250286 | 15% | 
Rapporteur: Bouazizi, Imed, Qualcomm, bouazizi AT qti dot qualcomm dot com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  we had one RTC call that handled AvCall-MED topic
  We received input on Call flows, BAR interface, and ARF characteristics
  All documents were noted
Any recommendations based on the agreements?
  Speed up the progress and progress the base CR
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Agree on call flows
  Discuss and agree remaining issues: formats, signaling, BAR API
  Address security aspects and respond to SA3

## Slide 11: Stage 3 for Advanced Media Delivery (AMD_PRO-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | 0% | SP-250265 | 40% | 
Rapporteurs:
Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com, for all topics except OpenAPI
Richard Bradbury, BBC, richard.bradbury@rd.bbc.co.uk, for all topics related to OpenAPI
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed
  agreed updated time plan. Discussed and finally agreed LS to SVTA on Player configuration
  Agreed: Updated QoS mapping figures, TS 26.510/512 alignment, CMCD configuration
Any recommendations based on the agreements?
  Carry forward agreements from the AHG
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  26 input contributions addressing all remaining key topics
  Reply LS from SVTA is expected on Player Configuration
  Agree CRs for some key issues (Time Sync, QoS, CMCD) and integrate those into aggregate CRs to TS 26.510/2,
  endorse CRs for other key issues and identify remaining open issues for other key issues to be addressed at AHG meeting in September for successful completion of the work item.
  Merge requests on 3GPP Forge for the AMD_PRO-MED and 5G_RTP_Ph2 Work Items initiated  requires attention

## Slide 12: Media Messaging Enhancements (MeME-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1080048 | New Work Item for Media Messaging Enhancements (MeME-MED) | MeME-MED | 9/9/2025 | - | SP-250632 | 0% | Rel-19 WID
Rapporteurs:
Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed
  This is the first meeting, but for the AHG meeting two documents were submitted for July 10, but due to lack of time they were noted without presentation
Any recommendations based on the agreements?
  kick off the work
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Endorse initial CR
  Agree Timeplan and add MeME-MED to the agenda of the MBS AHG meeting with decision power to agree CR and endorse WI summary.
S4-251246 | [MeME-MED] Proposed Work Plan | Qualcomm Incorporated | The text provides information about a meeting regarding the revision of a draft work plan for Media Messaging Extensions. The work item was agreed upon during a previous meeting and aims to address recommendations for stage-3 extensions. The objectives include connecting certain technical specifications, adding call flows, APIs, and examples for content offerings. Coordination with other 3GPP groups and external organizations is also highlighted. The document outlines a proposed timeline and work plan for the completion of the work.
S4-251247 | [MeME-MED] Media Messaging Enhancements | Qualcomm Incorporated | The text provides references and changes related to a document revision discussing multimedia messaging services. It includes details on system descriptions, messaging service examples, and metadata parameters for multimedia messaging body parts. Additionally, it mentions examples of messages containing 3D assets.

## Slide 13: Overview of work progress Rel-20 Work Items – after SA#108 (SA4#132)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080049 | New WID on AI/ML for IMS services | AI_IMS-MED | 3/3/2025 | - | SP-250634 | 0% | Rel-20 WID (5GA)

## Slide 14: AI/ML for IMS services (AIML_IMS-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1080049 | New WID on AI/ML for IMS services | AI_IMS-MED | 3/3/2025 | - | SP-250634 | 0% | Rel-20 WID (5GA)
Rapporteurs:
Eric Yip, Samsung, eric.yip@samsung.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed
  There was no adhoc on AIML_IMS-MED
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Agree skeleton base CR to TR 26.264
  Send LS to SA2 informing of the work
  Discuss technical contributions (MF profile, AI/ML configuration)

## Slide 15: Overview of work progress Study Items – after SA#108 (SA4#132)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 9/9/2025 | 50% | SP-240479 | 70% | 
1030009 | Study on Audio Codec APIs | FS_ACAPI | 6/6/2025 -> 12/12/2025 | 40% | SP-240480 | 47% | 
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 -> 9/9/2025 | 45% | SP-240927 | 85% | 
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | 0% | SP-250263 | 10% | Rel-20 SID
1080050 | Study on Media Energy Consumption Exposure and Evaluation Framework phase 2 | FS_Energy_Ph2-MED | 3/3/2026 | - | SP-250636 | 0% | Rel-20 SID

## Slide 16: Study on Beyond 2D Video (FS_Beyond2D)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 9/9/2025 | 50% | SP-240479 | 70% | 
Rapporteur:
Jiayi Xu, China Mobile, xujiayi@chinamobile.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Agree with the MIV-based evaluation results for Scenario 2 (S4aV250055 -> TR)
  Agree with the MV-HEVC & Simulcast HEVC based evaluation results for Scenario 1 (S4aV250058 -> PD)
Any recommendations based on the agreements?
  Recommend completing the study and sending to the SA for approval.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Maintenance (TR 1323, PD 1324, Cover Page 1325, Terms 1389, Data Management 1263)
  Guassian Splats representation format (1318)
  Review evaluation results per scenario:
    Stereoscopic Video (1320)
    Point Cloud: evaluation results (1286, 1293), corrections (1288, 1289)
  Gaps Analysis (1321 & 1291)
  Conclusion and next step (1319->1383, 1322)
  Prepare final version of TR

## Slide 17: Study on Audio Codec APIs (FS_ACAPI)
Rapporteur:
Stefan Döhla (stefan DOT doehla AT iis DOT fraunhofer DOT de)
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No calls since SA4#132
Any recommendations based on the agreements?
  none
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss inputs S4-251327 (Dolby, on IVAS in WebCodecs), S4-251415 (Rapporteur, on Open Issues in TR 26.858) (late)
  Confirm or modify timeline of the WI
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 6/6/2025 -> 12/12/2025 | 40% | SP-240480 | 47% | 

## Slide 18: Study on Spatial Computing for AR Services (FS_ARSpatial)
Rapporteur:
Hamza, Ahmed, InterDigital Canada, <Ahmed.Hamza@InterDigital.com>
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No progress
Any recommendations based on the agreements?
  N/A
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss 4 submitted contributions:
    Updates to 3D reconstruction function (S4-251353)
    Updates to architecture mapping (S4-251287)
    Conclusions and next steps (S4-251410)
    Editorial improvements (S4-251416)
  Discuss and agree proposed conclusions and next steps and to complete the study according to the time plan
    Agree TR 26.819 v2.0.0 (send to SA plenary for approval).
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 -> 9/9/2025 | 45% | SP-240927 | 85% | 

## Slide 19: Study on Ultra Low Bitrate Speech Codec (FS_ULBC)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | 0% | SP-250263 | 10% | Rel-20 SID
Rapporteur:
Jiayi Xu, China Mobile, xujiayi@chinamobile.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  SA4aA250069 was agreed for PD as the base of ULBC simulation work.
  A potential LS to SA2/RAN/CT1 was discussed and resubmitted for review in this meeting to confirm simulation assumptions.
  Informal task force involving RAN experts was hosted to discuss ULBR simulations.
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur?
  Maintenance (1270)
  ULBC Simulation Work:
    Potential LS to RAN/SA2/CT1 (1231)
    Simulation Parameters (Calibration 1303, NIDD 1261, G/T value 1272, 1365)
    Simulation Results (Xiaomi 1251, vivo 1332, Qualcomm 1397)
    TBS and bit rate (Skylo 1260, Qualcomm 1295, Huawei 1304 & 1035, Dolby 1388 & 1390)
    Open issues (1273)
  Speech Quality Assessment (1244)
  Design Contraints: ULBC Complexity (1326, 1333) Audio Bandwith 1394 , Noise suppression 1395
  Service Delay (1382)

## Slide 20: Study on Media Energy Consumption Exposure and Evaluation Framework phase 2 (FS_Energy_Ph2-MED )
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1080050 | New SID on Media Energy Consumption Exposure and Evaluation Framework phase 2 | FS_Energy_Ph2-MED | 3/3/2026 | - | SP-250636 | 0% | Rel-20 SID
Rapporteur:
Julien Lemotheux, Orange, julien.lemotheux@orange.com
Progress since last SA4 meeting
The SID on Media Energy Consumption Exposure and Evaluation Framework phase 2 has been approved by SA#108
As agreed during SA4#132, no progress is expected on the study before the MBS AdHoc in Paris in September.

## Slide 21: Thank you