3GPP TSG-SA5 (Telecom Management)	S5-152028

# SA5#100, 13 - 17 April 2015 Dubrovnik, Croatia

Source:		Padma Sudarsan, Alcatel-Lucent

Title:		UID-660033 - Multi-Broadcast Single Frequency Network (MBSFN) Minimization of Drive Tests (MDT) enhancement

Document for:		Approval

Agenda Item:		6.4.4

# 3GPP Work Plan status

Percentage of completion: 90% (previously 15%)

Estimated completion date: SA#68 – 6/2015

# Technical Progress status

Summary of progress:

- All 11 contributions were agreed.

- Changes related to TS 32.422 for Terminology, triggering, collection, activation, deactivation, starting, stopping, reporting and anonymization handling for MBSFN MDT was agreed.

- Requirements in 32.441 for managing MBSFN MDT over Itf-N were agreed.

- Changes to 32.442 for adding MBSFN MDT was agreed.

- The only remaining work is for the solution set in 32.446.

- 3 Super CRs will be sent out for email approval

32.422 – Super CR 152334

32.441 – Super CR 152335

32.442 – Super CT 152336

Progress on the work Item 90%.

Outstanding issues: none

# Minutes

The session was held on Wed April 15, 2015, Q3

## pCRs

| Tdoc | Title | Source | Note |
| --- | --- | --- | --- |
| S5-152148 | pCR 32.422 Definition and abbreviation MBSFN MDT | Alcatel-Lucent | PI-Works - Change the order of MBMS and MBSFN Approved. |
| S5-152149 | pCR 32.422 Parameters for triggering and collection of MBSFN MDT | Alcatel-Lucent | ALU - Revise 5.10.12 change NN – Add a note to indicate logged MDT is used Modified in 332. |
| S5-152150 | pCR 32.422 Changes related to Activation of Logged MBSFN MDT | Alcatel-Lucent | E/// - how is it for connected mode. ALU no difference – activated the same way. Approved |
| S5-152151 | pCR 32.422 Changes related to Deactivation of Logged MBSFN MDT | Alcatel-Lucent | Approved |
| S5-152152 | pCR 32.422 Changes related to starting/stopping mechanism for Logged MBSFN MDT | Alcatel-Lucent | NN Fix typo – 4.2.2.8 measurement Approved |
| S5-152153 | pCR 32.422 Changes related to handover progagation for MBSFN MDT | Alcatel-Lucent | NN - change text from - or to and Approved |
| S5-152154 | pCR 32.422 Changes related to anonymization for MBSFN MDT | Alcatel-Lucent | NN: rephrase to remove note and make it explicit. E// fix the typo thIMEI in existing Updated in 333. |
| S5-152155 | pCR 32.422 Changes related to MBSFN MDT_reporting | Alcatel-Lucent | Add figure names. Approved |
| S5-152156 | pCR 32.441 Requirements for MBSFN MDT | Alcatel-Lucent | Approved |
| S5-152157 | pCR 32.442 Terminology and Abbreviations for MBSFN MDT | Alcatel-Lucent | Switch MBSFN and MBMS Approved |
| S5-152158 | pCR 32.442 Changes for Logged MBSFN MDT | Alcatel-Lucent | Fix fonts that are inconsistent Approved |

# Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |