# 3GPP TSG SA WG5 (Telecom Management) Meeting #107	S5-163024

# 23-27 May 2016, Santa Cruz de Tenerife (Spain)	revision of S5-16xabc

Source:		Weihong Zhu, ZTE

Title:		UID_690039 Configuration Management for mobile networks that include virtualized network functions Rapporteur Report

Document for:		Approval

Agenda Item:		6.5.1.2

3GPP Work Plan status

Percentage of completion: 25%? (previously 25%)

Estimated completion date: SA#74 – Dec. 2016 (if change: previous SA#mm - date)

Other information (WID update, Rapporteur change, etc):

Technical Progress status

Summary of progress:

9 contributions have been addressed during the sessions, and the discussed topics include:

- Use cases and requirements on VNF instance information modification and retrieving were discussed

- Correlation of MO creation and VNF instantiation was discussed but no progress was reached

- Procedure flows of MOI creating, deleting and updating were discussed, one was revised and others were postponed

- Usage of VNF open interface was discussed

Outstanding issues:

Minutes

The RG session was held on 25, May: Q1-2.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-163080 | pCR draft TS 28.510 correct the use of service related terms Conclusion: Agreed | ZTE Corporation |
| S5-163081 | pCR draft TS 28.511 Add procedure of creating MOI(s) after a VNF is instantiated Conclusion: postponed | ZTE Corporation |
| S5-163082 | pCR draft TS 28.511 Add procedure of deleting MOI(s) corresponding to a VNF instance NN: is this the only procedure for MOI deleting? There are two options. NN: Need to use the operation name E: Agree with NN, there are many options Intel: The procedure needs to include all the possible options Conclusion: postponed | ZTE Corporation |
| S5-163083 | pCR draft TS 28.511 Add procedure of updating MOI(s) after a VNF is scaled NN: Need to use the operation name E: In step 5 of scenario 1, step 4 in scenario 2, add “plus related information obtained in step 1” Conclusion: revised to 163313 | ZTE Corporation |
| S5-163094 | pCR TS 28.510 Adding specification UC and reqs on retrieving information about a VNF instance through NFVO as part of NS query Intel: add reference to IFA specs NN: Pre-conditions is needed, roles need to be modified E: Do you want to retieve the VNF info of the right side and also set them? Conclusion: revised to 163311 | NTT DOCOMO |
| S5-163095 | pCR TS 28.510 Adding specification UC and reqs on modification of VNF instance configuration through NFVO as part of NS update NN: pre-conditions is needed, roles need to be modified Conclusion: revised to 163312 | NTT DOCOMO |
| S5-163185 | Usage of VNF open interface Conclusion: Noted | Ericsson Inc. |
| S5-163194 | Correlation of MO creation and VNF instantiation NN: question the terminology, correlation? Should be assignment Who is the keeper of the assignment? Intel: how about terminate and delete? Need to consider together E: Nokia’s comments also applicable to option1 Cisco: what is the object of the options? NN: if we want to define the procedure, we need to do like stage3 NN: question to option 1 E: option 1, the VNF instance can sit there for a while. But self-scaling is a special case NN: Revised to 163309 309d1: Reworded on-line, not progress | Huawei Technologies France |
| S5-163195 | pCR TS 28.511 Adding procedure flow for VNF instantiation triggered by MO creation Conclusion: postponed | Huawei Technologies France |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |