# 3GPP TSG SA WG5 (Telecom Management) Meeting #111Bis	S5A-170009

# 13 - 17 February 2017, Munich (Germany)	revision of S5-17xabc

Source:		Weihong Zhu, ZTE

Title:		UID_690039 Configuration Management for mobile networks that include virtualized network functions Rapporteur Report

Document for:		Approval

Agenda Item:		5.2

3GPP Work Plan status

Percentage of completion: 80%? (previously 70%)

Estimated completion date: SA#76 – Jun. 2017 (if change: previous SA#75 - Mar. 2017)

Other information (WID update, Rapporteur change, etc):

Technical Progress status

Summary of progress:

5 contributions have been addressed during the sessions, and the discussed topics include:

- LS from ETSI ISG NFV about VNF instance identifier type

- pCR to draft TS 28.511 about editor’s notes

- Stage2 descriptions of Itf-N interface and information model

Outstanding issues:

Minutes

The RG session was held Q1 on 15, February.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5A-170091 | pCr 28511 remove the editor's note in clause 4.4.2 Conclusion: approved | ZTE Corporation |
| S5A-170092 | pCr 28511 update references Nokia: editor’s note cannot be removed cause there is no related solution DCM: the parameters Conclusion: revised to 215 | ZTE Corporation |
| S5A-170093 | pCr 28512 Add description of Itf-N DCM: VNF configuration management is not a good term Conclusion: revised to 201 | ZTE Corporation |
| S5A-170094 | pCr 28512 Add description of Information model DCM: same comment to VNF … Nokia: interface Ve-VNFM-em is not necessary Nokia: the title of clause E: need to mention the new attribute Conclusion: revised to 202 | ZTE Corporation |
| S5A-170149 | Reply to 3GPP SA5 on VNF instance identifier type Conclusion: noted | ETSI ISG NFV |
| S5A-170221 | pCR 28510 Rapporteur update for EditHelp | ZTE |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |