# 3GPP TSG SA WG5 (Telecom Management) Meeting #113	S5-173022

# West Palm Beach, Florida, US, 8-12 May 2017	revision of S5-171xxx

Source:		Weihong Zhu, ZTE

Title:		UID_690039 Configuration Management for mobile networks that include virtualized network functions Rapporteur Report

Document for:		Approval

Agenda Item:		6.4.1.1

3GPP Work Plan status

Percentage of completion: ? (previously 85%)

Estimated completion date: SA#76 – Jun. 2017 (if change: previous SA#75 - Mar. 2017)

Other information (WID update, Rapporteur change, etc):

Technical Progress status

Summary of progress:

33 contributions have been addressed during the sessions, and the discussed topics include:

- Discussion paper about way forward of the use case MOI creation triggering VNF instantiation and related requirement and related CRs

- Removal of use case and requirement about creating MOI triggering VNF instantiation

- Changing procedure to remove unsupported VNF instantiation indication through Itf-N/ VNF scaling notification through Itf-N

- Use case and requirement about enabling/disabling of auto-scaling

- Use case and procedure about VNF info synchronization

- Rapporteur proposals for Stage2/Stage3 descriptions

- CR package about XML schema

Outstanding issues: None

Minutes

The RG session was held Q2, Q3 on 9th, May.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-173187 | Discussion paper about solution of creating MOI triggering VNF instantiation This contribution was discussed together with 226 The solution part is based on the conclusion of the use case and requirement. Conclusion: offline discussion and revised to 173414 and endorsed | ZTE,Intel, Huawei, Ericsson |
| S5-173188 | R14 CR TS 28 622 Add VNFInfo related attributes in IOC ManagedFunction DCM: the catalog should be B. Nokia: co-sign Conclusion: revised to 173413, 173544 | ZTE, Intel, Huawei, Ericsson |
| S5-173189 | pCR TS 28510 Add enabling-disabling auto-scaling use case and requirement Conclusion: approved | ZTE Corporation, Nokia |
| S5-173190 | pCR TS 28510 Add VNF information sysnchronization use case DCM: why all the steps are optional. Nokia: they are based on the notifications. Intel: not all the data are exposed to IRPManager Conclusion: revised to 415 and approved | ZTE Corporation, Nokia |
| S5-173191 | pCR TS 28511 Add procedure of enable-disable autoscaling through Itf-N Conclusion: approved | ZTE Corporation, Nokia |
| S5-173192 | pCR TS 28511 Add procedure of VNF instance informaiton synchronization Conclusion: approved | ZTE Corporation, Nokia |
| S5-173193 | pCR 28.511-Rapporteur's proposal Conclusion: noted | ZTE Corporation |
| S5-173194 | pCR TS 28.512 Add bulk CM IS Conclusion: approved | ZTE Corporation |
| S5-173195 | pCR TS 28.512 Change vnfInstanceIdList to vnfParametersList Conclusion: approved | ZTE Corporation |
| S5-173196 | pCR TS 28.513 Rapporteur proposal Conclusion: approved | ZTE Corporation |
| S5-173197 | pCR TS 28.513 Add description of interface definitions Conclusion: approved | ZTE Corporation |
| S5-173198 | pCR TS 28.513 Add description of solution set definitions Conclusion: approved | ZTE Corporation |
| S5-173199 | R14 CR TS 28.622 Add auto-scaling switch in IOC ManagedFunction Conclusion: merge to 173413 | ZTE Corporation |
| S5-173200 | R14 CR TS28.623 Add ManagedFunction definition in XML schema HW: the definition of ManagedFunction is not correct DCM: the catalog should be B Conclusion: revised to 173419 | ZTE, Intel |
| S5-173226 | pCR TS 28.510 Removing UC and reqs for unsupported VNF instantiation through Itf-N Intel: The use case is already there. E: 3GPP is the consumer. ETSI NFV provides the operations and we can consume. Intel: The issue that VNF cannot be instantiated by EM, SA5 think it is not an issue. DCM: Here is about Itf-N. E: the req is clear. Nokia: the req is tricky. The first line of the req is ok, the second line of the req is tricky. It is not a interface req. Intel: Agree with Nokia, the req is not perfect, it cross two WI, but we made the choice to put it here, not to reopen the discussion. E: we have agreed to do case by case. Conclusion: approved | NTT DOCOMO |
| S5-173227 | pCR TS 28.511 Changing procedure to remove unsupported VNF instantiation indication through Itf-N Conclusion: approved | NTT DOCOMO |
| S5-173267 | R14 CR TS28.616 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173420 | ZTE Corporation, Intel |
| S5-173269 | R14 CR TS28.653 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173421 | ZTE Corporation, Intel |
| S5-173279 | R14 CR TS28.656 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173422 | ZTE Corporation, Intel |
| S5-173283 | R14 CR TS28.659 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173423 | ZTE Corporation, Intel |
| S5-173286 | R14 CR TS28.663 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173424 | ZTE Corporation, Intel |
| S5-173288 | R14 CR TS28.673 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173425 | ZTE Corporation, Intel |
| S5-173289 | R14 CR TS28.676 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173426 | ZTE Corporation, Intel |
| S5-173290 | R14 CR TS28.703 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173427 | ZTE Corporation, Intel |
| S5-173291 | R14 CR TS28.706 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173428 | ZTE Corporation, Intel |
| S5-173294 | R14 CR TS28.709 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173429 | ZTE Corporation, Intel |
| S5-173298 | R14 CR TS28.733 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173430 | ZTE Corporation, Intel |
| S5-173300 | R14 CR TS28.736 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173431 | ZTE Corporation, Intel |
| S5-173301 | R14 CR TS28.753 Update the XML Schema definitions of the IOCs inherited from ManagedFunction Revised to 173432 | ZTE Corporation, Intel |
| S5-173304 | Presentation TS 28.510 to SA for approval Left for OAM plenary | ZTE Corporation |
| S5-173305 | Presentation TS 28.511 to SA for approval Left for OAM plenary | ZTE Corporation |
| S5-173306 | Presentation TS 28.512 to SA for Information and Approval Left for OAM plenary | ZTE Corporation |
| S5-173308 | Presentation TS 28.513 to SA for Information and Approval Left for OAM plenary | ZTE Corporation |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |