# 3GPP TSG SA WG5 (Telecom Management) Meeting #114	S5-174067

# 21-25 August 2017, Sophia Antipolis,France	revision of S5A-17xabc

# Source:	ETSI ISG NFV

# Title:	Progress on ETSI NFV APIs specifications for Management and Orchestration interfaces

# Document for:	Information, Discussion

Agenda Item:	6.1

| # Liaison Statement |  |  |  |
| --- | --- | --- | --- |
| Title: |  | Progress on ETSI NFV APIs specifications for Management and Orchestration interfaces |  |
| Date: |  | 21 June 2017 |  |
| From (source): |  | ETSI NFV |  |
| Contact(s): |  | Diego Lopez, Chairman of the ISG NFV Bruno Chatras, Chairman of the SOL WG Thing Nguyenphu, Vice-Chairman of the SOL WG Anatoly Andrianov, Liaison Officer to 3GPP (NfvSupport@etsi.org) |  |
| To: |  | 3GPP SA5 |  |
| Copy to: |  | 3GPP SA2 |  |
| Response to: (if applicable) |  |  |  |
| Attachments: (if applicable) |  |  |  |

1. Overall description:

The ETSI NFV Industry Specification Group (ISG) is pleased to inform 3GPP SA5 of the progress made on the following work items within its Solutions (SOL) working group:

- DGS/NFV-SOL003 “RESTful protocols specification for the Or-Vnfm Reference Point”: The final draft specification was approved by the SOL WG beginning of June and has been submitted to the ISG memberships for approval by Remote Consensus, with a comment period ending on July 7th.

https://docbox.etsi.org/ISG/NFV/Open/Drafts/SOL003_Or-Vnfm_protocols/NFV-SOL003v0100.zip

- DGS/NFV-SOL002 “RESTful protocols specification for the Ve-Vnfm Reference Point”:  A stable draft is publically available and the final draft specification is expected to be approved by the SOL WG beginning of July.

https://docbox.etsi.org/ISG/NFV/Open/Drafts/SOL002_Ve-Vnfm_protocols/NFV-SOL002v030.zip

- DGS/NFV-SOL005 “RESTful protocols specification for the Os-Ma-nfvo Reference Point”: The final draft specification is expected to be approved by the ISG at the end of December 2017. However, as already communicated to 3GPP SA5, the SOL005 work plan is proceeding according to the following schedule. We are pleased to confirm that the SOL working group is making tangible progress on the NS LCM and notifications in clause 6 of SOL005 (available via the following link: https://docbox.etsi.org/ISG/NFV/Open/Drafts/SOL005_Os-Ma-nfvo_APIs/NFV-SOL005v040.zip

Note that there are known gaps/issues (e.g., identified by editor’s notes) in this document. Some of them will require further clarifications about the corresponding Stage 2 specifications before they can be closed.

| Topics | Approximate Time Frame for Completion (in Draft ETSI GS-NFV-SOL 005) |
| --- | --- |
| NS LCM and notifications | End of June 2017 |
| NSD and VNF Packaging | End of September 2017 |
| NS Fault Management | End of September 2017 |
| NS Performance Management | End of September 2017 |

Furthermore, the VNF Package Specification, DGS/NFV-SOL004, has been completed by the WG, it was approved by Remote Consensus by the ISG membership and published on July 03rd.

http://www.etsi.org/deliver/etsi_gs/NFV-SOL/001_099/004/02.03.01_60/gs_NFV-SOL004v020301p.pdf

2. Actions:

3GPP SA5 is kindly invited to take note of the progress made on the aforementioned deliverables.

3. Date of next meetings of the originator:

NFVSOL#42-F2F Denver			ETSI NFV#19 plenary meeting, 12-15 September 2017