## Slide 1: SA5 OAM&P SWG Exec Report SA5#117, 29 Jan. – 2 Feb. 2018 Rome, Italy
Jean-Michel CORNILY, SA5 Vice-Chair, ORANGE
Christian TOCHE, SA5 Vice-Chair, Huawei

## Slide 2: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-181044 | LS from NGMN cc SA5 on reply to ETSI ISG NFV on lifecycle management for 3GPP service based architecture | NGMN | Noted | 
S5-181045 | LS from ETSI NFV to SA5 on 3GPP on gaps identified for managing the NG-RAN that includes virtualized network functions | ETSI ISG NFV | Noted | 
S5-181047 | LS from RAN3 cc SA5 on Cooperation on Network Slicing | RAN3 | Noted | 
S5-181052 | LS from ITU-T SG5 to SA (forwarded to SA5) on LS/r on Energy Efficiency (reply to 3GPP SA WG - SP -170597 -E) [to 3GPP SA WG] | ITU-T SG5 | Replied | S5-181483
S5-181280 | LS from NGMN forwarded to SA5 on Architectural Proposal for the Handling of Network Operations Data with Specific Focus on Virtualized Networks | NGMN | Noted | 
S5-181296 | LS from SA3 to SA5 on the status of work on interfaces | SA3 | Replied | S5-181338
S5-181299 | LS from CT1 cc SA5 on Service types for QMC reporting | CT1 | Noted | 

## Slide 3: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-181455 | Reply to: LS from SA3 to SA5 on the status of work on interfaces | SA3 |  | S5-181296
S5-181456 | LS on transport support of network slicing management | BBF, ETSI ISG NFV, ITU-T SG15, ETSI ISG ZSM |  | 
S5-181520 | LS to ONAP - New study on integration of ONAP DCAE and 3GPP management architecture | ONAP | SA | 
S5-181529 | LS to SA2 on clarification of slicing vs network sharing | SA2 |  | 
S5-181570 | LS reply to ITU-T SG5 (Q6/5) on Energy Efficiency | ITU-T SG5 Q6/5 | 3GPP SA, 3GPP CT, 3GPP RAN, ETSI TC EE, ETSI TC ATTM, NGMN | S5-181052
S5-181576 | LS on measurement of user plane latency | SA2 |  | 

## Slide 4
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Type | Title | Source
No session 6.2 at this meeting. |  |  | 

## Slide 5
OAM&P Maintenance and Rel-15 small Enhancements
CRs for approval by SA5 closing plenary (1/2)
TDoc | Title | Source
S5-181269 | CR R8 32.511-830 Converting Editor’s Note | Ericsson
S5-181270 | CR R9 32.511-910 Converting Editor’s Note | Ericsson
S5-181271 | CR R10 32.511-a10 Converting Editor’s Note | Ericsson
S5-181272 | CR R11 32.511-b30 Converting Editor’s Note | Ericsson
S5-181273 | CR R12 32.511-c10 Converting Editor’s Note | Ericsson
S5-181274 | CR R13 32.511-d10 Converting Editor’s Note | Ericsson
S5-181275 | CR R14 32.511-e10 Converting Editor’s Note | Ericsson

## Slide 6
OAM&P Maintenance and Rel-15 small Enhancements
CRs for approval by SA5 closing plenary (2/2)
Tdoc | Title | Source
S5-181340 | Replacement of 3G term | Ericsson GmbH, Eurolab
S5-181341 | Replacement of 3G term | Ericsson GmbH, Eurolab
S5-181484 | Rel-15 CR 32.867 editorial correction and supplement | Huawei

## Slide 7
Documents endorsed by OA&M SWG
TDoc | Title | Source
S5-181336 | Rel-15 workload management in the OAM&P SWG | OAM&P SWG chairman
S5-181345 | Function priority and objective proposal for 5G network and network slicing management in Rel-15 | Huawei
S5-181353 | Communication methods | Ericsson
S5-181427 | Way forward proposal for 5GNRM work item | Nokia
S5-181442 | Way forward for fault supervision WI | ZTE
S5-181460 | Discussion and proposal for MEC in network slice context | Huawei
S5-181572 | TD Rel-15 TD Template for TS specifications | Ericsson

## Slide 8
Rel-15 OAM&P WIs (1/12)
Work Item | Management and orchestration of 5G networks and network slicing |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 40% -> 60%
Target | SA#80 – June 2018 | Main TS | TS 28.530, 28.533
Summary of progress | As input to the meeting, there were 37 contributions; 1 non-technical discussion, 36 technical, (9 contributions on architecture and 27 contributions on concept, use cases and requirements). The technical contributions include 4 discussion papers. The group discussed architecture, background and concepts, use cases and requirements. 1) This was the first meeting that the service based architecture was discussed in more detail. 2) Mutual understanding has been established on service based architecture and the team has now a common basis for use case description and requirements. 3) Several use cases presented using consumer-provider paradigm that comes with service based. 4) Clarification on NsaaS has been discussed. 5) Good progress has been made in all areas. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 9
Rel-15 OAM&P WIs (2/12)
Work Item | Provisioning of 5G networks and network slicing |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 15% -> 40%
Target | SA#80 – June 2018 | Main TS | TS 28.531, 28.532
Summary of progress | The group discussed the provisioning WI way forward proposal from Rapporteur. The group agreed that a basic functioning support for provisioning of 5G networks and network slicing should to be done in Rel-15 timeframe. The group discussed several use cases/requirements related to provisioning of NSI and NSSI. The revisions need to be checked in OAM plenary. The group discussed several slicing information modelling contributions. The merged contribution needs to be checked in OAM plenary. The skeleton of TS 28.532, which is a stage 2 and 3 specification, may need change depending on the discussion result of generic specification template for stage 2 and 3. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 10
Rel-15 OAM&P WIs (3/12)
Work Item | Network Resource Model (NRM) for 5G networks and network slicing |  | NETSLICE-5GNRM
 |  |  | 780037
Rapporteur | Nokia | Percentage of completion | 0% -> 25%
Target | SA#80 - June 2018 | Main TSs | TS 28.540, 28.541, 28.542, 28.543
Summary of progress | During this meeting, 15 contributions were discussed (3 are approved and others need to be revised for further discussion). As this is the first meeting after the work item has been approved, it took some time to discuss the way forward proposal and Information Model template. Through the meeting, the work item had the following progress: 1) Based on contribution S5-181240, the group agreed that existing NRM specification (including template and generic NRM definitions) can apply to 5G NF NRM stage 2 definitions. 2) The group has agreed that Ep_Rp should be used for interface modelling. 3) The discussion on NR NRM definitions for gNB with functional split scenario was spread again, based on contribution S5-181107, it is decided to arrange a small group breakout session to continue the discussion. In a breakout session, small group has discussed on whether cell IOC need to be split into CUCell and DUCell for gNB in split scenario |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 11
Rel-15 OAM&P WIs (4/12)
Work Item | Fault Supervision for 5G networks and network slicing |  | NETSLICE-FS5G
 |  |  | 780041
Rapporteur | ZTE | Percentage of completion | 0% -> 20%
Target | SA#80 - June 2018 | Main TSs | TS 28.545, 28.546
Summary of progress | 9 contributions have been addressed during the sessions, and the discussed topics include: Way forward of the WID 8 pCRs about use cases were discussion, the main topics including: Whether multi level use cases are needed? Whether multi level requirements are needed? Whether service name is needed? |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 12
Rel-15 OAM&P WIs (5/12)
Work Item | Assurance data and Performance Management for 5G networks and network slicing |  | NETSLICE-ADPM5G
 |  |  | 780038
Rapporteur | Intel, China Mobile | Percentage of completion | 0% -> 10% (see below)
Target | SA#80 - June 2018 | Main TSs | TS 28.550, 28.551, 28.552, 28.553
Summary of progress | The following topics were discussed: For TS 28.550/551: Way forward, PM services, General descriptions, NF/NSSI/NSI/Network measurement job creation, NF/NSSI/NSI/Network performance data reporting, including file based reporting and performance data streaming For TS 28.552: Scope, RRC connection establishment measurements, UC on UL/DL User Plane delay For TS 28.553: Scope, UC on UL/DL latency measurements For TS 28.554: Skeleton, Scope, UCs about end to end KPIs Percentage of completion for each new TS: TS 28.550: X% (from 5% in previous meeting), TS 28.551: 0% (from 0% in previous meeting), TS 28.552: 5% (from 5% in previous meeting), TS 28.553: 5% (from 5% in previous meeting), TS 28.554: X% (from 5% in previous meeting) |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 13
Rel-15 OAM&P WIs (6/12)
Work Item | 5G Trace management |  | NETSLICE-5GTRACE
 |  |  | 780040
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#80 - June 2018 | Main TSs | 
Summary of progress | No session at this meeting. |  | 
Outstanding issues |  |  | 
Documents |  |  | 

## Slide 14
Rel-15 OAM&P WIs (7/12)
Work Item | Management and virtualization aspects of 5G networks |  | NETSLICE-M5GNFV
 |  |  | 780039
Rapporteur | Intel | Percentage of completion | 0% -> 25% (TBC)
Target | SA#80 - June 2018 | Main TSs | 
Summary of progress | 1. The group discussed the way forward proposal to provide the priority of MNFV5G WI. 2. The group discussed contributions related to: a. The scope extension to TS 28.510, TS 28.511, TS 28.525, and TS 28.526, to support 5G networks b. Use cases, requirements, and procedures related to NS instantiation, PNF management, and transport network requirement update. Since these contributions have dependency on the 5G management architecture that is not defined yet, the group agreed that these contributions should be converted into Rel-14 CRs to update Rel-14 NFV TSs. Once the 5G management architecture is ready, additional CRs will provide changes to Rel-14 NFV TSs for conformance to the 5G management architecture. |  | 
Outstanding issues | None. |  | 
Documents | pCRs, CRs (S5-181553, S5-181554, S5-181555, S5-181556) |  | 

## Slide 15
Rel-15 OAM&P WIs (8/12)
Work Item | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) |  | PEE_CMON
 |  |  | 760055
Rapporteur | ORANGE | Percentage of completion | 80% -> 100%
Target | SA#79 – March 2018 | Main TSs | TS 28.304, 28.305, 28.306
Summary of progress | pCRs addressing Edithelp comments have been addressed Stage 2 pCRs have been discussed. It has been noted that few errors were remaining leading to misalignment between stage 2 and stage 3 Stage 3 pCRs have been discussed, addressing the REST SS definitions. Some remaining errors have been found. A Swagger specification has been proposed for inclusion in the REST SS Several CRs have been approved, addressing stage 2 and 3 for solution 1 (based on existing IRPs) Several CRs for defining PEE measurements have been approved. The Work Item Description has been revised to reflect the achievements Presentation sheets have been presented (for SA#79 approval) |  | 
Outstanding issues | None |  | 
Documents | pCRs, CRs (S5-181058, S5-181059, S5-181060, S5-181061, S5-181062, S5-181063). Draft TS 28.304, 28.305, 28.306 to be sent to SA#79 for Approval. |  | 

## Slide 16
Rel-15 OAM&P WIs (9/12)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 15% -> 25%
Target | SA#80 – June 2018 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | A use case and requirement for using reporting via streaming sources was discussed. Use case and requirement for adding an indication when a recording session is started was discussed. Note that this needs to be agreed with RAN2. TS 28.405 introduction and scope was discussed. Activation and deactivation in UTRAN was discussed. |  | 
Outstanding issues | Coordination with RAN2 for the introduction of an indication about the start of a recording session. |  | 
Documents | pCRs |  | 

## Slide 17
Rel-15 OAM&P WIs (10/12)
Work Item | Self-Organizing Networks (SON) for Active Antenna System (AAS) deployment management |  | OAM_SON_AAS
 |  |  | 770034
Rapporteur | Nokia | Percentage of completion | 80% -> 100%
Target | SA#80 - June 2018 | Main TSs | TS 28.627, 28.628, 28.629, 28.658, 28.659
Summary of progress | No session at this meeting. |  | 
Outstanding issues | None |  | 
Documents |  |  | 

## Slide 18
Rel-15 OAM&P WIs (11/12)
Work Item | REST Solution Sets |  | REST_SS
 |  |  | 780033
Rapporteur | Nokia | Percentage of completion | 0% -> 20%
Target | SA#80 - June 2018 | Main TSs | TS 32.158
Summary of progress | General design rules and design patterns for creating, deleting, reading and writing resources were added. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 19
Rel-15 OAM&P WIs (12/12)
Work Item | Management Enhancement for EPC CUPS |  | ME_CUPS
 |  |  | 780036
Rapporteur | Huawei | Percentage of completion | 0% -> 5%
Target | SA#81 – Sept. 2018 | Main TSs | 
Summary of progress | S5-181185 has been discussed. It proposes a new requirement to EPC NRM IRP in 28.707. It has finally been noted during OAM SWG Closing Plenary. |  | 
Outstanding issues | None. |  | 
Documents | CR (S5-181484) |  | 

## Slide 20
OAM&P SIs (1/5)
Study Item | Study on Management aspects of selected IoT-related features |  | FS_OAM_IOT
 |  |  | 730055
Rapporteur | Cisco | Percentage of completion | 45% -> 100%
Target | SA#79 – March 2018 | Main TR | TR 32.857
Summary of progress | Introduction and Recommendations text discussed For Introduction: mention study of 4G IoT related functionalities such as eMTC and NB-IoT RAN Features basic use cases potential requirements potential solutions Recommendations discussed to proceed to the normative phase for the PM measurements, based on the potential solutions outlined in the document. Presentation sheet for SA approval agreed. |  | 
Outstanding issues | None. |  | 
Documents | pCRs, TR 32.857 for information and approval |  | 

## Slide 21
OAM&P SIs (2/5)
Study Item | Study on OAM aspects of LTE and WLAN integration |  | FS_OAM_LWI
 |  |  | 760056
Rapporteur | Intel | Percentage of completion | 50% -> 90%
Target | SA#79 – March 2018 | Main TR | TR 32.868
Summary of progress | The potential solutions for CM of WT for non-collocated LWA was discussed and revised. The potential solutions for CM of eNB for LWA and LWIP was discussed and revised. The potential solutions for monitoring of user data transmission on Xw interface for non-collocated LWA was discussed and postponed to OAM plenary. The potential solutions for monitoring of XwAP procedures for non-collocated LWA was discussed and postponed to OAM plenary. The potential solutions for monitoring of user data transmission via WLAN for LWIP was discussed and postponed to OAM plenary. The potential solutions for monitoring of RRC procedures for LWA and LWIP was discussed and revised. The potential solutions for FM of LWA and LWIP was agreed. Plan to send the draft TR for information after this meeting. |  | 
Outstanding issues | None. |  | 
Documents | pCRs, TR 32.868 sent to SA for information. |  | 

## Slide 22
OAM&P SIs (3/5)
Study Item | Study on network policy management for mobile networks based on NFV scenarios |  | FS_NETPOL
 |  |  | 760059
Rapporteur | China Mobile | Percentage of completion | 30% -> 35%
Target | SA#80 – June 2018 | Main TR | TR 32.871
Summary of progress | 1 contribution is addressed, which is: -Adding the concept of confliction detection and resolution. Approved at OAM closing plenary. |  | 
Outstanding issues | None. |  | 
Documents | pCR |  | 

## Slide 23
OAM&P SIs (4/5)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 40% -> 60%
Target | SA#80 – June 2018 | Main TR | TR 32.972
Summary of progress | Two pCRs have been discussed and need minor revisions. A reply LS to ITU-T SG5 has been discussed (Cc. SA, RAN, CT, NGMN, ETSI TC EE, ETSI TC ATTM). Our WID will be attached. Revised in S5-181483. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 24
OAM&P SIs (5/5)
Study Item | Study on integration of ONAP DCAE and 3GPP management architecture |  | FS_ONAPDCAE
 |  |  | 780031
Rapporteur | AT&T, Orange | Percentage of completion | 0% -> 10% (TBC)
Target | SA#81 – Sept. 2017 | Main TR | TR 28.900
Summary of progress | Two pCRs have triggered a lot of discussions. It has been requested to remove two proposed architecture diagrams. A draft LS to ONAP has been discussed All have to be revised and will be sent for email approval. |  | 
Outstanding issues | None. |  | 
Documents | pCRs, one LS out to ONAP (S5-181520) |  | 

## Slide 25: TRs / TSs to be sent to SA#79
Tdoc | Title | Source | Sent for
S5-181065 | Presentation sheet of TS 28.304 for Approval | ORANGE | Approval
S5-181066 | Presentation sheet of TS 28.305 for Approval | ORANGE | Approval
S5-181067 | Presentation sheet of TS 28.306 for Approval | ORANGE | Approval
S5-181099 | Presentation sheet of TR 32.868 for information | Intel | Information
S5-181110 | Presentation of TR 32.857 to SA for approval | Cisco | Information and Approval

## Slide 26: TRs / TSs to be sent to Edithelp
Tdoc | Title | Source

## Slide 27: Thank you!