## Slide 1: SA5 CH SWG Exec Report SA5#118, 9- 13 April 2017 Beijing, China
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Future meetings
  SWG CH group will start on Monday Q1 and use Friday Q1 morning for the coming SA5 meetings.
  SA5 CH will join the June ad-hoc 2018 (full time) for work on 5G.

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-182053 | LS from SA2 to SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | S2-182411 | Replied | S5-182334
S5-182055 | LS reply from SA2 to SA5 on Response on 5G Specification of PSy and LS on Reply on 5G Specification of N28 interface | S2-182875 | Replied | S5-182335

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-182334 | LS reply to LS from SA2 to SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | SA2 | RAN3, CT3, CT4, RAN2 | S5-182053
S5-182335 | LS reply from SA5 to SA2 on 5G Specification of PSy | SA2 | CT3 | S5-182055

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source

## Slide 6
Charging Maintenance and Rel-15 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-182363 | Rel-15 CR 32.295 Release Version handling for Rel-15 and above | Ericsson
S5-182314 | Correction Access-Network-Info-Change only used for Rf | Ericsson
S5-182315 | Correction Access Network Info Change missing in table | Ericsson
S5-182316 | Rel-15 CR 32.260 Correction Time Stamps missing in table | Ericsson
S5-182346 | Rel-15 CR 32.298 Correction on ASN.1 type for RAN Secondary RAT Usage Report | Nokia, Nokia Shanghai Bell

## Slide 7
Rel-15 CH WIs (1/6)
Work Item | Data Charging in 5G System Architecture Phase 1 |  | 5GS_Ph1-DCH
 |  |  | 780035
Rapporteur | Nokia | Percentage of completion | 10% -> 30%
Target | SA#80 – June 2018 | Main TSs | TS 32.240, TS 32.255
Summary of progress | pCRs for draft TS 32.255 5G data connectivity charging: High level requirements and principles Converged charging scenario description PDU session converged charging triggers description Basic flows with main charging trigger steps, based on SA2 flows related to PDU session, Preliminary description for: CDR description for 5G PDU session Information model description for exchange between SMF and CHF for convergent charging |  | 
Outstanding issues | None |  | 
Documents | pCRs TS 32.255 |  | 

## Slide 8
Rel-15 CH WIs (2/6)
Work Item | Service Based Interface for 5G Charging |  | 5GS_Ph1-SBI_CH
 |  |  | 780034
Rapporteur | Huawei, China Mobile | Percentage of completion | 15% -> 30%
Target | SA#80 – June 2018 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298
Summary of progress | pCRs for TS 32.290 "Telecommunication management; Charging management; 5G system; Services, operations and procedures of charging using Service Based Interface (SBI)" : The Reference to SA2 spec for the CHF exposed NChf_SpendingLimitControl service, with PCF (consumer) Three scenarios: Event based, Session Based and "session based immediate start" for Converged Charging service (will be a good basis for introduction of any NF consumer in the future) NChf_ConvergedCharging service definition (preliminary description) (based on SA2 model) Preliminary description on a common information model for exchange between CTF and CHF for converged charging (to be used by SMF in Rel-15) pCRs for TS 32.291"5G system; Charging Services, stage 3"expected to follow CT4/CT3 TS skeleton (based on current examples) and also following TS 29.501 models. Preliminary description for NChf_ConvergedCharging service description, and its operations Preliminary Nchf_UsageCharging service API definition (based on TS 29.501 CT4/CT3 model) |  | 
Outstanding issues | None |  | 
Documents | pCRs to TS 32.290, pCRs TS 32.291 |  | 

## Slide 9
Rel-15 CH WIs (3/6)
Work Item | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking |  | NAPS-CH
 |  |  | 760063
Rapporteur | Huawei | Percentage of completion | 50% -> 100%
Target | SA#80 – June 2018 | Main TSs | TS 32.254, 32.240, 32.299, 32.298, 32.297
Summary of progress | The TS 32.254 was updated to refine some parameter names. All Diameter AVPs related to "Exposure Function API" charging over offline (Rf) and online (Ro) charging have been specified in TS 32.299. The new CDR ""Exposure Function API" has been specified in ASN.1 syntax in the TS 32.298 |  | 
Outstanding issues | None |  | 
Documents | pCRs TS 32.254 (TS expected to be sent for information AND approval at SA#80), CRs (S5-182336, S5-182338) |  | 

## Slide 10
Rel-15 CH WIs (4/6)
Work Item | Forward compatibility for 3GPP Diameter Charging Applications |  | FWDCA
 |  |  | 790016
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#80 – June 2018 | Main TSs | TS 32.251, TS 32.277, TS 32.299
Summary of progress | No progress |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 11
Rel-15 CH WIs (5/6)
Work Item | Diameter Overload Control for Charging |  | DOCME_CH
 |  |  | 790017
Rapporteur | Ericsson | Percentage of completion | 0% -> 10%
Target | SA#80 – June 2018 | Main TSs | TS 32.299
Summary of progress | A new Normative Annex is added with a general description referering to IETF RFC 7683 for of DOIC (Diameter Overload Control) for 3GPP Charging Applications. |  | 
Outstanding issues | None |  | 
Documents | CR (S5-182342) |  | 

## Slide 12
Rel-15 CH WIs (6/6)
Work Item | Charging aspects of WLAN access in EPC |  | WAEPC_CH
 |  |  | UID_790018
Rapporteur | Nokia | Percentage of completion | 0% -> 80%
Target | SA#80 – June 2018 | Main TSs | TS 32.251, TS 32.260, TS 32.299, TS 32.298
Summary of progress | The following were introduced in TS 32.251: The extended definition for location information for trusted and untrusted WLAN: Civic address, line identifier, WLAN Operator, and some additional corresponding triggers for charging condition changes. An indicator for unauthenticated IMSI (when emergency session over WLAN) Corresponding AVPs were introduced in TS 32.299 Corresponding new fields descripition were introduced for ePDG, TWAG, SGW and PGW CDRs with their ASN.1 description. |  | 
Outstanding issues | None |  | 
Documents | CRs (S5-182256, S5-182257, S5-182339, S5-182340, S5-182341) |  | 

## Slide 13
SIs (1/1)
Study Item | Study on Volume Based Charging Aspects for VoLTE |  | FS_VBCLTE
 |  |  | 760060
Rapporteur | China Mobile | Percentage of completion | 45% -> 70%
Target | SA#80– June 2018 | Main TR | TR 32.848
Summary of progress | One solution was introduced for Key issue#3 "Support volume reporting in P-CSCF", based on existing behavior needs more investigation. One solution was introduced for Key issue#1 "Support of the identifiers of caller and callee", based on conveyance of caller and callee identifiers from AF to PGW via PCRF. 3 new Key issues were introduced (support of 3PTY, HOLD and CW scenarios) with one solution for offline and offline charging, which needs further investigation. |  | 
Outstanding issues | None |  | 
Documents | pCRs TR 32.848 |  | 

## Slide 14: TRs / TSs to be sent to SA#80
Tdoc | Title | Source | Sent for

## Slide 15: Thank you!