## Slide 1: SA5 OAM&P SWG Exec Report SA5#118, 9 – 13 April 2018 Beijing, China
Jean-Michel CORNILY, SA5 Vice-Chair, ORANGE
Christian TOCHE, SA5 Vice-Chair, Huawei

## Slide 2: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-182040 | LS Reply from ETSI NFV to 3GPP SA5 on transport network support of network slicing management | ETSI NFV | Noted | 
S5-182041 | LS from ETSI NFV to 3GPP SA5 on NFV support for Network Slicing | ETSI NFV | Replied to | S5-182570
S5-182042 | LS reply from ETSI ZSM to 3GPP SA5 on transport network support of network slicing management | ETSI ZSM | Noted | 
S5-182046 | LS from RAN2 cc SA5 on Reply LS on adding new service type in QMC reporting | RAN WG2 | Noted | 
S5-182047 | Reply LS from RAN2 to SA5 on Attributes for QoE measurement collection | RAN WG2 | Noted | 
S5-182048 | LS from RAN2 to SA5 on adding PRB usage distribution and IP throughput distribution measurements | RAN WG2 | Replied to | S5-182571
S5-182049 | Response LS from RAN2 to SA5 on adding measurements on average number of total active UEs | RAN WG2 | Replied to | S5-182392
S5-182050 | Reply LS from RAN2 to SA5 on measurement of user plane latency | RAN WG2 | Noted | 
S5-181051 | Reply LS from RAN3 to SA5 on Collection Period correction for MDT M3 measurement in eUTRAN | RAN WG3 | Left open | 

## Slide 3: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-182051 | Reply LS from RAN3 to SA5 on Collection Period correction for MDT M3 measurement in eUTRAN | RAN WG3 | Noted | 
S5-182052 | Reply LS from RAN6 cc SA5 on adding new service type in QMC reporting | RAN WG6 | Noted | 
S5-182054 | Reply LS from SA2 to SA5 on alignment of clarification of network slicing and sharing concepts | SA WG2 | Noted | 
S5-182058 | LS from SA4 to SA5 on Attributes for QoE measurement collection | SA WG4 | Postponed | 
S5-182059 | Resubmitted LS from ITU-T to SA5 on Transport network management to support IMT-2020/5G | ITU-T SG15 | Noted | 
S5-182060 | LS from ITU-T to SA5 on Transport network management to support 3GPP 5G | ITU-T SG15 | Replied to | S5-182367
S5-182329 | LS from BBF to SA5 on Cooperation on Network Slicing | BBF | Replied to | S5-182368
S5-182333 | Response on transport network support of network slicing management (reply to 3GPP TSG SA - Tdoc S5-181456 –E) | ITU-T SG15 | Replied to | S5-182369

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-182570 | Reply to: LS from ETSI NFV to 3GPP SA5 on NFV support for Network Slicing | ETSI NFV |  | S5-182041
S5-182367 | Reply to: LS from ITU-T to SA5 on Transport network management to support 3GPP 5G | ITU-T SG15 |  | S5-182060
S5-182368 | Reply to: LS from BBF to SA5 on Cooperation on Network Slicing | BBF |  | S5-182329
S5-182369 | Reply to: LS from ITU-T to SA5 on Response on transport network support of network slicing management (reply to 3GPP TSG SA - Tdoc S5-181456 –E) | ITU-T SG15 |  | S5-182333
S5-182392 | Reply to: Response LS from RAN2 to SA5 on adding measurements on average number of total active UEs | RAN2 |  | S5-182049
S5-182571 | Reply to LS from RAN2 to SA5 on adding PRB usage distribution and IP throughput distribution measurements Condition: related CRs (S5-182541, S5-182543) to be approved by SA5 | RAN2 |  | S5-182048

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Type | Title | Source
No session 6.2 at this meeting. |  |  | 

## Slide 6
OAM&P Maintenance and Rel-15 small Enhancements
CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-182107 | CR R8 32642-860 Align terminology | Ericsson
S5-182108 | CR R9 32642-940 Align terminology | Ericsson
S5-182109 | CR R10 32642-a40 Align terminology | Ericsson
S5-182110 | CR R11 32642-b50 Align terminology | Ericsson
S5-182111 | CR R8 32652-810 Align terminology | Ericsson
S5-182112 | CR R9 32652-920 Align terminology | Ericsson
S5-182114 | CR R10 32652-a30 Align terminology | Ericsson
S5-182115 | CR R11 32652-b21 Align terminology | Ericsson
S5-182133 | CR R12 32652-e00 Align terminology | Ericsson
S5-182541 | Rel-15 CR TS 32.425 Add use case and definition for distribution of scheduled IP Throughput | Huawei
S5-182543 | Rel-15 CR TS 32.425 Add use case and definition for distribution of total PRB usage | Huawei

## Slide 7
Documents endorsed by OA&M SWG
TDoc | Title | Source
None at this meeting. |  | 

## Slide 8
Rel-15 OAM&P WIs (1/10)
Work Item | Management and orchestration of 5G networks and network slicing |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 60% -> 70%
Target | SA#80 – June 2018 | Main TS | TS 28.530, 28.533
Summary of progress | As input to the meeting there were 27 contributions: 1 non-technical WID update 3 discussion papers 9 contributions on architecture and management concepts 14 contributions on concepts, use cases and requirements. 20 contributions were treated. A drafting and a break-out session were held to align the architecture contributions and come to common terminology. The group discussed background, concepts, use cases and requirements. Focus on concepts, terminology and management service components Working agreement on terminology, naming and definitions for the management service-based architecture |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 9
Rel-15 OAM&P WIs (2/10)
Work Item | Provisioning of 5G networks and network slicing |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 40% -> 60%
Target | SA#80 – June 2018 | Main TS | TS 28.531, 28.532
Summary of progress | The group discussed several use cases/requirements contributions about the provisioning of NSI/NSSI, NF and sub-network. The revisions need to be checked in OAM plenary. The group discussed slicing information modelling and procedures contributions. The revisions need to be checked in OAM plenary. The group discussed several contributions for provisioning management service operations. For some operations, whether SA5 should define them in the new provisioning spec or reuse or refer to the existing specs which have the similar operations (for example, basic CM IRP MOI operations) needs more thinking and discussion. |  | 
Outstanding issues | The provisioning services and the corresponding operations need to be aligned with the discussion result of Management Service Concept. |  | 
Documents | pCRs |  | 

## Slide 10
Rel-15 OAM&P WIs (3/10)
Work Item | Network Resource Model (NRM) for 5G networks and network slicing |  | NETSLICE-5GNRM
 |  |  | 780037
Rapporteur | Nokia | Percentage of completion | 25% -> 50%
Target | SA#81 – Sep. 2018 (Previously SA#80 - June 2018) | Main TSs | TS 28.540, 28.541, 28.542, 28.543
Summary of progress | During this meeting, 23 contributions were discussed, 2 pCRs on stage 1 specs are approved and others need to be revised for further discussion. Through the meeting, the work item has following progress: Most of NG-RAN and 5GC NRM stage 2 definitions have been discussed, even including ng-eNB, it is agreed that ng-eNB will be postponed until most of NR modelling stage 2 work has been settled down. Based on contribution S5-182063, the group took some time to discuss the feasibility of unified NRM model applying to 3 NR deployment scenarios (non-split, 2-split, 3-split), but no consensus is reached. The group has shortly discussed on whether existing NRM IOC attribute property definition template (including isReadable, isWritable) apply to 5G NRM or not, no conclusion is reached. It is proposed drafting a discussion paper to address this issue next meeting. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 11
Rel-15 OAM&P WIs (4/10)
Work Item | Fault Supervision for 5G networks and network slicing |  | NETSLICE-FS5G
 |  |  | 780041
Rapporteur | ZTE | Percentage of completion | 20% -> 50%
Target | SA#80 - June 2018 | Main TSs | TS 28.545, 28.546
Summary of progress | 17 contributions have been addressed during the sessions, and the discussed topics include: Introduction and scope of TS 28.545 Interfaces for fault supervision New requirements about alarm correlation and filtering Definitions of operations for fault supervision Definitions of alarm notifications |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 12
Rel-15 OAM&P WIs (5/10)
Work Item | Assurance data and Performance Management for 5G networks and network slicing |  | NETSLICE-ADPM5G
 |  |  | 780038
Rapporteur | Intel, China Mobile | Percentage of completion | 10% -> 35%
Target | SA#80 - June 2018 | Main TSs | TS 28.550, 28.551, 28.552, 28.553, 28.554
Summary of progress | The following topics were discussed: For TS 28.550/551: Name of management services, NF/NSSI/NSI/Network measurement job creation, query, termination, Network performance data reporting, including file based reporting and performance data streaming, Operations and notifications For TS 28.552: UL and DL packet loss, DL packet drop, LS to RAN2 on way forward of L2 measurements For TS 28.553: PDU session of SMF, Set-up time of PDU session of AMF, GTP-U packets and throughput on N3, Throughput on N6s, registered subscribers For TS 28.554: E2E latency KPIs, use case for actual capacity of Network Slice instance related KPI, use case for virtual resource utilization of Network Slice instance related KPI, Add use case for physical resource utilization of Network Slice instance related KPI, number of registered subscribers of single network slice instance related KPI, KPI of registered subscribers of single network slice instance, IP throughput for one single network slice instance related KPI, General issues: measurement template update. |  | 
Outstanding issues | None. |  | 
Documents | pCRs, CR (S5-182414: CR R15 32.404-e10 Added 5GS to PM template ) LS out (S5-182574: LS on L2 measurement specification for NR in R15) |  | 

## Slide 13
Rel-15 OAM&P WIs (6/10)
Work Item | 5G Trace management |  | NETSLICE-5GTRACE
 |  |  | 780040
Rapporteur | Nokia | Percentage of completion | 0% -> 70%
Target | SA#80 - June 2018 | Main TSs | TS 32.421, 32.422, 32.423
Summary of progress | 5G Trace added to TSs 32.421 and 32.422 |  | 
Outstanding issues | 5G Trace formats to be specified in TS 32.423 |  | 
Documents | Rel-15 CRs – see next slide LS out (S5-182566: LS on 5G Trace ) |  | 

## Slide 14
5G Trace management
CRs for approval by SA5 closing plenary
Tdoc | Title | Source
S5-182425 | CR R15 to TS 32421-e00 Add support for 5G Trace | Nokia
S5-182426 | CR R15 to TS 32422-f00 Add support for 5G Trace (scope, references, definitions, abbreviations) | Nokia
S5-182427 | CR R15 to TS 32422-f00 Add support for 5G Trace (management activation in 5GC and NG-RAN) | Nokia
S5-182428 | CR R15 to TS 32422-f00 Add support for 5G Trace (signaling activation in 5GC) | Nokia
S5-182429 | CR R15 to TS 32422-f00 Add support for 5G Trace (signaling activation in NG-RAN) | Nokia
S5-182430 | CR R15 to TS 32422-f00 Add support for 5G Trace (management deactivation in 5GC and NG-RAN) | Nokia
S5-182431 | CR R15 to TS 32422-f00 Add support for 5G Trace (signaling deactivation in 5GC and NG-RAN) | Nokia
S5-182432 | CR R15 to TS 32422-f00 Add support for 5G Trace (management trace recording session starting in 5GC and NG-RAN) | Nokia
S5-182433 | CR R15 to TS 32422-f00 Add support for 5G Trace (signaling trace recording session starting in 5GC and NG-RAN) | Nokia
S5-182434 | CR R15 to TS 32422-f00 Add support for 5G Trace (management trace recording session stopping in 5GC and NG-RAN) | Nokia
S5-182435 | CR R15 to TS 32422-f00 Add support for 5G Trace (signaling trace recording session stopping in 5GC and NG-RAN) | Nokia
S5-182085 | CR R15 to TS 32422-f00 Add support for 5G Trace (triggering events in 5GC) | Nokia
S5-182436 | CR R15 to TS 32422-f00 Add support for 5G Trace (5G NEs, interfaces and trace parameters) | Nokia
S5-182087 | CR R15 to TS 32422-f00 Add support for 5G Trace (5G trace reporting) | Nokia

## Slide 15
Rel-15 OAM&P WIs (7/10)
Work Item | Management and virtualization aspects of 5G networks |  | NETSLICE-M5GNFV
 |  |  | 780039
Rapporteur | Intel | Percentage of completion | 25% -> 50%
Target | SA#80 - June 2018 | Main TSs | TS 28.515, 28.516, 28.520, 28.521, 28.525, 28.527, 28.528
Summary of progress | The group discussed contributions related to: The scope extension to TS 28.515, TS 28.516, TS 28.520, TS 28.521, TS 28.527,and TS 28.528, to support 5G networks Use cases and requirements related to adding VNF instance with connectivity, adding connectivity to PNF, removing connectivity from PNF, addition and removal of virtual link to a NS, and adding the virtual link to VNF/PNF. These use cases provide gaps needed to be supported in the NS update operation in ETSI GS NFV-IFA013. Use case and procedure related to adding geographical location information in PNFD. The group discussed the PNF/VNF connectivity issues presented in S5‑182113, and agreed to send a LS to ETSI NFV ISG to request IFA WG IFA to resolve these issues. |  | 
Outstanding issues | None. |  | 
Documents | Rel-15 CRs – see next slide LS out (S5-182564: LSout to ETSI ISG NFV IFA WG on connectivity among PNF(s) and VNF instance(s) ) |  | 

## Slide 16
Management and virtualization aspects of 5G networks
CRs for approval by SA5 closing plenary
Tdoc | Title | Source
S5-182211 | TS 28.515 scope extension | Intel
S5-182212 | TS 28.516 scope extension | Intel
S5-182214 | TS 28.520 scope extension | Intel
S5-182215 | TS 28.521 scope extension | Intel
S5-182216 | TS 28.527 scope extension | Intel
S5-182217 | TS 28.528 scope extension | Intel
S5-182438 | TS 28.525 use case of adding / removing NS virtual link to / from a NS instance | Intel
S5-182450 | TS 28.525 use case of adding geographical location information in PNFD on-boarding | Intel
S5-182454 | TS 28.525 use case of changing external connectivity to a PNF or VNF instance | Intel
S5-182457 | TS 28.525 use case of adding VNF instance to a NS with connectivity | Intel
S5-182473 | TS 28.525 use case of adding external connectivity to a PNF or VNF instance | Intel

## Slide 17
Rel-15 OAM&P WIs (8/10)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 25% -> 25%
Target | SA#82 – Dec. 2018 (Previously SA#80 – June 2018) | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | Update of WID with regards to time schedule for half a year was agreed. |  | 
Outstanding issues |  |  | 
Documents | WID update (S5-182443). |  | 

## Slide 18
Rel-15 OAM&P WIs (9/10)
Work Item | REST Solution Sets |  | REST_SS
 |  |  | 780033
Rapporteur | Nokia | Percentage of completion | 20% -> 50%
Target | SA#80 - June 2018 | Main TSs | TS 32.158
Summary of progress | Resource archetypes, the design pattern for scoping and filtering, and the design pattern for subscribe/notify were added. The REST SS specification template was agreed as well. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 19
Rel-15 OAM&P WIs (10/10)
Work Item | Management Enhancement for EPC CUPS |  | ME_CUPS
 |  |  | 780036
Rapporteur | Huawei | Percentage of completion | 5% -> 30%
Target | SA#81 – Sept. 2018 | Main TSs | 
Summary of progress | The following CRs to TS 28.708, related to the EPC NRM for EPC CUPS, have been presented: S5-182241, S5-182243, S5-182244, S5-182245 and S5-182246. Percentage of completion: 30%?? (previously 5%) if draft CR (S5-182444), that merges S5-182241, S5-182243, S5-182244, S5-182245 and S5-182246, is approved. |  | 
Outstanding issues | None. |  | 
Documents | S5-182444: Draft CR 28.708 on CUPS |  | 

## Slide 20
OAM&P SIs (1/4)
Study Item | Study on OAM aspects of LTE and WLAN integration |  | FS_OAM_LWI
 |  |  | 760056
Rapporteur | Intel | Percentage of completion | 90% -> 100%
Target | SA#80 – June 2018 | Main TR | TR 32.868
Summary of progress | The editor’s clean-up was discussed. The conclusions and recommendations are agreed. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 21
OAM&P SIs (2/4)
Study Item | Study on network policy management for mobile networks based on NFV scenarios |  | FS_NETPOL
 |  |  | 760059
Rapporteur | China Mobile | Percentage of completion | 35% -> 60%
Target | SA#80 – June 2018 | Main TR | TR 32.871
Summary of progress | Two contributions were addressed: Adding the mapping of policy function to MANO and OSS. Adding the general message flow for policy related operation. None of them have been approved before OA&M closing plenary. |  | 
Outstanding issues | None. |  | 
Documents | pCR |  | 

## Slide 22
OAM&P SIs (3/4)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 60% -> 65%
Target | SA#80 – June 2018 | Main TR | TR 32.972
Summary of progress | The LS reply from ITU-T SG5 (to SA5 LS sent out from SA5#117) has been presented by SG5 Liaison Officer (Ms Qi Shuguang). Discussions occurred. A draft reply will be initiated and will circulate – Owner: Orange. The LS reply to ITU-T SG5 will be sent out from this meeting (TDoc: S5-182439); The editorial cleanup pCR has been presented. Comment from Chairman and MCC: it’s not allowed to refer to TR 21.866 from TR 32.972; instead, the text shall be copied / pasted. This needs further offline discussion and help from Chairman and MCC. To be revised in S5-182440; The pCR on ‘Potential use cases and requirements for assessing EE of 5G network functions’ has been discussed. Revision in S5-182441. |  | 
Outstanding issues | None. |  | 
Documents | pCRs, LS Reply to ITU-T SG5 (S5-182439) |  | 

## Slide 23
OAM&P SIs (4/4)
Study Item | Study on integration of ONAP DCAE and 3GPP management architecture |  | FS_ONAPDCAE
 |  |  | 780031
Rapporteur | AT&T, Orange | Percentage of completion | 10% -> 15%
Target | SA#81 – Sept. 2017 | Main TR | TR 28.900
Summary of progress | One pCR was presented and discussed, generating constructive comments by several companies The pCR will be revised. |  | 
Outstanding issues | None. |  | 
Documents | pCR |  | 

## Slide 24: TRs / TSs to be sent to SA#80
Tdoc | Title | Source | Sent for
None at this meeting |  |  | 

## Slide 25: TRs / TSs to be sent to Edithelp
Tdoc | Title | Source
None at this meeting. |  | 

## Slide 26: Thank you!