## Slide 1: SA5 CH SWG Exec Report SA5#125, 8 – 12 April 2019 Newport Beach,US
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Future meetings
2019 June SA5-Ad Hoc with decision power and confirmed Agenda

## Slide 3: Agenda for June ad-hoc

## Slide 4: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-193255 | Resubmitted LS to SA2 and SA5 on VoWiFi – VoLTE handover | GSMA | Postponed | 
S5-193249 | Reply LS from RAN3 cc SA5 on Data Volume Reporting for 5GC | R3-190935 | Noted | 
S5-193256 | LS from SA2 cc SA5 on VoWiFi – VoLTE handover | S2-1902884 | Noted | 

## Slide 5: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo

## Slide 6
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source
S5-193311 | New IMS Charging in 5G System Architecture | T-Mobile USA
S5-193312 | Revised WID on Volume Based Charging Aspects for VoLTE: SA#84 => SA#85 | China Mobile

## Slide 7
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-193345 | Rel-15 CR 32.255 Correction of Termination action | Ericsson
S5-193099 | Rel-15 CR 32.291 Correction on Gateway timeout code | Nokia, Nokia Shanghai Bell
S5-193341 | Rel-16 CR 32.291 Correct the failure handling | Huawei
S5-193342 | Rel-15 CR 32.290 Correction on error handling | Nokia, Nokia Shanghai Bell
S5-193343 | Rel-16 CR 32.290 Correction on error handling | Nokia, Nokia Shanghai Bell
S5-193344 | Rel-15 CR 32.290 Correction of Failure and Retry handling | Ericsson
S5-193423 | Rel-15 CR 32.291 Correction on errors description | Nokia, Nokia Shanghai Bell
S5-193473 | Rel-16 CR 32.290 Addition of message retry | Huawei
S5-193177 | Rel-15 CR 32.298 Corrections on ASN.1 | Nokia, Nokia Shanghai Bell
S5-193178 | Rel-16 CR 32.298 Corrections on ASN.1 | Nokia, Nokia Shanghai Bell
S5-193426 | Rel-15 CR 32.298 Correction of local sequence number | Nokia, Nokia Shanghai Bell, Ericsson
S5-193427 | Rel-16 CR 32.298 Correction of local sequence number | Nokia, Nokia Shanghai Bell

## Slide 8
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-193424 | Rel-15 CR 32.290 Clarify the trigger mechanism | Huawei
S5-193425 | Rel-16 CR 32.290 Clarify the trigger mechanism | Huawei
S5-193436 | Rel-15 CR 32.255 Correction of Start of a QoS Flow trigger | Ericsson
S5-193437 | Rel-16 CR 32.255 Correction of Start of a QoS Flow trigger | Ericsson
S5-193465 | Rel-16 CR 32.255 Correction of missing SDF abbreviation | Ericsson
S5-193079 | Rel-15 CR 32.291 Add the reference for SMS charging | Huawei
S5-193206 | Rel-15 CR 32.291 Correction of used unit container attributes | Nokia, Nokia Shanghai Bell
S5-193294 | Rel-15 CR 32.291 Correction of trigger type for start of service data flow | Ericsson
S5-193467 | Rel-15 CR 32.291 Correction of Nchf_ConvergedCharging release usage | Ericsson
S5-193471 | Rel-15 CR 32.291 Correction on binding | Nokia, Nokia Shanghai Bell
S5-193468 | Rel-15 CR 32.290 Correction of Release naming | Ericsson
S5-193469 | Rel-16 CR 32.290 Correction of Release naming | Ericsson

## Slide 9
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-193466 | Rel-15 CR 32.291 Correction of trigger type unit count inactivity timer | Ericsson
S5-193470 | Rel-15 CR 32.291 Correction of missing http status codes | Ericsson
S5-193428 | Rel-15 CR 32.251 Adding APN rate-control information and remove editor's notes | Ericsson
S5-193429 | Rel-15 CR 32.298 Adding Rate-Control information and triggers to CDRs | Ericsson
S5-193431 | Rel-16 CR 32.298 Adding Rate-Control information and triggers to CDRs | Ericsson
S5-193430 | Rel-15 CR 32.299 Adding Rate-Control information and triggers to Rf offline charging | Ericsson
S5-193432 | Rel-16 CR 32.299 Adding Rate-Control information and triggers to Rf offline charging | Ericsson
S5-193433 | Rel-15 CR 32.298 Correction of Presence Reporting Area | Ericsson
S5-193434 | Rel-16 CR 32.298 Correction of Presence Reporting Area | Ericsson

## Slide 10
Rel-16 CH WIs (1/5)
Work Item | Volume Based Charging Aspects for VoLTE |  | VBCLTE
 |  |  | 810021
Rapporteur | China Mobile | Percentage of completion | 50% -> 50%
Target | SA#84 – June 2019 => SA#85 September 2019 | Main TSs | TS 32.251, TS 32.260, TS 32.299, TS 32.298
Summary of progress | No input |  | 
Outstanding issues | - |  | 
Documents | - |  | 

## Slide 11
Rel-16 CH WIs (2/5)
Work Item | Nchf Online and Offline Charging Services |  | OFSBI_CH
 |  |  | 820030
Rapporteur | Huawei | Percentage of completion | 40% -> 70%
Target | SA#85 September | Main TSs | TS 32.240, TS 32.255, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.255 on: Fields setting for "Charging Data Request/Response" differentiated between "Converged charging" or "Offline only charging" CHF selection for "offline Only" by the SMF when using NRF. A CR was agreed to TS 32.290 for new API Nchf_OfflineOnlyCharging service. CRs were agreed to stage 3 TS 32.291 Nchf_OfflineOnlyCharging API on: Service Operations description Resources definition Data Model re-using data types from Nchf_ConvergedCharging service API error handling |  | 
Outstanding issues | - |  | 
Documents | CRs TS 32.255 (S5-193313, S5-193318) CR TS 32.290 (S5-193315), CRs TS 32.291 (S5-193316, S5-193317, S5-193319, S5-193320, S5-193321) |  | 

## Slide 12
Rel-16 CH WIs (3/5)
Work Item | Charging Enhancement of 5GC interworking with EPC |  | 5GIEPC_CH
 |  |  | 820031
Rapporteur | Huawei | Percentage of completion | 30% -> 60%
Target | SA#85 – September 2019 | Main TSs | TS 32.255, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.255 on: Description of UE is served by EPC: when 5GS interworking is supported => the PGW-C+SMF with Nchf to CHF when 5GS interworking is NOT supported => the PGW-C+SMF acts as the PGW with Gy/Gz to OCS/OFCS Triggers related to interworking and counts/quota handling for source/target accesses. New Annex "Interworking" to capture the difference for Charging information compared to 5G A CR was agreed to TS 32.291 introducing "handover cancel/start/complete" triggers. |  | 
Outstanding issues | - |  | 
Documents | CRs TS 32.255 (S5-193323, S5-193324, S5-193325) CR TS 32.291 (S5-193472) |  | 

## Slide 13
Rel-16 CH WIs (4/5)
Work Item | Network Exposure Charging in 5G System Architecture |  | 5GS_Ph1_NEFCH
 |  |  | 820033
Rapporteur | Ericsson | Percentage of completion | 20% -> 50%
Target | SA#86 – December 2019 | Main TSs | TS 32.240, TS 32.254, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.254 on: Triggers for NEF charging (API Invocation Request, API Invocation Response, API Notification to AF, Notification Acknowledge), their category (Immediate) and NEF action in IEC and ECUR mode. Charging data Request/Response message content for NEF converged charging. NEF charging information preliminary Information Elements (IEs) definition |  | 
Outstanding issues | - |  | 
Documents | CRs TS 32.254 (S5-193326, S5-193327, S5-193328) |  | 

## Slide 14
Rel-16 CH WIs (5/5)
Work Item | Charging AMF in 5G System Architecture Phase 1 |  | 5GS_Ph1_AMFCH
 |  |  | 820034
Rapporteur | Nokia | Percentage of completion | 20% -> 50%
Target | SA#85 – September 2019 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297
Summary of progress | pCRs were agreed to TS 32.256 on: Message flows for N2 connection (UE Triggered Service Request and AN release) event based offline charging. Triggers for AMF charging (Registration accept sending from AMF, Deregistration Request, Deregistration Request sending from AMF, N2 request Ack, N2 UE Context Release Complete), their category (Immediate) and AMF action: Charging Data Request [Event]. CDRs generation and CDRs transfer (Bam) Charging data Request/Response message content for 5G connection and mobility charging Connection Mobility Charging Information preliminary Information Elements (IEs) definition |  | 
Outstanding issues | - |  | 
Documents | pCRs new TS 32.256 – email (S5-193340) |  | 

## Slide 15
SIs (1/1)
Study Item | Study on Charging Aspects of Network Slicing |  | FS_NETSLICE_CH
 |  |  | 820029
Rapporteur | Huawei | Percentage of completion | 30% -> 45%
Target | SA#85 September | Main TR | TR 32.845
Summary of progress | The following were introduced: 3rd solution for "Network Slice Performance based charging" based on CTF in "Management Function", and similar interaction with CHF as SMF The 3 solutions rely on TS 28.550 "Performance assurance" PM services for acquiring the performance data. Aggregation performed by the billing domain for "usage based charging for network slice instance", enabled by network slice instance information in the CDR solution evaluation for solution #1.4 (Function separate from CHF) |  | 
Outstanding issues | None |  | 
Documents | pCRs new TR 32.845, email approval (S5-193339) |  | 

## Slide 16: TRs / TSs to be sent to SA#84
Tdoc | Title | Source | Sent for

## Slide 17: Thank you!