## Slide 1: SA5 OAM&P SWG Exec Report SA5#126, 19 – 23 August 2019 Bruges (Belgium)
Jean-Michel CORNILY, SA5 Vice-Chair, ORANGE
Christian TOCHE, SA5 Vice-Chair, HUAWEI

## Slide 2: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-195040 | Resubmitted LS from RAN1 to SA5 on LS on completion of CLI-RIM in RAN1 | R1-1903676 | Noted | 
S5-195041 | Resubmitted LS from RAN2 to SA2 and SA5 on IAB impact to CN | R2-1905475 | Noted | 
S5-195042 | Resubmitted Reply LS from RAN2 to SA5 on the user plane latency measurement | R2-1908144 | Postponed | 
S5-195043 | Resubmitted Reply LS from RAN3 to SA5 on L1 and L2 measurements | R3-192122 | RepliedTo | S5-195941
S5-195044 | Resubmitted Reply LS from RAN3 to SA5 on PDCP end user throughput measurements | R3-192124 | Noted | 
S5-195045 | Resubmitted Reply LS from RAN3 ccSA5 on 5G_URLLC | R3-192179 | Noted | 
S5-195046 | Resubmitted LS from RAN3 to SA5 on OAM requirements for RIM | R3-193245 | RepliedTo | S5-195622
S5-195047 | Resubmitted LS from SA2 ccSA5 on QoS Monitoring | S2-1904761 | Noted | 
S5-195048 | Resubmitted Reply LS from RAN3 ccSA5 on QoS Monitoring | R3-193282 | Noted | 
S5-195049 | Resubmitted LS reply from SA2 to SA5 on the slicing terminology and the role of S-NSSAI parameter | S2-1902847 | Noted | 

## Slide 3: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-195050 | Resubmitted LS from SA2 to SA5 on User Data Congestion Analytics | S2-1906797 | RepliedTo | 
S5-195052 | Resubmitted LS from ITU-T to SA5 on cooperation on methodology harmonization and REST-based network management framework (reply to 3GPPTSGSA5-S5-185553 and 3GPP TSG SA5 - S5-187340) | ITU-T SG2 | Postponed | 
S5-195053 | Resubmitted LS from ITU-T to SA5 on Energy Efficiency on 5G (reply to 3GPP TSG SA5-S5-191344) | ITU-T SG5 | RepliedTo | S5-195667
S5-195054 | Resubmitted LS from ITU-T to SA5 on new Recommendation Q.5020 (formerly Q.NS-LCMP): Protocol requirements and procedures for network slice lifecycle management | ITU-T SG11 | Noted | 
S5-195057 | LS from BBF to SA5 on Femto Access Point Data Model Issue 2 (FAP:2) Updates | BBF | Noted | 
S5-195059 | LS from SA2 to SA5 on PCF and NEF discovery for Edge Computing | S2-1904837 | Noted | 
S5-195062 | LS from ITU-T to SA5 on LS/r on ITU-T Q.5020 completion (reply to ETSI NFV ISG-NFV(10)000095R1) | ITU-T SG11 | Noted | 
S5-195567 | LS from SA4 cc SA5 on TS 26.501 5G Media Streaming (5GMS); General description and architecture (S4h190837/S2-1906842) | S4-191003 | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-195622 | Reply to: Resubmitted LS from RAN3 to SA5 on OAM requirements for RIM |  |  | S5-195046
S5-195667 | LS reply on energy efficiency | ITU-T SG5 | 3GPP SA, ETSI EE | S5-195053

## Slide 5
New or Revised Work Items / Study Items
Tdoc | Type | Title | Source
S5-195631 | SID new | New SID Study on Management Data Analytics Service | Intel, NEC, Deutsche Telekom AG, HUAWEI, ZTE, T-Mobile, AT&T, China Telecom, China Mobile, Verizon UK Ltd, China Unicom, P.I. Works, ETRI
S5-195633 | SID new | New SID on study on KPI reporting | ZTE, China Telecom, Intel
S5-195899 | WID new | New WID on Self-Organizing Networks (SON) for 5G networks | Intel
S5-195944 | SID new | New SID on levels of autonomous network | China Mobile, Huawei, ZTE
S5-195942 | WID new | NWI on enhancement of 3GPP management system for multiple tenant environment support (For e-mail approval) | Huawei
S5-195943 | SID new | Study on management aspects of 5G Service-Level Agreement (For e-mail approval) | China Mobile

## Slide 6
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (1/6)
TDoc | Title | Source

## Slide 7
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (2/6)
TDoc | Title | Source

## Slide 8
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (3/6)
Tdoc | Title | Source

## Slide 9
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (4/6)
TDoc | Title | Source

## Slide 10
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (5/6)
TDoc | Title | Source

## Slide 11
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (6/6)
TDoc | Title | Source

## Slide 12
Documents endorsed by OA&M SWG
TDoc | Title | Source
S5-195240 | Discussion paper around Bursty and Continuous flows | Ericsson Hungary Ltd
S5-195430 | TD GST QoS to 3GPP NRM mapping | Nokia, Nokia Shanghai Bell
S5-195502 | DP on Non-file-based trace data encoding | Ericsson
S5-195630 | Discussion on MDAS | Intel, NEC, Deutsche Telekom AG, HUAWEI, ZTE, TNO, AT&T, China Telecom, China Mobile, Verizon UK Ltd, P.I. Works
S5-195781 | TD General GST to 3GPP NRM mapping | Nokia, Nokia Shanghai Bell
S5-195782 | TD Service Profile to slice profile mapping | Nokia, Nokia Shanghai Bell
S5-195836 | Discussion paper on Heartbeat MnS specification for 5G | AT&T, Deutsche Telekom, Orange
S5-195869 | TD Voice quality Discussion paper | Nokia, Nokia Shanghai Bell
S5-195888 | Way forward for NRM stage 2 and 3 alignment | Nokia, Huawei, Ericsson
S5-195891 | Management of Core Network SON | Ericsson France S.A.S
S5-195917 | Discussion paper on neighbor relationship indication use case for TR 28.861 | Nokia, Nokia Shanghai Bell
S5-195918 | Discussion paper on energy saving configuration related use cases | Nokia, Nokia Shanghai Bell
S5-195934 | Discussion on Netconf-based solution for provisioning MnS | Huawei

## Slide 13
Rel-16 OAM&P WIs (1/10)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 65% -> 70%
Target | SA#86 – Dec. 2019 (Previously SA#85 – Sept. 2019) | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | Following functionalities have been included: Streaming indication and simultaneous QMCs added to 28.404 Forced deactivation and RAN overload added to 28.405 QMCJob has been added to 28.308 TS 28.405 is ready for approval to SA. TS 28.404 is ready for information to SA. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 14
Rel-16 OAM&P WIs (2/10)
Work Item | Energy efficiency of 5G |  | EE_5G
 |  |  | 810023
Rapporteur | Orange | Percentage of completion | 45% -> 70%
Target | SA#86 – Dec. 2019 | Main TSs | TS 28.310
Summary of progress | A LS from ITU-T SG5 has been received to inform us about the recent launch of two new work items, one of the assessment of energy efficiency for 5G networks, and the second one on energy saving in 5G. An LS reply was discussed; A CR introducing the definition of PEE measurements for PNFs has been discussed. Minor revision is needed; Several pCRs have been discussed re. energy saving: extend TS 28.310 scope, add new definitions, add use cases; The title of TS 28.310 has been changed according to the WID revision made at SA5#125, from ‘Management and orchestration; Energy efficiency of 5G; Concepts, use cases and requirements’ to ‘Management and orchestration; Energy efficiency of 5G’. |  | 
Outstanding issues | TS 28.310 is to be sent to SA#85 for Information. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 15
Rel-16 OAM&P WIs (3/10)
Work Item | Network policy management for mobile networks based on NFV scenarios |  | NETPOL
 |  |  | 810025
Rapporteur | China Mobile | Percentage of completion | 60% -> 85%
Target | SA#86 – Dec. 2019 (Previously SA#85 – Sept. 2019) | Main TSs | TS 28.311
Summary of progress | During the session, 5 papers about the skeleton for 28.311, the abbreviations, references, business level requirements and specification level requirements of 28.311 are discussed. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 16
Rel-16 OAM&P WIs (4/10)
Work Item | Methodology for 5G management specifications |  | METHOGY
 |  |  | 810026
Rapporteur | Ericsson | Percentage of completion | 90% -> 100%
Target | SA#85 – Sept. 2019 | Main TSs | TS 32.160
Summary of progress | As input to the meeting there were 3 contributions of which one was JSON stage 2 to stage 3 mappings and style-guide, one YANG stage 2 to stage 3 mappings and style-guide and the presentation sheet to send the TS to SA for approval. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 17
Rel-16 OAM&P WIs (5/10)
Work Item | Intent driven management services for mobile networks |  | IDMS_MN
 |  |  | 810027
Rapporteur | Huawei | Percentage of completion | 40% -> 45%
Target | SA#87 – Mar. 2020 (Previously SA#85 - Sept. 2019) | Main TSs | TR 28.812, TS 28.312
Summary of progress | The work item includes a study phase and a work item phase. Study phase 80 % (previously 75%). Work item phase is not started. The following aspects have been discussed: Definition of Intent and policy New use case CSI deployment at the edge Categorization of intent use cases Solutions for cell-rehoming, network provisioning scenario and network optimization scenario |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 18
Rel-16 OAM&P WIs (6/10)
Work Item | Enhancement of performance assurance for 5G networks including network slicing |  |  | 5G_SLICE_ePA
 |  |  |  | 810031
Rapporteur | Intel, China Mobile | Percentage of completion |  | 80% -> 85%
Target | SA#86 – Dec. 2019 | Main TSs |  | TS 28.550, 28.552, 28.554
Summary of progress | The group discussed the following topics: |  |  | 
 | NSI/NSSI performance assurance; NSI/NSSI performance threshold monitoring service; E2E, interface, NF delay and integrated RAN related performance measurements; Measurements and KPI related to DRB retainability; Measurements related to PDU session creation in HR roaming scenario; UE Configuration Update procedure related measurements; Correction of QoS flow monitoring related measurements for SMF; Modification of PM definition for non-spit NG-RAN scenario; |  | Modification of PDU Sessions setup related measurements; Modify the definition of Round-trip GTP Data Packet Delay; Analytical KPI of user data suppression level; Analytical KPI of Traffic Load Level; Measurements and KPI on Inter-gNB handover Execution time of one single network slice; PDU session establishment time measurement and KPI; QFI1 QoS Flow Retainability monitoring related measurements; Bursty and continuous flows. | 
Outstanding issues | None. |  |  | 
Documents for approval by SA5 | CRs – see next slide . |  |  | 

## Slide 19
Enhancement of performance assurance for 5G networks including network slicing
CRs for approval by SA5 closing plenary
TDoc | Title | Source

## Slide 20
Rel-16 OAM&P WIs (7/10)
Work Item | Discovery of management services in 5G |  | 5GDMS
 |  |  | 820035
Rapporteur | Huawei | Percentage of completion | 45% -> 65%
Target | SA#86 – Dec. 2019 (Previously SA#85 – Sept. 2019) | Main TSs | TS 28.533
Summary of progress | As input to the meeting there were 7 contributions. All contributions were treated. The group discussed the following: MnS discovery solution in release 16 for TS 28.533 MnS capability query use case and requirement for TS 28.530 MnS capability query stage 2 and stage 3 for TS 28.533 Removal of MnS query use case and requirement from TS 28.533 release 15 and release 16 Potential solution for MnS Consumer obtaining (discovering) MnS Producer URI using DNS |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 21
Discovery of management services in 5G
CRs for approval by SA5 closing plenary
TDoc | Title | Source

## Slide 22
Rel-16 OAM&P WIs (8/10)
Work Item | NRM enhancements |  | eNRM
 |  |  | 820032
Rapporteur | Nokia | Percentage of completion | 30% -> 40%
Target | SA#87 – Mar. 2020 | Main TSs | TS 28.541
Summary of progress | During this meeting, 11 eNRM contributions were discussed, mainly including discussion papers to support GSMA GST, RRM Policy and stage 3 NRM CRs. |  | 
Outstanding issues | As the stage 3 definition of Rel16 NRM haven’t covered all conditional agreed stage 2 CRs in this meeting, inconsistence between stage 2 and 3 will be still existed in new version of NRM specification after SA#85 in Sep. |  | 
Documents for approval by SA5 |  |  | 

## Slide 23
NRM enhancements
CRs for approval by SA5 closing plenary
TDoc | Title | Source

## Slide 24
Rel-16 OAM&P WIs (9/10)
Work Item | Trace Management in the context of Services Based Management Architecture |  | TM_SBMA
 |  |  | 820036
Rapporteur | Nokia | Percentage of completion | 10% -> 10%
Target | SA#85 – Sept. 2019 | Main TSs | 
Summary of progress | No session at this meeting. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 25
Rel-16 OAM&P WIs (10/10)
Work Item | Integration of ONAP and 3GPP 5G management framework |  | ONAP3GPP
 |  |  | 830026
Rapporteur | AT&T | Percentage of completion | 10% -> 25%
Target | SA#87 - March 2020 | Main TSs | 
Summary of progress | The group discussed the following topics: Creation of a new Stage 1 Heartbeat management service spec Heartbeat use cases, requirements, and procedures Heartbeat Stage 2 and 3 inputs to TS 28.532 Adding a RESTful HTTP-based solution set for file-based performance assurance to TS 28.532 Creating a Netconf-based solution set for the provisioning management service Adding an NRM fragment supporting the management of notification subscriptions |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 26
OAM&P SIs (1/8)
Study Item | Study on protocol enhancement for real time communication |  | FS_PROTIMP
 |  |  | 800037
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#86 – Dec. 2019 | Main TR | TR 28.823
Summary of progress | No session at this meeting. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 27
OAM&P SIs (2/8)
Study Item | Study on management aspects of edge computing |  | FS_MAN_EC
 |  |  | 800039
Rapporteur | Intel | Percentage of completion | 75% -> 100%
Target | SA#85 – Sept. 2019 | Main TR | TR 28.803
Summary of progress | The group discussed the way forward for the edge computing management study that include the following proposals: For the normative works related to EC management: start the SA5’s EC management normative works, based on the conclusion stated in draft TR 28.803. For SA5’s EC management study: Option 1: Align SA5’s EC management study with SA2’s and SA6’s studies – defer the completion of SA5’s EC to Rel.17. Option 2: Complete the Rel. 16 EC management study, based on the existing TS 23.501, and create a new Rel.17 EC management study to align with SA2’s and SA6’s studies. Option 3: Complete the Rel. 16 EC management study, based on the existing TS 23.501. The group agreed to send TR 28.803 to SA#85 for approval. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 28
OAM&P SIs (3/8)
Study Item | Study on tenancy concept in 5G networks and network slicing management |  | FS_TENANCYC
 |  |  | 810022
Rapporteur | Huawei | Percentage of completion | 50% -> 100%
Target | SA#85 – Sept. 2019 | Main TR | TR 28.804
Summary of progress | As input to the meeting there where 10 contributions. All contributions were treated. The group discussed the tenancy concept in context of: Use cases of management capability for tenant Tenancy relation with CSI EGMF in multiple tenant environment Potential enhancement of fault supervision management, NF performance measurement and provisioning management service to support multiple tenant environment A coup of cleanup contributions Conclusion and recommendations |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 29
OAM&P SIs (4/8)
Study Item | Study on management aspects of communication services |  | FS_CSMAN
 |  |  | 810029
Rapporteur | Ericsson | Percentage of completion | 80% -> 100%
Target | SA#85 – Sept. 2019 | Main TR | TR 28.805
Summary of progress | As input to the meeting there where 15 contributions. The treated contributions include some updates to concepts and background, most contributions addressed solutions, some clean-up, and the conclusions and recommendations. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 30
OAM&P SIs (5/8)
Study Item | Study on Self-Organizing Networks (SON) for 5G |  | FS_SON_5G
 |  |  | 810030
Rapporteur | Intel | Percentage of completion | 65% -> ??%
Target | SA#86 – Dec. 2019 | Main TR | TR 28.861
Summary of progress | The group discussed the contribution related to the following topics: Use cases: ANR, PCI configuration, automatic CSI to NSI mapping, multi-domain/layer/technology orchestration automation, Multi-Aspect Resource Optimization Solutions: ANR, PCI configuration, LBO, RACH, MRO, self-establishment of NFs, cross-slice network resource optimization, Requirements: Beam optimization in CCO Discussion papers: Management of Core Network SON, energy saving configuration, neighbour relationship indication, neighbour relationship black & white list configuration SON concepts Conclusions The group moved energy saving use case and solution contributions to agenda 6.4.2 (Energy Efficiency.) |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 31
OAM&P SIs (6/8)
Study Item | Study on non-file-based trace reporting |  | FS_OAM_RTT
 |  |  | 820037
Rapporteur | Nokia | Percentage of completion | 50% -> 100%
Target | SA#85 – Sept. 2019 | Main TR | TR 28.806
Summary of progress | Completed the study. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 32
OAM&P SIs (7/8)
Study Item | Study on non-public networks management |  | FS_OAM_NPN
 |  |  | 830024
Rapporteur | Huawei | Percentage of completion | 2% -> 10%
Target | SA#86 – Dec. 2019 | Main TR | TR 28.807
Summary of progress | The group discussed and agreed the terms and concept of NPN. The group discussed the UC public network integrated NPN deployment. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 33
OAM&P SIs (8/8)
Study Item | Study on management and orchestration aspects with integrated satellite components in a 5G network |  | FS_5GSAT_MO
 |  |  | 830025
Rapporteur | Thales | Percentage of completion | 15% -> 30%
Target | SA#86 – Dec. 2019 | Main TR | TR 28.808
Summary of progress | The skeleton of the Technical Report was created. The introduction and the scope of the Technical Report were approved. 3 use cases have been introduced with the associated potential requirement. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 34: TRs / TSs to be sent to SA#85
Tdoc | Title | Source | Sent for
S5-195099 | Presentation of TS 28.405 for Approval to SA#85 | Ericsson | Approval
S5-195217 | Presentation sheet for TR 28.804 | Huawei | Approval
S5-195525 | Presentation of TS 32.160 for approval to SA#85 | Ericsson | Approval
S5-195531 | Presentation of TR 28.805 for approval to SA#85 | Ericsson | Approval
S5-195555 | Presentation of TR 28.806 to SA for Information and Approval | Nokia | Information and Approval
S5-195656 | Presentation of TS 28.404 for Approval to SA#85 | Ericsson | Approval
S5-195699 | Presentation of TS 28.310 for Information to SA#85 | Orange | Information

## Slide 35: TRs / TSs to be sent to Edithelp
Title | Source

## Slide 36: Thank you!