## Slide 1: SA5 CH SWG Exec Report SA5#125ah, 25-28 June 2019 Sapporo, Japan SA5#126, 19 – 23 August 2019 Bruges, Belgium
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Future meetings
CH will start after end of SA5 Opening Plenary on Monday Q1

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-195051 | Resubmitted LS to SA2 and SA5 on VoWiFi – VoLTE handover | Postponed |  | 
S5-195056 | Resubmitted LS from ETSI TC LI to SA5 on 5G Cell ID(s) in the 3GPP SA5 billing system | ETSI TC LI | Replied | S5-195570
S5-194037 | Response LS from SA2 ccSA5 on reporting all cell IDs in 5G | S2-1904819 | Noted | 
S5-195060 | LS from SA2 to SA5 on Reporting all Cell IDs in 5G | S2-1908634 | Noted | 
S5-195069 | LS from 3GPP SA3-LI cc SA5 on Reporting all Cell IDs in 5G | S3i190461 | Noted | 
S5-194026 | LS from CT3 to SA5 on Requirements on Volume Based Charging | C3-191408 | Replied | S5-194321

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-194321 | LS reply from SA5 to CT3 on Requirements on Volume Based Charging | CT3 | CT1 | S5-194026
S5-195570 | Reply LS from ETSI TC LI to SA5 on 5G Cell ID(s) in the 3GPP SA5 billing system | ETSI TC LI | SA2, SA3-LI, RAN3 | S5-195056
S5-195582 | LS to SA2 Introduction of CHF Address from PCF | SA2 | CT3 | 

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source
S5-195571 | New WID on Charging aspects of Enhancing Topology of SMF and UPF in 5G Networks | China Mobile Com. Corporation
S5-195572 | New WID Network Slice Performance and Analytics Charging in 5G System | Huawei
S5-195715 Email approval | New WID on Network Slice Management Charging in 5G System | Nokia
S5-195074 | Revised WID on Volume Based Charging Aspects for VoLTE: SA#85 => SA#86 | China Mobile
S5-195586 | Revised WID Charging AMF in 5G System Architecture Phase 1: SA#85 => SA#86 | Nokia
S5-195824 | Revised SID Study on Charging Aspects of Network SlicingSA#85 => SA#86 | Huawei

## Slide 6
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-195576 | Rel-16 CR 32.290 Introduce event offline scenario | Nokia, Nokia Shanghai Bell
S5-195593 | Rel-15 CR 32.290 Introduce event offline scenario | Nokia, Nokia Shanghai Bell
S5-195577 | Rel-15 CR 32.290 event based charging mechanism | Huawei
S5-195578 | Rel-16 CR 32.290 event based charging mechanism | Huawei
S5-195579 | Rel-15 CR 32.291 event based charging mechanism | Huawei
S5-195580 | Rel-16 CR 32.291 event based charging mechanism | Huawei
S5-195618 | Rel-15 CR 32.290 correction of failure handling | Huawei, China Mobile
S5-195712 | Rel-16 CR 32.290 correction of failure handling | Huawei, China Mobile
S5-195716 | Rel-15 CR 32.290 Clarification of Retry handling | Huawei
S5-195717 | Rel-16 CR 32.290 Clarification of Retry handling | Huawei
S5-195718 | Rel-15 CR 32.290 Correction on response code handling | Huawei
S5-195719 | Rel-16 CR 32.290 Correction on response code handling | Huawei

## Slide 7
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-195722 | Rel-15 CR 32.298 Serving PLMN Rate Control in List of Traffic Data Volumes | Ericsson
S5-195723 | Rel-16 CR 32.298 Serving PLMN Rate Control in List of Traffic Data Volumes | Ericsson
S5-195724 | Rel-15 CR 32.291 Correction of nfConsumerIdentifier and usedUnitContainer | China Mobile Com. Corporation
S5-195725 | Rel-16 CR 32.291 Correction of nfConsumerIdentifier and usedUnitContainer | China Mobile Com. Corporation
S5-195072 | Rel-15 CR 32.291 Correction of TriggerCategory and Triggers | China Mobile Com. Corporation
S5-195728 | Rel-16 CR 32.291 Correction of TriggerCategory and Triggers | China Mobile Com. Corporation
S5-195729 | Rel-15 CR 32.255 Correction of Serving Node change | China Mobile Com. Corporation
S5-195730 | Rel-16 CR 32.255 Correction of Serving Node change | China Mobile Com. Corporation
S5-195101 | Rel-15 CR 32.298 Correction on NetworkFunctionality | Nokia, Nokia Shanghai Bell
S5-195102 | Rel-16 CR 32.298 Correction on NetworkFunctionality | Nokia, Nokia Shanghai Bell

## Slide 8
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-195731 | Rel-15 CR 32.297 Correction of reference architecture in 5G | Nokia, Nokia Shanghai Bell
S5-195753 | Rel-16 CR 32.297 Correction of reference architecture in 5G | Nokia, Nokia Shanghai Bell
S5-195754 | Rel-15 CR 32.291 Correction of Report Time in QFI Container Information | Ericsson
S5-195755 | Rel-16 CR 32.291 Correction of Report Time in QFI Container Information | Ericsson
S5-195756 | Rel-15 CR 32.291 Correction of SubscriptionIdentificationType | Ericsson
S5-195757 | Rel-16 CR 32.291 Correction of SubscriptionIdentificationType | Ericsson
S5-195758 | Rel-16 CR 32.255 Correction of Termination action | Ericsson
S5-195759 | Rel-15 CR 32.290 Correction of multipleQuotaInformation | Ericsson
S5-195760 | Rel-16 CR 32.290 Correction of multipleQuotaInformation | Ericsson
S5-195761 | Rel-15 CR 32.291 Correction of multipleQuotaInformation | Ericsson
S5-195762 | Rel-16 CR 32.291 Correction of multipleQuotaInformation | Ericsson

## Slide 9
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-195763 | Rel-15 CR 32.291 Bindings of common field correction | Huawei
S5-195764 | Rel-16 CR 32.291 Bindings of common field correction | Huawei
S5-195765 | Rel-15 CR 32.291 Bindings for 5G data connectivity correction | Huawei
S5-195766 | Rel-16 CR 32.291 Bindings for 5G data connectivity correction | Huawei
S5-195767 | Rel-15 CR 32.291 Correction of version numbering | Ericsson
S5-195768 | Rel-16 CR 32.291 Correction of version numbering | Ericsson
S5-195769 | Rel-15 CR 32.290 Add the NF services | Huawei
S5-195770 | Rel-16 CR 32.290 Add the NF services | Huawei
S5-195771 | Rel-15 CR 32.290 Add the Service specification Information | Huawei
S5-195772 | Rel-16 CR 32.290 Add the Service specification Information | Huawei

## Slide 10
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-195783 | Rel-15 CR 32.290 Correction on Trigger Mechanism | Huawei
S5-195784 | Rel-16 CR 32.290 Correction on Trigger Mechanism | Huawei
S5-195300 | Rel-15 CR 32.291 Correct the QoS Change Trigger | Huawei
S5-195336 | Rel-16 CR 32.291 Correct the QoS Change Trigger | Huawei
S5-195785 | Rel-15 CR 32.255 Add the selection mode in PDU session information | Huawei
S5-195786 | Rel-16 CR 32.255 Add the selection mode in PDU session information | Huawei
S5-195787 | Rel-15 CR 32.298 Add the selection mode in PDU session information | Huawei
S5-195788 | Rel-16 CR 32.298 Add the selection mode in PDU session information | Huawei
S5-195789 | Rel-15 CR 32.291 Add the selection mode in PDU session information | Huawei
S5-195790 | Rel-16 CR 32.291 Add the selection mode in PDU session information | Huawei

## Slide 11
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-195791 | Rel-15 CR 32.255 coordination of information element category | Huawei
S5-195792 | Rel-16 CR 32.255 coordination of information element category | Huawei
S5-195793 | Rel-15 CR 32.291 coordination of attribute Presence condition | Huawei
S5-195794 | Rel-16 CR 32.291 coordination of attribute Presence condition | Huawei
S5-195819 | Rel-15 CR 32.298 Correction of NetworkFunctionInformation | Ericsson
S5-195795 | Rel-16 CR 32.298 Correction of NetworkFunctionInformation | Ericsson
S5-195312 | Rel-15 CR 32.255 correction of PDU session charging information definition | Huawei
S5-195347 | Rel-16 CR 32.255 correction of PDU session charging information definition | Huawei
S5-195789 | Rel-15 CR 32.291 Add the selection mode in PDU session information | Huawei
S5-195790 | Rel-16 CR 32.291 Add the selection mode in PDU session information | Huawei

## Slide 12
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-195796 | Rel-15 CR 32.291 Correction of HTTP Status Codes | Ericsson
S5-195797 | Rel-16 CR 32.291 Correction of HTTP Status Codes | Ericsson
S5-195798 | Rel-15 CR 32.291 correction of data structure of response body | Huawei
S5-195799 | Rel-16 CR 32.291 correction of data structure of response body | Huawei
S5-195322 | Rel-15 CR 32.291 correction of serving Network Function identifier | Huawei
S5-195357 | Rel-16 CR 32.291 correction of serving Network Function identifier | Huawei
S5-195800 | Rel-15 CR 32.298 Correct inconsistent CHF CDR parameter | Huawei
S5-195801 | Rel-16 CR 32.298 Correct inconsistent CHF CDR parameter | Huawei
S5-195067 | Rel-16 CR 32.260 Correction of BGCF CDR description | Nokia, Nokia Shanghai Bell
S5-195068 | Rel-16 CR 32.298 Correction of BGCF CDR description | Nokia, Nokia Shanghai Bell

## Slide 13
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-195802 | Rel-16 CR 32.255 Correction of AF Charging Identifier naming | Ericsson
S5-195815 | Rel-16 CR 32.291 Correction of AF Charging Identifier naming | Ericsson
S5-195816 | Rel-16 CR 32.298 Correction of AF Charging Identifier naming | Ericsson
S5-195817 | Rel-15 CR 32.291 Corrections on OpenAPI | Huawei
S5-195818 | Rel-16 CR 32.291 Corrections on OpenAPI | Huawei
S5-195726 Email approval | Rel-15 CR 32.291 Correction on OpenAPI version | Huawei
S5-195727 Email approval | Rel-16 CR 32.291 Correction on OpenAPI version | Huawei

## Slide 14
Rel-16 CH WIs (1/6)
Work Item | Volume Based Charging Aspects for VoLTE |  | VBCLTE
 |  |  | 810021
Rapporteur | China Mobile | Percentage of completion | 50% -> 55%
Target | SA#85 September 2019 => SA#86 December 2019 | Main TSs | TS 32.251, TS 32.260, TS 32.299, TS 32.298
Summary of progress | LS reply to CT3 to help progress with larification on caller/callee (especially for 3PTY conf), and no specific PCC requirement for both 3PTY conf and CAT supplementary services |  | 
Outstanding issues | - |  | 
Documents | S5-194321 |  | 

## Slide 15
Rel-16 CH WIs (2/6)
Work Item | Nchf Online and Offline Charging Services |  | OFSBI_CH
 |  |  | 820030
Rapporteur | Huawei | Percentage of completion | 70% -> 100%
Target | SA#85 September | Main TSs | TS 32.240, TS 32.255, TS 32.290, TS 32.291, TS 32.298
Summary of progress | A CR to TS 32.255 was agreed on introduction of criteria for SMF selection of "Offline Only" service. A CR to TS 32.290 was agreed on common message attributes applicability for Nchf_OfflineOnlyCharging service. CRs were agreed to stage 3 TS 32.291 Nchf_OfflineOnlyCharging API on: Resources definition Data Model: data types referencing data types description in Nchf_ConvergedCharging service when similar. Annex OpenAPI introduction |  | 
Outstanding issues | - |  | 
Documents | CR TS 32.255 (S5-194322) CR TS 32.290 (S5-194323), CRs TS 32.291 (S5-194324, S5-194325, S5-194326, S5-194327, S5-194328) |  | 

## Slide 16
Rel-16 CH WIs (3/6)
Work Item | Charging Enhancement of 5GC interworking with EPC |  | 5GIEPC_CH
 |  |  | 820031
Rapporteur | Huawei | Percentage of completion | 60% -> 100%
Target | SA#85 – September 2019 | Main TSs | TS 32.255, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.255 on: New message flow for EPS to 5GS handover for roaming in Home routed scenario, reflecting the "Visited created Charging Id, Home provided Charging ID" conveyed between VPLMN and HPLMN, and their use within each PLMN. Definition of charging information for interworking with EPC: use of 5G attributes and CDR fields extended with EPC specific ones in the new Interworking Annex. Handover triggers for w/o N26, RAT Type change trigger for N26 CRs were agreed to stage 3 TS 32.291 Nchf_ConvergedCharging API Extensions of Data model Update OpenAPI TS 32.298 ASN.1 CHF CDR with "charging Ids" and extended EPC parameters |  | 
Outstanding issues | - |  | 
Documents | CRs TS 32.255 (S5-194329, S5-194330, S5-194331, S5-194332, S5-194359, S5-195573) CRs TS 32.291 (S5-194333, S5-194335, S5-194336), CR TS 32.298 (S5-194334) |  | 

## Slide 17
Rel-16 CH WIs (4/6)
Work Item | Network Exposure Charging in 5G System Architecture |  | 5GS_Ph1_NEFCH
 |  |  | 820033
Rapporteur | Ericsson | Percentage of completion | 20% -> 30%
Target | SA#86 – December 2019 | Main TSs | TS 32.240, TS 32.254, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.254 on: NEF charging information Information Elements (IEs) definition Information Element setting - details |  | 
Outstanding issues | - |  | 
Documents | CRs TS 32.254 (S5-195574, S5-195575) |  | 

## Slide 18
Rel-16 CH WIs (5/6)
Work Item | Charging AMF in 5G System Architecture Phase 1 |  | 5GS_Ph1_AMFCH
 |  |  | 820034
Rapporteur | Nokia | Percentage of completion | 50% -> 70%
Target | SA#85 – September 2019 => SA5#86 December 2019 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297
Summary of progress | pCRs were agreed to TS 32.256 on: CHF selection by AMF based on various options. Message flows for registration introducing Immediate Event Charging (IEC) and ECUR. Message flows Registration AMF re-allocation and Registration for SMS Message flows introducing untrusted non-3GPP access Message flows introducing Location reporting Introduction of Presence Reporting Area (PRA) AMF Charging profile and Charging Characteristics Update Charging information description with specific registration information and N2 connection information |  | 
Outstanding issues | - |  | 
Documents | CR TS 32.290 (S5-195592), CRs TS 32.297 (S5-195581) TS 32.256 v0.3.0 from SA5#125ah, pCRs new TS 32.256 – email (S5-195820) TS 32.256 sent for information (S5-195822) |  | 

## Slide 19
Rel-16 CH WIs (6/6)
Work Item | IMS Charging in 5G System Architecture |  | 5GSIMSCH
 |  |  | 840028
Rapporteur | T-Mobile USA | Percentage of completion | 0% -> 10%
Target | SA#87 – March 2020 | Main TSs | 32.240, 32.260, 32.275, 32.281, 32.290, 32.291, 32.298, 32.297
Summary of progress | CRs were agreed to TS 32.275 (MMTel supplementary services) on: Addition of converged charging architecture and charging principles Addition of applicable Triggers for converged charging for the list of MMTel Supp services (Invite, Update…) Addition of converged charging CDR handling: referring to IMS CDR handling (to be introduced) CRs were agreed to TS 32.281 (Announcement) on: Addition of converged charging architecture referring to IMS converged charging architecture (to be introduced) Addition of converged charging principles: same for CHF and OCS Addition of converged charging information principles: same for CHF and OCS |  | 
Outstanding issues | - |  | 
Documents | CRs TS 32.275 (S5-195587, S5-195587, S5-195588,S5-195589) CRs 32.281 (S5-195591, S5-195594, S5-195596) |  | 

## Slide 20
SIs (1/1)
Study Item | Study on Charging Aspects of Network Slicing |  | FS_NETSLICE_CH
 |  |  | 820029
Rapporteur | Huawei | Percentage of completion | 45% -> 85%
Target | SA#85 September 2019 => SA5#86 December 2019 | Main TR | TR 32.845
Summary of progress | The following were introduced: Business Roles description based on ITU-T Recommendation Y.3103 New topic 2 - Network Slice management based charging: key issues for NOP model as well as NSaaS model with two solutions (one based on a CTF in NSMF interacting with CHF for NSI operations, and one based on CHF subscription to MnS). interaction between charging and Order care for Communication Service using Network Slice is out of scope For Topic 1: Key issue #1.2 (NS Usage based charging) is concluded with solution based S-NSSAI in the CDR. Key issue #1.1 (NS performance and analytics based charging): different solutions with charging functionalities consuming MnS PM service and NWDAF service as well. New key issue "usage limit control per CSP of NSIs", and solution based on appropriate CHF addresses. New Key issue #1.X: Network slice template based charging with a solution New Topic B2C: key issue and solution based on existing PDU session charging indicated with S-NSSAI. New topic B2BX concluded as addressed under other topics The TR has concluded on two issues of Topic 1 and two issues of Topic2 to start corresponding normative work |  | 
Outstanding issues | None |  | 
Documents | TR email approval (S5-195821), TR 32.845 v0.5.0 from SA5#125ah, pCRs new TR 32.845 TR to be sent for information (S5-195823) |  | 

## Slide 21: TRs / TSs to be sent to SA#84
Tdoc | Title | Source | Sent for
S5-195822 | TS 32.256 "Charging management;5G connection and mobility domain charging" | Nokia | Information
S5-195823 | TR 32.845 "Charging management;Study on Charging Aspects of Network Slicing;" | Huawei | Information

## Slide 22: Thank you!