## Slide 1: SA5 OAM&P SWG Exec Report SA5#128, 18 – 23 November Zhu Hai (China)
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Jing Hao, MCC, ETSI

## Slide 2: Endorsed SA5 OAM timeplan which sync with the SA plan
#127
#128
#129
#131
SA5 OAM time plan
SA5 Rel-16 timeplan:
Nov 2019 (SA5#128) SA5 stage 1 freeze
Feb 2020 (SA5#129) SA5 stage 2+3 freeze
SA5 Rel-17 timeplan:
Oct 2019 (SA5#127) SA5 trigger the discussion of R17 WIs/SIs
Aug 2020 (SA5#132) SA5 stage1 freeze (TBD)
Stage 2+ stage 3 (TBD)
#132
#130
#133
#134
R16
stage 1 freeze
R16
stage 2+3 freeze
Rel-16
Schedule
Rel-17
Planning
R17
stage 1 freeze
Rel-17
Schedule
(preliminary)
R17
Initial input
#1xx
R17
stage 2 freeze
R17
stage 3 freeze

## Slide 3: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | Reply In
S5‑197139 | Resubmitted reply LS from SA6 ccSA5 on 3GPP SA6 Study on Edge Computing | SA6(S6-191841) | Noted | 
S5‑197149 | Reply LS ccSA5 on NG.116 GST publication and cooperation with 3GPP SA WG2 | SA2(S2-1910807) | Replied to | S5‑197715
S5‑197141 | Resubmitted LS from ITU-T to SA5 on cooperation on methodology harmonization and REST-based network management framework (reply to 3GPPTSGSA5-S5-185553 and 3GPP TSG SA5 - S5-187340) | ITU-T SG2 | Replied to | S5‑197541
S5‑197147 | Reply LS ccSA5 on LS on the IAB-indication to core network | SA2(S2-1910281) | noted | 
S5‑197148 | LS to SA5 on whether new 5QI needs for IAB OAM traffic | SA2(S2-1910347) | Replied to | S5‑197814
S5‑197150 | Reply LS to SA5 on QoE Measurement Collection | SA4(S4-191234) | Replied to | S5‑197543
S5‑197151 | LS to SA5 on O-RAN – 3GPP Cooperation on Management Services | O-RAN | Replied to | S5‑197545
S5‑197237 | LS to SA5 on O-RAN – 3GPP Cooperation on Management Services | O-RAN Alliance | Replied to | S5‑197839
S5‑197479 | LS on Application Architecture for enabling Edge Applications | SA6(S6-192399) | Replied to | S5‑197752
S5‑197785 | Reply LS on clarification of OAM requirements for RIM | RAN3(R3-197540) | Postponed | 

## Slide 4: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | Reply In
S5‑197142 | Resubmitted LS/r on Energy Efficiency on 5G (3GPP TSG SA5-S5-195667) | ITU-T SG5 | noted | 
S5‑197144 | Reply LS to SA5 on PDCP end user throughput measurements | RAN2 (R2-1914089) | noted | 
S5‑197136 | Resubmitted LS from RAN3 Reply on radio resource management policy | RAN3 (R3-194550) | Replied to | S5‑197637
S5‑197137 | Resubmitted LS from RAN2 to SA5 on radio resource management policy | RAN2 (R2-1911791) | Replied to | S5‑197637
S5‑197138 | Resubmitted Ls from RAN3 Reply on User Data Congestion Analytics | RAN3 (R3-194749) | postponed | 
S5‑197145 | Reply LS to SA5 on User Data Congestion Analytics | SA2 (S2-1910210) | postponed | 

## Slide 5: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5‑197715 | Reply to: Reply LS ccSA5 on NG.116 GST publication and cooperation with 3GPP SA WG2 | SA2 | SA | S5-197149
S5‑197853 | LS out on GSMA GST | 3GPP SA2, RAN3, IETF | 3GPP SA, SA1, SA6, RAN2, GSMA 5GJA, ETSI ISG ZSM | new
S5‑197541 | Reply to: Resubmitted LS from ITU-T to SA5 on cooperation on methodology harmonization and REST-based network management framework (reply to 3GPPTSGSA5-S5-185553 and 3GPP TSG SA5 - S5-187340) | ITU-T |  | S5-185553 and S5-187340
S5‑197814 | Reply to: LS to SA5 on whether new 5QI needs for IAB OAM traffic | SA2 |  | S5‑197148
S5‑197543 | Reply to: Reply LS to SA5 on QoE Measurement Collection | SA4 |  | S5‑197150
S5‑197839 | Reply to: LS to SA5 on O-RAN – 3GPP Cooperation on Management Services | O-RAN Alliance / WG5 | 3GPP SA, 3GPP RAN | S5‑197237
S5‑197545 | LS reply to LS on O-RAN – 3GPP Cooperation on Management Services | O-RAN Alliance / WG1 | 3GPP SA, 3GPP RAN | S5‑197151
S5‑197752 | Reply to: LS on Application Architecture for enabling Edge Applications | SA6 |  | S5‑197479
S5‑197637 | Reply to: Resubmitted LS from RAN3 Reply on radio resource management policy | RAN3 |  | S5‑197136
S5‑197650 | LS on update of touchpoints | NFV |  | new
S5‑197831 | LS to ONAP on 3GPP MnS integration with VES | ONAP, ZSM |  | new
S5‑197805 | LS on network sharing with non-public networks | SA2 | RAN2, RAN3, SA1 | new
S5‑197806 | LS on CAG | SA2, RAN2 | RAN3, CT4 | new

## Slide 6
New or Revised Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5‑197817 | New WID | R16 | New WID on 5G management capabilities | AT&T, Orange | 
S5‑197613 | WID revised | R16 | Revised WID on energy efficiency of 5G | Orange | ETSI EE
S5‑197616 | WID revised | R16 | Revised WID on network policy management for mobile networks based on NFV scenarios | China Mobile | ETSI NFV
S5‑197823 | WID revised | R16 | WI_revised_Management Aspects of 5G Service-Level Agreement | China Mobile | 

## Slide 7
Documents endorsed by OA&M SWG
TDoc | Title | Source | Potential related topics and related groups
S5‑197548 | Overview of the 5G specification structure | Huawei | 
S5‑197784 | Handling of separate code files(email approval) | Chairman | 
S5‑197645 | MF-ME relation with VNF | Ericsson Inc. | ETSI NFV
S5‑197830 | Discussion on potential ways for integration of ONAP and 3GPP MnS | Huawei, AT&T, Orange, Nokia | ONAP
S5‑197841 | Discussion paper about multi-tenancy use cases in 3GPP management system | Huawei | 
S5‑197632 | Discussion of Modification to the existed provisioning procedure after considering | China Mobile E-Commerce Co | 
S5‑197625 | TD R16 Combinations of GST attributes | Ericsson | GSMA

## Slide 8: Overview of SA5 OAM ongoing WIs/SIs progress
32 WIs/SIs:
Rel-16:
15 ongoing WIs
5 ongoing SIs
8 finished Rel-16 WIs/Sis
1 preliminary work before SA approval WI
Rel-17:
1 ongoing SI
2 WI wait for SA approval
Rel-17
Rel-16

## Slide 9
MA5SLA/COSLA/MEMTANE/FS_OAM_NPN
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MA5SLA | management aspects of 5G Service-Level Agreement | 0%->20%->60% | TS 28.541 | SP-190789 | SA#87 (3/2020) | CMCC | GSMA, ETSI ZSM | Tbd
COSLA | Closed loop SLS assurance | 0%->20%->45% | TS 28.535/28.536 | SP-190781 | SA#87 (3/2020) | Ericsson | SA2, RAN3, ETSI ZSM | NWDAF, RAN intelligence automation
MEMTANE | enhancement of 3GPP management system for multiple tenant environnent support | 0%->20%->35% | TS 28.531/28.532/28.533/28.541/28.552/28.554 | SP-190786 | SA#87 (3/2020) | Huawei | ETSI ZSM, SA2(potentially) | Tbd
FS_OAM_NPN | Study on non-public networks management | 10%->20%->50% | TR 28.807 | SP-190137 | SA#86 (12/2019) ->SA#87 (3/2020) | Huawei | SA1, SA2, RAN3, 5G-ACIA | NPN
MA5SLA: The group discussed the following topics:
Update the slice module;
Introduce new SLA attributes into network slice NRM;
Update the XML and JSON definitions of ServiceProfile NRM
Isolation levels attributes introduced and to be further specified;
Possible attribute of coverage type defined with geo-location;
Coordinates with GSMA on the GST attributes mapping;
Ask for coordination with other groups for SLA requirements fulfillment from management aspect and system aspect;
Further document on existing and new procedures;
MEMTANE: The group discussed the contribution related to the following topics:
Discussion about multi-tenancy scenarios in 3GPP management system
Tenant information in network resource model for multi-tenancy environment
Enhance fault management service for tenant support
Enhance performance management service for tenant support
COSLA:
As input to the meeting there where 15 contributions, of which 3 where late and not treated and one of the contributions was re-allocated to the to “study on enhancements of management data analytics service”. The use cases and requirements made good progress and the stage 2 work has started with introduction of description of the closed loop identifying the interfaces.
FS_OAM_NPN:
The group agreed potential requirements for management of SNPN and public network integrated NPN.
The group discussed network sharing with NPN and agreed to send LS on this to SA2.
The group discussed CAG management and agreed to send LS on CAG to SA2 and RAN2.
The group agreed the use case and potential requirements for collecting NPN UEs related data which may include MDT data and trace data.
Working Progress

## Slide 10
IDMS_MN/FS_ANL
IDMS_MN:The following aspects are discussed
Relationship of Intent Driven MnS and SON, the Intent Driven MnS can be used to control SON Functions and SON target information can be derived from Intent.
Requirements for existing scenarios (including area-based network deployment and optimization)
Requirements for intent lifecycle management (e.g, create/delete/query intent)
The solution for area-based radio network deployment intent (including necessary information in radio network deployment intent expression)
The solution for intent of communication service deployment at edge
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
IDMS_MN | Intent driven management services for mobile network | 45%->50%->55% | TR 28.812/ TS 28.312 | SP-180899 | SA#86 (12/2019) -> SA#87 (03/2020) | Huawei | RAN3, SA2 (potentially) | Realization of intent on RAN or CN side
Working Progress
FS_ANL | Study on levels of autonomous network | 0%->5%->25% | TR 28.810 | SP-190928 | SA#87 (3/2020) | CMCC,Huawei | ETSI ZSM, SA2, RAN3, RAN2 | Tbd
FS_ANL：The following aspects are discussed and agreed
Background and significance for classification of network autonomy level
Investigation on network autonomy level discussion in other SDOs (e.g. GSMA, ITU-T).
Concept of network autonomy and network autonomy level.
Potential dimensions for classification of network autonomy level (workflow and management scope).
Four scenarios (i.e. fault RCA and recovery scenario, NE deployment scenario, coverage optimization scenario, multi-domain/layer/technology orchestration automation) are identified for further study of classification of network autonomy.
An initial framework approach for classification of network autonomy level is identified for further study.

## Slide 11
FS_SON_5G: The group agreed to send TR 28.861 for approval and close the Rel-16 study.
SON_5G：The group discussed the contribution related to the following topics:
  Add Concept for Establishment of new NE in network
  Concept for Establishment of new NF in network
  Use cases and requirements: C-SON PCI configuration, D-SON PCI configuration, LBO, establishment of new NF in network, NCR remove blacklisting and whitelisting, cross-slice network resource optimization
  Procedures: C-SON PCI configuration, D-SON PCI configuration, LBO, establishment of new NF in network
  Information to support SON: C-SON PCI configuration, D-SON PCI configuration, LBO, ANR
FS_SON_5G/SON_5G
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_SON_5G | Study on Self-Organizing Networks (SON) for 5G | 80%->85%->100% | TR 28.861 | SP-180827 | SA#86 (12/2019) | Intel | RAN3, RAN2 | SON, RLF report
SON_5G | Self-Organizing Networks (SON) for 5G networks | 0%->15%->30% | TS 28.313/28.544 | SP-190785 | SA#87 (3/2020) | Intel | RAN3, RAN2, SA2 | Tbd

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_eMDAS | Study on Management Data Analytics Service | 0%->5%->20% | TR 28.809 | SP-190930 | SA#89 (9/2020) | Intel,NEC | SA2, RAN3 | NWDAF, RAN intelligence, automation
FS_eMDAS
FS_eMDAS:
The discussion evolved around contributions to the TR 28.809 addressing the following aspects;
  Text modifications to the “overview” description of MDAS,
  MDA role in the management loop,
  Two incoming LSs from SA2 and RAN3 on user data congestion,
  Use cases addressing the following topics:
    User data congestion,
    Coverage-related data analytics
    Network resource usage analytics
    Faults management analytics
    EtE Latency management, and
    Handover/mobility management
    MDA assisted Energy saving
All TR contributions were addressed and sent for revision based on the 1st round of discussion and comments. All contributions were approved in the subsequent round of reviews with some receiving further revision comments.
Good progress was made, specifically on achieving a better understanding of the concept of analytics and the role of MDA in the context of the use case scenarios discussed during this meeting.
Both incoming LSs (from SA2 and RAN3) were discussed in details and the group decision has been taken to postpone the reply to future sessions pending stable and mature number of relevant use cases and relevant possible solutions in the TR.
Working Progress

## Slide 13
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP (1/3)
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
eNRM | NRM enhancements | 40%->80%->90% | TS 28.541 | SP-190140 | SA#87 (03/2020) | Nokia | SA2, RAN3, ORAN (potentially) | NR, 5GC modelling
5G_SLICE_ePA | Enhancement of performance assurance for 5G networks including network slicing | 85%->90%->95% | TS 28.552/28.554 | SP-190247 | SA#86 (12/2019) | Intel,CMCC | SA2, RAN2 | PM
TM_SBMA | Trace Management in the context of Services Based Management Architecture | 10%->10%->50% | TS 32.421/ 32.422/ 28.530/ 28.532/28.533/ 28.540/28.541 | SP-181073 | SA#85 (09/2019) -> SA#87 (03/2020) | Nokia | RAN3, RAN2, SA2 | Trace
OAM_RTT | Streaming trace reporting | 0%->25%->25% | 32.421/32.422/32.423/28.532/28.533 | SP-190782 | SA#87 (3/2020) | Nokia | RAN3, RAN2, SA2 | Trace
QOED | Management of QoE measurement collection | 70%->75%->75% | TS 28.404/28.405/28.406/28.307/28.308/28.309 | SP-181069 | SA#86 (12/2019) -> SA#87 (3/2020) | Ericsson | SA4, CT1, RAN2, RAN3,CT4 | QoE
5GDMS | Discovery of management services in 5G | 65%->70%->80% | TS 28.533/28.532/531 | SP-181072 | SA#86 (12/2019) -> SA#87 (3/2020) | Huawei |  | Service based discovery
5G_SLICE_ePA-KPI | KPI reporting | 0%->15%->60% | TS 28.550/28.554 28.622/28.532 | SP-190881 | SA#87 (3/2020) | ZTE | -- | KPI
5GMDT (preliminary) | Management of MDT in 5G | 0%->20% | TS 32.421/32.422/ 32.423/ 28.532/28.533 | S5-196584 | SA#87 (3/2020) | Ericsson | RAN3, RAN2, SA2 | MDT
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 30%->45%->60% | TR 28.808 | SP-190138 | SA#86 (12/2019) | Thales | SA2,RAN3, RAN1, RAN2 | Satellite modelling
FS_PROTIMP | Study on protocol enhancement for real time communication | 0%->0%->0% | TR 28.823 | SP-180597 | SA#86 (12/2019) | Nokia | -- | --

## Slide 14
eNRM：
  Summary of progress:
For 5G NRM, agreement related to RRMPolicy modelling was made after several meetings, offline discussions and getting response from RAN, and stage 2 CR was conditionally agreed. Similarly Beam modelling was finally agreed for both stage 2 and 3. SBA related modelling was almost completed after this meeting. NRM for some new features, such as RIM, AAS, were reviewed and partially agreed. In addition, several network slice related discussions were triggered and will be followed up continuously.
For generic NRM, change proposals related to heartbeat, subscription and notification were discussed and most of them were merged, then agreed. VNF touchpoint change was agreed and related LS sent to NFV.
  Outstanding issues:
Split modelling in SA5 NRM for non-split gNB deployment is not well understood by RAN2 and RAN3.
The question w.r.t t repository of stage 3 code and procedure to manage the stage 3 code was raised but looked not easy to solve because of 3GPP process and complication of stage 3 codes.
5G_SLICE_ePA: The group discussed the following topics:
    PDCP end user throughput measurements;
    Add measured object NRCellRelation to the HO related measurements.
    Packet Drop Rate measurements update
    Packet Loss Rate measurements update
    PDCP Data Volume measurements update
    UE Throughput measurements update
    Add measurements related to NF service registration and update
    Add measurements related to NF service discovery
    Add measurements related to UE policy association
    Add measurements related to PFD management
    Add measurements related to QoS flow release in the untrusted non-3GPP access
    Adding measurement of packets out-of-order
    Add use case and definitions of UL user plane packet delay measurement from UE to UPF
Working Progress
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP (2/3)

## Slide 15
TM_SBMA
  Summary of progress: completed changes to TS 32.421 and 32.422
  Outstanding issues: define Trace control NRM fragment in TS 28.622
OAM_RTT:
  Summary of progress: completed changes to TS 32.421 and 32.422
  Outstanding issues: define streaming trace reporting MnS in TS 28.532, define streaming trace reporting format in TS 32.423
5GDMS: The group discussed the following
  How MnS consumer can discover resource URI to interact with MnS instance
  Stage 2 definition of MnS discovery service
  Stage 3 definition of MnS discovery service
  URI resource record optional usage in MnS instance discovery
  Concepts of MnS profile meta data and service identifiers
5G_SLICE_ePA-KPI:
  The group agreed on KPI control UC, enhancement of measurement of control related operation, KPI template.
  KPI NRM fragment was discussed and noted.
5GMDT (preliminary work before SA approval):
  Summary of progress: As input to the meeting there were 3 contributions. One was noted and two agreed during the meeting. The agreed CRs added two new requirments base on corresponding MDT study in RAN2 (Approved running CR R2-1915986 in RAN2#108) and added 5G support in existing MDT requirements.
  MDT support for LTE already exists in relevant specifications. There is no big effort to reach the same level of support for 5G as it is for LTE. With that assumption, there is no risk for this WI to be ready at proposed completion date.
FS_5GSAT_MO:
  use case Multi-RAT load-balancing associated with both a Satellite RAN and a Terrestrial RAN has been introduced with the associated potential requirements.
  Solution to allow a network slice instance to be associated with both a Satellite RAN and a Terrestrial RAN has been agreed.
  Editorial corrections have been applied to the document.
Working Progress
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP (3/3)

## Slide 16
EE_5G
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EE_5G | Energy efficiency of 5G | 70%->90%->92% | TS 28.310 | SP-180819 | SA#87 (03/2020) | Orange | RAN3, ETSI EE, ITU-T SG5 | Energy saving, EE measurements
Some cleanup has been done wrt. the usage of energy saving mode vs. energySaving state, and wrt. the usage of OAM vs. MnS producer(s).
The WID has been revised to reflect that this WI is now dependent on the Rel-16 WI on SON, in which a SON NRM fragment is to be defined. For ES, it’s likely that some ES-specific attributes will have to be added to this SON NRM fragment. Due to this, the expected completion date has been shifted from Dec. 2019 to March 2020.
A paper on the usage of NWDAF for energy saving purpose in NG-RAN has been discussed. It has been agreed that this discussion should be addressed in the Rel-17 study on enhancement of MDAS.
Working Progress

## Slide 17
ONAP3GPP
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ONAP3GPP | Integration of ONAP and 3GPP 5G management framework | 25%->40% ->65% | TS 28.540/28.622/28.623/28.532 | SP-190139 | SA#87 (03/2020) | Orange, AT&T | ONAP, ETSI ZSM | 3GPP-ONAP Integration
Working Progress
Six documents were submitted to the meeting and discussed – 3 CRs to TS 28.532, 2 discussion documents, and one skeleton for a new TS to capture Stage 1 for the Heartbeat management service.
It was agreed to open a new WID to capture the Heartbeat Stage 1 since this new specification will contain more than just ONAP-related management services. Heartbeat stage 1 content for this specification was agreed.
CR to TS 28.532 containing Heartbeat stage 2 and stage 3 was agreed.
Significant progress was made in understanding and agreeing an approach to integrating 3GPP notifications with ONAP VES Common Event Header so that a 3GPP MnS Producer may communicate with the ONAP VES Collector. The endorsed approach de-couples the 3GPP payload specification from the ONAP CEH so that the two organizations may evolve their specifications separately and still maintain compatibility. A corresponding LS to ONAP was created and approved.

## Slide 18
NETPOL
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
NETPOL | Network policy management for mobile networks based on NFV scenarios | 85%->90% ->100% | TS 28.311 | SP-180821 | SA#86 (12/2019) | CMCC | ETSI NFV | Virtualization
During the session, 6 papers about the content for 28.311. Updating its WID’s scope by adding XML definition, adding SOAP Solution Set of 28.311 are discussed and approved.
Working Progress

## Slide 19
Potential Rel-17 work
The following aspects are potentially considered in Rel-17 SA5 work and communicate with SA for opinions:
  SLA management
  Autonomous network levels
  Performance assurance
  SON
  Closed loop assurance
  Non-public network management
  Intent driven management
  NRM support
  Enhancement of network slicing
  Energy saving management support
  ONAP-3GPP integration
  Integrated Satellite component management
  Edge Computing management
The following Rel-17 WIs/SIs have been agreed in SA5:
  FS_eMDAS
  FS_NSMEN
  NPM

## Slide 20: TRs / TSs to be sent to SA#86
Tdoc | Title | Source | Sent for
S5‑197620 | Presentation of TS 28.311 for Information and approval to SA#86 | China Mobile Com. Corporation | Information and approval
S5‑197789 | Presentation of TS 28.535 for information to SA#86 | L.M. Ericsson Limited | information
S5‑197804 | Presentation of TR 28.861 for approval to SA#86 | Intel | approval

## Slide 21: TRs / TSs to be sent to Edithelp
Title | Source
TS 28.311 Policy management for Network Function Virtualization (NFV) based mobile networks | China Mobile
TR 28.861 Study on the Self-Organizing Networks (SON) for 5G networks | Intel
TS 28.535 Management services for communication service assurance; Requirements | Ericsson

## Slide 22: Thank you!