## Slide 1: SA5 CH SWG Exec Report SA5#128, 18 – 22 Nov 2019 Zhuhai, China,
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Charging part of ToR update endorsed (S5-197482)

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-197140 | Resubmitted LS from GSMA to SA2 and SA5 on VoWiFi – VoLTE handover | GSMA | replied | S5-197480
S5-197143 | Resubmitted LS to SA5 and SA2 on 5G Cell ID(s) in the 3GPP SA5 billing system, related to Retained Data regulations | ETSI TC LI | replied | S5-197481
S5-197146 | LS Reply to SA5 on Introduction of CHF Address from PCF | S2-1910224 | replied | S5-197495

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-197480 | Reply to LS from GSMA to SA2 and SA5 on VoWiFi – VoLTE handover | GSMA NG RILTE | - | S5-197140
S5-197481 | Reply LS to LS to SA5 and SA2 on 5G Cell ID(s) in the 3GPP SA5 billing system, related to Retained Data regulations | ETS TC LI | SA, SA3LI, SA2, RAN3 | S5-197143
S5-197495 | LS Reply to LS Reply to LS to SA2 Introduction of CHF Address from PCF | SA2 | CT3 | S5-197146
S5-197696 | LS on Addition of AVP code definition | CT4 | CT3 | 

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source

## Slide 6: Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
Block approval of CRs (S5-197697)

## Slide 7
Rel-16 CH WIs (1/10)
Work Item | Volume Based Charging Aspects for VoLTE |  | VBCLTE
 |  |  | 810021
Rapporteur | China Mobile | Percentage of completion | 55% -> 100 % (Completed)
Target | SA#86 December 2019 | Main TSs | TS 32.251, TS 32.260, TS 32.299, TS 32.298
Summary of progress | CRs were agreed on introduction of called and callee identification (under VoLTE information) in PS charging (offline and online): Stage 2 TS 32.251 and stage 3 Rf and Ro TS 32.299, and ASN.1 PGW CDR TS 32.298 |  | 
Outstanding issues | - |  | 
Documents | Agreed CRs in S5-197697 |  | 

## Slide 8
Rel-16 CH WIs (2/10)
Work Item | Network Exposure Charging in 5G System Architecture |  | 5GS_Ph1_NEFCH
 |  |  | 820033
Rapporteur | Ericsson | Percentage of completion | 80% -> 100% (Completed)
Target | SA#86 – December 2019 | Main TSs | TS 32.240, TS 32.254, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to stage 3 TS 32.291 in yaml OpenAPI for Exposure Function Northbound API CR was agreed in TS 32.298 to introduce CHF CDR for exposure function northbound API |  | 
Outstanding issues | - |  | 
Documents | Agreed CRs in S5-197697 |  | 

## Slide 9
Rel-16 CH WIs (3/10)
Work Item | Charging AMF in 5G System Architecture Phase 1 |  | 5GS_Ph1_AMFCH
 |  |  | 820034
Rapporteur | Nokia | Percentage of completion | 80% -> 100% (Completed)
Target | SA5#86 December 2019 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297
Summary of progress | pCRs were agreed to TS 32.256 on: Introduction of Message flows for registration charging in Roaming Introduce PSCELL in location charging Multiple Unit Usage for Event Charging with Unit Reservation (ECUR) CRs were agreed to stage 3 TS 32.291 Nchf_ConvergedCharging API for AMF charging on: Data Model specific types OpenAPI yaml file CR was agreed to stage 3 TS 32.298 introducing AMF CHF CDR (Registration, N2 location, location reporting) ASN.1 |  | 
Outstanding issues | - |  | 
Documents | Agreed CRs in S5-197697 pCRs TS 32.256 TS 32.256 – email (S5-197498) |  | 

## Slide 10
Rel-16 CH WIs (4/10)
Work Item | IMS Charging in 5G System Architecture |  | 5GSIMSCH
 |  |  | 840028
Rapporteur | T-Mobile USA | Percentage of completion | 20% -> 30%
Target | SA#87 – March 2020 | Main TSs | 32.240, 32.260, 32.275, 32.281, 32.290, 32.291, 32.298, 32.297
Summary of progress | CRs were agreed to TS 32.260 on: CHF selection for IMS charging (via IMS signaling or local configuration) Principle of IMS Nodes using Nchf Preliminary description of Triggers list (SIP methods) and corresponding IMS Nodes behavior (to futher be consolidated) A CR was agreed to TS 32.281 (Announcement) on message flows for announcement with Nchf |  | 
Outstanding issues | - |  | 
Documents | Agreed CRs in S5-197697 |  | 

## Slide 11
Rel-16 CH WIs (5/10)
Work Item | Charging aspects of Enhancing Topology of SMF and UPF in 5G |  | ETSUN
 |  |  | 850024
Rapporteur | China Mobile | Percentage of completion | 20% -> 70%
Target | SA#87 – March 2020 | Main TSs | 32.255, 32.291, 32.298
Summary of progress | CRs were agreed to TS 32.255 on: Reference architecture with I-SMF Message flows for PDU session modification/release with I-SMF inserted, and I-SMF insertion/change/removal Adding I-SMF triggers related actions in SMF Add I-SMF triggers and CDR generation description CRs were agreed to stage 3 TS 32.291 Nchf_ConvergedCharging API for SMF charging when I-SMF on: I-SMF as a serving NF, I-SMF related triggers type in data model and OpenAPI yaml CRs were agreed to stage 3 TS 32.298 CHF CDR for SMF on: I-SMF as a serving NF, I-SMF related SMF triggers |  | 
Outstanding issues | - |  | 
Documents | Agreed CRs in S5-197697 CR under email approval (S5-197506) |  | 

## Slide 12
Rel-16 CH WIs (6/10)
Work Item | Network Slice Performance and Analytics Charging in 5G System |  | 5GS_NSPACH
 |  |  | 850025
Rapporteur | Huawei | Percentage of completion | 5% -> 15%
Target | SA#87 – March 2020 | Main TSs | 32.240,32.290, 32.291, 32.298, 32.297, TS 28.201 (New)
Summary of progress | pCRs were approved for draft TS 28.201 with: A Converged charging architecture for "network slice performance and analytics charging" which introduces a new entity composed of two new functional blocks (names still tbc): One for consuming services for the required performance and analytics information and one for consuming CHF Nchf services. Preliminary high level charging requirements Preliminary list of information relevant to charging for network slice Preliminary CHF selection options to be ffs Corresponding CHF CDRs generation principle |  | 
Outstanding issues | - |  | 
Documents | TS 28.201 – email (S5-197524) |  | 

## Slide 13
Rel-16 CH WIs (7/10)
Work Item | Network Slice Management Charging in 5G System |  | 5GS_NSMCH
 |  |  | 850033
Rapporteur | Nokia | Percentage of completion | 0% -> 5%
Target | SA#87 – March 2020 | Main TSs | 32.240,32.290, 32.291, 32.298, 32.297, TS 28.202 (New)
Summary of progress | The set of pCRs to draft TS 28.202 were not pursued: Scope for Network slice management charging: disagreement from one company. Architecture considerations Network slice management charging: no consensus could be reached. |  | 
Outstanding issues | - |  | 
Documents | None |  | 

## Slide 14
Rel-16 CH WIs (8/10)
Work Item | Charging Access Traffic Steering, Switching and Splitting in 5G system architecture (preliminary work before SA approval) |  | ATSSS
 |  |  | XXXX
Rapporteur | Nokia | Percentage of completion | 0% ->
Target | SA5#87 March 2020 | Main TSs | TS 32.255, TS 32.290, TS 32.291, TS 32.298
Summary of progress | No input |  | 
Outstanding issues | - |  | 
Documents | None |  | 

## Slide 15
Rel-16 CH WIs (9/10)
Work Item | Charging Aspect for 5WWC (preliminary work before SA approval) |  | 5WWC
 |  |  | XXXX
Rapporteur | Huawei | Percentage of completion | 0% ->
Target | SA5#87 March 2020 | Main TSs | TS 32.240, TS 32.255, TS 32.291, TS 32.298
Summary of progress | Partial set of submitted Tdocs could be handled despite the lower priority assigned to submissions for preliminary work before WID SA approval DraftCRs pre-agreed to TS 32.255 introducing: Reference 5WWC architectures Charging requirement on PDU session established via wireline access Introduction of Message flows for 5G-RG Requested PDU Session Establishment via W-5GAN and 5G-RG Requested PDU Session Establishment via NG-RAN |  | 
Outstanding issues | - |  | 
Documents | draftCRs TS 32.255 in S5-197697 |  | 

## Slide 16
Rel-16 CH WIs (10/10)
Work Item | CHF-controlled quota management (preliminary work before SA approval) |  | CHFCQM
 |  |  | XXXX
Rapporteur | Amdocs | Percentage of completion | 0% ->
Target | SA5#87 March 2020 | Main TSs | TS 32.255, TS 32.290, TS 32.291
Summary of progress | The set of submitted Tdocs were not treated due to lack of time, and lower priority assigned to submissions for preliminary work before WID SA approval |  | 
Outstanding issues | - |  | 
Documents | None |  | 

## Slide 17
SIs (1/1)
Study Item | Study on Charging Aspects of Network Slicing |  | FS_NETSLICE_CH
 |  |  | 820029
Rapporteur | Huawei | Percentage of completion | 95% -> 100% (Completed)
Target | SA5#86 December 2019 | Main TR | TR 32.845
Summary of progress | pCRs to TR 32.845 and study completion: Clarified charging requirement on capacity covered under performance aspects Final conclusions pointing on existing per topic conclusion |  | 
Outstanding issues | - |  | 
Documents | TR 32.845 email approval (S5-197525) |  | 

## Slide 18: TRs / TSs to be sent to SA#86
Tdoc | Title | Source | Sent for
S5-197499 | TS 32.256 Charging management; 5G connection and mobility domain charging; Stage 2 | Nokia, Nokia Shanghai Bell | Approval
S5-197528 | TR 32.845 Charging management; Study on charging aspects of network slicing | Huawei | Approval

## Slide 19: Thank you!