TSG SA 3GPPSA#87-e	  SP-abcd

17 – 20 March, 2020

Source:	Huawei

Title:	Rel-16 Work Item Exception for MEMTANE

Document for:	Approval

Agenda Item:	X

3GPP™ Work Item Exception

# Title : 	Enhancement of performance assurance for 5G networks including network slicing

## Acronym  : 	MEMTANE

## Unique Identifier :	850031

Release 16 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: N | ME: N | AN: | CN: Y | Others (specify): N |
| Expected Completion Date: | SA#88 (Jun 2020) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 28.531, TS 28.532, TS 28.533, TS 28.541 |  |  |  |  |
| Task(s) within work which are not complete: | Tenant concept further clarification in TS 28.531. The clarifications on the use 5G network and network slice management services (e.g. performance management services and fault management services) to support multiple tenant environment. |  |  |  |  |
| Consequences if not included in Release 16: | The description given in SA5 specifications may have conceptual ambiguities, for example, the tenant as role of CSC and the use of 3GPP management services. The clarification on how release 16 specifications on performance management services and fault management services support multiple tenant are not given. |  |  |  |  |

Abstract of document:

This document is the Exception request for Rel-16 Work Item “Enhancement of 3GPP management system for multiple tenant environment support”.

Contentious Issues:

None.