## Slide 1: SA5 Status Report to SA#89-e Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Maryse Gardella, SA5 Vice Chair, Nokia
Mirko CANO SOVERI, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Maryse Gardella (Nokia) VC since 08/2019
  Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2020 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#129e | 24 Feb – 4 Mar 2020 | E-meeting | - | - | 
SA5#130e | 20-28 Apr 2020 | E-meeting | - | - | 
SA5#131e | 25 May – 3 June 2020 | E-meeting | - | - | 
SA5#132e | 17-28 Aug 2020 | E-meeting | - | - | 
SA5#133e | 12-21 Oct 2020 | E-meeting | - | - | 
SA5#134e | 16-25 Nov 2020 | E-meeting | - | - | 

## Slide 4: 2021 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#135 | 25-29 Jan. 2021 | TBD | TBD | TBD | 
SA5#136 | 1-5 Mar. 2021 | Kyoto | Japan | JF3 | SA1
SA5#137 | 10-14 May 2021 | Vilnius TBC | Lithuania | EF3 | 
SA5#138 | 23-27 Aug. 2021 | Sophia Antipolis | France | EF3 | 
SA5#139 | 11-15 Oct. 2021 | TBD | TBD | TBD | 
SA5#140 | 15-19 Nov. 2021 | TBD | TBD | TBD | 

## Slide 5: E-meeting process
Latest version for SA5#132e described and agreed in S5-204002
Based on experiences from the first three e-meetings
Expected to be ”fine-tuned” for next meeting

## Slide 6: Charging (CH) WIs/SIs

## Slide 7: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 30%->30% | SA#92(12/2021) (Rel-17)
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 60%->100% | SA#87 (03/2020) => Rel-16 E.R (Exception request)
5GS_NSMCH | Network Slice Management Charging in 5G System | 50%->100% | SA#87 (03/2020) => Rel-16 E.R
ATSSS | Charging Access Traffic Steering, Switching and Splitting in 5G system architecture | 70%-> 100% | SA#87 (03/2020) => Rel-16 E.R
FS_EDGE_CH | Study on charging aspects of Edge Computing | 0%-> 0% | SA#91 (03/2021)

## Slide 8
New Charging SIDs/WIDs
Number | Title | Source
SP-200769 | New WID on charging enhancement for URLLC | Huawei
SP-200771 | New SID on charging aspects of 5GS CIoT | Huawei
SP-200767 | New SID on charging aspects of Proximity-based Services in 5GC | CATT
SP-200768 | New WID on N40 Interface Enhancements to Support GERAN and UTRAN | China Mobile Com. Corporation

## Slide 9
Charging Exception requests
Number | Title
- | -

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 60%-> 100% (E.R) | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.201 (New) | SP-190780 | SA#87 (03/2020) | Huawei | - | -
5GS_NSPACH
pCRs were approved for draft TS 28.201 with:
  Final name for the New Charging Enablement Function (CEF) : consumer of PM MnS, NWDAF service and CHF service.
  Final architecture with CHF, CEF, MnS Producer and NWDAF for performance and analytics charging
  Charging Data Request/Response structure with:
    “Tenant Identifier”
    umbrella NSPA Charging Information with S-NSSAI
    NSPA Container Information for multiple reporting
  Network slice performance and analytics CHF CDR description
Stage 3 CRs:
  On TS 32.298 for NSPA (NS performance and analytics) charging parameter CDRs description and ASN.1
  On TS 32.291 for NSPA charging attribute for Nchf_convergedchargingservice and corresponding OpenAPI
Draft TS 28.201 (email approvalS5-204603) sent for approval (S5-204604)
Working Progress

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSMCH | Network Slice Management Charging in 5G System | 50%-> 100% (E.R) | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.202 (New) | SP-190788 | SA#87 (03/2020) | Nokia | - | -
5GS_NSMCH
Working Progress
pCRs were approved for draft TS 28.202 with:
  new Charging Enablement Function (CEF) name consideration
  Final architectures with CHF and MnS Producer for Network Slice Management charging:
    Charging Trigger Function (CTF) based: MnS Producer (CTF) is a consumer CHF service
    Charging Enablement Function (CEF) based: CEF is a consumer of Provisioning MnS and CHF service
  Charging Data Request/Response structure with:
    “Tenant Identifier” and “MnS Consumer Identifier”
    NSM Charging Information with a list of “Service profile Charging Information“
  Network slice Management CHF CDR description
Stage 3 CRs:
  On TS 32.298 for NSM (NS Management) charging parameter CDRs description and ASN.1
  On TS 32.291 for NSM charging attribute for Nchf_convergedchargingservice and corresponding OpenAPI
Draft TS 28.202 (email approval S5-204613) sent for approval (S5-204614)

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ATSSS | Charging Access Traffic Steering, Switching and Splitting in 5G system architecture | 70%-> 100% (E.R) | TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-191187 | SA#87 (03/2020) | Nokia | - | -
ATSSS
CR was agreed to TS 32.255 on:
  Completion of triggers for ATSSS (considering the additional access)
Stage 3 CRs:
  On TS 32.298 for full set of ATSSS charging parameter CDRs description and ASN.1
  On TS 32.291 for full set of ATSSS charging attribute in PDUsessionInformation and PDUContainerInformation for Nchf_convergedchargingservice and corresponding OpenAPI
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 30%-> 30% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#92 (06/2021) | Ericsson | - | -
5GSIMSCH (Rel-17)
(No input)
Working Progress

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 0%-> 0% | TR 28.815 | SP-200467 | SA#91 (03/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCR agreed to TS 28.815 for structure of the content
Draft TS 28.815 (email approval S5-204645)
Working Progress

## Slide 15
Charging TSs & TRs to be sent to SA#89
Number | Title | For
SP-200760 | TS 28.201 “Charging management; Network slice performance and analytics charging in the 5G System (5GS); Stage 2” | Approval
SP-200761 | TS 28.202 “Charging management; Network slice management charging in the 5G System (5GS); Stage 2” | Approval

## Slide 16: OAM&P (OAM) WIs/SIs

## Slide 17: Overview of SA5 OAM ongoing WIs/SIs
 | Rel-16 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Management of QoE measurement collection | QOED | 760058
2 | Discovery of management services in 5G | 5GDMS | 820035
3 | NRM enhancements | eNRM | 820032
4 | Self-Organizing Networks (SON) for 5G networks | SON_5G | 850030
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Additional NRM features | adNRM | 810027
2 | Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 870025
3 | Management of MDT enhancement in 5G | e_5GMDT | 860024
4 | Enhancement of QoE Measurement Collection | eQoE | 870022
5 | Management data collection control and discovery | MADCOL | 870028
6 | Autonomous network levels | ANL | 870027
7 | Intent driven management service for mobile networks | IDMS_MN | 820035
8 | Network policy management for 5G mobile networks based on NFV scenarios | NPM | 760058
9 | Enhanced Closed loop SLS Assurance | eCOSLA | 870024
10 | Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870023
11 | Enhancement of Handover Optimization | E_HOO | 870030
12 | Enhancements on EE for 5G networks | EE5GPLUS | 820032
13 | Management of non-public networks | OAM_NPN | 850030
14 | Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
15 | Management of the enhanced tenant concept | eMEMTANE | 870026
 | Rel-17 OAM&P Studies |  | 
1 | Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 880027
2 | Study on autonomous network levels | FS_ANL | 880028
3 | Study on enhancement of Management Data Analytics Service | FS_eMDAS | 880029
4 | Study on new aspects of EE for 5G networks | FS_EE5G | 870021
5 | Study on network slice management enhancements | FS_NSMEN | 860022
6 | Study on management aspects of edge computing | FS_eEDGE_Mgt | 870029
Rel-16: (4)
3 WIs (QOED,eNRM, SON_5G) are completed.
1 WI (5GDMS) will be moved to Rel-17.
Rel-17:(15 WI, 6 SI )
15 ongoing WIs
6 SIs ( FS_ANL SI is completed, 5 ongoing SIs)

## Slide 18
New or Revised OAM WID/SIDs
Number | Type | Release | Title | Source | Potential related groups
SP-200764 | New WID | Rel-17 | New WID for access control of management service | Nokia, Nokia Shanghai Bell | SA3
SP-200765 | New SID | Rel-17 | New SID on YANG PUSH | Ericsson | ONAP, O-RAN
SP-200766 | New SID | Rel-17 | Revised SID on network slice management enhancement to include security aspects | Nokia, Nokia Shanghai Bell | SA WG2 Feasibility Study on Enhancement of Network Slicing Phase 2 SA WG3 Study on security aspects of network slicing enhancement
SP-200763 | Revised WID | Rel-17 | Revised WID SON_5G | Intel | 
SP-200770 | Revised WID | Rel-17 | Revised WID on Discovery of management services in 5G | Huawei | 

## Slide 19: OAM Exception requests
Number | Title
- | -

## Slide 20
Rel-16 WI QOED/5GDMS/eNRM/SON_5G
QOED: The following topics are discussed and agreed in the meeting.
Solution sets for managing QoE measurement collection
The group agreed to send the remaining TS 28.309 for approval and declare this WI 100% complete.
SON_5G:The following topics are discussed and agreed in the meeting.
measurements related to RACH optimization
SON Management service correction
add references for MRO measurements
Corrections of D-SON procedure
The group agreed to send TS 28.313 for approval and declare this WI 100% complete
5GDMS: Proposal to move this WI to Rel-17 with a revised WID with reduced scope and more specific.
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
QOED | Management of QoE measurement collection | 80%->95%->100% | TS 28.404/28.405/28.406/28.307/28.308/28.309 | SP-181069 | SA#88 (Jun.2020) (E.R.) | Ericsson | SA4, CT1, RAN2, RAN3,CT4 | QoE
5GDMS | Discovery of management services in 5G | 90% -> 90% ->postpone to Rel-17 | TS 28.533/28.532/531 | SP-181072 | SA#88 (Jun.2020) ->SA#93 (Sep-2021) | Huawei |  | Service based discovery
eNRM | NRM enhancements | 95%->98%->100% | TS 28.541 | SP-190140 | SA#88 (Jun.2020) (E.R.) | Nokia | SA2, RAN3, ORAN (potentially) | NR, 5GC modelling
SON_5G | Self-Organizing Networks (SON) for 5G networks | 70%->75%->100% | TS 28.313/28.544 | SP-190785 | SA#88 (Jun.2020) (E.R.) | Intel | RAN3, RAN2, SA2 | Tbd
eNRM: The following topics are discussed and agreed related CRs in the meeting.
Correction of NRM YANG errors
YANG SS for Trace Control
Correction on NR NRM
Update openAPI definition for localAddress to align with stage2 definition
Add IOC for predefined PCC rule
Enable PCF to support configurable 5QIs
Add IOC for dynamic 5QIs
add TCE mapping info in GNBCUCPFunction
Update NRM attribute definitions
Cleanup stage 2 editorial issue and stage 3 yaml error
Addition of attribute for network slice supporting maximum of data volumn
The group agreed to declare this WI 100% complete.

## Slide 21
Rel-17 WI adNRM/ePM_KPI_5G/e_5GMDT/eQoE/MADCOL
ePM_KPI_5G: The following topics are discussed and agreed in the meeting.
measurements on network slice selection, NSSAI availability service
EPS fallback handover, handover time, redirection measurements
MU-MIMO related measurements
RSRQ and SINR related measurements
PLMN granularity for UE throughput measurements
RRC establishment failure measurements
incoming and outgoing GTP data packet loss TEI
Add UDM subscriber profile measurements
Additional KPI Definition for Max Subscriber and PDU Session
eQoE: No tdocs submitted for this meeting.
MADCOL: contribution on TD Issues in data collection and discovery is suggested for offline
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
adNRM | Additional NRM features | 0%->0% | TS28.540/28.541/28.622/ 28.623 | SP-200192 | SA#92 (Jun. 2021) | Nokia | SA2/RAN3 | 
ePM_KPI_5G | Enhancements of 5G performance measurements and KPIs | 0%->10% | TS28.552/32.425/28.554/32.426/32.450/32.451/32.455 | SP-200462 | SA#93 (Sep. 2021) | Intel | SA2/RAN2/RAN3 | 
e_5GMDT | Management of MDT enhancement in 5G | 0%->20% | TS32.421/32.422/32.423/28.622/28.623/28.523 | SP-200191 | SA#90 (Dec. 2020) | Ericsson | SA2/RAN2/RAN3 | 
eQoE | Enhancement of QoE Measurement Collection | 0%->0% | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#93 (Sep. 2021) | Ericsson | RAN2/RAN3 | 
MADCOL | Management data collection control and discovery | 0%->0% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#93 (Sep. 2021) | Nokia | SA2/RAN2/RAN3 | 
adNRM: The following topics are discussed and agreed
Add requirements for NR NRM to support RAN sharing scenario
The following topics are discussed and need more discussion
Update NR NRM to support RAN sharing scenario
e_5GMDT: The following topics are discussed and agreed
Exchange LS with RAN3 on stream based MDT/Trace reporting
Exchange LS with RAN3/CT4 on limitation of Propagation of immediate MDT configuration in case of Xn inter-RAT HO
Add handling of Xn handover for inter-RAT and information for mapping between URI of TCE and TCE ID

## Slide 22
NPM: The following topics are discussed and agreed in the meeting.
Scope, concept, business level requirements and specification level use case and requirements
eCOSLA: The following topics are discussed but need further discussion.
Add use case and requirements for close loop execution supervision
Add use case and requirements for enabling pause of a control loop
Add use case for disabling actions of an assurance loop
Enhance CL model to support pause points
Update overview of management control loops
Management different type of control loops
Coordination between control loops
Update text and figure in clause 4.1.1 overview
Discussion regarding documenting closed loop interactions
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ANL | Autonomous network levels | 0%->5% | TS 28.100 | SP-200464 | SA#90 (Dec. 2020) ->SA#92 (Jun. 2021) | CMCC | SA2/RAN3/ZSM | Autonomous network
IDMS_MN | Intent driven management service for mobile networks | 0%->55% | TR28.812/TS 28.312 | SP-180899 | SA#91 (Mar. 2021) ->SA#93 (Sep. 2021) | Huawei | SA2/RAN3/ZSM | Intent
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 0%->55% | TS 28.555/28.556 | SP-191211 | SA#90 (Dec. 2020) ->SA#92 (Jun. 2021) | CMCC | SA2/RAN2/RAN3 | Policy
eCOSLA | Enhanced Closed loop SLS Assurance | 0%->5% | TS28.535/28.536/28.533/28.541/28.546/28.552/28.553 | SP-200196 | SA#90 (Dec. 2020) | Ericsson | ZSM/SA2/RAN3 | Close loop interaction
ANL: The following topics for normative phase are discussed and agreed in the meeting.
Add scope and skeleton of TS 28.100
Add AN definitions and abbreviations
IDMS_MN: The following topics for normative work are discussed and agreed in the meeting.
Add scope and skeleton of TS 28.312
Add concept and background
The group decided to send the study TR 28.812 to SA for approval and start the normative work.
Rel-17 WI ANL/IDMS_MN/NPM/eCOSLA

## Slide 23
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
eSON_5G | Self-Organizing Networks (SON) for 5G networks | 0%->2% | TS28.313/28.552/28.541/28.545 | SP-200194 | SA#92 (Jun. 2021) | Intel | RAN3 | SON
E_HOO | Enhancement of Handover Optimization | 0%->0% | TS28.552/28.313/28.541 | SP-200466 | SA#92 (Jun. 2021) | Ericsson | RAN3 | SON
EE5GPLUS | Enhancements on EE for 5G networks | 0%->0% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#92 (Jun. 2021) -> SA#93 (Sep. 2021) | Orange | SA2/RAN2/RAN3/EE/ITU-T | Energy saving
eSON_5G: The following topics are discussed and agreed
Add the MLB support indicator in NRcellrelation
E_HOO: No tdocs submitted for this meeting
EE5GPLUS: No tdocs submitted for this meeting
Rel-17 WI eSON_5G/E_HOO/EE5GPLUS

## Slide 24
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
OAM_NPN | Management of non-public networks | 0%->5% | TS28.557/28.541/28.531/28.533/28.552/28.554 | SP-200189 | SA#92 (Jun. 2021) | Huawei | SA2/RAN3 | NPN
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 0%->5% | TS28.552/28.313/28.541 | SP-200466 | SA#91 (Mar. 2021) | Ericsson | SA2/RAN3 | SLA
eMEMTANE | Management of the enhanced tenant concept | 0%->0% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#93 (Dec. 2021) | Huawei | SA2 | Tenant
OAM_NPN: The following topics are discussed and agreed
Roles related to NPN management
concept of NPN
Structuring content on concepts and overview of NPN management
NPN terminologies and abbreviations
Add introduction, scope of TS
Management of stand-alone non-public networks
eMEMTANE: No tdocs submitted for this meeting
Rel-17 WI OAM_NPN/EMA5SLA/eMEMTANE
EMA5SLA: The following topics are discussed and agreed, the living document is updated.
Update control loop deployed in different layers with SLA decomposition
Update maxNumberofConns
Add NB-IoT support in ServiceProfile
Delete reliability and supportAccessTech to align with GST
The following topics needs further discussion:
NRM modelling of SliceProfile
updating slice profile according to different network slice subnets
GST Translation and Configuration
ServiceProfle to SliceProfile Translation
Configurable Parameters Configuration

## Slide 25
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 65%->70% | TR 28.808 | SP-190138 | 2020/6/12 -> SA#90 (Dec.2020) | THALES -> TNO | SA2/RAN3 | NPN
FS_NSMEN | Study on network slice management enhancements | 0%->5% | TR 28.811 | SP-191192 | SA#92 (Jun. 2021) | Huawei | SA2/RAN3 | SLA
FS_eEDGE_Mgt | Study on management aspects of edge computing | 0%->15% | TR 28.814 | SP-200195 | SA#90 (Dec. 2020) | Intel | SA6 | edge
FS_5GSAT_MO: The following topics are discussed and agreed
Solution to monitor delay on the DL-Air Interface with MEO or GEO satellite components
Editorial update
FS_NSMEN:The following topics are discussed and agreed
Skeleton, scope and concept
Rel-17 SI FS_5GSAT_MO/FS_NSMEN/FS_eEDGE_Mgt
FS_eEDGE_Mgt: The following topics are discussed and agreed.
skeleton and scope
edge computing management concept
use cases and requirements for EAS deployment
use cases and requirements for EES/EDN deployment
use cases and requirements for ECS deployment

## Slide 26
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_ANL | Study on autonomous network levels | 85%->100% | TR 28.810 | SP-200189 | SA#88 (Jun. 2020) -> SA#89 (Sep. 2020) | CMCC,Huawei | SA2/RAN3/ZSM | Autonomous Network
FS_eMDAS | Study on enhancement of Management Data Analytics Service | 50%->70% | TR 28.809 | SP-190930 | SA#89 (Sep. 2020) -> SA#91 (Mar.2021) | Intel | SA2/RAN3 | Data analytics
FS_EE5G | Study on new aspects of EE for 5G networks | 10%->25% | TR 28.813 | SP-200188 | SA#92 (Jun. 2021) -> SA#93 (Sep. 2021) | Orange | SA2/EE | Energy saving
FS_ANL: The following topics are discussed and agreed in this meeting:
Update Clause 6.2.2 Potential relation with autonomous network related standardized features and interfaces
Add Conclusion and Recommendation
Update workflow
Remove unnecessary Editor's Note
Add potential requirements for coverage optimization use case
Editorial improvements
The group agreed to send this study TR 28.810 to SA for approval
FS_EE5G: The following topics are discussed and agreed in this meeting:
Key Issue: 5GC EE KPI – Potential solution #1 enhancement
Key Issue: Network data analysis assisted ES - Possible OA&M centric solution
Key Issue: EE KPI for network slice types
Key Issue: VNF energy consumption estimation
Key Issue – Service-oriented energy saving
Key Issue - Area based energy saving
Discussion paper on 5GC EE KPI
Add potential solutions for the MDA assisted energy saving analysis
discussion on EE KPI in case of NG-RAN sharing
Rel-17 SI FS_ANL/FS_eMDAS/FS_EE5G
FS_eMDAS: The following topics are discussed and agreed.
Add solution on MDA assisted SON coordination
Add load balancing optimization use case, mobility performance analysis use case
Update of inter-gNB beam handover use case solution
Update of Handover use case solution in subclause
Update of Handover use case and solution considering user-trajectory info, resource utilization analysis
Further clarifications relating to network resource allocation
Add CN related KPI anomaly analysis
Update of KPI anomaly analysis use case and solution
Add description for analytics report
Add Subscription/Request to Management Data Analytics Reports
Use case and potential solutions of fault prediction analysis
updating fault analysis use case
updating E2E latency analysis use case
updating network slice throughput analysis use case
Update use case and potential requirements of network slice load analysis
Solution for Paging Optimization
solution for RAN Node software upgrade
MDAS Analysis confidence levels
Add overview of MDA functionality
Add possible solution for NAS congestion control
Add the potential requirements and solutions for service experience related analysis
Security riak assessment analytics use case
MDAS assisted network slice traffic projections

## Slide 27: TRs / TSs to be sent to SA#89e
Number | Title | For
SP-200762 | TS 28.555 Management and orchestration; Network policy management for 5G mobile networks | Information and approval
SP-200758 | TS 28.313 Self-Organizing Networks (SON) for 5G networks | Information and approval
SP-200757 | TS 28.309 Management of Quality of Experience (QoE) measurement collection Integration Reference Point (IRP); Solution Set (SS) definitions | Approval
SP-200755 | TR 28.809 Study on enhancement of management data analytics | Information
SP-200759 | TR 28.810 Study on concept, requirements and solutions for levels of autonomous network | Approval
SP-200756 | TR 28.812 Telecommunication management; Study on scenarios for Intent driven management services for mobile networks | Information and approval

## Slide 28
TEI CRs (Charging & OAM)
Number | Title
SP-200724 | Rel-16 CRs on TEI
SP-200725 | Rel-15 CRs on TEI
SP-200726 | Rel-12 CRs on TEI
SP-200727 | Rel-11 CRs on TEI
SP-200728 | Rel-10 CRs on TEI

## Slide 29: OAM CRs (1)
Number | Title
SP-200723 | Rel-16 CRs on Streaming trace reporting
SP-200729 | Rel-16 CRs on NRM enhancements
SP-200730 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing
SP-200731 | Rel-15 CRs on Performance Assurance for 5G networks including network slicing
SP-200732 | Rel-16 CRs on Self-Organizing Networks (SON) for 5G networks
SP-200734 | Rel-16 CRs on Energy efficiency of 5G
SP-200735 | Rel-15 CRs on Provisioning of network slicing for 5G networks and services
SP-200736 | Rel-15 CRs on Management and orchestration of 5G networks and network slicing
SP-200737 | Rel-16 CRs on Integration of ONAP and 3GPP 5G management framework
SP-200738 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing batch 1
SP-200739 | Rel-15 CRs on REST Solution Sets (normative work)
SP-200743 | Rel-16 CRs on Network Slice Performance and Analytics Charging in 5G System
SP-200744 | Rel-16 CRs on Management of MDT in 5G
SP-200746 | Rel-17 CRs on Management of MDT enhancement in 5G
SP-200747 | Rel-17 CRs on Enhancements of 5G performance measurements and KPIs
SP-200748 | Rel-17 CRs on Additional NRM features
SP-200749 | Rel-17 CRs on Enhancement on Management Aspects of 5G Service-Level Agreement

## Slide 30: OAM CRs (2)
Number | Title
SP-200750 | Rel-16 CRs on Closed loop SLS Assurance
SP-200751 | Rel-16 CRs on KPI reporting
SP-200752 | Rel-17 CRs on Enhancements of Self-Organizing Networks (SON) for 5G networks
SP-200753 | Rel-16 CRs on Trace Management in the context of Services Based Management Architecture
SP-200754 | Rel-16 CRs on Management Aspects of 5G Service-Level Agreement

## Slide 31
Charging CRs
Number | Title
SP-200733 | Rel-16 CRs on Charging Access of ATSSS
SP-200740 | Rel-16 CRs on Charging Enhancement of 5GC interworking with EPC
SP-200741 | Rel-16 CRs on CHF-controlled quota management
SP-200742 | Rel-15 CRs on Service Based Interface for 5G Charging
SP-200743 | Rel-16 CRs on Network Slice Performance and Analytics Charging in 5G System
SP-200745 | Rel-16 CRs on Network Slice Management Charging in 5G System

## Slide 32
Thank you!