## Slide 1: SA5 OAM&P Exec Report SA5#133e, 12 October – 21 October,2020 e-meeting
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-205271 | LS on Counter of UEs Registering Network Slice | C4-204421 | Postponed | 
S5-205024 | LS to SA5 on Rel-17 schedule | 3GPP TSG SA | Noted | 
S5-205020 | Reply LS to SA5 on QoS requirements for OAM traffic on IAB (reallocate 6.1->5.3) | S2-2006489 | Noted | 
S5-205019 | LS to SA5 on URI for streaming trace reporting in LTE | R3-205798 | Replied in | S5-205356
S5-205017 | Reply LS to SA5 on energy efficiency | R3-205657 | Replied in | S5-205357
S5-205021 | Resubmitted Reply LS to SA5 on QoE Measurement Collection | R2-2005778 | Replied in | S5-205347
S5-205022 | Resubmitted LS to SA5 on QoE Measurement Collection | S4-200962 | Replied in | S5-205347
S5-205013 | LS to SA5 on TM Forum implementation experiences 3GPP NRM Models | TM Forum | Replied in | S5-205348
S5-205015 | LS to SA5 for End-to-End Network Slicing Gap analysis | GSMA NEST | Noted | 
S5-205016 | Reply LS to SA5 on the clarification of handover and reselection parameters | R3-205542 | Noted | 
S5-205018 | LS ccSA5 on New service type of NR QoE | R3-205724 | Noted | 
S5-205023 | Resubmitted LS to SA5 on O-RAN – 3GPP Cooperation on Management Services | O-RAN | Postponed | 
S5-205045 | LS to SA5 on Introduction of TM Forum Autonomous Network project and Coordination Proposal | TM Forum | Noted | 

## Slide 3: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-205356 | Reply LS on URI for streaming trace reporting in LTE | Ericsson LM |  | S5-205019
S5-205357 | LS Reply to RAN3 on Energy Efficiency | RAN3 | RAN2, SA | S5-205017
S5-205347 | LS on QoE Measurement Collection | RAN2, RAN3 and SA4 | SA and RAN | S5-205021/S5-205022
S5-205348 | Reply LS on TM Forum implementation experiences 3GPP NRM Models | TM Forum | SA | S5-205013
S5-205321 (email approval) | LS to SA6 on the relation between EDGEAPP and ETSI MEC architectures | SA6 |  | New
S5-205318 | LS on energySaving state information exposure | SA2 |  | new

## Slide 4
New or Revised Work Items / Study Items
No New or revised WI/SI from this meeting.

## Slide 5
Documents endorsed by OA&M
TDoc | Title | Source | Potential related topics and related groups
S5-205354 | Discussion paper for discontinuing XML solution set from Rel-16 | SA5 Vice Chair(Huawei), SA5 Chair | -
S5-205359 | Specification investigation | Ericsson | -
S5-205405 | Proposal on updates to network slice model and procedures | Ericsson LM | -
S5-205287 | TD clarify concept of service level specification | Nokia, Nokia Shanghai Bell | -
S5-205234 | Discussion on updating slice profile according to different network slice subnets | China Mobile Com. Corporation | SA2, RAN3
S5-205297 | Living document of review of GSMA GST SA5#133e | Huawei, China Mobile | GSMA,SA2, RAN3
S5-205304 | Discuss on NR NRM update to support MOCN network sharing scenario | Huawei, China Telecom, CATT, China Unicom | RAN3
S5-205319 | Discussion paper on energySaving state information exposure | China Telecom Corporation Ltd. | SA2, RAN3

## Slide 6: Overview of SA5 OAM ongoing WIs/SIs
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Additional NRM features | adNRM | 870026
2 | Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 880025
3 | Management of MDT enhancement in 5G | e_5GMDT | 870025
4 | Enhancement of QoE Measurement Collection | eQoE | 870027
5 | Management data collection control and discovery | MADCOL | 880028
6 | Autonomous network levels | ANL | 880027
7 | Intent driven management service for mobile networks | IDMS_MN | 810027
8 | Network policy management for 5G mobile networks | NPM | 860024
9 | Enhanced Closed loop SLS Assurance | eCOSLA | 870030
10 | Enhancements of Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870028
11 | Enhancement of Handover Optimization | E_HOO | 880029
12 | Enhancements on EE for 5G networks | EE5GPLUS | 870022
13 | Discovery of management services in 5G | 5GDMS | 820035
14 | Management of non-public networks | OAM_NPN | 870023
15 | Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
16 | Management of the enhanced tenant concept | eMEMTANE | 880026
 | Rel-17 OAM&P Studies |  | 
1 | Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 830025
2 | Study on enhancement of Management Data Analytics Service | FS_eMDAS | 850028
3 | Study on new aspects of EE for 5G networks | FS_EE5G | 870021
4 | Study on network slice management enhancements | FS_NSMEN | 860022
5 | Study on enhancements of edge computing management | FS_eEDGE_Mgt | 870029
6 | Study on autonomous network levels (finished) | FS_ANL | 850032
Rel-17: 21 ongoing WIs/SIs， 1 finished SI
16 ongoing WIs
5 ongoing SIs, 1 finished SI

## Slide 7
OAM General Topics
Working Progress
The following topics are discussed in the meeting:
Collection of useful endorsed document and external communication documents:
  The endorsed tdocs will be kept in the living document and updated every meeting if needed.
Rel-16 OAM Stage2 and Stage3 Mapping Status
  The mapping information of stage2 and stage3 are kept in the living document updated every meeting if needed.
Discussion paper for discontinuing XML solution set from Rel-16
  Discontinue the XML solution set for management service component B in TS 28.623 and TS 28.541 for Rel-16 and Rel-17.
Specification investigation
  The group agreed to investigate the potential issues of 5G specifications and provide further enhancement.
TD Creation of a new TS with example MnFs and procedures
  Need more discussion, suggest to continue offline during rapporteur call.

## Slide 8
Rel-16 CR
Working Progress
The following topics are discussed and agreed related CRs in the meeting.
TS 28.554
  Correct UDM e2e KPI
TS 32.422 & 32.423
  Clarification of tracing roaming UE for 5GC
  Fix inconsistencies in NR positioning method
  Add missing inheritance diagram for EUtranFrequency and EUtranFreqRelation
TS 28.541
  Correct the definition for configurable5QI and dynamic5QI
  Correction of cell neighbour relations related attributes in openAPI solution
  network slice IOC and allocateNsi operations
  add subclause reference of MRO related attribute
TS 28.313&28.541
  Change RACH control attributes from beam to cell
  Move PCI RACH control IOC from CU to DU
  edithelp reference update and correction on notification information
TS 28.532:
  Correct faultMnS ThresholdLevelInd notifyHeartbeat
  Correct notifyChangedAlarmGeneral
  generic file data report MnS and generic streaming MnS
TS 28.532&28.622&28.623:
  Correct notifyThresholdCrossing thresholdLevel
TS 28.530:
  Correction of missing Figure 4.1.7.1 Examples of network slice as NOP internals
  add abbreviations
TS 28.533:
  Cleanup based on refined slice definition
  add abbreviations reference
TS 28.550:
  Clarification on emission of threshold crossing notifications for non-cumulative counters
TS 28.622&28.623:
  granularityPeriod perfMetricJobGroupId attribute
  comDefs.yaml
  Correction of NRM YANG errors
TS 28.535&28.536:
  Assurance Closed Loop model updates
  Update and make closed control loop term consistent
  Update references to other specifications
  Clarify predicted value of the AssuranceGoalStatus

## Slide 9
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
OAM_NPN | Management of non-public networks | 0%->5%->15% | TS28.557/28.541/28.531/28.533/28.552/28.554 | SP-200189 | SA#92 (Jun. 2021) | Huawei | SA2/RAN3 | NPN
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 0%->5%->40% | TS28.531/28.541 | SP-200190 | SA#91 (Mar. 2021) | China Mobile | SA2/RAN3 | SLA
eMEMTANE | Management of the enhanced tenant concept | 0%->0%->5% | TS28.531/28.532/28.533/28.541 | SP-200463 | SA#94 (Dec. 2021) | Huawei | SA2 | Tenant
OAM_NPN: The following topics are discussed and agreed
Add use case of NPN provisioning by network slice of PLMN
Add generic requirements for management of NPN
Add generic management aspects
Add use case on SNPN provisioning
eMEMTANE:The following topics are discussed and agreed
refine tenant information concept
Rel-17 WI OAM_NPN/EMA5SLA/eMEMTANE
EMA5SLA: The following topics are discussed and agreed, the living document is updated.
concept of service level specification
NRM modelling of SliceProfile
Add positioning support in ServiceProfile
Add synchronicity support in ServiceProfile
GST Configuration

## Slide 10
Rel-17 WI adNRM/ePM_KPI_5G/e_5GMDT/eQoE/MADCOL
ePM_KPI_5G: The following topics are discussed and agreed.
Add measurements on NIDD
Add Intra and Inter-frequency Handover related measurements
Add handover triggering measurements
New measurement “Mean interruption time interval for 5QI 1 QoS Flow released due to double NG (double UE context)”
Add measurements on AF traffic influence
Add measurements on external parameter provisioning
MADCOL: The following topics are discussed and need more discussion.
TD Issues in data collection and discovery
Add PerfMetricStore
Add profiles for Trace/MDT control
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
adNRM | Additional NRM features | 0%->0%->5% | TS28.540/28.541/28.622/ 28.623 | SP-200192 | SA#92 (Jun. 2021) | Nokia | SA2/RAN3 | 
ePM_KPI_5G | Enhancements of 5G performance measurements and KPIs | 0%->10%->20% | TS28.552/32.425/28.554/32.426/32.450/32.451/32.455 | SP-200462 | SA#93 (Sep. 2021) | Intel | SA2/RAN2/RAN3 | 
e_5GMDT | Management of MDT enhancement in 5G | 0%->20%->50% | TS32.421/32.422/32.423/28.622/28.623/28.523 | SP-200191 | SA#90 (Dec. 2020) | Ericsson | SA2/RAN2/RAN3 | 
eQoE | Enhancement of QoE Measurement Collection | 0%->0%->5% | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#93 (Sep. 2021) | Ericsson | RAN2/RAN3/SA4 | 
MADCOL | Management data collection control and discovery | 0%->0%->5% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#93 (Sep. 2021) | Nokia | SA2/RAN2/RAN3 | 
adNRM: The following topics are discussed and endorsed
Discuss on NR NRM update to support MOCN network sharing scenario
e_5GMDT: The following topics are discussed and agreed
Add additional information for MDT specific parameters in NR aligning with RAN TSs
Add new MDT specific parameter collection period
Add new MDT requirements for E-UTRAN
eQoE: The following topics are discussed and agreed
Adding Signalling Based Activation.

## Slide 11
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 65%->70%->90% | TR 28.808 | SP-190138 | SA#90 (Dec.2020) | TNO | SA2/RAN3 | NPN
FS_eEDGE_Mgt | Study on management aspects of edge computing | 0%->15%->25% | TR 28.814 | SP-200195 | SA#90 (Dec. 2020) | Intel | SA6 | edge
FS_5GSAT_MO: The following topics are discussed and agreed
multi-RAT load-balancing
Add a solution to create and manage a network slice associated with satellite components
Add a solution to manage transparent and regenerative satellite components
Add conclusions and recommendations
Rel-17 SI FS_5GSAT_MO/FS_eEDGE_Mgt
FS_eEDGE_Mgt: The following topics are discussed and agreed.
Edge Performance Assurance
edge computing deployment and LCM

## Slide 12
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EE5G | Study on new aspects of EE for 5G networks | 10%->25%->45% | TR 28.813 | SP-200188 | SA#93 (Sep. 2021) | Orange | SA2/EE | Energy saving
FS_EE5G: The following topics are discussed and agreed in this meeting:
EE KPI for 5GC – Further analysis of N3 based potential solution
EE KPI for 5GC – Further analysis of the N6 based potential solution
energySaving state information exposure
Key Issue EE KPI for network slice types - Potential solution #3 enhancement
EE KPI in case of RAN sharing – Potential solution No. 2
New Key Issue: Network Slice Energy Consumption
Rel-17 SI FS_EE5G

## Slide 13: Rapporteur calls (draft plan after SA5#133e)
Rapporteur calls | Date Time | Potential Topics | Agenda
#133e.cc#1 | 15:00 CET~17:00 CET on Oct.29th | 1. S5-205198 TD Creation of a new TS with example MnFs and procedures (Olaf) 2. S5-205157 Rel-16 CR 28.532 Extend object creation method with id selection by the MnS producer (stage 2) (Olaf) | 1. 6.1
#133e.cc#2 | 14:00 CET~16:00 CET on Nov. 6th | 1. Rel-16 COSLA (Jan groenendijk) 2. S5-205249 TD tenant information to support multi-tenancy for network slice management (Ping Jing) 3. Discussion on YANG interface for Network Slice Management (Jan Lindblad) | 1. eMEMTANE 2. 6.1 3. COSLA
#133e.cc#3 | 14:00 CET~15:00 CET on Nov. 13th | S5-205196 TD Issues in data collection and discovery (Olaf) 5141 Rel-16 CR 28.313 Correct Distributed PCI optimization (Per) | 1. MADCOL

## Slide 14: TRs / TSs to be sent to SA#90e
Tdoc | Title | Source | Sent for

## Slide 15: Exception to be sent to SA#90e
Tdoc | Title | Source

## Slide 16: TRs / TSs to be sent to Edithelp
Title | Source

## Slide 17: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target
133e.1 | Consider a new UC template | Rel-17 | SA5 Leaders | Open | SA5#134e
133e.2 | Update the Forge process in S5-204449 considering S5-205395 | Rel-17 | SA5 Leaders | Open | SA5#134e

## Slide 18: Thank you!