## Slide 1: Exec Report SA5#137e Charging Management (CH)
Maryse Gardella SA5 Vice Chair, Nokia

## Slide 2: Administrative aspects
Next SA5#138e CH meeting schedule:
  Start of CH on Monday (first week)
  End of CH on Monday (second week)
2 CH rapporteur calls will be scheduled before SA5#138e (dates to be fixed)

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-213020 | Resubmitted LS from WSOLU to 3GPP SA5 - 5G charging architecture for wholesale scenarios | GSMA | replied | S5-213583
S5-213031 | Reply LS on making PSCell ID available at the SGW of EPC | S2-2100248 | Postponed | 
S5-213033 | Reply LS on 5G ProSe charging updates | S2-2101598 | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-213583 | Reply LS to LS from WSOLU to 3GPP SA5 - 5G charging architecture for wholesale scenarios | GSMA WSOLU | SA2 | 
S5-213583 => email approval (d1 available in draft)

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-213605 | Revised WID on N40 Interface Enhancements to Support GERAN and UTRAN | China Mobile Com. Corporation
S5-213606 | New SID on Nchf charging services phase 2 | Ericsson LM
S5-213607 | New SID on 5G roaming charging architecture for wholesale and retail scenarios | Ericsson LM
GSMA/IDS - Billing and Charging Evolution (BCE) Introduction (S5-213289) presented by GSMA IDS Chair

## Slide 7: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 60%-> 75% | SA#93 (09/2021)
5G_URLLC | Charging enhancement for URLLC | 30%-> 60% | SA#93 (09/2021)
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 10%-> 50% | SA#93 (09/2021)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 60%-> 80% | SA#93 (09/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 30%-> 55% | SA#93 (09/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 40%-> 60% | SA#93 (09/2021)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 10% -> 40% | SA#92 (06/2021)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 15% -> 30% | SA#93 (09/2021)

## Slide 8
Charging Exception requests
Number | Title

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 60%-> 75% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#93 (09/2021) | Ericsson | - | -
5GSIMSCH
CRs were agreed to TS 32.260 for introduction of :
  CHF CDRs handling in IMS offline charging using Nchf
  Use of NRF for CHF selection
  Introduction of N45 Reference Point for IMS in converged charging architecture
CR agreed to TS 32.290 to introduce IMS-Node as new potential consumer Nchf_OfflineOnlyCharging service
CRs agreed to TS 32.275 (MMTel) for introduction of:
  CHF CDRs handling in IMS offline charging using Nchf
  MMTel Supp services converged charging flows referencing to Diameter-based charging ones with differences
  Full charging data description for MMTel converged charging
Working Progress

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_URLLC | Charging enhancement for URLLC | 30%-> 60% | TS 32.255, TS 32.291, TS 32.298 | SP-200769 | SA#93 (09/2021) | Huawei | - | -
5G_URLLC
Working Progress
CRs were agreed to TS 32.255 for introduction of:
  Flows for PDU session Establishment/Modification/Release for Redundant transmission on N3/N9 interfaces and Redundant transmission at transport layer with "redundant transmission information"
  CHF quota granting principle for Redundant transmission on N3/N9 interfaces and Redundant transmission at transport layer
  "RSN (Redundancy Sequence Number) Information" in PDU Session Charging Information.
DraftCRs were approved to stage 3 TS 32.298 (CHF CDR ASN.1) and TS 32.291 (OpenAPI) to introduce URLLC charging information

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 10%-> 50% | TS 32.240, TS 32.251, TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-200854 | SA#93 (09/2021) | China Mobile | - | -
TEI17_NIESGU
CR to TS 32.240 removing PGW from Nchf charging architecture replaced by a statement on SMF+PGW-C enhanced to support GERAN/UTRAN
CR to TS 32.290 removing PGW as Consumer of Nchf_ConvergedCharging service replaced by a statement on SMF+PGW-C enhanced to support GERAN/UTRAN
CR to TS 32.255 introducing a new normative Annex "Support of GERAN/UTRAN access" specified with differences from Nchf used by SMF/ SMF+PGW-C for interworking.
Working Progress

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 60%-> 80% | TR 28.815 | SP-200467 | SA#93 (09/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs agreed to TR 28.815 on :
  New charging (by EES) solutions for edge enabling services usage:
    Use case split between "indirect 3GPP Core network capabilities usage" and "edge enabling services" (EAS discovery/registration, EAS application context).
    In both IEC and PEC scenarios (Notification in PEC only): "one-time UE location request" and "UE location subscription/notification", "Application Client (AC) information subscription/notification", "ACR (Application Context Relocation) management event subscription" by EAS .
  Evaluation of solutions for subscriber based charging for 5GS usage supporting EC, with solution based “Application Identifier”, “flowDescription” or “ethFlowDescription” preferred for potential conclusion.
  Preliminary steps for EAS deployment Charging: MnS consumption by CEF, and MnS Producer (CTF) config.
Draft TR 28.815 (email approval S5-213603)
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 30%-> 55% | TR 28.816 | SP-200771 | SA#93 (09/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs agreed to TR 28.816 for introduction of :
  New key issues: 5GS CIoT charging in 5G data connectivity domain charging, 5GS CIoT charging in control plane data transfer domain charging, Monitoring event domain charging
  New solution for control plane data transfer charging (NIDD) based on north bound API NEF charging
    the NEF initiated or AF triggered NIDD configuration messages
    Nnef_SMContext_Create Request received by NEF from SMF with 5GS CIoT optimization related information ( NIDD information…)
  Control Plane CIoT 5GS Optimisation use case updated to reflect data plane connection cost reduction by 5GS CIoT optimization use of SRB1bis for NB-IoT rather using dedicated bearer.
Draft TR 28.816 (email approval S5-213652)
Working Progress

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 40%-> 60% | TR 32.846 | SP-200767 | SA#93 (09/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TR 32.846 for introduction of :
  Updates on Direct Discovery charging:
    latest TS 23.304 for Direct Discovery charging over PC5 reference point (e.g Group Member Discovery and UE-to-Network Relay Discovery), and additional CEF based flow.
    Categorization between:
      Discovery Request with command (Announce request, Monitor request..) with 5G DDNMF (CTF) or CEF based
      Discovery Reporting re-using TS 32.277 flows based on 5G DDNMF with "ProSe Function" role.
  New charging solutions for ProSe Direct Communication in PEC and SCUR scenario:
    ProSe Broadcast mode based on CTF split UE (AMC) - 5G DDNMF (ADF)
    ProSe Groupcast mode based on TS 32.277 flows with "ProSe Function" replaced by ProSe Service with PC3ch to UE.
    Add ProSe converged charging architectures: ProSe Service (CTF-ADF) and CEF based
Draft TR 32.846 (email approval S5-213612)

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 10% -> 40% | TR 28.822 | SP-201081 | SA#92 (06/2021) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  New UDM based solution for 5G VN Group:
    CEF based architecture
    Relying on existing UDM services for VN Group identification and membership information collection (subscription/notification)
  New topic "5G VN group Communication" with related use case, potential requirements and Key issue (includes unicast, broadcast and multicast communication)
  New SMF based charging solution for traffic forwarding between UEs in the 5G VN group, using different methods (Local switch, N19 based or N6 based).
Draft TR 28.822 (email approval S5-213616)

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 15%-> 30% | TR 32.847 | SP-201082 | SA#93 (09/2021) | Matrixx | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCRs agreed to TR 32.847 for introduction of :
  New solutions for KI#3 (Volume based Converged Charging per NS) with their evaluation
    Based on a distributed charging architecture
    based on volume KPIs collection
  New Solution for KI#1 (Converged Charging for max. number of UEs per NS) based on new CHF NetworkSliceConvergedCharging service for quota management of UEs registration to Network Slice Admission Control Function (NSACF)
  New Key issue on "Individual UE charging based on NS" and potential requirement with a solution based on the distributed charging architecture
  New Key issue on "actual duration per NS" and potential requirement
  Preliminary description for new solutions (event and session based) for KI#5 (Converged charging for number of simultaneous UEs per NS): charging information, triggers
Draft TR 32.847 (email approval S5-213624)

## Slide 17
Charging TSs & TRs to be sent to SA#92e
Number | Title | For
S5-213623 | TR 28.815 Study on charging aspects of edge computing | Information
S5-213611 | TR 32.846 Study on charging aspects of Proximity-based Services (ProSe) in 5GS | Information

## Slide 18: Charging CRs
5GSIMSCH CRs
5G_URLLC CRs
  S5-213593 Rel-17 CR 32.255 Correct the message flow for URLLC Charging => short email approval (S5-213593d1 available in draft)
TEI17_NIESGU CRs
Maintenance and Rel-16 small Enhancements

## Slide 19: Thank you!