## Slide 1: Exec Report SA5#138e Charging Management (CH)
Maryse Gardella SA5 Vice Chair, Nokia

## Slide 2: New SA5 Charging SWG leadership
Gerald Görmer (Matrixx) Chair (new elected SA5 Vice Chairman)
Chen Shan (Huawei) nominated to the VC position (VC since 05/2016)

## Slide 3: Administrative aspects
Next SA5#139e CH meeting schedule:
  Start of CH on Tuesday (first week)
  End of CH on Tuesday(second week)

## Slide 4: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-214018 | Resubmitted Reply LS on making PSCell ID available at the SGW of EPC | S2-2100248 | replied | S5-214069
S5-214043 | Reply LS on making PSCell ID available at the SGW of EPC | S2-2100248 | replied | S5-214069
S5-214027 | LS on Clarifications on the offline charging only indication | C3-213546 | replied | S5-214668 (under email app)
S5-214665 | LS Reply on the offline charging only indication | S2-2106558 | replied | S5-214668 under email app)

## Slide 5: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-214069 | LS on PSCELL ID availability in SGW CDR | ETSI TC LI, SA2 | TSG SA, SA3LI, RAN3 | S2-2100248
S5-214668 | LS Reply on the offline charging only indication | SA2, CT3 |  | S5-214027 S5-214665
S5-214667 | LS on UPF reporting for redundant transmission on transport layer | SA2, CT4 |  | 
S5-214667 => email approval
S5-214668 => email approval

## Slide 6: Charging (CH) WIs/SIs

## Slide 7
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-214714 | New WID Charging aspects of edge computing | Intel Finland Oy

## Slide 8: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 75%-> 80% | SA#93 (09/2021)=> SA#94 (12/2021)
5G_URLLC | Charging enhancement for URLLC | 60%-> 100% | SA#93 (09/2021)
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 50%-> 100% | SA#93 (09/2021)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 80%-> 90% | SA#93 (09/2021)=> SA#94 (12/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 55%-> 70% | SA#93 (09/2021)=> SA#94 (12/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 60%-> 80% | SA#93 (09/2021)=> SA#94 (12/2021)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 40% -> 60% | SA#92 (06/2021)=> SA#94 (12/2021)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 30% -> 50% | SA#93 (09/2021)=> SA#94 (12/2021)
FS_NCHF_Ph2 | Study on Nchf charging services phase 2 | 0% -> 0% | SA#95 (03/2022)
FS_CHROAM | Study on 5G roaming charging architecture for wholesale and retail scenarios | 0% -> 10% | SA#95 (03/2022)

## Slide 9
Charging Exception requests
Number | Title

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 75%-> 80% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#94 (12/2021) | Ericsson | - | -
5GSIMSCH
CR was agreed to TS 32.291 (stage3 OpenAPI) starting Addition of IMS charging information
Working Progress

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_URLLC | Charging enhancement for URLLC | 60%-> 100% Completed | TS 32.255, TS 32.291, TS 32.298 | SP-200769 | SA#93 (09/2021) | Huawei | - | -
5G_URLLC
Working Progress
CRs were agreed to TS 32.255 for introduction of:
  Usage reporting from SMF description updated to clarify only "non-duplicated packets" are reported, for both Redundant transmission on N3/N9 interfaces and Redundant transmission at transport layer.
  "PDU Session Pair ID instead of RSN (Redundancy Sequence Number) Information" in PDU Session Charging Information.
DraftCRs converted into Agreed CRs to stage 3 TS 32.298 (CHF CDR ASN.1) and TS 32.291 (OpenAPI) to complete URLLC charging information

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 50%-> 100% Completed | TS 32.240, TS 32.251, TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-200854 | SA#93 (09/2021) | China Mobile | - | -
TEI17_NIESGU
CR to TS 32.255 updating "GERAN/UTRAN access" dedicated Annex with some additional differences
CR to TS 32.291 introducing specificities of "GERAN/UTRAN access" in attributes of 5G data connectivity Nchf converged charging: RAI, CGI, SGSN… controlled under TEI17_NIESGU feature.
CRs to TS 32.298 introducing User Location Information ASN.1 extension, SGSN, RAT Type associated to GERAN/UTRAN access for CHF CDR.
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 80%-> 90% | TR 28.815 | SP-200467 | SA#94 (12/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs agreed to TR 28.815 on :
  New solution for edge application access charging via EAS (CTF)
  New solutions for charging for Session with QoS
  New use case & Key issue for support by ECSP of charging information aggregation and solutions based on standalone CEF or CEF integrated in ECS.
  Evaluation of solutions & Conclusion for:
    Inter-provider charging for 5GS capabilities usage: solution based on aggregation by the Billing Domain.
    edge enabling infrastructure resource usage/performance charging when EAS is implemented as VNF: CEF enabling charging for MnS producer (use of ETSI NFV MANO specified by TS 28.522).
    edge application server deployment charging : CEF enabling charging for MnS producer of EAS deployment
    edge enabling services usage charging (EAS discovery/registration, EAS app context transfer, "UE location", "Application Client information", ACR management, Session with QoS ): IEC & PEC charging from EES(CTF)
  Overall partial conclusions and recommendations
Draft TR 28.815 (email approval S5-214686)
TR sent to SA for information
Working Progress

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 55%-> 70% | TR 28.816 | SP-200771 | SA#94 (12/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs agreed to TR 28.816 for introduction of :
  New solutions for 5G data connectivity domain charging: PDU session charging enhancement with 5GS CIoT optimizations parameters also in Home routed roaming and EPS interworking.
  New solution for monitoring event domain charging based on NEF (CTF)
  New solution for control plane data transfer charging (NIDD) based SMF (CTF) charging
  Start of evaluation on solutions based on NEF north bound API charging for NIDD configuration and NIDD via "Unstructured" PDU session
Draft TR 28.816 (email approval S5-214691)
TR sent to SA for information
Working Progress

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 60%-> 80% | TR 32.846 | SP-200767 | SA#94 (12/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TR 32.846 for introduction of :
  Updates for considering SA2 decision (latest TS 23.304) to not pursue UE-to-UE Relay in Rel-17: removal of UE-to-UE Relay Discovery and UE-to-UE Relay ProSe Direct Communication
  New potential requirements and solutions for ProSe Direct Communication via UE-to-Network Relay: Layer-3 UE-to-Network Relay and Layer-2 UE-to-Network Relay
  New solution "QoS flow Based Charging for ProSe Direct Communication" reusing solutions for ProSe Communication solutions with QoS flow related information
Draft TR 32.846 (email approval S5-214696)

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 40% -> 60% | TR 28.822 | SP-201081 | SA#94 (12/2021) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  New OAM-based 5G VN group management use case and related potential requirements extension and coverage by existing UDM based solution #1.2
  Different variants in "Traffic Forwarding of 5G VN Group Communication" use case
  New solutions for 5G VN group unicast, multicast and broadcast communication in different traffic forwarding way (Local switch, N19 based or N6 based): based on SMF (CTF) PDU session charging (reporting per UE per UPF). When N19-based forwarding is used, per 5G VN Group member PDU session volume may be aggregated by CHF for the 5G VN group.
Draft TR 28.822 (email approval S5-214700)

## Slide 17
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 30%-> 50% | TR 32.847 | SP-201082 | SA#93 (09/2021) | Matrixx | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCRs agreed to TR 32.847 for introduction of :
  Combination of Key Issues #1 & #5 "number of simultaneous UEs per network slice", and Key Issues #2 & #7 for "number of concurrent PDU sessions per network slice"
  Extension of Volume aggregation by NS Tenant CCS solution for Shared S-NSSAI
  New solutions for KI#9 "Converged Charging for actual duration per network slice":
    Duration determination by NS Tenant CCS based on a distributed charging architecture
    From the SMF based on a distributed charging architecture
    From the NSACF (CTF)
    From the NWDAF via CEF
  New solution for Key Issue #5: Passing thresholds for a network slice based on Session based charging (SCUR) between a NF (to be determined) and CHF.
  New Key issue with its solution – Network Slice-specific Authentication and Authorization (NSSAA) charging based on NSSAAF (CTF) and AMF (CTF)
Draft TR 32.847 (email approval S5-214702)

## Slide 18
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NCHF_Ph2 | SID on Nchf charging services phase 2 | 0%-> 0% | TR 28.826 | SP-210390 | SA#95 (03/2022) | Ericsson | - | -
FS_NCHF_Ph2
Working Progress
Initial skeleton TR 28.826

## Slide 19
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_CHROAM | SID on 5G roaming charging architecture for wholesale and retail scenarios | 0%-> 10% | TR 28.827 | SP-210391 | SA#95 (03/2022) | Ericsson | - | -
FS_CHROAM
Working Progress
pCRs agreed to TR 28.827 for introduction of :
  Scope, TR initial structure
  Business roles and concepts
  Topic "Home MNO charging subscriber for 5G data connectivity at roaming using local breakout" with Use case, potential requirements, key issues with a possible solution based on V-CHF to H-CHF communication.
  Topic "Charging in visited MNO for wholesale charging towards home MNO" with use cases, potential requirements, key issues for :
    Visited MNO charging home MNO for 5G connection and mobility provided to the home MNO’s subs.
    Visited MNO charging home MNO for 5G data connectivity provided to the home MNO’s subs Charging how this is done is outside the scope of current specifications
    Both with solutions based on "interconnect" box performing aggregation/calculation per home MNO (outside the scope of current specifications) in Visited MNO via CGF for CHF produced CDRs (AMF, SMF).
  Draft TR 32.827 (email approval S5-214704)

## Slide 20
Charging TSs & TRs to be sent to SA#93e
Number | Title | For
S5-214720 | Presentation of TR 28.816 for information | Information
S5-214727 | Presentation of TR 28.815 for information | Information

## Slide 21: Charging CRs
5GSIMSCH CR
5G_URLLC CRs
TEI17_NIESGU CRs
Maintenance and Rel-17 small Enhancements

## Slide 22: SA Rel-18 September workhop
CH SWG input available in draft folder captured under :
S5-214507rev8 SA5 presentation for SA Rel-18 workshop_CH COMMENT

## Slide 23: Thank you!