TSG SA Meeting #95-e	SP-YYabcd

e-meeting, 13 – 24 March 2022

Source:	SA5

Title:	Rel-17 Work Item Exception for Charging aspects of Proximity-based Services in 5GS

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

## Title : Charging aspects of Proximity-based Services in 5GS

## Acronym  : 5G_ProSe_CH

## Unique Identifier : 940028

Release 17 Submission form

| Feature / Item: | Feature |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: No | AN: No | CN: Yes | Others (specify): No |
| Expected Completion Date: | SA#96 (June 2022) |  |  |  |  |
| Service(s) impacted: | Charging for 5G ProSe |  |  |  |  |
| Specification(s) affected: | 32.277, 32.240, 32.255, 32.291, 32.298, 32.297 |  |  |  |  |
| Task(s) within work which are not complete: | - Stage 2 work: Triggers definition and handling for Direct Communication - Stage 3 work: Update Nchf Charging service API, and Update ProSe CHF CDR ASN.1 |  |  |  |  |
| Consequences if not included in Release 17: | Not possible to charge for 5G ProSe |  |  |  |  |

Abstract of document:

The exception request for Rel-17 WI 5G_ProSe_CH.

Contentious Issues:

None.