3GPP TSG-SA5 Meeting #142-e 	S5-222122

# e-meeting, 4 - 12 April 2022

# Source:	China Mobile, Huawei

# Title:	Discussion on WoP of FS_ANLEVA

# Document for:	Discussion and endorsement

Agenda Item:	6.5.2

- Decision/action requested

The group is asked to discuss and endorse.

2	References

[1]	3GPP draft TS 28.909: "Management and orchestration; Study on evaluation of autonomous network levels v0.0.0".

[2]	SP-211445 "New Study on evaluation of autonomous network levels"

3	Rationale

This contribution proposes to discuss and endorse the following working package (WoP) for Rel-18 FS_ANLEVA study item based on clause 4 Objective of SP-211445[2].

| Item | WoP description | Corresponding objectives | Priority and dependency |
| --- | --- | --- | --- |
| 6.5.2 | Study on evaluation of autonomous network levels( FS_ANLEVA)(China Mobile, Huawei)(SP-211445) |  |  |
| WoP#1 | Study the generic methodology for quantitatively evaluating the autonomous network levels. | - 1) Generic methodology for quantitatively evaluating the autonomous network levels (evaluation mechanisms for autonomous network levels). | - High priority - Effect on WoP#2, WoP#3, WoP#4 |
| WoP#2 | Study the key effectiveness indicators (KEI) for evaluating the effects of achieving each autonomous network level for each identified scenarios from network management perspective. | - 2) Key effectiveness indicators for evaluating the effects of achieving each autonomous network level for each identified scenarios from network management perspective. | - Medium priority - Depend on WoP#1 - Effect on WoP#3, WoP#4 |
| WoP#3 | Study the process of autonomous network levels evaluation for the use cases defined in Rel-17. | - 3) Process of autonomous network levels evaluation for the use cases defined in Rel-17. | - Medium priority - Depend on WoP#1, WoP#2 - Effect on WoP#4 |
| WoP#4 | Identify the potential autonomy requirements for corresponding management services with evaluation of autonomous network levels. | - 4) Potential autonomy requirements for corresponding management services with evaluation of autonomous network levels. | - Low priority - Depend on WoP#1, WoP#2, WoP#3 |

4	Detailed proposal

It proposes to endorse the following WoP for Rel-18 FS_ANLEVA. And this WoP split is proposed to start from SA5#143e.

| Item | WoP description | Meeting allocation proposal |
| --- | --- | --- |
| 6.5.2 | Study on evaluation of autonomous network levels( FS_ANLEVA)(China Mobile, Huawei)(SP-211445) |  |
| WoP#1 | Study the generic methodology for quantitatively evaluating the autonomous network levels. | SA5 #143e, SA5 #144e |
| WoP#2 | Study the key effectiveness indicators (KEI) for evaluating the effects of achieving each autonomous network level for each identified scenarios from network management perspective. | SA5 #144e, SA5 #145e |
| WoP#3 | Study the process of autonomous network levels evaluation for the use cases defined in Rel-17. | SA5 #145e, SA5 #146e |
| WoP#4 | Identify the potential autonomy requirements for corresponding management services with evaluation of autonomous network levels. | SA5 #146e, SA5 #147e |