## Slide 1: Exec Report SA5#143e Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
SA5#144e CH meeting (27th June – 1st July)
  CH Agenda will only address new WID/SID and Rel-18 SID
SA5#145e CH meeting schedule (August):
  CH group will use the complete agenda
SA5#145e Adhoc(was planned in October):
  CH group decided to not have this meeting
  CH group will have CH rapporteur calls between SA5#145e and SA5#146e
SA5 VC will investigate on how to improve the Agenda on tdoc allocation for load balance of emails over the meeting week
3GPP Forge process impact on update of Charging OpenAPI yaml part of TS 32.291

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-223023 | Reply LS on Traffic usage reporting on 5MBS service | S2-2203019 | Noted | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
- | - | - | - | 

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
- | - | -

## Slide 7: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
EDGE_CH | Charging aspects of Edge Computing | 90% -> 100% | SA#96 (06/2022)
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 80% -> 100% | SA#96 (06/2022)
CHROAM | 5G Charging for Local breakout roaming of data connectivity | 70% -> 100% | SA#96 (06/2022)
5GMMS_CH | MMS Charging in 5G System Architecture (prel. work before SA approval) | 0 % -> 0% | SA#98 (12/2022)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 70% -> 75% | SA#99 (03/2023)
FS_NCHF_Ph2 | Study on Nchf charging services phase 2 | 50% -> 60% | SA#99 (03/2023)
FS_CHROAM | Study on 5G roaming charging architecture for wholesale and retail scenarios | 60% -> 75% | SA#99 (03/2023)
FS_eNPN_CH | Study on Charging Aspects for Enhanced support of Non-Public Networks | 5 % -> 25 % | SA#99 (03/2023)
All Rel-17 Work items are completed, special thanks to all rapporteurs and contributors to make this happen as expected

## Slide 8
Charging Exception requests
Number | Title

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EDGE_CH | Charging aspects of Edge Computing | 90% -> 100% | TS 32.240, TS 32.255, TS 32.297, TS 32.291, TS 32.298 | SP-210861 | SA#96 (06/2022) | Intel Corporation (UK) Ltd | - | -
5G_EDGE
Working Progress
pCRs agreed to TS 32.257 on :
  Add charging information definition for EES exposed 5GC NF services
  Rapporteur clean-up
CRs were agreed to
  TS 32.291 to Update Nchf_ConvergedCharging service API for Edge Computing
  TS 32.298 to Add Edge Computing related CHF CDR(s) definition and ASN.1 format
  TS 32.297 to Add CDR file format for Edge Computing charging
Draft TS 32.257 (email approval S5-223667)
TS 32.357 will be sent to SA#96 for approval (S5-223684)
Work item is completed

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 80% -> 100% | TS 32.240, TS 32.277, TS 32.290, TS 32.291, TS 32.298 | SP-211429 | SA#96 (06/2022) | CATT | - | -
5G_ProSe_CH
Working Progress
CRs were agreed to TS 32.291 for introduction of
  Data Type for 5G ProSe charging
  Binding for 5G Prose charging
  OpenAPI extension for 5G ProSe charging
CRs were agreed to TS 32.298 for introduction of
  5G ProSe charging information to CHF CDRs
  5G ProSe Common charging data to CHF CDRs
  Work item is completed

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
CHROAM | 5G Charging for Local breakout roaming of data connectivity | 70% -> 100% | TS 32.240, TS 32.255, TS 32.291, TS 32.298 | SP-220156 | SA#96 (06/2022) | Ericsson | - | -
CHROAM
Working Progress
CRs to TS 32.255 for introduction of :
  Clarification of on QBC triggers for local breakout (LBO)
  Partly added (depending on email approval):
    Allowing FBC and QBC in both HPLMN and VPLMN
    Support MVNO with CHF (only covering non-roaming, and not including MVNO CHF selection)
  Work item is completed

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GMMS_CH | MMS Charging in 5G System Architecture | 0% -> 0% | TS 32.240, TS 32.270, TS 32.290, TS 32.291, TS 32.298 | tbd | SA#98 (12/2022) | Ericsson LM | - | -
5GMMS_CH (prel. work before SA approval)
Working Progress
No preliminary work started at this meeting

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 70% -> 75 % | TR 32.847 | SP-201082 | SA#99 (03/2023) | MATRIXX Software | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCR agreed to TR 32.847 for introduction of :
  New solution for Key issue#8
  Evaluation and conclusion for Key issue#8
  NSACF based NS charging new solution for Key issue#6
  NWDAF based NS charging new solution for Key issue#6
  Clarification for the Evaluation for the key issue #7
Draft TR 32.847 (email approval S5-223668)

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NCHF_Ph2 | SID on Nchf charging services phase 2 | 50% -> 60% | TR 28.826 | SP-210390 | SA#99 (03/2023) | Ericsson | - | -
FS_NCHF_Ph2
Working Progress
pCRs agreed to TR 28.826 for introduction of :
  New solutions for operator defined triggers (reusing management intervention trigger and a new trigger)
  New solutions for rating input enhancements using service id
  Correcting and addition of flows for non-blocking solutions (email approval)
Draft TR 28.826 (email approval S5-223669)

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_CHROAM | SID on 5G roaming charging architecture for wholesale and retail scenarios | 60%-> 75% | TR 28.827 | SP-210391 | SA#99 (03/2023) | Ericsson | - | -
FS_CHROAM
Working Progress
pCRs agreed to TR 28.827 for updates and corrections on:
  #2.1 (V-CHF communicating with H-CHF for retail charging of 5G data connectivity) to cover the cases for AMF and SMSF.
  #5.1 (CHF communication) to cover the cases for AMF and SMSF
  Solution for roaming charging profile update
pCRs agreed to TR 28.827 for introduction of new use cases and solutions:
  home MNO charging for 5G connection and mobility provided to home MNO’s subscribers in roaming scenario
  MNO does wholesale charging for 5G connection and mobility towards additional actors
  MNO does wholesale charging for 5G SMS towards additional actors
  convey charging information from visited MNO to home MNO were visited AMF (CTF) communicating with both H-CHF and V-CHF
  convey charging from an MNO to an additional actor were H-CHF communicating with A-CHF for retail charging of 5G
  convey charging from visited MNO to home MNO, and home MNO to an additional actor with SMF to multiple CHF communication
  service to use between CHFs (reusing Nchf_ConvergedCharging service API between CHFs and new Nchf service API between CHFs.)
  solutions for CHF selection, rigger handling between CHFs and optimization on the QBC triggers (email approval)
  Draft TR 28.827 (email approval S5-223670)

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_eNPN_CH | SID on Charging Aspects for Enhanced support of Non-Public Networks | 5% -> 25% | TR 28.828 | SP-211447 | SA#99 (03/2023) | China Mobile Com. Corporation | - | -
FS_eNPN_CH
Working Progress
pCRs agreed to TR 28.828 for introduction of :
  General background
  Non-public networks functionality and architecture
  Charging modes
  Charging scenarios and key issues for PNI-NPN on converged charging for access connection
  Charging scenarios and key issues for SNPN on converged charging for access connection
  Use case for SNPN trigger
Draft TR 28.828 (email approval S5-223671)

## Slide 17
Charging TSs & TRs to be sent to SA#96
Number | Title | For
S5-223684 | TS 32.257 Edge Computing domain charging | Approval

## Slide 18: Charging CRs
EDGE_CH CRs
5G_ProSe_CH CRs
CHROAM CRs
Maintenance and Rel-18 small Enhancements

## Slide 19: Thank you!