## Slide 1: SA5 OAM&P Exec Report SA5#147, 27 February – 3 March, 2023 Athens, Greece
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs (SA5 level)
Tdoc | Title | Source | Decision | Reply In
S5‑232020 | LS on Tracking IANA assignment requests | CP-223275 | Noted | 
S5‑232021 | LS on ENSWI PRD Publication | GSMA | replied to | S5‑232768
S5‑232033 | Reply LS on Network federation interface for Telco edge consideration | S3-223914 | replied to | S5‑233146
S5‑232041 | Reply LS ccSA5 on Network federation interface for Telco edge consideration for a consolidated reply | S6-223553 | Noted | 
S5‑232047 | Reply LS ccSA5 on Network federation interface for Telco edge consideration | SP-221321 | replied to | S5‑233147
S5‑232045 | LS on the new work item Y.Arch_NGNe_ncp ""Architectural evolution of NGN control plane by applying SDN technology"" | ITU-T | Postponed | 
S5‑232046 | LS on the consent of draft new Recommendation ITU-T Y.3183 (ex. ITU-T Y.ML-IMT2020-VNS): ""Framework for network slicing management assisted by machine learning leveraging QoE feedback from verticals"" | ITU-T | Postponed | 

## Slide 3: Outgoing LSs (SA5 level)
Tdoc | Title | Source | To | Cc | ReplyTo
S5‑233147 | Reply to: Reply LS ccSA5 on Network federation interface for Telco edge consideration | Samsung | 3GPP SA | 3GPP SA2, 3GPP SA6 | S5‑232047
S5‑232770 | LS on need for modeling isInvariant and SystemCreated in YANG | Ericsson Hungary Ltd | IETF Netmod WG |  | 
S5‑232768 | LS to GSMA on E2E Network Slicing Requirements | Huawei | GSMA NG ENSWI |  | 

## Slide 4: Incoming LSs (OAM SWG level) (1/2)
Tdoc | Title | Source | Decision | Reply In
NGMN/GSMA/O-RAN/ITU-T/ETSI NFV |  |  |  | 
S5-232018 | NGMN Reply LS to 3GPP SA5 on customer acceptance of limited QoS degradation to save energy in the network | NGMN | replied to | S5-232757
S5-232048 | Resubmitted LS to 3GPP SA5 on UE to application server latency | GSMA | replied to | S5-232759
S5-232050 | Resubmitted LS on O-RAN – Transport Network Slicing Enhancement IM/DM TS28.541 | O-RAN | postponed | 
S5-232779 | LS on O-RAN - Applicability of TS 32.404 in NR | O-RAN | postponed | 
S5-232022 | LS on Autonomous Networks deliverables from ITU FG-AN | ITU FG-AN | noted | 
S5-232051 | LS/r on RAN visible QoE value (reply to 3GPP-LS8) | ITU-T SG12 | noted | 
S5-232044 | LS on the initiation of the new work item Y.AN-Arch-fw: ""Architecture Framework for Autonomous Networks"" | SG13-LS37 | noted | 
S5-232071 | LS on Invitation to the ETSI ISG NFV’s 10 years anniversary | ETSI ISG NFV | noted | 
RAN2/RAN3/SA1/SA2/SA4/SA6 |  |  |  | 
S5-232024 | LS on QoE measurements in RRC IDLE/INACTIVE states | R2-2213054 | replied to | S5-232760
S5-232025 | Resubmitted LS on introduction of a new attribute “Only Resource Coordination” to support source coordination between LTE and NR SA | R3-225206 | replied to | S5-232268
S5-232026 | Resubmitted LS on NCR Solutions | R3-225253 | postponed | 
S5-232027 | LS on Excess Packet Delay for MDT | R3-226873 | replied to | S5-232150
S5-232049 | Resubmitted LS on RAN3 agreements for NR QoE | R3-222890 | postponed | 
S5-232028 | Reply LS ccSA5 on DN energy efficiency data analytics | S1-223542 | replied to | S5-232764
S5-232030 | LS on Performance measurement for AI/ML | S2-2211428 | postponed | 
S5-232031 | LS on secured and trusted access to the serving PLMN OAM server by a MBSR | S2-2301465 | postponed | 
S5-232034 | Resubmitted Reply LS to Study on KQIs for 5G service experience | S4-221120 | noted | 
S5-232035 | Resubmitted Reply LS to SA5 on TS 28.404/TS 28.405 Clarification | S4-221121 | postponed | 
S5-232036 | Reply LS ccSA5 on Rel-18 enhancement of NR QoE | S4-221493 | noted | 

## Slide 5: Incoming LSs (OAM SWG level) (2/2)
Tdoc | Title | Source | Decision | Reply In
S5-232037 | Reply LS ccSA5 on EAS relocation affinity | S4-221495 | noted | 
S5-232038 | Follow-up LS to SA5 on Study on KQIs for 5G service experience | S4-221496 | noted | 
S5-232039 | Reply LS to RAN3 ccSA5 on RAN visible QoE value | S4-221604 | noted | 
S5-232040 | Resubmitted reply LS on “Reply LS on FS_eEDGEAPP, Solution for Dynamic EAS instantiation” | S6-222344 | noted | 
S5-232042 | Clarification on the deployment of bundle EAS | S6-223587 | replied to | S5-232762
S5-232043 | Reply LS ccSA5 on EAS type attribute for EAS discovery | S6-230452 | noted | 

## Slide 6: Outgoing LSs (OAM SWG level)
Tdoc | Title | To | Cc | ReplyTo
NGMN/GSMA |  |  |  | 
S5-232757 | Reply LS on customer acceptation of limited QoS degradation to save energy in the network | NGMN GFN, GSMA ENSWI | 3GPP SA | S5-232018
S5-232759 | LS reply to GSMA OPG on UE to application server latency | GSMA OPG | 3GPP SA, SA6, GSMA ENSWI | S5-232048
RAN2/RAN3/SA/SA1/SA2/SA6 |  |  |  | 
S5-232760 | Reply LS on QoE measurements in RRC IDLEINACTIVE states | RAN2,RAN3 | SA2 | S5-232024
S5-232150 | Reply LS on Excess Packet Delay Threshold for MDT | 3GPP RAN3 | 3GPP RAN2 | S5-232027
S5-232761 | LS on RAN UE Id optionality | RAN3 |  | 
S5-232997 | LS on Approval of eQoE CRs for NR | RAN2, RAN3, SA4, CT1, CT4 |  | 
S5-233142 | Reply LS on introduction of a new attribute “Only Resource Coordination” to support source coordination between LTE and NR SA | RAN3 |  | S5-232025
S5-232903 | LS on 3GPP work on Energy Efficiency | SA, RAN, CT | SSA1, SA2, SA3, SA4, SA6, RAN1, RAN2, RAN3, RAN4, CT1, CT3, CT4 | 
S5-232758 | LS to SA1 on Customer acceptation of QoS degradation to save energy | SA1 | GSMA ENSWI, 3GPP SA | 
S5-232764 | Reply to: Reply LS ccSA5 on DN energy efficiency data analytics | SA1 | SA6 | S5-232028
S5-232774 | LS on clarification on analytics related capabilities | SA2 |  | 
S5-232762 | Reply LS S6-223587 Clarification on the deployment of bundle EAS | 3GPP SA6 | 3GPP SA4 | S5-232042

## Slide 7
New Rel-18 Work Items
Tdoc | Type | Release | Title | Source | Potential related groups
Intelligence and Automation |  |  |  |  | 
S5-232767 | WID new | Rel-18 | New Rel-18 WID on Intent driven Management Service for mobile network phase 2 | Huawei,Ericsson | SA2, RAN3, ETSI ZSM, TM Forum
S5-232773 | WID new | Rel-18 | New Rel-18 WID on Enhancement of the Management Aspects related to NWDAF | China telecom | 
Management Architecture and Mechanisms |  |  |  |  | 
S5-232809 | WID new | Rel-18 | New WID on Management Aspects of NTN | China Unicom,CATT | SA1, SA2, RAN3
S5-233144 | WID new | Rel-18 | new WID on Enhancement of service based management architecture | Huawei, Ericsson, Nokia | 
S5-233145 | WID new | Rel-18 | New WID on Management Aspect of 5GLAN | China Mobile Com. Corporation | SA2
Support of New Services |  |  |  |  | 
S5-232811 | WID new | Rel-18 | New WID on enhanced management of non-public networks | Huawei | 

## Slide 8
Revised Rel-18 Study / Work Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5-233143 | WID revised | Rel-18 | Revised WID on enhancements of 5G performance measurements and KPIs phase 2 | Intel Belgium SA/NV | 
S5-232879 | SID revised | Rel-18 | Update SID on enhancement of management of NPN | Huawei | 
S5‑232624 | SID revised | Rel-18 | Update of Study on Enhancement of the management aspects related to NWDAF | China Telecom | 

## Slide 9
Documents endorsed by OA&M
TDoc | Title | Source | Potential related topics and related groups
S5-232168 | Rel-17 CR TS 28.623 Correcting the min and max Items possible for fiveQIValue attribute in Stage 3 | Nokia, Nokia Shangai Bell | 
S5-232313 | Rel-17 CR TS 28.622 Correcting the attribute properties for Excess packet delay threshold attribute | Nokia, Nokia Shangai Bell | 
S5-232624 | Update of Study on Enhancement of the management aspects related to NWDAF | China Telecom | 
S5-232720 | Non-Rel18 OpenAPI files handling in Rel18 branch | Nokia, Nokia Shanghai Bell | 
S5-232751 | Discussion paper on Using Forge-Git as the primary storage for Code | Ericsson Hungary Ltd | 
S5-232752 | SA5 Collection of Rel-19 potential topics for SA workshop preparation | SA5 Vice chair (Huawei) | 
S5-232763 | Rel-18&Rel-19 time plan proposal for OAM | SA5 Vice chair (Huawei),SA5 Chair | 
S5-232771 | DP on restructuring TS 28-545 | Ericsson Hungary Ltd | 
S5-232893 | SA5 way forward on capability exposure topic | TELEFONICA S.A. | 
S5-233012 | DP on enhancing streaming format of PMs | Nokia, Nokia Shanghai Bell | 
S5-233058 | Proposed way forward for NSRULE isolation topic | Huawei, Telefónica | 
S5-233092 | DP on relationship between NEST, URSP and ServiceProfile | TELEFONICA S.A. | 
S5-233155 | Way forward discussion on network slice in Rel-18 | Ericsson, Deutsche Telekom, Huawei, Intel, Samsung, Telefónica, Nokia | 

## Slide 10
OAM General Topics information
Forge related:
S5-232235 Using Forge for SA5
S5‑232751 Discussion paper on Using Forge-Git as the primary storage for Code
Rel-18&Rel-19 time plan
S5‑232763 Rel-18&Rel-19 time plan proposal for OAM
Latest WoP:
S5‑232012 Collection of Rel-18 3GPP SA5 OAM WoP

## Slide 11: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Altogether 45 WIs/Sis, including 21 ongoing Sis and 10 ongoing Wis, 7 WIs are waiting for SA approval, 5 studies are finished, 2 work item is finished.
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
2 | Enhancement of Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
New | AI/ML management (for SA approval) | Intel, NEC | AIML_MGMT | S5-231199
New | New Rel-18 WID on Intent driven Management Service for mobile network phase 2 (for SA approval) | Huawei, Ericsson | IDMS_MN_ph2 | S5-232767
New | New Rel-18 WID on Enhancement of the Management Aspects related to NWDAF (for SA approval) | China telecom | MANWDAF | S5-232773
Management Architecture and Mechanisms |  |  |  | 
3 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
4 | Additional NRM features Phase 2 | Nokia | AdNRM_ph2 | SP-220351
5 | enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
6 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
7 | (finished) Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
8 | Access control on management service | Nokia | MSAC | SP-210859
9 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
10 | (finished) New WID on methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
11 | Enhancement of Management of Trace/MDT phase 2 | Nokia | 5GMDT_Ph2 | SP-221163
New | New WID on Management Aspects of NTN (for SA approval) | China Unicom,CATT | OAM_NTN | S5-232809
New | new WID on Enhancement of service based management architecture (for SA approval) | Huawei, Ericsson, Nokia | SBMA_Ph2 | S5-233144
New | New WID on Management Aspect of 5GLAN (for SA approval) | China Mobile Com. Corporation | 5GLAN_Mgt | S5-233145
Support of New Services |  |  |  | 
12 | Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
new | New WID on enhanced management of non-public networks (for SA approval) | Huawei | OAM_eNPN | S5-232811
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | (finished)Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | (finished) Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Support of New Services |  |  |  | 
20 | (finished)Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147//S5-231198

## Slide 12
Agreed CRs (1)
TS | Tdoc | Title | Source
TS 28.104 | S5-232061 | Fixing inconsistencies in Energy Saving related attribute definitions | Huawei
 | S5-232271 | Rel-17 CR TS 28.104 correct error of references number | Huawei
 | S5-232273 | Rel-17 CR TS 28.104 Correct errors in HOTargetType and NRM fragment note | Huawei
 | S5-232290 | Improve definition of network slice throughput analysis | Huawei
 | S5-232297 | Correct multiplicity of attribute mDAOutputIEName | Huawei
 | S5-233059 | Correction of terminology | Intel, NEC
TS | Tdoc | Title | Source
TS 28.105 | S5-232161 | Rel-17 CR TS 28.105 Adding the missing definition of attributes Stage 2 and Stage 3 | Nokia, Nokia Shangai Bell
 | S5-233060 | Correction of the Handling errors in data and ML decisions | Ericsson
 | S5-233061 | Rel-17 CR TS 28.105 Correction of terminologies | Ericsson India Private Limited
 | S5-233062 | Rel-17 CR TS 28.105 correct AI/ML related terms | Huawei
 | S5-233067 | Rel-17 CR TS 28.105 Correcting the attribute properties | Nokia, Nokia Shangai Bell
 | S5-233068 | Rel-17 CR TS 28.105 correct formatting and spelling errors | Huawei
 | S5-233069 | Rel17 CR TS 28.105 correct attribute definitions | Huawei
TS | Tdoc | Title | Source
TS 28.310 | S5-232053 | Correct latency-based URLLC EE KPI unit | Huawei
 | S5-232054 | Correct latency-based URLLC EE KPI unit | Huawei
 | S5-232055 | Correct measurement used for eMBB and URLLC EE KPIs | Huawei
 | S5-232056 | Correct measurement used for eMBB and URLLC EE KPIs | Huawei
TS | Tdoc | Title | Source
TS 28.312 | S5-232246 | Update clause 6.2.2.1.2.4 ExpectationContexts | Huawei
 | S5-232247 | Correct the value of the defaultValue in Table 6.2.2.2-1 | Huawei
 | S5-232288 | Change targetAttribute to targetName | Huawei
 | S5-232289 | Update the figure 6.2.1.1.1-1:Relationship UML diagram for intent | Huawei
 | S5-232463 | TS28.312 Rel-17 update stage 3 definition PlmnId | Nokia, Nokia Shanghai Bell
 | S5-233074 | Update procedures for delete an intent and query an intent | Huawei,Deutsche Telekom
 | S5-233075 | Udpate Annex C Mapping the 3GPP and the TM Forum intentExpectation Models | Huawei, Deutsche Telekom
 | S5-233076 | Update clause 4.2.2 Intent driven MnS | Huawei,Deutsche Telekom
 | S5-233077 | Add clarification on cluase 4.5 General concept of Intent Content | Huawei
 | S5-233078 | Correct Context date type definition | Huawei
 | S5-233079 | Rel-17 CR TS 28.312 Correction to Context and Expectation object definitions Title | Nokia, Nokia Shanghai Bell
TS | Tdoc | Title | Source
TS 28.313 | S5-232274 | Rel-17 CR TS 28.313 Align the attribute name of SON case with TS 28.541 | Huawei
 | S5-232275 | Rel-16 CR TS 28.313 Align the attribute name of SON case with TS 28.541 | Huawei

## Slide 13
Agreed CRs (2)
TS | Tdoc | Title | Source
TS 28.530 | S5-233090 | Rel-16 CR 28.530 Correct network slice abbrevations | Ericsson LM
 | S5-233091 | Rel-17 CR 28.530 Correct network slice abbrevations | Ericsson LM
TS | Tdoc | Title | Source
TS 28.532 | S5-232340 | Rel-16 CR 28.532 Align media type names with TS 32.158 | Nokia, Nokia Shanghai Bell
 | S5-232341 | Rel-17 CR 28.532 Align media type names with TS 32.158 | Nokia, Nokia Shanghai Bell
 | S5-232467 | Updates for generic management services | Huawei
 | S5-232468 | Updates for generic management services | Huawei
 | S5-232469 | Updates for generic management services | Huawei
 | S5-232954 | Rel-16 CR 28.532 Add examples for notifyMOICreation, notifyMOIDeletion and notifyAttributeValueChanges | Nokia, Nokia Shanghai Bell
 | S5-232955 | Rel-17 CR 28.532 Add examples for notifyMOICreation, notifyMOIDeletion and notifyAttributeValueChanges | Nokia, Nokia Shanghai Bell
 | S5-233125 | Rel-17 CR 28.532 Clarify definitions related to attributes | Nokia, Nokia Shanghai Bell
TS | Tdoc | Title | Source
TS 28.533 | S5-232985 | Correct the Management Data Analytics Capability Description | Huawei
 | S5-232986 | Correct the Management Data Analytics Capability Description | Huawei
 | S5-232987 | Correct the Management Data Analytics Capability Description | Huawei
TS | Tdoc | Title | Source
TS 28.531 | S5-232139 | Removal of redundant network slice modification use case | Nokia, Nokia Shanghai Bell
TS | Tdoc | Title | Source
TS 28.535 | S5-232548 | Update coordination between closed control loops | Huawei
 | S5-232679 | Rel-17 CR for TS28.535 delete redundant monitoring content of the management system | ZTE Corporation
TS | Tdoc | Title | Source
TS 28.536 | S5-232450 | Rel-17 CR 28.536 adding missing assuranceScope in AssuranceGoal | Samsung R&D Institute UK
TS | Tdoc | Title | Source
TS 28.538 | S5-232238 | TS28.538 Rel-17 update stage 3 definition PlmnId | Nokia, Nokia Shanghai Bell
 | S5-232239 | TS28.538 Rel-18 update stage 3 definition PlmnId | Nokia, Nokia Shanghai Bell

## Slide 14
Agreed CRs (3)
TS | Tdoc | Title | Source
TS 28.541 | S5-232110 | Fix missing reference to mid-haul interface for EP Transport | Nokia, Nokia Shanghai Bell
 | S5-232111 | Fix missing reference to mid-haul interface for EP Transport | Nokia, Nokia Shanghai Bell
 | S5-232112 | Fix duplicated SST attribute in RANSliceSubnetProfile | Nokia, Nokia Shanghai Bell
 | S5-232113 | Fix duplicated SST attribute in RANSliceSubnetProfile | Nokia, Nokia Shanghai Bell
 | S5-232123 | TS28.541 Rel-16 remove redundant stage 3 definition for Mnc and PlmnId | Nokia, Nokia Shanghai Bell
 | S5-232124 | TS28.541 Rel-17 remove redundant stage 3 definition for Mnc and PlmnId | Nokia, Nokia Shanghai Bell
 | S5-232457 | remove redundant stage 3 definition for Mnc and PlmnId | Nokia, Nokia Shanghai Bell
 | S5-232460 | TS28.541 Rel-17 Fix IpAddr definition and references | Nokia, Nokia Shanghai Bell
 | S5-232719 | YANG Corrections | Ericsson Hungary Ltd
 | S5-233084 | Correct issues for feasibility check and resource reservation NRM fragment | Huawei
 | S5-233085 | Correct issues for feasibility check and resource reservation NRM fragment | Huawei
 | S5-233098 | Rel-15 CR TS 28.541 Clarify mount information | Ericsson India Private Limited
 | S5-233099 | Rel-16 CR TS 28.541 Clarify mount information | Ericsson India Private Limited
 | S5-233100 | Rel-17 CR TS 28.541 Clarify mount information | Ericsson India Private Limited
 | S5-233101 | Rel-18 CR TS 28.541 Clarify mount information | Ericsson India Private Limited
 | S5-233119 | Fix IpAddr definition and references | Nokia, Nokia Shanghai Bell
 | S5-233149 | Rel-17 CR 28.541 fixing coverageArea | Samsung R&D Institute UK
 | S5-233150 | Rel-18 CR 28.541 fixing coverageArea | Samsung R&D Institute UK

## Slide 15
Agreed CRs (4)
TS | Tdoc | Title | Source
TS 28.552 | S5-232070 | Modify the counter name for Total error number of DL/UL TBs | RadiSys
 | S5-232074 | Modify the criteria for incrementing counters of Intra-GNB Handover Preparation | RadiSys
 | S5-232436 | Rel18 CR for TS28.552 editorial correction | NTT DOCOMO INC.
 | S5-232635 | Rel-18 CR for TS28.552 Correct Mean and Max Time of requested conditional handover executions | ZTE Corporation
 | S5-232636 | Rel-18 CR for TS28.552 Correct Mean and Max Time of requested legacy handover executions | ZTE Corporation
 | S5-232639 | Rel-18 CR for TS28.552 editorial Corrections | ZTE Corporation
 | S5-233115 | Rel-17 CR for TS28.552 Correct conditions of Number of UEs configured with conditional handover | ZTE Corporation
 | S5-233116 | Rel-18 CR for TS28.552 Correct conditions of Number of UEs configured with conditional handover | ZTE Corporation
TS | Tdoc | Title | Source
TS 28.554 | S5-232059 | Correct error in estimated VNFC energy consumption | Huawei
 | S5-232060 | Correct error in estimated VNFC energy consumption | Huawei
 | S5-232568 | Correction of integrity KPIs | Ericsson LM
 | S5-232569 | Correction of integrity KPIs | Ericsson LM
 | S5-232570 | Correction of integrity KPIs | Ericsson LM
 | S5-232571 | Correction of integrity KPIs | Ericsson LM
TS | Tdoc | Title | Source
TS 28.557 | S5-232681 | Rel-17 CR for TS28.557 Correct wrong abbreviation for Data Centre Service Provider | ZTE Corporation

## Slide 16
Agreed CRs (5)
TS | Tdoc | Title | Source
TS 28.622 | S5-232160 | Rel-16 CR TS 28.622 Correcting attribute constraints for Trace Job | Nokia, Nokia Shangai Bell
 | S5-232164 | Rel-17 CR TS 28.622 Adding "altitude" to GeoArea datatype | Nokia, Nokia Shangai Bell
 | S5-232165 | Rel-17 CR TS 28.622 Correcting attribute constraints for Trace Job | Nokia, Nokia Shangai Bell
 | S5-232172 | Rel-18 CR TS 28.622 Adding "altitude" to GeoArea datatype | Nokia, Nokia Shangai Bell
 | S5-232173 | Rel-18 CR TS 28.622 Correcting attribute constraints for Trace Job | Nokia, Nokia Shangai Bell
 | S5-232697 | Correction of reference list | Ericsson
 | S5-232698 | Correction of reference list | Ericsson
 | S5-232699 | Correction of reference list | Ericsson
 | S5-232702 | Rel-11 CR TS 28.622 Correction of attribute dnPrefix | Ericsson India Private Limited
 | S5-232703 | Correction of attribute dnPrefix | Ericsson
 | S5-232704 | Correction of attribute dnPrefix | Ericsson
 | S5-232705 | Correction of attribute dnPrefix | Ericsson
 | S5-232706 | Correction of attribute dnPrefix | Ericsson
 | S5-232708 | Correction of attribute dnPrefix | Ericsson
 | S5-232709 | Correction of attribute dnPrefix | Ericsson
TS | Tdoc | Title | Source
TS 28.622 (cont’d) | S5-232713 | Correction of attribute availableRANqoEMetrics properties | Ericsson
 | S5-233096 | Correct issues for generic NRM Fragment | Huawei
 | S5-233097 | Correct issues for generic NRM Fragment | Huawei
 | S5-233104 | Rel-17 CR 28.622 Remove unused create link subscription attribute definition. | Ericsson LM
 | S5-233105 | Rel-18 CR 28.622 Remove unused create link subscription attribute definition. | Ericsson LM
 | S5-233109 | Clarify reporting and monitoring period usage in SupportedPerfMetricGroup datatype. | Ericsson
 | S5-233110 | Clarify reporting and monitoring period usage in SupportedPerfMetricGroup datatype. | Ericsson
 | S5-233111 | Clarify reporting and monitoring period usage in SupportedPerfMetricGroup datatype. | Ericsson
 | S5-233132 | Correction of attribute dnPrefix | Ericsson
 | S5-233134 | Correcting traceRecordingSessionReference property | Ericsson Limited
 | S5-233135 | Correcting traceRecordingSessionReference property. Aligning with 32.422. | Ericsson
 | S5-233136 | Correcting traceRecordingSessionReference property. Aligning with 32.422. | Ericsson

## Slide 17
Agreed CRs (6)
TS | Tdoc | Title | Source
TS 28.623 | S5-232167 | Rel-17 CR TS 28.623 Adding "altitude" to GeoArea datatype - Stage 3 | Nokia, Nokia Shangai Bell
 | S5-232174 | Rel-18 CR TS 28.623 Adding "altitude" to GeoArea datatype - Stage 3 | Nokia, Nokia Shangai Bell
 | S5-232196 | Missing Mount information | Ericsson
 | S5-232197 | Missing Mount information | Ericsson
 | S5-232198 | Missing Mount information | Ericsson
 | S5-232199 | Missing Mount information | Ericsson
 | S5-232376 | Correct Trace IOC attribute names (stage3, yang) | Ericsson
 | S5-232378 | Rel-17 CR 28.623 Correct Trace IOC attribute names (stage3, yang) | Ericsson LM
 | S5-232379 | Rel-18 CR 28.623 Correct Trace IOC attribute names (stage3, yang) | Ericsson LM
 | S5-232684 | Correct YANG for ReportingCtrl | Ericsson Hungary Ltd
 | S5-232772 | YANG Corrections | Ericsson Hungary Ltd
 | S5-233093 | TS28.623 Rel-16 Fix IpAddr stage 3 definition | Nokia, Nokia Shanghai Bell
 | S5-233094 | TS28.623 Rel-17 Fix IpAddr stage 3 definition | Nokia, Nokia Shanghai Bell
 | S5-233095 | TS28.623 Rel-18 Fix IpAddr stage 3 definition | Nokia, Nokia Shanghai Bell
TS | Tdoc | Title | Source
TS 28.623 (cont’d) | S5-233112 | Clarify reporting and monitoring period usage in SupportedPerfMetricGroup datatype (stage3) | Ericsson
 | S5-233113 | Rel-17 CR 28.623 Clarify reporting and monitoring period usage in SupportedPerfMetricGroup datatype (stage3) | Ericsson LM
 | S5-233114 | Rel-18 CR 28.623 Clarify reporting and monitoring period usage in SupportedPerfMetricGroup datatype (stage3) | Ericsson LM
 | S5-233139 | Rel-16 CR 28.623 Correcting traceRecordingSessionReference property (stage3) | Ericsson LM
 | S5-233140 | Rel-17 CR 28.623 Correcting traceRecordingSessionReference property (stage3) | Ericsson LM
 | S5-233141 | Rel-18 CR 28.623 Correcting traceRecordingSessionReference property (stage3) | Ericsson LM
TS | Tdoc | Title | Source
TS 32.156 | S5-233070 | Deprecate passedById | Ericsson Hungary Ltd
TS | Tdoc | Title | Source
TS 32.130 | S5-232680 | Rel-17 CR for TS32.130 correct the wrong figure number | ZTE Corporation

## Slide 18
Agreed CRs (7)
TS | Tdoc | Title | Source
TS 32.158 | S5-232321 | Rel-16 CR 32.158 Correct media type of 3GPP JSON Patch and 3GPP JSON Merge Patch | Nokia, Nokia Shanghai Bell
 | S5-232322 | Rel-17 CR 32.158 Correct media type of 3GPP JSON Patch and 3GPP JSON Merge Patch | Nokia, Nokia Shanghai Bell
 | S5-232324 | Rel-16 CR 32.158 Align and clarify definitions for the “Accept” header | Nokia, Nokia Shanghai Bell
 | S5-232325 | Rel-17 CR 32.158 Align and clarify definitions for the “Accept” header | Nokia, Nokia Shanghai Bell
 | S5-232328 | Rel-16 CR 32.158 Correct objectInstance values in examples | Nokia, Nokia Shanghai Bell
 | S5-232329 | Rel-17 CR 32.158 Correct objectInstance values in examples | Nokia, Nokia Shnaghai Bell
 | S5-232330 | Rel-16 CR 32.158 Remove HTTP GET response examples not used in TS 28.532 | Nokia, Nokia Shanghai Bell
 | S5-232331 | Rel-17 CR 32.158 Remove HTTP GET response examples not used in TS 28.532 | Nokia, Nokia Shanghai Bell
 | S5-232332 | Rel-16 CR 32.158 Add missing JSON schema fragment for the JSON Patch document | Nokia, Nokia Shanghai Bell
 | S5-232333 | Rel-17 CR 32.158 Add missing JSON schema fragment for the JSON Patch document | Nokia, Nokia Shanghai Bell
 | S5-232334 | Rel-16 CR 32.158 Correct format of MnS versions in examples | Nokia, Nokia Shanghai Bell
 | S5-232335 | Rel-17 CR 32.158 Correct format of MnS versions in examples | Nokia, Nokia Shanghai Bell
TS | Tdoc | Title | Source
TS 32.158 (cont’d) | S5-232336 | Rel-16 CR 32.158 Correct attribute value null | Nokia, Nokia Shanghai Bell
 | S5-232338 | Rel-16 CR 32.158 Clarify the JSON Merge Patch document is a partial resource representation | Nokia, Nokia Shanghai Bell
 | S5-232339 | Rel-17 CR 32.158 Clarify the JSON Merge Patch document is a partial resource representation | Nokia, Nokia Shanghai Bell
 | S5-232512 | Rel-17 CR 32.158 Correct attribute value null | Nokia, Nokia Shanghai Bell
 | S5-233121 | Rel-16 CR 32.158 Clarify URI concept | Nokia, Nokia Shanghai Bell
 | S5-233122 | Rel-17 CR 32.158 Clarify URI concept | Nokia, Nokia Shanghai Bell
 | S5-233123 | Rel-16 CR 32.158 Clarify an object must exist when adding members with JSON Patch | Nokia, Nokia Shanghai Bell
 | S5-233124 | Rel-17 CR 32.158 Clarify an object must exist when adding members with JSON Patch | Nokia, Nokia Shanghai Bell

## Slide 19
Agreed CRs (8)
TS | Tdoc | Title | Source
TS 32.160 | S5-232189 | Correction of RFC reference | Ericsson
 | S5-232190 | Correction of RFC reference | Ericsson
 | S5-233148 | Clarification of Requirements and Use Case template | Ericsson Hungary Ltd
TS | Tdoc | Title | Source
TS 32.422 | S5-232312 | Rel-17 CR TS 32.422 Correcting the attribute properties for Excess packet delay threshold attribute | Nokia, Nokia Shangai Bell
 | S5-233117 | Rel-16 CR 32.422 Clarify behaviour when cell list is undefined | Ericsson LM
 | S5-233118 | Rel-17 CR 32.422 Clarify behaviour when cell list is undefined | Ericsson LM

## Slide 20: Summary - SA5 Rel-18 WI progress
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940030 | Self-Configuration of RAN Network Entities | RANSC | SA#100 (June 2023)->SA#102(Dec 2023) | 45% | SP-211431 | 50% |  |  | 0->5->5->5->45->50% | 28.317 28.313 | China Mobile, Huawei
970031 | Enhancement of Management Data Analytics phase 2 | eMDAS_Ph2 | SA#102(Dec 2023 ) | 5% | SP-220981 | 15% |  | SA2,RAN3,RAN2 | 0->5->15% | 28.104/28.552/32.425/28.554/28.541/28.622/28.623/28.533 | Intel, NEC
940045 | Network slicing provisioning rules | NSRULE | SA#100 (June 2023) | 55% | SP-211449 | 60% |  |  | 0->15->35->45->55->60% | 28.531, 28.541 | Ericsson
950031 | Additional NRM features phase 2 | AdNRM_ph2 | SA#99(Mar 2023) | 55% | SP-220351 | 65% |  |  | 0->5->7->10 -> 30->55->65% | 28.540, 28.541, 28.622, 28.623 | Nokia, Nokia Shanghai Bell
950036 | Enhanced Edge Computing Management | eECM | SA#99 (Mar 2023) ) ->SA#102 (Dec 2023) | 35% | SP-220154 | 50% |  |  | 0->5->10->20-> 35->50% | 28.531, 28.532, 28.538, 28.541, 28.552, 28.554 | Samsung, Intel
870027 | Enhancement of QoE Measurement Collection | eQoE | SA#99 (Mar 2023) | 95% | SP-220708 | 100% |  | RAN2/RAN3/SA4/CT1/CT4 | 95->95->70->95 ->100% | 28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | Ericsson
930010 | Access control for management service | MSAC | SA#102 (Dec 2023) | 68% | SP-220692 | 69% |  | SA3 | 67->67->67%->68->69% | 28.533/28.622/28.623/28.532 | Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | SA#102 (Dec. 2023) | 50% | SP-220489 | 60% |  | SA2,RAN2,RAN3 | 0 -> 5->15->50->60% | 28.550,28.552,28.554,32.425 | China Telecom
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | SA#100 (June 2023) ->SA#102 (Dec 2023) | 25% | SP-220489 | 30% |  | SA2,RAN2,RAN3 | 0->0->0->10->25->30% | 28.310, 28.541, 28.552, 28.554 | Huawei
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | SA#99 (Mar 2023) ->SA#102 (Dec 2023) | 85% | SP-211434 | 90% |  |  | 85->85 ->85%->90% | 28.531,28.541 | Samsung
970030 | New WID on methodology for deprecation | OAM_MetDep | SA#99 (Mar 2023) | 95% | SP-220843 | 100% |  |  | 95->100% | 32.156/32.160 | Ericsson

## Slide 21: Rel-18 WI - Intelligence and Automation
RANSC:
Progress since SA5#146:
  The requirement format for self-configuration management is discussed and agreed. The topic for configuration data handling is discussed but no agreement achieved due to Nokia's objection, which need further discussion.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  The MnS definition and procedure for RANSC management;
  The concept,use case and requirement for configuration data handling
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940030 | Self-Configuration of RAN Network Entities | RANSC | SA#100 (June 2023) | 45% | SP-211431 | 50% |  |  | 0->5->5->5->45->50% | 28.317 28.313 | China Mobile, Huawei
970031 | Enhancement of Management Data Analytics phase 2 | eMDAS_Ph2 | SA#102(Dec 2023 ) | 5% | SP-220981 | 15% |  | SA2,RAN3,RAN2 | 0->5->15% | 28.104/28.552/32.425/28.554/28.541/28.622/28.623/28.533 | Intel, NEC
eMDAS_Ph2：
Progress since SA5#146:
  In SA5#147 several topics were addressed, including;
  - Improve description of prediction and statistics of existing management data capabilities,
  - Coordination requirement for domain MDAF reporting and user experience capability,
  - Improve requirements for network slice throughput analysis,
  - Improve definition and requirements of network slice traffic prediction,
  - Revision of energy saving analysis use case and PNF Energy consumption measurement,
  - MDAS-COSLA interworking,
  - Stage 2 and Stage 3 for Predictions and Statistics use cases.
  The discussion led to the approval of the following documents as input to the Draft CR:
  - Clarifications to resolve inconsistency with using the terms “statistics and predictions” into the previously agreed new use case on predictions and statistics,
  - Add coordination requirements for user experience analytics,
  - Add clarifications on the responsibility and coordination between MDAS producers,
  - Add description related to coordination and handling the reporting of fault prediction from domains..
Impacts and dependencies on other WGs:
  SA2
Next steps:
  Continue progressing the work according to the WID.

## Slide 22: Rel-18 WI - Management Architecture and Mechanisms (1/2)
eECM：
Progress since SA5#146:
  WG decided to have a different solution for Async. Support than eNETSLICE_PRO
  Last minute Objection was raised on the proposed solution.
Impacts and dependencies on other WGs:
  None
Next steps
AdNRM_ph2：
Progress since SA5#146:
  Core NF (SMSF/LMF/AF/EASDF/NSSAAF/NRF phase1) NRM Enchantements agreed
  Vague issues in EP_Transport and connecting subnet with EP_RP discussed, there were more supporting companies, but it was not agreed due to one objection
  TS structure proposal for generic NRM Fragment discussed but not agreed
  Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Remaining Core NF NRM enhancement and other NRM enhancement
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940045 | Network slicing provisioning rules | NSRULE | SA#100 (June 2023) | 55% | SP-211449 | 60% |  |  | 0->15->35->45->55->60% | 28.531, 28.541 | Ericsson
950031 | Additional NRM features phase 2 | AdNRM_ph2 | SA#99(Mar 2023) | 55% | SP-220351 | 65% |  |  | 0->5->7->10 -> 30->55->65% | 28.540, 28.541, 28.622, 28.623 | Nokia, Nokia Shanghai Bell
950036 | Enhanced Edge Computing Management | eECM | SA#99 (Mar 2023) ) ->SA#102 (Dec 2023) | 35% | SP-220154 | 50% |  |  | 0->5->10->20-> 35->50% | 28.531, 28.532, 28.538, 28.541, 28.552, 28.554 | Samsung, Intel
970030 | New WID on methodology for deprecation | OAM_MetDep | SA#99 (Mar 2023) | 95% | SP-220843 | 100% |  |  | 95->100% | 32.156/32.160 | Ericsson
NSRULE：
Progress since SA5#146:
  The group endorsed discussion paper on way forward for network slice provisioning rules.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
OAM_MetDep：
Progress since SA5#146:
  Deprecate passedById is agreed.
  Clarifications for lifecycleStatus property is agreed.
Impacts and dependencies on other WGs:
  None
Next steps:
  None.

## Slide 23: Rel-18 WI - Management Architecture and Mechanisms (2/2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
870027 | Enhancement of QoE Measurement Collection | eQoE | SA#99 (Mar 2023) | 95% | SP-220708 | 100% |  | RAN2/RAN3/SA4/CT1/CT4 | 95->95->70->95 ->100% | 28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | Ericsson
930010 | Access control for management service | MSAC | SA#102 (Dec 2023) | 68% | SP-220692 | 69% |  | SA3 | 67->67->67%->68->69% | 28.533/28.622/28.623/28.532 | Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | SA#102 (Dec. 2023) | 50% | SP-220489 | 60% |  | SA2,RAN2,RAN3 | 0 -> 5->15->50->60% | 28.550,28.552,28.554,32.425 | China Telecom
eQoE：
Progress since SA5#146:
  add missing UML diagram for QoE Measurement Collection.
  Add MDT Alignment Information and RAN visible QoE Metrics to Signalling Based Activation
  LS on Approval of eQoE CRs for NR
  Reply LS on QoE measurements in RRC IDLEINACTIVE states
Impacts and dependencies on other WGs:
  RAN2,RAN3, SA4
Next steps:
  None
MSAC：
Progress since SA5#146:
  Sub requirements(3 new) of Role based access control agreed and approved with clarity on Stage 1.
  Baseline Draft CR – S5 233137 approved with consolidation of previously approved Input to Draft CRs(S5-227070, S5-233005, S5-233006,S5-233007)
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Management Service Access control stage 2 and stage 3
  Add use cases and requirements for management service access control if required
PM_KPI_5G_Ph3：
Progress since SA5#146:
  7 contributions are discussed at this meeting, among which 1 DP and 4 CRs (regarding to new measures and streaming of PMs) were endorsed/agreed.
  In addition, this work item is revised with extending the scope to include measurement data collection to support RAN intelligence.
Impacts and dependencies on other WGs:
  Measurements for RAN depends on the progress in RAN WGs. And some LSs may be involved
Next steps:
  Continue the work per the WoPs

## Slide 24: Rel-18 WI - Support of New Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | SA#100 (June 2023) ->SA#102 (Dec 2023) | 25% | SP-220489 | 30% |  | SA2,RAN2,RAN3 | 0->0->0->10->25->30% | 28.310, 28.541, 28.552, 28.554 | Huawei
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | SA#99 (Mar 2023) ->SA#102 (Dec 2023) | 85% | SP-211434 | 90% |  |  | 85->85 ->85%->90% | 28.531,28.541 | Samsung
EE5GPLUS_Ph2:
Progress since SA5#146:
  One CR agreed
  An LS has been sent out to all 3GPP WGs and TSGs to identify their activities on energy effciency
Impacts and dependencies on other WGs:
  SA2, RAN WGs
Next steps
eNETSLICE_PRO:
Progress since SA5#146:
  WG agreed on a way forward as part Remain same of a discussion paper
  Contribution addressing the async. Support to be submitted for next meeting.
Impacts and dependencies on other WGs:
  None
Next steps

## Slide 25: Summary - Rel-18 SI - Intelligence and Automation
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#99 (Mar 2023)-> SA#100 (Jun.2023) | 30% | SP-211446 | 70% with WA |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30->70% with WA | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#99(Mar 2023)-> SA#102 (Dec.2023) | 10% | SP-211445 | 60% with WA | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10->60% with WA | 28.909 | China Mobile, Huawei
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#99(Mar 2023)-> SA#100(Jun 2023) | 90% | SP-211450 | 98% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80->90->98% | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#100 (Jun 2023) | 50% | SP-220278 | 60% |  |  | 0->10->20->35-> 40->50->60% | 28.836 | Huawei, Ericsson
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#99 (Mar 2023 ) -> SA#100 (Jun 2023) | 85% | SP-211443 | 95% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85%->95% | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 75% | SP-211435 | 95% |  | SA2 | 0->5->30->60-> 65->75->95% | 28.864 | China Telecom
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#99(Mar 2023) -> SA#100 (Jun 2023) | 20% | SP-220153 | 30% |  |  | 0->10->10->15 ->20%->20->30% | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98(Dec. 2022) | 10% | SP-220488 | 100% |  | RAN2,RAN3 | 0->10->10->100 % | 28.838 | Intel, China Mobile

## Slide 26: Rel-18 SI - Intelligence and Automation (1/4)
FS_eANL：
Progress since SA5#146:
  The SA5 Chair declared the contents of tdoc S5-232887 as a Working agreement (https://www.3gpp.org/delegates-corner/3gpp-working-procedures/tsg-working-agreements).
  Update issue description and potential solution of Key Issue# 5.1
  Add Key Issue# 5.1b, #5.2 and #5.3.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential solution for KI #6-1 and #6.2, discuss management of ANL, make conclusion and recommendation.
FS_ANLEVA：
Progress since SA5#145:
  The SA5 Chair declared the contents of tdoc S5-232888 as a Working agreement (https://www.3gpp.org/delegates-corner/3gpp-working-procedures/tsg-working-agreements).
  Add generic methodology for autonomous network levels evaluation
  Add KEI for evaluating autonomy capability for radio network optimization
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential modeling of evaluation object, add KEI for other use cases that defined in Rel-17.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#99 (Mar 2023)-> SA#100 (Jun.2023) | 30% | SP-211446 | 70% with WA |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30%->70% with WA | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#99(Mar 2023)-> SA#102 (Dec.2023) | 10% | SP-211445 | 60% with WA | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10%->60% with WA | 28.909 | China Mobile, Huawei

## Slide 27: Rel-18 SI - Intelligence and Automation (2/4)
FS_eIDMS_MN：
Progress since SA5#146:
  Update/add solutions and conclusions for intent driven approach for RAN energy saving (Issue#4.1), Intent conflicts(Issue#4.2), 5GC related intent expectation(Issue#4.4), Intent Report(Issue#4.5), Monitoring intent fulfilment information(Issue#4.7), Enablers for Intent Fulfilment(Issue#4.8), Enhancement for service support expectation(Issue#5.2) and collaboration with other SDOs (Issue#6.1,6.2 and 6.3)
  Impacts and dependencies on other WGs:
  not identified
Next steps:
  Add solution and conclusion for the only remaining Issue for Intent-driven Closed Loop control (Issue#4.6)
FS_NETSLICE_IDMS：
Progress since SA5#146:
  The group agreed how network slicing requirements can be provided through intent expectation.
Impacts and dependencies on other WGs:
  not identified
Next steps:
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#99(Mar 2023)-> SA#100(Jun 2023) | 90% | SP-211450 | 98% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80->90->98% | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#100 (Jun 2023) | 50% | SP-220278 | 60% |  |  | 0->10->20->35-> 40->50->60% | 28.836 | Huawei, Ericsson

## Slide 28: Rel-18 SI - Intelligence and Automation (3/4)
FS_AIML_MGMT：
Progress since SA5#146:
  In SA5#147, the meeting addressed and approved a wide range of topics, including,
  - re-structuring the clause 5 to group the use cases according to the operational phases in AI/ML workflow;
  - update of the AI/ML management capabilities;
  - definitions and terminologies;
  - use case and possible solutions on ML entity performance evoluation;
  - use case and possible solutions on AI/ML update managment and control;
  - use case and possible solutions on multiple ML entities testing;
  - Use case and possible solution on learning knowledge transfer;
  - possible solution for Management Data Correlation Analytics;
  - possible solution for Training data effectiveness analytics;
  - possible Solution for Training data effectiveness reporting;
  - Splitting AI/ML configuration management into two phases (inference and ML training);
  - possible solutions for AI/ML trustworthiness, including AIML trustworthiness indicators, AIML data trustworthiness, AIML training trustworthiness, AIML inference trustworthiness and assessment of AIML trustworthiness.
  - potential solution for coordination between the ML capabilities;
  - AIML capabilities deployment scenarios;
  - general conclusions and recommendations.
  The topics on extended AI/ML update and extended ML capabilities coordination were not pursued and need more discussions.
Impacts and dependencies on other WGs:
  SA2, RAN3
Next steps:
  Wrap up the study in SA5#148e
FS_MANWDAF：
Progress since SA5#146:
  10 pCRs were approved.
  1 SID revision was endorsed
  S5-232633 endorsed (Presentation of Specification/Report to TSG: TR28.864, Version 0.6.0)
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  minor update of text of TR on description of use cases of KIs and requirements, if necessary
  minor editorial updates, if necessary
  getting prepared for approval in SA#100
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#99 (Mar 2023 ) -> SA#100 (Jun 2023) | 85% | SP-211443 | 95% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85%->95% | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 75% | SP-211435 | 95% |  | SA2 | 0->5->30->60-> 65->75->95% | 28.864 | China Telecom

## Slide 29: Rel-18 SI - Intelligence and Automation (4/4)
FS_FSEV：
Progress since SA5#146:
  The scope of study, basic definitions and some potential enhancements for fault related analysis are updated
Impacts and dependencies on other WGs:
  None
Next steps:
  Use cases and new requirements of fault related analysis and recovery will be discussed.
FS_MEDACO_RAN：
  Study finished in SA5#146.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#99(Mar 2023)-> SA#100 (Jun 2023) | 20% | SP-220153 | 30% |  |  | 0->10->10->15 ->20%->20->30% | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98(Dec. 2022) | 10% | SP-220488 | 100% |  | RAN2,RAN3 | 0->10->10->100 % | 28.838 | Intel, China Mobile

## Slide 30: Summary Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#99 (Mar. 2023) ->SA#100(Jun 2023) | 80% | SP-211451 | 85% |  |  | 45->50->60->65->75%->80%->85% | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#98(Dec 2022)->SA#100 (Jun 2023) | 35% | SP-220145 | 70% |  |  | 0->5->10->15->25->35 ->70% | 28.831 | Nokia
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#99(Mar 2023) ->SA#100(Jun 2023) | 60% | SP-220146 | 62% |  |  | 0->10->15->15->40->60->62% | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 98% | SP-220324 | 100% |  | SA2 | 0->10->25->45 ->65%->98%->100% | 28.833 | China Mobile
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#99(Mar 2023) ->SA#100(Jun 2023) | 70% | SP-220150 | 95% |  |  | 0->0->5->15->30->70%->95% | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#99(Mar. 2023) ->SA#100(Jun 2023) | 90% | SP-220151 | 94% |  |  | 0->10->30->40-> 75->90->94% | 28.835 | China Unicom
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 35% | SP-220152 | 60% |  |  | 0->10->15->20->25->35->60% | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#99 (Mar. 2023)-> SA#100(Jun 2023) | 75% | SP-220490 | 95% |  |  | 0->20->30->75->95% | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) | 5% | SP-220842 | 10% |  |  | 0->5->10% |  | Nokia
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 31: Rel-18 SI - Management Architecture and Mechanisms (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#99 (Mar. 2023) ->SA#100(Jun 2023) | 80% | SP-211451 | 85% |  |  | 45->50->60->65->75%->80%->85% | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#98(Dec 2022)->SA#100 (Jun 2023) | 35% | SP-220145 | 70% |  |  | 0->5->10->15->25->35 ->70% | 28.831 | Nokia
FS_eSBMA：
Progress since SA5#146: the following topics are agreed.
  Add an example for management function deployment scenarios
  Add issue about extending TS 32.300 to support SBMA.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Finalize the TR and provide conclusions for the listed issues.
FS_eSBMAe：
Progress since SA5#146:
  A solution for the HTTP error response format was added. In addition, a new key issue and solution for advertising communication options and a new key issue for multiple MOI updates was agreed. Another new key issue on logging was added as well.
Impacts and dependencies on other WGs:
Next steps:

## Slide 32: Rel-18 SI - Management Architecture and Mechanisms (2/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#99(Mar 2023) ->SA#100(Jun 2023) | 60% | SP-220146 | 62% |  |  | 0->10->15->15->40->60->62% | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 98% | SP-220324 | 100% |  | SA2 | 0->10->25->45 ->65%->98%->100% | 28.833 | China Mobile
FS_URLLC_Mgt：
Progress since SA5#146:
  One pCR to add conclusion of key issue #1 is approved.
  Impacts and dependencies on other WGs:
Next steps:
  Continue to work on solutions of performance and configuration management. Add conclusions of left key issues.
FS_5GLAN_Mgt：
Progress since SA5#146:
  One pCR agreed to do the editorial and technical changes for approval
Impacts and dependencies on other WGs:
  None
Next steps:
  The study is completed.

## Slide 33: Rel-18 SI - Management Architecture and Mechanisms (3/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#99(Mar 2023) ->SA#100(Jun 2023) | 70% | SP-220150 | 95% |  |  | 0->0->5->15-> 30->70%->95% | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#99(Mar. 2023) ->SA#100(Jun 2023) | 90% | SP-220151 | 94% |  |  | 0->10->30->40-> 75->90->94% | 28.835 | China Unicom
FS_MCVNF：
Progress since SA5#146:
  7 TDocs are apporved
  Add Use Case for healing of cloud-native VNF
  Add some solutions related to the current use cases
  Add conclusion and recommendation
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  Adding editorial changes if needed
FS_MANS_ph2：
Progress since SA5#146:
  3 pCRs to add conclusions of key issue #6, #7 and #8 are approved.
Impacts and dependencies on other WGs:
Next steps:
  Add conclusions of left key issues.

## Slide 34: Rel-18 SI - Management Architecture and Mechanisms (4/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 35% | SP-220152 | 60% |  |  | 0->10->15->20->25->35->60% | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#99 (Mar. 2023) -> SA#100 (Jun 2023) | 75% | SP-220490 | 95% |  |  | 0->20->30->75->95% | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) | 5% | SP-220842 | 10% |  |  | 0->5->10% |  | Nokia
FS_5GMDT_Ph2：
Progress since SA5#146:
  Below aspects were proposed and approved.
  Potential Solution and conclusion for name containment of Trace job in Signalling based trace activation, for reporting of per direction per DRB measurements, for structuring of Trace job IOC
  Problem Statement and solution for support of NPN for TraceMDT, to support RLF and RCEF reports for NPN
  Conclusions and Recommendations
Impacts and dependencies on other WGs:
  The remaining part of this study is completely dependent on the RAN3 and RAN3 conclusions on the Trace and MDT topics.
  Next steps:
  follow the RAN2 an RAN3 recommendations and analyze and document the impacts to SA5 on TraceMDT management based on those
FS_IoT_NTN：
Progress since SA5#146:
  7 pCRs approved, add use case, potential requirements and solutions, conclusions and recommendations for IoT NTN.
Impacts and dependencies on other WGs:
  None
Next steps
FS_MADCOL_ph2：
Progress since SA5#146:
  Key issues for storing and retrieving stored data was added.
Impacts and dependencies on other WGs:
  Not identified
Next steps:

## Slide 35: Summary - Rel-18 SI - Support of New Services
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#99(Mar 2023) | 90% | SP-220152 | 100% | ready for SA Information approval |  | 0->10->40->60->80->90->100% | 28.907 | Huawei
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 50% | SP-211440 | 50% |  | SA, SA2, RAN WGs | 0->10->10->15->25->50->50% | 28.913 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#99(Mar 2023)-> SA#100(Jun 2023) | 55% | SP-211622 | 79% |  |  | 0->10->15->35->45->55->79% | 28.829 | Samsung
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#99(Mar 2023)->SA#100(June 2023) | 20% | SP-211433 | 35% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20->20->35% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#99(Mar 2023) ->SA#100(June 2023) | 32% | SP-211442 | 45% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32->32->45% | 28.865 | Huawei
910026 | Study on network slice management capability exposure | FS_NSCE | SA#99(Mar 2023)-> SA#100(June 2023) | 90% | SP-220350 | 92% |  | SA3, SA, RAN | 70->75->80->82->83%->90%->92% | 28.824 | Alibaba
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#99(Mar 2023)->SA#100(June 2023) | 50% | SP-220147 | 70% |  | SA6, ETSI MEC | 0->5->15->40 ->50->50->70% | 28.903 | Huawei

## Slide 36: Rel-18 SI - Support of New Services (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#99(Mar 2023) | 90% | SP-220152 | 100% | ready for SA Information approval |  | 0->10->40->60->80->90->100% | 28.907 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#99(Mar 2023)-> SA#100(Jun 2023) | 55% | SP-211622 | 79% |  |  | 0->10->15->35->45->55->79% | 28.829 | Samsung
910026 | Study on network slice management capability exposure | FS_NSCE | SA#99(Mar 2023)-> SA#100(June 2023) | 90% | SP-220350 | 92% |  | SA3, SA, RAN | 70->75->80->82->83%->90%->92% | 28.824 | Alibaba
FS_OAM_eNPN：
Progress since SA5#146:
  The group agreed to send the TR 28.907 for SA Approval and close the SI.
Impacts and dependencies on other WGs:
  RAN3/2
Next steps:
  The group agreed a new normative WID for NPN phase 2.
FS_NSCE：
Progress since SA5#146:
  One pCR approved: 232890 pCR 28.824 Clarify usage of CAPIF-1 and CAPIF-1e
  One DP endorsed:232893 SA5 way forward on capability exposure topic
Impacts and dependencies on other WGs:
  None
Next steps:
  Complete the Conclusion and Recommendation
  Start work item for NSCE
FS_NSOEU：
Progress since SA5#146:
  Discontinuing work on objective #2
  28.829 – Update 6.1~6.7
  Key Issue for Energy utility and telecommunication coordinated rapid recovery of energy service
  New use case for Rapid Intervention for Outages without Redundant Topology
  Conclusion and Recommendation for Key Issue 1 - MNO exposes Network Performance Monitoring to DSO
  Conclusion and Recommendation for Key Issue i (energy utility and telecommunication coordinated recovery of energy service)
  Annex on NSOEU Applicability
Impacts and dependencies on other WGs:
  None
Next steps:
  Conclude Solution for objective 3.Conclude the study.Initiate the work item.

## Slide 37: Rel-18 SI - Support of New Services (2/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 50% | SP-211440 | 50% |  | RAN WGs | 0->10->10->15->25->50->50% | 28.913 | Huawei
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#99(Mar 2023)->SA#100(June 2023) | 50% | SP-220147 | 70% |  | SA6, ETSI MEC | 0->5->15->40 ->50->50->70% | 28.903 | Huawei
FS_EE5G_Ph2：
Progress since SA5#146:
  No progress
  A Reply LS TO NGMN GFN (Cc. GSMA ENSWI) on customer acceptation of limited QoS degradation to save energy in the network
  A LS has been sent out to SA1 on Customer acceptation of QoS degradation to save energy
  Impacts and dependencies on other WGs:
  RAN WGs
  Next steps
FS_MEC_ECM：
Progress since SA5#146:
  Add potential solution for alignment with ETSI MEC
  Add new requirements and solutions related to GSMA OPG NBI
  Add new requirements related to GSMA OPG EWBI
Impacts and dependencies on other WGs:
  None
Next steps:
  Working on solution related to GSMA OPG NBI and EWBI
  Conclusions and recommendations

## Slide 38: Rel-18 SI - Support of New Services (3/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#99(Mar 2023)->SA#100(June 2023) | 20% | SP-211433 | 35% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20->20->35% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#99(Mar 2023) ->SA#100(June 2023) | 32% | SP-211442 | 45% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32->32->45% | 28.865 | Huawei
FS_KQI_5G：
Progress since SA5#146:
  One pCR on the description of video uploading is approved.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Focus on the definition of KQI and the service of remote control.
FS_DCSA：
Progress since SA5#146:
  Some requirements for deterministic communication service are analyzed and updated. The basic solution of service and network analysis is added.
Impacts and dependencies on other WGs:
  No impacts and dependencies on SA/RAN/CT
Next steps:
  Solutions regarding network function provisioning and performance assurance related to deterministic communication service will be discussed.

## Slide 39: List of latest DraftCRs
Tdoc# | Title | Source Company | Rapporteur | Agenda | Latest approved DraftCR from previous meeting(s) | Approved Input(s) to DraftCR at this meeting
S5-233137 | DraftCR 28.533 on Access control for management service | Nokia, Deutsche Telekom | Nokia | 6.5.5.4 |  | 
S5-233174 | 3. Draft CR eMDAS_Ph2 – TS28.104; Further enhancements into the Management Data Analytics (Phase 2). | NEC | Intel, NEC | 6.4.2.1 |  | 

## Slide 40: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target

## Slide 41: TRs / TSs to be sent to SA#99-e
Tdoc | Title | Source | Sent for
S5-232412 | Presentation sheet of TR 28.907 for SA Approval | Huawei | Approval
S5-232431 | Presentation sheet of TR 28.833 for SA Approval | China Mobile Com. Corporation | Information and Approval
S5-232633 | Presentation of Specification/Report to TSG: TR28.864, Version 0.6.0 | China Telecommunications | Information
S5-233158 | Cover sheet TR 28.834 | China Mobile | Information
S5-233159 | Presentation of Report to TSG: TR 28.829, Version 1.0.0 | Samsung | Information

## Slide 42: TRs / TSs to be sent to Edithelp
Tdoc | Title | Source

## Slide 43: Rapporteur calls (draft plan after SA5#147)
Rapporteur calls | Date | Time | Potential Topics
#147.1 | 16 Mar | 15:00 CET~17:00 CET | Open
#147.2 | 30 Mar | 15:00 CET~17:00 CET | 1.EP_Transport (Mark, Sean, Xuruiyue)
#147.3 | 13 Apr | 15:00 CET~17:00 CET | Open
Latest update on the rapporteur call agenda in : https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23147

## Slide 44: Thank you!

## Slide 45: Leaders’ recommendation for SA5 OAM time planning in S5‑232763 Rel-18&Rel-19 time plan proposal for OAM (Endorsed)
SA5 OAM Release 18 planning：
Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
Mar 2023 (SA#99) and Jun 2023(SA#100): SA5 SID concluded and Rel-18 WID started if needed
Sep 2023 (TSG#101): Stage 1 work freeze
Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to SA2 and CT
Mar 2024 (TSG#103): Stage 2 Functional work Freeze and stage 3 (RAN related)
SA5 OAM Release 19 planning：
June 2023 SA Rel-19 workshop: Provide SA5 relevant Rel-19 inputs/planning to Jun SA workshop
Sep 2023 (TSG#101): Submit Rel-19 1st package following 3GPP timelines
Dec 2023 (TSG#102): Submit Rel-19 final package following 3GPP timelines
Note:
We should strictly follow the 3GPP release timelines (especially to align the stage 3 freeze date).
For the CT related features, we need to provide inputs to CT as early as possible.
Management aspects which have no CN/RAN dependency or which needs to influence CN/RAN should be addressed as early as possible.
Avoid exception requests as much as possible, and in case the work could not be completed according to the time plan, either narrow down the scope of the work, or postpone the work to next release.

## Slide 46
TSG#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN Content def.
RAN Completion (RAN2/3/4core)
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
Release 18 timeline– figure with SA5 OAM
Studies (SA5 OAM)
Stage 1 (SA5 OAM)
Stage 2 Functional and stage 3 work (OAM/CN related),
provide inputs to CT
Stage 2 Functional and stage 3 work (RAN related)
SA5 OAM Rel-18 Timeline

## Slide 47
TSG#93-e
SA1 Stage 1 80%
100%
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN4
content def.
RAN Content def.
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
RAN Rel-19 workshop
SA Rel-19
Workshop (TBC)
Note: Other Rel-19 milestones/timelines to be specified (latest June 2023 for SA/CT)
SA St.2 Content approval
Rel-19 planning
Release 19 timeline– figure with SA5 OAM
SA Rel-19 workshop
SA stage2
1st package
SA stage2
final package
SA5 OAM Rel-19 planning
SA5 will collect the potential work area and provide inputs to SA workshop in Jun, September and December based on group agreement.

## Slide 48
OAM General Topics (Rel-18 prioritization and Work Package)
Info about WoP:
  We need to start the Rel-18 work at SA5#142e – all SA-approved Rel-18 WI/SIs should be on the agenda.
  Definition of the complete set of WoPs for each Rel-18 WID/SID should be proposed by the work item rapporteurs as input contributions to SA5#142e and agreed there, which means that the WoPs can and should then be used as basis for selection of subsets of the WoPs on the agenda for SA5#143e.
  Therefore we need some other less formal way of reducing the agenda for SA5#142e, if we want that – like a leaders recommendation of what to focus on, e.g. initial skeleton proposals and/or DPs. Maybe this will come natural anyway for a first Rel-18 meeting, so we did not decide on any such leaders recommendation yet (but I still ask everyone to consider that, to avoid a huge overload of Rel-18 contributions at the same time as we need to finish the Rel-17 work items with approved exceptions as well as the earlier Rel-17 studies that continue into Rel-18).
  The WoPs shall in no way modify the content or meaning of the objectives in the approved WID/SIDs – they are only allowed to identify clearly defined subsets of the objectives, typically one WoP per “main bullet” in the WID/SID Objectives, or in some cases subsets of a bullet if it’s clearly separable.
  The SA5#142e-agreed complete set of WoPs for each Rel-18 WID/SID should be documented as an “SA5-local WID/SID update with WoPs” (no need to send them to SA for approval).
  Then we ask the rapporteurs to propose a subset of all agreed WoPs to be recommended to the leaders to be put on the agenda for next meeting, which means that contributions to the next meeting (143e) are only allowed to address the selected WoPs. We don’t spend time on this selection during the meeting, as the agreed WoPs are not known until the end of the meeting but also to save time for the tdoc discussions and conclusions in the meeting.
  We will add the selection of subsets of WoPs to the real meeting agenda as “level 4 (or 5)” agenda item (e.g. 6.3.4.1 for WoP no. 1 in agenda 6.4.3) so that this has to be used for tdoc agenda allocation in 3GU. This is possible in 3GU according to Mirko. The next meeting’s draft agenda shall be sent out for email review asap after the meeting, and then it will be decided by the leaders after any comments have been considered. Thus the WoP selection for SA5#143e should be known soon after SA5#142e finished, for everyone to be able to plan and prepare contributions for SA5#143e as early as possible.
  This also means that the leaders have “full control” to decide about the WoP selection in the agenda for next meeting (like we always have for the agenda), and it is not possible to contribute to any other WoPs than the selected ones.
  This also has the big advantage that we can follow the “statistics of number of tdocs for every WoP” at every meeting to see an indication of the progress for each WoP and at the end of the release check if all objectives (WoPs) have been addressed with some contributions (and how many were agreed).
Latest version of WoP is captured in S5‑232012 Collection of Rel-18 3GPP SA5 OAM WoPs
  We ask every rapporteur to provide proposal to update the WoP if needed, the latest version will be updated in S5-226xyz.