## Slide 1: Exec Report SA5#149 Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
No further update

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-233846 | Resubmitted LS out Rel17 Reply LS on Enhancement on Charging Identifier Uniqueness Mechanism | C4-225411 | replied | S5-234452
S5-233853 | LS on Slice based (wholesale) differentiation and charging in roaming | GSMA NG ENSWI | replied | S5-234453
S5-234167 | LS on charging aspects of AI/ML traffic | S2-2305426 | postponed | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-234452 | Resubmitted LS out Rel17 Reply LS on Enhancement on Charging Identifier Uniqueness Mechanism | CT4 | CT3 | S5-233846
S5-234453 | LS on Slice based (wholesale) differentiation and charging in roaming | GSMA NG ENSWI | GSMA WAS, GSMA IDS, GSMA NRG, 3GPP SA, 3GPP SA2 | S5-233853

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-234455 | New WID on Charging enhancement for Network Slice based wholesale in roaming (for approval and completion based on the approval of the 5 CRs under CHNSWO) | MATRIXX Software

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 30% | SP-230176 | 40 % | 
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 5% | SP-230182 | 10 % | 
990028 | Charging aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 0% | SP-230177 | 10 % | 
980029 | CHF Distributed Availability | DIST_CH | 09/09/2023 | 5% | SP-230179 | 100 % | completed
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 90% | SP-210390 | 92 % | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 97% | SP-210391 | 99 % | will complete for SA#101
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 60% | SP-220979 | 70 % | TR for Information
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 10% | SP-221160 | 12 % | 
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 | 35% | SP-221161 | 80 % | TR for Information
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/12/2023 | 20% | SP-221162 | 30 % | 
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 5% | SP-230176 | 40 % | 
Progress since SA5#148e:
  7 pCRs for TS 28.203 were approved covering
    Solve Editor's Note on charged party
    Introduce Nb of UEs PEC and ECUR message flows
    Introduce Nb of PDUs PEC, IEC and ECUR message flows
    Introduce message flows SCUR combining Nb of UEs and Nb of PDUs
  Draft TS 28.203 (email approval S5‑234444)
RAN impacts and dependencies:
  None identified
Next steps:
  complement on stage 2 parameter definitions

## Slide 10: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 0% | SP-230182 | 10 % | 
Progress since SA5#148e :
  2 pCRs for TS 28.204 were approved covering
    Introduce architecture
    Introduce charging principles
  Draft TS 28.204 (email approval S5‑234445)
RAN impacts and dependencies:
  None identified
Next steps:
  complement message flows and on stage 2 parameter definitions

## Slide 11: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940043 | Charging Aspects for Enhanced support of Non-Public Networks | eNPN_CH | 03/03/2024 | 0 % | SP-230177 | 10 % | 
Progress since SA#99:
  6 CRs were approved covering
    Introduction of identifier of SNPN for 5G data connectivity charging
    Introduction of identifier of SNPN for 5G connection and mobility charging
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 12: Rel-18 CHF Distributed Availability
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990029 | CHF Distributed Availability | DIST_CH | 09/09/2023 | 0 % | SP-230179 | 100 % | completed
Progress since SA5#148e:
  CR for TS 32.240 was approved covering central and Local/Edge Deployment Model Annex
RAN impacts and dependencies:
  None identified
Next steps:
  Work Item completed

## Slide 13: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 88 % | SP-210390 | 92 % | 
Progress since SA5#148e:
  6 pCRs for TR 28.826 were approved covering
    New and updated use case for used unit containers for one rating group split over messages and handling of event charging triggers
    Additional solutions for using charging trigger profile, using container reference for message size
    Updated evaluations
    Clarifications and corrections
  Draft TR 28.826 (email approval S5‑234446)
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluation and conclusion of the study

## Slide 14: Rel-18 Study (FS_CHROAM)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 95% | SP-210391 | 99% | will complete for SA#101
Progress since SA5#148e:
  12 pCRs for TR 28.827 were approved covering
    Additional key issue in clause 7.2 and new solution #2.x for same granularity of charging session
    Additional solution for charging message exchange between V-CHF and H-CHF based on quota management, additional actor with CHF, and user reporting
    New and updated evaluation and conclusion
    Clarifications and corrections
  Draft TR 28.827 (email approval S5‑234447)
RAN impacts and dependencies:
  None identified
Next steps:
  Completion of the study

## Slide 15: Rel-18 Study (FS_TSNCH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 25 % | SP-220979 | 70 % | 
Progress since SA5#148e :
  4 pCRs for TR 28.839 were approved for introduction of:
    Addition of the new possible solutions about the enablers for TSC and TS Charging via TSCTSCF and Trusted AF
    Clarification on the network exposure charging solution via NEF
    Addition of missing abbreviations and references
  Draft TR 28.839 (email approval S5‑234448)
  TR 28.839 for Information (S5-234631)
RAN impacts and dependencies:
  None identified
Next steps:
  Add the solution evaluation

## Slide 16: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 5% | SP-221160 | 12 % | 
Progress since SA5#148e:
  2 pCRs for TR 28.840 were approved covering
    Overview clause
    Abbreviations chapter update
  Draft TR 28.840 (email approval S5‑234009)
RAN impacts and dependencies:
  None identified
Next steps:
  Requirements and Key Issues details

## Slide 17: Rel-18 Study (FS_SCV)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 | 8% | SP-221161 | 80 % | 
Progress since SA5#148e:
  12 pCRs for TR 28.843 were approved covering
    Concept clarification, high level business roles and the use cases for architecture and charging principle investigation
    Add new possible solutions about
      Charging architecture investigation
      Charging principle investigation
    Addition of solution evaluations and conclusions
  Draft TR 28.843 (email approval S5‑234449)
  TR 28.843 for Information (S5-234643)
RAN impacts and dependencies:
  None identified
Next steps:
  Clarify the concept and business roles in the study

## Slide 18: Rel-18 Study (FS_5GSAT_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/12/2023 | 5% | SP-221162 | 30 % | 
Progress since SA5#148e:
  5 pCRs for TR 28.844 were approved covering
    Update Abbreviations and edit correction in business roles
    Add charging scenarios and key issues for Edge Computing via satellite backhaul
    Add charging scenarios and key issues for SSC-to-SSC communications via satellite
    Add solutions for satellite backhaul charging
    Satellite backhaul Adding new use case
  Draft TR 28.844 (email approval S5‑234450)
RAN impacts and dependencies:
  None identified
Next steps:
  Drafting solutions and evaluation for the study

## Slide 19
Charging TSs & TRs to be sent to SA#100
Number | Title | For
S5-234631 | Presentation of TR 28.839 Study on time sensitive networking charging | Information
S5-234643 | Presentation of TR 28.843 Study on Structure of Charging for Verticals | Information

## Slide 20: Charging CRs
CHNSWO (for WID completion)
eNPN_CH
DIST_CH (WID completed)
Maintenance and Rel-18 small Enhancements

## Slide 21: Thank you!