## Slide 1: Exec Report SA5#159 Charging Management (CH)
Gerald Görmer, SA5 SWG Charging Chair, MATRIXX Software

## Slide 2: General information
Charging Work for Rel-20 started
  1 CH prime topic and 6 CH network support topics identified
  2 CH topics selected to start Moderated Email Discussions
Charging Work progress on Rel-19 (see S5-250022)
  Rel-19 SIDs has been completed and corresponding WIDs are for approval
  Ongoing Rel-19 WIDs completion is in good progress with 7 new WID proposals
  Joined Session with OAM for new Rel-19 WID on charging enhancement for MOCN network sharing
SA5 SWG CH statistics:
  participation to this meeting
  14 delegates participated in person
  4 delegates followed from remote
  documents to this meeting
  102 total input and 78 output contributions
  4 contributions from the CH plenary
  8 Rel-19 WIDs (1 revised, 7 new agreed)
  5 agreed CRs for Rel-19 WIDs, 45 pCRs for Rel-19 SIDs, 4 TRs for Rel-19 SIDs, 12 CRs for Maintenance

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-251113 | Revised WID on charging aspects for energy efficiency of network slice | Huawei
S5-250752 | Revised WID on CHF Segmentation slice | MATRIXX Software
S5-250687 | New WID on charging aspects of satellite access Phase 3 | CATT, CSCN
S5-250688 | New WID on Charging aspects of CAPIF | Nokia
S5-250689 | New WID on Charging aspects of next generation real time communication services phase 2 | China Mobile
S5-250690 | New WID on Charging for Uncrewed Aerial Systems Phase 2 | China Mobile Com. Corporation
S5-251115 | New WID on Charging Aspects of 5GC LoCation Services | China Telecommunications
S5-250692 | New WID on Charging for Ambient power-enabled Internet of Things | Huawei, China Unicom
S5-251138 | New WID on charging enhancement for MOCN network sharing | Ericsson

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-19 Work Items | ------ | ----- | ------ | ---- | ---- | 
1040012 | WID on CHF Segmentation | CHFSeg | 12/09/2025 | 55 % | SP-241001 | 60 % | 
1040013 | WID on Charging Aspects of Ranging and Sidelink Positioning | Ranging_SL_CH | 03/03/2025 | 100 % | SP-241002 | 100 % | completed
1040018 | WID on charging aspects for energy efficiency of network slice | EnergySys_CH | 13/06/2025 | 45 % | SP-241003 | 100 % | completed
1040019 | WID on charging enhancement for indirect network sharing | NetShare_CH | 12/12/2024 | 100 % | SP-241004 | 100 % | completed
1050030 | WID on Charging for 5G ProSe Ph3 | 5G_ProSe_Ph3_CH | 12/09/2025 | 0 % | SP-241004 | 25 % | 
10700xx | New WID on charging aspects of satellite access Phase 3 | 5GSAT_Ph3_CH | 12/09/2025 | 0 % | - | 0 % | for approval at SA#107
10700xx | New WID on Charging aspects of CAPIF | CAPIF_Ph2_CH | 12/09/2025 | 0 % | - | 0 % | for approval at SA#107
10700xx | New WID on Charging aspects of next generation real time communication services phase 2 | NG_RTC_Ph2_CH | 12/09/2025 | 0 % | - | 0 % | for approval at SA#107
10700xx | New WID on Charging for Uncrewed Aerial Systems Phase 2 | UAS_Ph2_CH | 12/09/2025 | 0 % | - | 0 % | for approval at SA#107
10700xx | New WID on Charging Aspects of 5GC LoCation Services | 5G_eLCS_CH | 12/09/2025 | 0 % | - | 0 % | for approval at SA#107
10700xx | New WID on Charging for Ambient power-enabled Internet of Things | AmbientIoT_CH | 12/09/2025 | 0 % | - | 0 % | for approval at SA#107
10700xx | New WID on charging enhancement for MOCN network sharing | CHNetShare | 12/09/2025 | 0 % | - | 0 % | for approval at SA#107
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ---- | 
1040014 | SID on charging aspects of satellite access Phase 3 | FS_5GSAT_Ph3_CH | 1212/2024 | 75 % | SP-240980 | 100 % | completed
1040015 | SID on Charging Aspects of CAPIF | FS_CAPIF_CH | 12/12/2024 | 75 % | SP-240981 | 100 % | completed
1040016 | SID on Charging aspects of next generation real time communication services phase 2 | FS_NG_RTC_Ph2_CH | 12/12/2024 | 75 % | SP-240982 | 100 % | completed
1040017 | SID on Charging aspects of Uncrewed Aerial Vehicle | FS_UAS_CH | 12/12/2024 | 75 % | SP-240983 | 100 % | completed
 | Rel-20 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-19 WID on CHF Segmentation
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040012 | WID on CHF Segmentation | CHFSeg | 12/09/2025 | 55 % | SP-241001 | 60 % | Revised WID for extension
Progress since SA#106
  no CR contributed for this meeting:
    Discussion paper on Introduction of features for domains for the way forward
    Exchange for a LS which addresses the need to have the CHF Set and CHG Group ID in the UDM
RAN impacts and dependencies:
  None identified
Next steps:
  Further discussions on use of CHF Group Id for CHF selection and procedures/message flow, PCF interaction when N107 is used and use of Charging Characteristics for other NF consumer

## Slide 10: Rel-19 WID on Charging Aspects of Ranging and Sidelink Positioning
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040013 | WID on Charging Aspects of Ranging and Sidelink Positioning | Ranging_SL_CH | 03/03/2025 | 100 % | SP-241002 | 100 % | completed
Progress since SA#106
  Completed
RAN impacts and dependencies:
  None identified
Next steps:
  None

## Slide 11: Rel-19 WID on charging aspects for energy efficiency of network slice
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040018 | WID on charging aspects for energy efficiency of network slice | EnergySys_CH | 13/06/2025 | 45 % | SP-241003 | 100 % | Completed Revised WID on renaming
Progress since SA#106
  2 CR agreed covering:
    Addition of network slice energy information (TS 32.291, TS 32.298)
RAN impacts and dependencies:
  None identified
Next steps:
  None

## Slide 12: Rel-19 WID on charging enhancement for indirect network sharing
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040019 | WID on charging enhancement for indirect network sharing | NetShare_CH | 12/12/2024 | 100 % | SP-241004 | 100 % | completed
Progress since SA#106
  completed
RAN impacts and dependencies:
  None identified
Next steps:
  None

## Slide 13: Rel-19 WID on Charging Aspects for 5G ProSe Ph3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050030 | WID on Charging Aspects for 5G ProSe Ph3 | 5G_ProSe_Ph3_CH | 12/09/2025 | 0 % | SP-241377 | 25 % | 
Progress since SA#106
  3 CRs agreed covering stage 2 aspects in TS 32.277:
    Add charging-related information in support of ProSe Multi-Hop UE-to-Network communication
    Update Message flows for ProSe Direct Discovery over PC5 reference point
    Update Message flows for ProSe UE-to-Network Direct Communication
RAN impacts and dependencies:
  None identified
Next steps:
  Complete message flow description and start the parameter description

## Slide 14: Rel-19 New WID on charging aspects of satellite access Phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
xxx | New WID on charging aspects of satellite access Phase 3 | 5GSAT_Ph3_CH | 12/09/2025 | 0 % | 10700xx |  | 
Progress since SA#106
  New WID proposal
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID

## Slide 15: Rel-19 New WID on Charging aspects of CAPIF
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
xxx | New WID on Charging aspects of CAPIF | CAPIF_Ph2_CH | 12/09/2025 | 0 % | 10700xx |  | 
Progress since SA#106
  New WID proposal
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID

## Slide 16: Rel-19 New WID on Charging aspects of next generation real time communication services phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
xxx | New WID on Charging aspects of next generation real time communication services phase 2 | NG_RTC_Ph2_CH | 12/09/2025 | 0 % | 10700xx |  | 
Progress since SA#106
  New WID proposal
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID, probably with preliminary work on Avatar communication after e-mail approval of the remaining pCRs from the study based on revised WID proposal

## Slide 17: Rel-19 New WID on Charging for Uncrewed Aerial Systems Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
xxx | New WID on Charging for Uncrewed Aerial Systems Phase 2 | UAS_Ph2_CH | 12/09/2025 | 0 % | 10700xx |  | 
Progress since SA#106
  New WID proposal
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID

## Slide 18: Rel-19 New WID on Charging Aspects of 5GC LoCation Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
xxx | New WID on Charging Aspects of 5GC LoCation Services | 5G_eLCS_CH | 12/09/2025 | 0 % | 10700xx |  | 
Progress since SA#106
  New WID proposal
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID

## Slide 19: Rel-19 New WID on Charging for Ambient power-enabled Internet of Things
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
xxx | New WID on Charging for Ambient power-enabled Internet of Things | AmbientIoT_CH | 12/09/2025 | 0 % | 10700xx |  | 
Progress since SA#106
  New WID proposal
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID

## Slide 20: Rel-19 New WID on charging enhancement for MOCN network sharing
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
xxx | New WID on charging enhancement for MOCN network sharing | CHNetShare | 12/09/2025 | 0 % | 10700xx |  | 
Progress since SA#106
  New WID proposal
RAN impacts and dependencies:
  Not known
Next steps:
  Start the WID

## Slide 21: Rel-19 Study (FS_5GSAT_CH_Ph3)
Progress since SA#106
  16 pCRs for TR 28.846 were approved covering
    Update of architecture and Business scenarioss
    Add store and forward satellite operation charging solutions for User Plane CIoT
    Update evaluation and conclusion for store & forward satellite operation charging
    Solution update for topic 3
    Add References, Evaluation and Conclusion for satellite resource usage charging
    Add charging solutions, evaluation and conclusion for UE-SAT-UE communication
    Add conclusions and recommendations
  Draft TR 28.846 (email approval S5-250794)
  Presentation of TR 28.846 for Approval
RAN impacts and dependencies:
  None identified
Next steps:
  Start normative work
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040014 | Study on charging aspects of satellite access Phase 3 | FS_5GSAT_Ph3_CH | 12/12/2024 | 75 % | SP-240980 | 100 % | completed

## Slide 22: Rel-19 Study (FS_CAPIF_CH)
Progress since SA#106
  12 pCRs for TR 28.849 were approved covering
    Editorial corrections
    New Solutions: Service API Management, API Invoker Management
    Evaluations/Conclusions: API Service Management, Multiple API Providers, Service API Management, and API Invoker Management
  Draft TR 28.849 (email approval S5-250795)
  Presentation of TR 28.849 for Approval
RAN impacts and dependencies:
  None identified
Next steps:
  Start normative work
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040015 | SID on Charging Aspects of CAPIF | FS_CAPIF_CH | 12/12/2024 | 75 % | SP-240981 | 100 % | completed

## Slide 23: Rel-19 Study (FS_NG_RTC_Ph2_CH)
Progress since SA#106
  7 (11) pCRs for TR 28.851 were approved covering
    New charging solutions for DC application usage by volume and download by volume
    Update evaluation for Topic 2 and add conclusion for Topic 1, Topic 2, Topic 3, Topic 4
  4 (11) pCRs for TR 28.851 were for E-mail approval because of pending SA2 agreement which covering
    New KI on Support of Avatar communication
    Adding solution on Support of Avatar communication
    Conclusions and recommendations
  Draft TR 28.851 (email approval S5-250796)
  Presentation of TR 28.851 for Approval
RAN impacts and dependencies:
  None identified
Next steps:
  Start normative work including preliminary work on Avatar communication based on revised WID for NG_RTC_Ph2_CH
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040016 | SID on Charging aspects of next generation real time communication services phase 2 | FS_NG_RTC_Ph2_CH | 12/12/2024 | 75 % | SP-240982 | 100 % | completed

## Slide 24: Rel-19 Study (FS_UAS_CH)
Progress since SA#106
  6 pCRs for TR 28.853 were approved covering
    Add new solution for UAV information.
    Add evaluation and conclusion for UAS charging topic 1, topic 2 and topic 3.
    Update Conclusions and Recommendations.
  Draft TR 28.853 (email approval S5-250797)
  Presentation of TR 28.853 for Approval
RAN impacts and dependencies:
  None identified
Next steps:
  Start normative work
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040017 | SID on Charging aspects of Uncrewed Aerial Vehicle | FS_UAS_CH | 12/12/2024 | 75 % | SP-240983 | 100 % | completed

## Slide 25
Charging TSs & TRs to be sent to SA#107
Number | Title | For
S5-250715 | Presentation of TR 28.846 for Approval | Approval
S5-250683 | Presentation of TR 28.849 for Approval | Approval
S5-250750 | Presentation of TR 28.851 for Approval | Approval
S5-250742 | Presentation of TR 28.853 for Approval | Approval

## Slide 26: Charging contributions
Maintenance
TEI17
TEI17_NIESGU
TEI18
Release 19 Work
EnergySys_CH
5G_ProSe_Ph3_CH
Release 19 Study
FS_5GSAT_Ph3_CH
FS_CAPIF_CH
FS_NG_RTC_Ph2_CH
FS_UAS_CH

## Slide 27: Thank you!