3GPP TSG-SA5 Meeting #161	S5-252729

Fukuoka, Japan, 19 - 23 May 2025

# Source:	Nokia

# Title:	New SID on Study for Data management phase 3

# Document for:	Approval

# Agenda Item:	5.5

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Study for Data management phase 3

Acronym: 	MADCOL_Ph3

Unique identifier:

{A number to be provided by MCC at the plenary}

Potential target Release:	Rel-20

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

| X | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| MADCOL | SA5 | 880028 | Management data collection control and discovery |
| MADCOL_Ph2 | SA5 | 1020025 | Data management phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

# 3	Justification

Management of management data is an enabler and a key pre-requisite for many OAM functionalities such as automation, optimisation, and service assurance.

3GPP SA5 has standardized methods to control data collection and process management data. During Rel-19 the work progressed in the context of the WI Data Management Phase 2 (MADCOL_Ph2). Following enhancements and new topics shall be addressed as part of this Study Item:

- External data was added to the NRM in TS 28.622 in Rel-19. Its purpose is to enrich the performance metrics or trace metrics data. Some aspects are underspecified and need to be enhanced to enable fully interoperable solutions. An example is the specification of the request and report of external data which is missing in Rel-19.

- The reporting format for management data is defined by an XML schema for file format definition and by ASN.1 and/or GPB schema for data stream units. Some details are underspecified e.g. how to report measurements with two dimensions of sub-counter or how to report Trace administrative messages in file format (besides streaming). Furthermore, there are misalignments or missing mapping rules between MDT Trace Record tables and Trace Record (XML) file format definition which may lead to different interpretations at implementation.

- SA5 received an LS from RAN on AIML data collection in S5-245373/RP-242389. The LS provides an analysis of different data collection options for UE-side model training. Based on RAN decisions some specification work needs to be done in SA5 to support for UE data collection in 5G-Advanced in OAM.

- During WI phases in earlier Releases (e.g. MADCOL in Rel-17 and MADCOL_Ph2 in Rel-19), SA5 has developed several mechanisms to discover, request and retrieve management data. There is a need to provide clarification on the usage of these data control and reporting mechanisms to have a good framework for data management in 5GA to be ready with foundation for 6G

# 4	Objective

The objective is to study enhancements and new methods for data management. This includes:

- WT-1: Study mechanisms torequest and report external data .

- WT-2: Study enhancement and investigate on reporting format of

  - Measurements with multi dimensions (e.g. S-NSSAI, 5QI etc.) of sub-counter

  - Trace administrative messages in Trace Record file

  - Mapping between MDT Trace Record tables and output format.

- WT-3: Study enhancements of UE data collection in 5G advanced (with or without AI/ ML adoption) to address future RAN decisions on this topic.

- WT-4: Study ways to clarify interaction or relation of specified mechanisms to discover, request and retrieve management data including 3GPP internal and external data sources.

## TU estimates and dependencies

| Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | SA Dependency (Yes/No/Maybe) | Non-3GPP Dependency |
| --- | --- | --- | --- | --- | --- |
| WT-1 | 1 | 1 | No | No | No |
| WT-2 | 2 | 2 | No | No | No |
| WT-3 | 1 | 1 | Yes (RAN, RAN2, RAN3) | Maybe (SA3) | No |
| WT-4 | 0.5 | 0.5 | No | No | No |

Total TU estimates for the study phase: 4.5

Total TU estimates for the normative phase: 4.5

Total TU estimates: 8.5

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| Internal TR |  | Study for Data management phase 3 | TSG SA#107 | TSG SA#108 | Pothera Kalloor, Sreekumar, Nokia, sreekumar.pk@nokia.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| N/A |  |  |  |

# 6	Work item Rapporteur(s)

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

The following WGs address aspects related to this study:

- RAN, RAN2, RAN3 and maybe SA3, for aspects described in WT-3.

# 9	Supporting Individual Members

{At least 4 supporting Individual Members are needed. There is an expectation that these companies will provide resources to progress the work. Note that having 4 supporting companies is a necessary but not sufficient condition: the usual TSG approval process by consensus is needed for the WID approval}

Supporting IM name

Nokia

Verizon

China Mobile

Huawei?

Ericsson?

Deutsche Telekom?