3GPP TSG-SA5 (Telecom Management)

Meeting SA5#68, 9 – 13 November 2009, Shanghai, CHINA

Source:		Rapporteur (clemens.suerbaum@nsn.com)

Title:		UID_440067 (AURANCODAP) Rapporteur Report, Revision 2

Document for:		Information+Approval

Agenda Item:		6.5.2

# Progress status

Percentage of completion: 50% (previously 30%)

Summary of progress: 

Re-use and extension of notification notifyScProcessStage for ARCF agreed 
Re-use and extension of operation resumeScProcessStage for ARCF agreed 
Agreement that ARCF data can be supplied in this operation either directly or by indicating a file location.
Work Item Exception for Rel-9 agreed (March 2010).

Next outstanding issues: 
Clarification of open items
Stage 2 descriptions

# Minutes

The RG session was held on November 11.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-093783 S5-094169 | Adding new parameter of ARCF Reference of the new parameter needs to be corrected. Reference in the line above the new parameter is also wrong. Conclusion: Agreed with changes (final version in S5-094282). In the OAM closing plenary it was claimed that the new proposed parameter does not need to be collision free. Therefore S5-094169 will undergo email approval procedure. | ETRI |
| S5-093187 | pCR R9 Proposal for Stage 2 ARCF Discussion: Proposal to re-use existing notification and operation is agreeable. Conclusion: Noted. | Motorola |
| S5-093909 S5-094173 | Use case for automatic radio data preparation Discussion: Several comments on preparation use case. No agreement reached on requirement to validate data before retrieval. Scope of validation needs to be defined. Conclusion: Use case data preparation needs rework. Update in S5-094173 (not available at time of writing). Use case data retrieval postponed because of lack of time. In the OAM closing plenary it was decided to conduct an email approval of S5-094173 | Huawei |
| S5-093910 S5-094174 | Specification level requirements for automatic radio data preparation Discussion: First/second requirement relates to first/second use case in S5-093909. Therefore first requirement needs to be aligned with the comments mad on the first use case. Second requirement can not be discussed. Conclusion: Rework. Update in S5-094174 (not available at time of writing). In the OAM closing plenary S5-094174 was not agreed. | Huawei |
| S5-093933 | Stage 2 for ARCF Introduction to S5-093934. Conclusion: Noted | Nokia Siemens Networks |
| S5-093934 | CR to 32.502 for ARCF Discussion: The following items were agreed. - Re-use of notification notifyScProcessStage, extended for ARCF as required - Re-use of operation resumeScProcessStage agreed, extended for ARCF as required - Option in this operation that ARCF data can be supplied in this operation directly or by indicating a file location. - Disclaim to give the IRPManager a way to tell the IRPAgent that more input data is needed to deliver all needed radio configuration data (i.e. proposed parameters openItemList and neededInputList are omitted). The following items need further work: - Which ARCF data can/cannot be planned before-hand? (impact on the need – or not - to have a parameter like listOfNeedAttributes in the re-used notification) - Which data needs to be send to the IRPManager to determine the needed radio configuration data? (impact on the need – or not - to have a parameter like processData in the re-used notification) - On which level (eNB and its cells as one or separately) is ARCF providing data)? - How can the entities for which ARCF is done be identified? - What is the relation to other Self-Configuration steps? - Is there impact on the NRMs? - Stop behavior: Timer set by IRPAgent of by IRPManager? Conclusion: Noted. | Nokia Siemens Networks |
| S5-093935 | CR to 32.503 for ARCF Based on S5-093935, which was not agreed. Conclusion: Noted | Nokia Siemens Networks |
| S5-093936 | Current stand of ARCF for 32.501 Collect agreements before SA5#68. Needs to be updated based on S5-094169 Conclusion: Noted | Nokia Siemens Networks |
| S5-093937 | CR 32.501 for ARCF This document would have been needed if CRs from ARCF WI would be sent to SA from this meeting.It is not clear, what is changed compared to the existing agreed material. Conclusion: Noted | Nokia Siemens Networks |
| S5-093955 S5-094282 S5-094346 | Work item exception for ARCF Discussion: 32.53x may also be affected. Agreed to be included. Typo in abstract. Conclusion: Agreed with changes (final version in S5-094346). | Nokia Siemens Networks |

# Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |
| #01 | Propose change to work item description to add 32.505 to list of affected specifications | Rel-9 | Rapporteur of ARCF WI | Open | SA5#69 |
| #02 | Conduct email discussion / Telcos on ARCF | Rel-9 | Rapporteur of ARCF WI | Open | Before SA5#69 |
| #03 | Contribute to resolution of open item listed above at S5-093934 | Rel-9 | All | Open | Before/to SA5#69 |

--------------------------END OF DOCUMENT--------------------------