3GPP TSG-SA5 (Telecom Management)	S5-09xyzw

Meeting SA5#68, 09 -13 Nov 2009, Shanghai, PRC	revision of S5-09xyzw

Source:		Istvan Aba, Deutsche Telekom

Title:		UID_440062 UDC - Framework for Model Handling and Management 
                                 Rapporteur Report

Document for:		Approval

Agenda Item:		6.6.2

# Progress status

Percentage of completion: 30% (previously 15%)

Summary of progress:

In the discussion on the CBIM common understanding on the IM infrastructure has been agreed.

Example on Specialized Information Model structuring and IOC for Authentication methods have been agreed.

Outstanding issues:

- Chapter 4 UDC information model infrastructure: the relation of CBIM to the other IM, depending on stability of  CBIM in 32.182

- Chapter 5 UDC information model handling: content depending on Chapter 4

- Chapter 6 Application management: content of chapter depends on the CT4 decision on Ud protocol and its Authentication and Data Model identification capabilities and formats

# Minutes

The RG session was held on Tuesday November 10th, 2009, Q2 and Q3.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-093840 | pCR on UDC example on Specialized Information Model structuring The pCR was presented by NSN. It was remarked that it is needed to align names of IOC to 32.182, this will be done as TS editor task when integrating the pCR into the draft TS. The pCR has been agreed with the above editorial changes. | Alcatel-Lucent, Deutsche Telecom, Ericsson, Huawei, Nokia Siemens Networks, Verizon |
| S5-094078 | UDC framework, Authentication methods The pCR was presented by Ericsson It was remarked that it is needed to add TS references to the IOC definitions, this will be done as TS editor task when integrating the pCR into the draft TS. ALU remarked that authentication information is not contained in the SuM ServiceProfile, As a consequence 32.182 shall be enhanced by a note, that UDC ServiceProfile is not equal SuM ServiceProfile. The pCR has been agreed with the above editorial changes. | Ericsson |

# Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |