TSG SA Meeting #51	SP-110143

21 - 23 Mar 2011, Kansas City, USA

Source:	S5

Title:	Rel-10 Work Item Exception for Management of UE based network performance measurements (470042)

Document for:	Approval

Agenda Item:

3GPP TSG-SA5 (Telecom Management)	S5-111445

SA5#76, 28 Feb - 4 Mar 2011; San Diego, USA	revision of S5-111119

# Source:	Huawei

# Title:	Rel-10 Work Item Exception for Management of UE based network performance measurements (470042)

# Document for:	Approval, Information, Discussion

Agenda Item:	6.5.3

3GPP™ Work Item Exception

# Title : 	Management of UE based network performance measurements

## Acronym  : 	OAM-PM-UE

## Unique identifier 	UID_ 470042

Release 10 Submission form

| Feature / Item: | Management of UE based network performance measurements |
| --- | --- |
| Affects: | UE/MS: | CN: | UTRAN: X | GERAN: | E-UTRAN (LTE): X | LTE-Advanced: X |
| Expected Completion Date: | June 2011 |
| Service(s) impacted: |  |
| Specification(s) affected: | TS 32.422 Telecommunication management; Subscriber and equipment trace; Trace control and configuration management TS 32.423 Telecommunication management; Subscriber and equipment trace; Trace data definition and management TS 32.442 Telecommunication management; Trace Management Integration Reference Point (IRP): Information Service (IS) TS 32.446 Telecommunication management; Trace Management Integration Reference Point (IRP): Solution Set (SS) definitions |
| Task(s) within work which are not complete: | The following work will be addressed by SA5: MDT data format Error scenario handling for MDT Solution for Area scope MDT The following work will be addressed by SA5 but the progress will depend on the work progress of RAN2, RAN3 and CT4: RLF reporting trigger Transferring TCE ID instead of TCE IP to solve the security issue User consent issue |
| Consequences if not included in Release 10: | The OAM solution for MDT will not be complete in Rel-10. |

Abstract of document:

The specification listed above provides the OAM solution for MDT.

Contentious Issues:

None