Third Generation Partnership Project (3GPP™)

Meeting Report
for
TSG SA WG5
meeting: 94

Oranjestad, Aruba, 24/03/2014 to 28/03/2014

Note: Hyperlinks to tdocs will work only if the present report is in a subdirectory named "report" and the tdocs themselves are in a parallel subdirectory names "docs".

TABLE OF CONTENTS:

1	Opening of the meeting	3

2	Approval of the agenda	3

3	IPR declaration	3

4	Meetings and activities reports	3

4.1	Last SA5 meeting report	3

4.2	Last SA meeting report	3

4.3	Inter-organizational reports	4

5	Cross-SWG issues	4

5.1	Administrative issues at SA5 level	4

5.2	Technical issues at SA5 level	6

5.3	Liaison statements at SA5 level	6

5.4	SA5 meeting calendar	7

5.5	Review of the Work Plan	8

6	OAM&P	9

6.1	OAM&P Plenary	9

6.2	New Work Item proposals - OAM&P & Converged Management	10

6.3	Maintenance and Rel-12 small Enhancements - OAM&P & Converged Management	13

6.4	OAM&P 12 Network Infrastructure Management	31

6.4.1	Alarm quality improvements	31

6.4.2	Radio Planning Tool interface	32

6.5	OAM&P 12 Performance Management	34

6.5.1	Network Management for 3GPP Interworking WLAN - PM part	34

6.5.2	Energy Efficiency related Performance Measurements	34

6.6	OAM&P 12 Self-Organizing Networks (SON) - OAM aspects	35

6.6.1	TR Study on Enhanced Network Management (NM) centralized Coverage and Capacity Optimization	35

6.6.2	Enhanced Network Management (NM) centralized Coverage and Capacity Optimization	36

6.7	OAM&P 12 WLAN Management	36

6.7.1	TR on WLAN impacts to Type-2 management interface to the 3GPP Network Manager	36

6.7.2	WLAN Network Resource Model for Type-2 interface	39

6.7.3	WLAN measurements defined in IEEE and IETF WLAN performance measurements for use on Type-2 interface	39

6.8	OAM&P 12 Network Sharing	39

6.8.1	OAM aspects of Network Sharing - Concepts and requirements (Stage 1)	40

6.8.2	OAM aspects of Network Sharing - Stage 2/3	40

6.9	OAM&P 13 Self-Organizing Networks (SON) - OAM aspects	40

6.9.1	Enhanced Network Management (NM) centralized Coverage and Capacity Optimization	40

6.10	OAM&P Studies	40

6.10.1	Study on management of Heterogeneous Networks	40

6.10.2	Study on Enhancements of OAM aspects of Distributed Mobility Load Balancing (MLB) SON function	42

6.10.3	Study on Application and Partitioning of Itf-N	46

7	Converged Management	46

7.1	Converged Management Plenary	46

7.2	OAM&P 12 Compliance of 3GPP SA5 specifications to the NGMN Top OPE Recommendations	48

7.2.1	TR on compliance of 3GPP SA5 specifications to the NGMN Top OPE Recommendations	48

7.2.2	TS work on Compliance of 3GPP SA5 specifications to the NGMN Top OPE Recommendations	49

7.3	OAM&P 12 Compliance of 3GPP SA5 specifications to the NGMN NGCOR Requirements	50

7.3.1	TR on compliance of 3GPP SA5 specifications to the NGMN NGCOR Requirements	50

7.3.2	Converged Management Model alignment Phase 2	51

7.3.3	Converged Management PM Interface definitions	52

8	Charging	52

8.1	Charging Plenary	52

8.2	New Charging Work Item proposals	55

8.3	Charging Maintenance and Rel-12 small Enhancements	56

8.4	Rel-12 Charging	65

8.4.1	Charging per IP-Connectivity Access Network (IP-CAN) Session	65

8.4.2	Charging using an Alternative Roaming Provider	65

8.4.3	Charging for IMS centralized service (ICS) control (Stage 2/3)	68

8.5	Application Based Charging	68

8.5.1	Charging for Application Based Charging	68

8.6	BB1: Policy and Charging Control for supporting traffic from fixed terminals and NSWO (Non Seamless WLAN Offload) traffic from 3GPP UEs in fixed broadband access networks	70

8.6.1	Policy and Charging Enforcement Function (PCEF) based Charging for traffic from fixed terminals and NSWO traffic from 3GPP UEs in fixed broadband access networks	70

8.6.2	Traffic Detection Function (TDF) based Charging for traffic from fixed terminals and NSWO traffic from 3GPP UEs in fixed broadband access networks	72

9	Any Other Business	72

10	Closing of the meeting	72

Annex A: List of contribution documents	73

Annex B: List of change requests	86

Annex C: Lists of liaisons	94

C1: Incoming liaison statements	94

C2: Outgoing liaison statements	94

Annex D: List of agreed/approved new and revised Work Items	95

Annex E: List of action items	96

Annex F: List of participants	97

Annex G: List of future meetings	98

## 1	Opening of the meeting

## 2	Approval of the agenda

S5-140400	Agenda
					Source: WG Chairman

Abstract:

-

Decision: 		The document was approved.

## 3	IPR declaration

S5-140439	IPR declaration
					Source: WG Chairman

Abstract:

-

Discussion:

The attention of the delegates to the meeting of this Technical Specification Group was drawn to the fact that 3GPP Individual Members have the obligation under the IPR Policies of their respective Organizational Partners to inform their respective Organizational Partners of Essential IPRs they become aware of.

The delegates were asked to take note that they were thereby invited:

To investigate whether their organization or any other organization owns IPRs which were, or were likely to become Essential in respect of the work of 3GPP.

To notify their respective Organizational Partners of all potential IPRs, e.g., for ETSI, by means of the IPR Information Statement and the Licensing declaration forms (http://www.etsi.org/WebSite/document/Legal/IPRforms.doc)

Decision: 		The document was noted.

## 4	Meetings and activities reports

### 4.1	Last SA5 meeting report

S5-140401	Report from last SA5 meeting
					Source: ETSI Secretariat

Abstract:

-

Decision: 		The document was approved.

### 4.2	Last SA meeting report

S5-140402	SA5 status report at last SA meeting
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

S5-140403	SA5 results at last SA meeting
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

### 4.3	Inter-organizational reports

S5-140522	SA5 presentation at NFV#5 meeting Feb 19th 2014
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

S5-140673	Report of methodology coordination meeting between SA5 and ITU-T SG2
					Source: WG Vice Chair

Abstract:

-

Decision: 		The document was noted.

S5-140687	Minutes from NGCOR implementation meeting March 18-19
					Source: WG Chairman

Abstract:

-

Decision: 		The document was withdrawn.

## 5	Cross-SWG issues

### 5.1	Administrative issues at SA5 level

S5-140407	Leaders meeting agenda
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

S5-140408	Leaders meeting minutes
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

S5-140414	SA5 Working Procedures
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

S5-140415	SA5 Meeting Facility Requirements
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

S5-140416	Process for management of draft TSs/TRs
					Source: WG ViceChair

Abstract:

-

Decision: 		The document was noted.

S5-140417	CR Quality Check
					Source: ETSI Secretariat

Abstract:

-

Decision: 		The document was noted.

S5-140513	List of Rapporteurs
					Source: ETSI Secretariat

Abstract:

-

Decision: 		The document was revised to S5-140774.

S5-140774	List of Rapporteurs
					Source: ETSI Secretariat

(Replaces S5-140513)

Decision: 		The document was revised to S5-140759.

S5-140689	Guide of writing a spec for Rapporteurs
					Source: MCC

Decision: 		The document was noted.

S5-140729	Number of specs per Rapporteur list
					Source: MCC

Decision: 		The document was noted.

S5-140759	List of Rapporteurs
					Source: MCC

(Replaces S5-140774)

Decision: 		The document was noted.

### 5.2	Technical issues at SA5 level

S5-140688	Discussion the use of UML diagrams
					Source: MCC

ACTION:	All companies to think about the options that ETSI offers for having editable UML diagrams
	(action on: All / due by: 2014-05-16)

Decision: 		The document was noted.

### 5.3	Liaison statements at SA5 level

S5-140639	Reply LS from RAN2 cc SA5 on system aspects for Small Cell Enhancement work in RAN
					Source: R2-140999

Abstract:

-

Decision: 		The document was noted.

S5-140642	Reply LS from RAN3 cc SA5 on system aspects for Small Cell Enhancement work in RAN
					Source: R3-140486

Abstract:

-

Decision: 		The document was noted.

S5-140652	LS from SA2 cc SA5 on system aspects for Small Cell Enhancement work in RAN
					Source: S2-140537

Abstract:

-

Decision: 		The document was noted.

S5-140653	LS from SA2 cc SA5 on Maintenance of I-WLAN Solution
					Source: S2-140554

Abstract:

-

Decision: 		The document was noted.

S5-140654	Reply LS from SA cc SA5 on Maintenance of I-WLAN Solution
					Source: SP-140149

Abstract:

-

Decision: 		The document was postponed.

S5-140655	LS from ITU JCA-SDN to SA5 on SDN standardization activity map
					Source: ITU JCA SDN

Abstract:

-

Decision: 		The document was postponed.

S5-140740	Status of email approvals
					Source: WG Chairman

Decision: 		The document was [not addressed].

### 5.4	SA5 meeting calendar

S5-140413	SA5 Meeting Calendar
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

### 5.5	Review of the Work Plan

S5-140418	Deliverables due for the NEXT SA Plenary
					Source: ETSI Secretariat

Abstract:

-

Decision: 		The document was noted.

S5-140419	Rel-12 SA5 WIDs
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

S5-140420	SA5 3GPP Work Plan
					Source: ETSI Secretariat

Abstract:

-

Decision: 		The document was noted.

S5-140440	Rel-13 SA5 WIDs
					Source: WG Chairman

Abstract:

-

Decision: 		The document was noted.

S5-140441	Work plan status after SA5#94
					Source: WG Chairman

Abstract:

-

Decision: 		The document was withdrawn.

## 6	OAM&P

### 6.1	OAM&P Plenary

S5-140404	Time Plan for OAM&P and Converged Management SWGs
					Source: WG Chairman

Abstract:

-

Decision: 		The document was revised to S5-140722.

S5-140722	Time Plan for OAM&P and Converged Management SWGs
					Source: WG Chairman

(Replaces S5-140404)

Decision: 		The document was approved.

S5-140405	OAM Executive Report from THIS Meeting
					Source: OAM SWG Chair

Abstract:

-

Discussion:

Ericsson requested that the documents 785-787 should not be sent for email approval.

Cisco found Ericsson's statements for the documents very confusing.

Ericsson commented that there was an agreement on capturing certain decisions. We should capture the clear text, nothing ambiguous. Ericsson didn’t enter into any discussions for three meetings about the validity of the problem statements. Just capture them. Email approval is not the right place to discuss this. The problem statement needs to be discussed whether they are real or not. Now they have been captured and there is no possibility of discussing them.

The Chairman still didn't understand why it couldn't be sent to the email approval, although he understood the disagreement.

NSN commented that companies are invited to bring in contributions.

The Chairman proposed an email discussion on this WI that should be led by someone.

Ericsson clarified that they don’t object on having an email approval, but on the content of the contributions sent for email approval. There's a principle agreed during three meetings that is not followed in these contributions.

It was agreed to have the email approvals.

Decision: 		The document was noted.

S5-140421	Minutes of OAM&P Plenary
					Source: Rapporteur

Abstract:

-

Decision: 		The document was withdrawn.

S5-140567	OAM action list before the meeting
					Source: OAM SWG Chair

Abstract:

-

Decision: 		The document was noted.

S5-140568	OAM action list post the meeting
					Source: OAM SWG Chair

Abstract:

-

Decision: 		The document was noted.

S5-140569	OAM Timing Metrics at SA#94
					Source: OAM SWG Chair

Abstract:

-

Decision: 		The document was noted.

S5-140635	SID for Study on Management of Virtualized Network
					Source: China Mobile

Abstract:

-

Decision: 		The document was withdrawn.

S5-140735	IS-SS version link
					Source: WG Chairman

Decision: 		The document was noted.

### 6.2	New Work Item proposals - OAM&P & Converged Management

S5-140422	Minutes of New Work Item proposals - OAM&P & Converged Management
					Source: Rapporteur

Abstract:

-

Decision: 		The document was revised to S5-140772.

S5-140772	Minutes of New Work Item proposals - OAM&P & Converged Management
					Source: Rapporteur

(Replaces S5-140422)

Decision: 		The document was noted.

S5-140559	New WID Study on Management of Virtualized Network
					Source: Huawei Technologies

Abstract:

-

Discussion:

Merged with China Mobile's WID

Decision: 		The document was revised to S5-140723.

S5-140723	New WID Study on Management of Virtualized Network
					Source: Huawei Technologies

(Replaces S5-140559)

Discussion:

Huawei presented the latest drafts of the WID: d8 and d9 gathering the latest received comments.

Vodafone commented (by email as well) that they wanted to remove the ambiguities of the term "management of virtualised networks" since this could be interpreted beyond the scope of SA5. Vodafone objected the current status of the WID and desired to be removed from the supporting companies.

Huawei replied that this is a study item and that there will be plenty of opportunities to do this checking.

Vodafone commented that they wanted to postpone the approval of the WID in order to have more time to discuss it internally.

Deutsche Telekom supported Vodafone. They didn't wish to appear in the supporting companies list.

Ericsson commented that due to the numerous changes they would like to have more time to review them. They still support the WID but they want to make sure that the wording doesn't imply that there will be overlap with the work in ETSI NFV.

Huawei commented that most of the latest changes are editorial. The document is clear tin hat this is not going against the work in ETSI NFV. The current status describes very well the technical content. It is not possible to have a perfect description.

Ericsson insisted on having some more time and apologised for being late on their comments.

Orange agreed, they wanted to have more time to study the latest changes.

NEC strongly supported this activity, but the language needs to be carefully chosen. They said that they are not in the supporting list at the moment.

NSN fully supported work on this area, but they wanted to see a SI as open as possible, no premature conclusions or restrictive conclusions on the scope. NSN were not happy with the co-rapporteurship, one Rapporteur is enough. They also wanted to have more time to check.

The Chairman proposed to have an email approval.

Qualcomm gave its support to the WID.

TeliaSonera asked why we need full consensus here since there are only 4 companies needed to start the WID. Nobody has clearly objected to this WID.

The Chairman asked the delegates if there is any way to approve the text as it is now (draft 8) before email approval.

Deutsche Telekom objected to have it approved today.

Deutsche Telekom commented their worries about the two Rapporteurs in the WID, and they haven't seen the names of the people who will be on board.

The Chairman commented that China Mobile has committed to attend SA5.

Telecom Italia asked to be added to the list of supporting companies.

Vodafone objected to have the WID approved today.

Deutsche Telekom commented that there is no mention of the virtualization of the EMS in the document. Nothing on the exposure of the existing signalling interfaces either.

Huawei commented that there is no mention of this in any discussion within NFV. It could not be in the scope. About the interfaces, they can be studied afterwards. DT wanted it to have it explicitly mentioned.

Huawei will initiate the email approval of the WID.

Decision: 		The document was left for email approval and noted.

S5-140625	SID for Study on Management of Virtualized Network
					Source: China Mobile

Abstract:

-

Discussion:

Merged with Huawei's WID

Decision: 		The document was revised to S5-140723.

S5-140638	Reply LS from ETSI NFV to SA5 on Management of Virtualised Network
					Source: ETSI ISG NFV

Abstract:

-

Decision: 		The document was noted.

S5-140720	LS from SA cc SA5 on 3GPP activities on Network Functions Virtualisation
					Source: SP-140160

Decision: 		The document was noted.

S5-140721	Summary of NFV/SDN discussions
					Source: SP-140147

Decision: 		The document was noted.

### 6.3	Maintenance and Rel-12 small Enhancements - OAM&P & Converged Management

S5-140423	Minutes of Maintenance and Rel-12 small Enhancements - OAM&P & Converged Management 	
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140442	Rel-5 CR 32.111-X  (IS-SS relationship)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140443	Rel-6 CR 32.111-X  (IS-SS relationship)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140444	Rel-8 CR 32.111-X (IS-SS relationship)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140445	Rel-9 CR 32.111-X (IS-SS relationship)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140446	Rel-10 CR 32.111-X (IS-SS relationship)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140447	Rel-11 CR 32.111-X (IS-SS relationship)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140448	Rel-10 CR 32.111-1 (Reference corrections)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140449	Rel-11 CR 32.111-1 (Reference corrections)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140450		 Rel-12 CR 32.111-1 (Reference corrections)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140451		Rel-11 CR 32.624-5-6 (Reference corrections, etc.)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140452	Rel-11 CR 28.620 V11.0.0
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140453	Rel-11 CR 28.622-b01
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140454	Rel-11 CR 28.627-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140455	Rel-11 CR 28.628-b30
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140456	Rel-11 CR 28.629-b20
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140457	Rel-12 CR 28.606 upgrade XSD
					28.606	  CR-0001  (Rel-12) v12.0.0
					Source: Ericsson/Huawei

Abstract:

-

Decision: 		The document was agreed.

S5-140458	Rel-12 CR 28.616 upgrade XSD
					28.616	  CR-0001  (Rel-12) v12.0.0
					Source: Ericsson/Huawei

Abstract:

-

Decision: 		The document was agreed.

S5-140459	Rel-11 CR 28.623 upgrade XSD
					28.623	  CR-0003  (Rel-11) v11.1.0
					Source: Ericsson/Huawei

Abstract:

-

Decision: 		The document was revised to S5-140724.

S5-140724	Rel-11 CR 28.623 upgrade XSD
					28.623	  CR-0003  rev 1 (Rel-11) v11.1.0
					Source: Ericsson/Huawei

(Replaces S5-140459)

Decision: 		The document was agreed.

S5-140460	Rel-11 CR 28.626 upgrade XSD
					28.626	  CR-0001  (Rel-11) v11.0.0
					Source: Ericsson/Huawei

Abstract:

-

Decision: 		The document was agreed.

S5-140461	Rel-11 CR 28.629 upgrade XSD
					28.629	  CR-0004  (Rel-11) v11.2.0
					Source: Ericsson/Huawei

Abstract:

-

Decision: 		The document was agreed.

S5-140462	Rel-11 CR 28.633 upgrade XSD
					28.633	  CR-0001  (Rel-11) v11.0.0
					Source: Ericsson/Huawei

Abstract:

-

Decision: 		The document was agreed.

S5-140463	Rel-11 CR 28.653 upgrade XSD
					28.653	  CR-0003  (Rel-11) v11.2.0
					Source: Ericsson/Huawei

Abstract:

-

Decision: 		The document was revised to S5-140725.

S5-140725	Rel-11 CR 28.653 upgrade XSD
					28.653	  CR-0003  rev 1 (Rel-11) v11.2.1
					Source: Ericsson/Huawei

(Replaces S5-140463)

Decision: 		The document was agreed.

S5-140464	Rel-11 CR 28.656 upgrade XSD
					28.656	  CR-0001  (Rel-11) v11.0.0
					Source: Ericsson/Huawei

Abstract:

-

Decision: 		The document was agreed.

S5-140465	Rel-11 CR 28.659 upgrade XSD
					28.659	  CR-0006  (Rel-11) v11.3.0
					Source: Ericsson/Huawei

Abstract:

-

Decision: 		The document was agreed.

S5-140466	Rel-11 CR 28.631-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140467	Rel-11 CR 28.632-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140468	Rel-11 CR 28.633-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140469	Rel-11 CR 32.690-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140470	Rel-11 CR 28.651-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140471	Rel-11 CR 28.652-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140472	Rel-11 CR 28.653-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140473	Rel-11 CR 28.654-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140474	Rel-11 CR 28.655-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140475	Rel-11 CR 28.656-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140476	Rel-11 CR 28.657-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140477	Rel-11 CR 28.658-b30
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140478	Rel-11 CR 28.659-b30
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140479	Rel-11 CR 28.661-b10
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140480	Rel-11 CR 28.662-b10
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140481	Rel-11 CR 28.663-b10
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140482	Rel-11 CR 28.671-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140483	Rel-11 CR 28.672-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140484	Rel-11 CR 28.673-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140485	Rel-11 CR 28.674-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140486	Rel-11 CR 28.675-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140487	Rel-11 CR 28.676-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140488	Rel-11 CR 28.701-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140489	Rel-11 CR 28.702-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140490	Rel-11 CR 28.703-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140491	Rel-11 CR 28.704-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140492	Rel-11 CR 28.705-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140493	Rel-11 CR 28.706-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140494	Rel-11 CR 28.707-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140495	Rel-11 CR 28.708-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140496	Rel-8 CR 32.752-820 (same problem as 28.708 - Ref [15] TR 32.816-160)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140497	Rel-9 CR 32.752-930 (same problem as 28.708 - Ref [15] TR 32.816-160)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140498	Rel-10 CR 32.752-a20 (same problem as 28.708 - Ref [15] TR 32.816-160)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140499	Rel-11 CR 32.752-b01 (same problem as 28.708 - Ref [15] TR 32.816-160)
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140500	Rel-11 CR 28.709-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140501	Rel-11 P-CR 28.731-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140502	Rel-11 P-CR 28.732-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140503	Rel-11 P-CR 28.733-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140504	Rel-11 P-CR 28.734-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140505	Rel-11 P-CR 28.735-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140506	Rel-11 P-CR 28.736-b00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140507	Rel-11 P-CR 28.751-b01
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140508	Rel-11 P-CR 28.752-b01
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140509	Rel-11 P-CR 28.753-b01
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140510	Rel-11 P-CR 32107-b02
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140511	Rel-11 P-CR 32156-b10
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140512	Rel-11 P-CR 32157-b30
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140514	Rel-12 P-CR 28.390-c00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was [postponed.

S5-140515	Rel-12 P-CR 28.601-c00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140516	Rel-12 P-CR 28.602-c00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140517	Rel-12 P-CR 28.606-c00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140518	Rel-12 P-CR 28.611-c00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140519	Rel-12 P-CR 28.612-c00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140520	Rel-12 P-CR 28.616-c00
					Source: MCC (az/QC)

Abstract:

-

Decision: 		The document was postponed.

S5-140540	Rel-11 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications
					32.422	  CR-0263  (Rel-11) v11.9.0
					Source: NSN

Abstract:

-

Decision: 		The document was revised to S5-140726.

S5-140726	Rel-11 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications
					32.422	  CR-0263  rev 1 (Rel-11) v11.9.0
					Source: NSN

(Replaces S5-140540)

Decision: 		The document was agreed.

S5-140541	Rel-12 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications
					32.422	  CR-0264  (Rel-12) v12.1.0
					Source: NSN

Abstract:

-

Decision: 		The document was revised to S5-140727.

S5-140727	Rel-12 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications
					32.422	  CR-0264  rev 1 (Rel-12) v12.1.0
					Source: NSN

(Replaces S5-140541)

Decision: 		The document was agreed.

S5-140571	Discussion paper on real TA size KPI
					Source: NSN

Abstract:

-

Decision: 		The document was noted.

S5-140572	CR R12 32.451 Add real TA size monitoring KPI requirements
					32.451	  CR-0002  (Rel-12) v11.0.0
					Source: NSN

Abstract:

-

Decision: 		The document was noted.

S5-140573	CR R12 32.450 Add real TA size monitoring KPI
					32.450	  CR-0014  (Rel-12) v11.0.0
					Source: NSN

Abstract:

-

Decision: 		The document was noted.

S5-140580	Rel 12 CR 32593 Fix incorrect references to section numbers
					32.593	  CR-0010  (Rel-12) v11.0.0
					Source: Alcatel-Lucent

Abstract:

-

Decision: 		The document was revised to S5-140728.

S5-140728	Rel 12 CR 32593 Fix incorrect references to section numbers
					32.593	  CR-0010  rev 1 (Rel-12) v11.0.0
					Source: Alcatel-Lucent

(Replaces S5-140580)

Decision: 		The document was agreed.

S5-140584	Rel-11 CR 28.663 Upgrade W3C XML Schema version from 1.0 to 1.1
					28.663	  CR-0002  (Rel-11) v11.1.0
					Source: Huawei, Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140585	Rel-11 CR 28.673 Upgrade W3C XML Schema version from 1.0 to 1.1
					28.673	  CR-0001  (Rel-11) v11.0.0
					Source: Huawei, Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140586	Rel-11 CR 28.676 Upgrade W3C XML Schema version from 1.0 to 1.1
					28.676	  CR-0001  (Rel-11) v11.0.0
					Source: Huawei, Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140587	Rel-11 CR 28.703 Upgrade W3C XML Schema version from 1.0 to 1.1
					28.703	  CR-0002  (Rel-11) v11.1.0
					Source: Huawei, Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140588	Rel-11 CR 28.706 Upgrade W3C XML Schema version from 1.0 to 1.1
					28.706	  CR-0001  (Rel-11) v11.0.0
					Source: Huawei, Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140589	Rel-11 CR 28.709 Upgrade W3C XML Schema version from 1.0 to 1.1
					28.709	  CR-0001  (Rel-11) v11.0.0
					Source: Huawei, Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140590	Rel-11 CR 28.733 Upgrade W3C XML Schema version from 1.0 to 1.1
					28.733	  CR-0001  (Rel-11) v11.0.0
					Source: Huawei, Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140591	Rel-11 CR 28.736 Upgrade W3C XML Schema version from 1.0 to 1.1
					28.736	  CR-0001  (Rel-11) v11.0.0
					Source: Huawei, Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140592	Rel-11 CR 28.753 Upgrade W3C XML Schema version from 1.0 to 1.1
					28.753	  CR-0001  (Rel-11) v11.0.0
					Source: Huawei, Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140604	Rel-11 CR 28.625 Add definition of NULL for proceduralStatus
					28.625	  CR-0001  (Rel-11) v11.0.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140607	Rel-11 CR 28.622 Correction of reference
					28.622	  CR-0001  (Rel-11) v11.0.1
					Source: Ericsson

Abstract:

-

Decision: 		The document was agreed.

S5-140610	CR R11 28.659 Add the missing attribute cellResvInfo in IDL specification
					28.659	  CR-0007  (Rel-11) v11.3.0
					Source: ZTE

Abstract:

-

Decision: 		The document was revised to S5-140731.

S5-140731	CR R11 28.659 Add the missing attribute cellResvInfo in IDL specification
					28.659	  CR-0007  rev 1 (Rel-11) v11.3.0
					Source: ZTE

(Replaces S5-140610)

Decision: 		The document was agreed.

S5-140611	CR R10 32.766 Add the missing attribute cellResvInfo in IDL specification
					32.766	  CR-0063  (Rel-10) v10.8.0
					Source: ZTE

Abstract:

-

Decision: 		The document was revised to S5-140732.

S5-140732	CR R10 32.766 Add the missing attribute cellResvInfo in IDL specification
					32.766	  CR-0063  rev 1 (Rel-10) v10.8.0
					Source: ZTE

(Replaces S5-140611)

Decision: 		The document was agreed.

S5-140612	CR R11 32.766 Add the missing attribute cellResvInfo in IDL specification
					32.766	  CR-0064  (Rel-11) v11.8.0
					Source: ZTE

Abstract:

-

Decision: 		The document was agreed.

S5-140657	Rel-11 CR 28.652 Align operationalState definitions
					28.652	  CR-0003  (Rel-11) v11.1.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140733.

S5-140733	Rel-11 CR 28.652 Align operationalState definitions
					28.652	  CR-0003  rev 1 (Rel-11) v11.2.0
					Source: Ericsson

(Replaces S5-140657)

Decision: 		The document was agreed.

### 6.4	OAM&P 12 Network Infrastructure Management

#### 6.4.1	Alarm quality improvements

S5-140437	Minutes for Alarm Quality Improvements
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140660	Proposals from Study on Alarm Management
					TS32.111* v..
					Source: TeliaSonera

Abstract:

Proposals and recommendations from the study on Alarm Management

Discussion:

The group endorsed the proposals described on the discussion paper.

Decision: 		The document was noted.

S5-140661	pCR for Super CR on 32.111-1 Event definition
					TR32.111-1 v..
					Source: TeliaSonera

Decision: 		The document was revised to S5-140734.

S5-140734	pCR for Super CR on 32.111-1 Event definition
					TR32.111-1 v..
					Source: TeliaSonera

(Replaces S5-140661)

Decision: 		The document was revised to S5-140778.

S5-140778	pCR for Super CR on 32.111-1 Event definition
					TR32.111-1 v..
					Source: TeliaSonera

(Replaces S5-140734)

Decision: 		The document was approved.

S5-140662	pCR for Super CR on 32111-1 Alarm definition
					TS32.111-1 v..
					Source: TeliaSonera

Decision: 		The document was noted.

S5-140795	Super CR for 32.111-1
					Source: TeliaSonera

Decision: 		The document was left for email approval and approved.

#### 6.4.2	Radio Planning Tool interface

S5-140428	Minutes for Radio Planning Tool Interface
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140629	RPT interface - Update of the Management Reference Model
					Source: NSN

Abstract:

-

Decision: 		The document was noted.

S5-140632	Draft TS 26.667: RPT interface NRM: Requirements
					Source: NSN

Abstract:

- Skeleton

Decision: 		The document was revised to S5-140736.

S5-140736	Draft TS 28.667: RPT interface NRM: Requirements
					Source: NSN

(Replaces S5-140632)

Abstract:

- Skeleton

Decision: 		The document was left for email approval and approved.

S5-140633	Draft TS 28.668: RPT interface NRM: Information Service (IS)
					Source: NSN

Abstract:

- Skeleton

Decision: 		The document was revised to S5-140737.

S5-140737	Draft TS 28.668: RPT interface NRM: Information Service (IS)
					Source: NSN

(Replaces S5-140633)

Abstract:

- Skeleton

Decision: 		The document was left for email approval and approved.

S5-140797	pCR TS 26.667: RPT interface NRM: Requirements
					Source: NSN

Decision: 		The document was left for email approval and approved.

S5-140798	pCR TS 28.668: RPT interface NRM: Information Service (IS)
					Source: NSN

Decision: 		The document was left for email approval and noted.

### 6.5	OAM&P 12 Performance Management

#### 6.5.1	Network Management for 3GPP Interworking WLAN - PM part

S5-140425	Minutes for Network Management for 3GPP Interworking WLAN - PM part
					Source: Rapporteur

Abstract:

-

Decision: 		The document was withdrawn.

#### 6.5.2	Energy Efficiency related Performance Measurements

S5-140426	Minutes for Energy Efficiency related Performance Measurements
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140570	CR R12 32.425 Add usage of measurements for EE
					32.425	  CR-0148  (Rel-12) v12.0.0
					Source: NSN

Abstract:

-

Decision: 		The document was noted.

S5-140576	Resubmitted LS  ETSI EE to SA5 on Cooperation for Energy Efficiency Measurements
					Source: ETSI EE

Abstract:

-

Decision: 		The document was postponed.

### 6.6	OAM&P 12 Self-Organizing Networks (SON) - OAM aspects

S5-140641	LS from RAN3 to SA5 on Rel.11 SON enhancements
					Source: R3-140464

Abstract:

-

Decision: 		The document was postponed.

#### 6.6.1	TR Study on Enhanced Network Management (NM) centralized Coverage and Capacity Optimization

S5-140427	Minutes for Enhanced NM Centralised Coverage and Capacity Optimisation
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140621	pCR to TR 32.836 Use Case 6 Capacity Optimization
					Source: Cisco

Abstract:

-

Decision: 		The document was noted.

S5-140646	R12 Tdoc Cell coverage adapting to traffic demand use case recommendation
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140648	R12 pCR 32.836-130 CCO bin evaluation
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140738.

S5-140738	R12 pCR 32.836-130 CCO bin evaluation
					Source: Ericsson

(Replaces S5-140648)

Decision: 		The document was approved.

S5-140656	Discussion paper of NM CCO monitoring
					Source: Intel

Abstract:

-

Decision: 		The document was noted.

S5-140784	Draft TR CCO
					Source: Rapporteur

Decision: 		The document was left for email approval and approved.

#### 6.6.2	Enhanced Network Management (NM) centralized Coverage and Capacity Optimization

### 6.7	OAM&P 12 WLAN Management

S5-140429	Minutes for OAM&P 12 WLAN Management
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

#### 6.7.1	TR on WLAN impacts to Type-2 management interface to the 3GPP Network Manager

S5-140533	pCR Performance measurements handling
					Source: Intel

Abstract:

-

Decision: 		The document was withdrawn.

S5-140534	pCR WLAN_OAM study conclusion
					Source: Intel

Abstract:

-

Decision: 		The document was withdrawn.

S5-140535	Discussion paper of WLAN alarm
					Source: Intel

Abstract:

-

Decision: 		The document was withdrawn.

S5-140537	pCR on 28.680 WLAN requirement
					Source: Intel

Abstract:

-

Decision: 		The document was withdrawn.

S5-140562	pCR Performance measurements handling
					Source: Intel

Abstract:

-

Decision: 		The document was revised to S5-140739.

S5-140739	pCR Performance measurements handling
					Source: Intel

(Replaces S5-140562)

Decision: 		The document was revised to S5-140791.

S5-140791	pCR Performance measurements handling
					Source: Intel

(Replaces S5-140739)

Decision: 		The document was left for email approval and approved.

S5-140563	Discussion paper of WLAN alarm notification
					Source: Intel

Abstract:

-

Decision: 		The document was noted.

S5-140564	pCR WLAN_OAM study conclusion
					Source: Intel

Abstract:

-

Decision: 		The document was revised to S5-140742.

S5-140742	pCR WLAN_OAM study conclusion
					Source: Intel

(Replaces S5-140564)

Decision: 		The document was revised to S5-140781.

S5-140781	pCR WLAN_OAM study conclusion
					Source: Intel

(Replaces S5-140742)

Decision: 		The document was revised to S5-140793.

S5-140793	pCR WLAN_OAM study conclusion
					Source: Intel

(Replaces S5-140781)

Decision: 		The document was left for email approval and approved.

S5-140741	pCR WLAN alarm notification
					Source: Intel

Decision: 		The document was revised to S5-140780.

S5-140780	pCR WLAN alarm notification
					Source: Intel

(Replaces S5-140741)

Decision: 		The document was revised to S5-140792.

S5-140792	pCR WLAN alarm notification
					Source: Intel

(Replaces S5-140780)

Decision: 		The document was left for email approval and approved.

S5-140794	Draft TR WLAN
					Source: Rapporteur

Decision: 		The document was left for email approval and approved.

#### 6.7.2	WLAN Network Resource Model for Type-2 interface

S5-140536	pCR on 28.403 WLAN PM Measurements
					Source: Intel

Abstract:

-

Decision: 		The document was withdrawn.

S5-140565	pCR on 28.680 WLAN requirement
					Source: Intel

Abstract:

-

Decision: 		The document was noted.

#### 6.7.3	WLAN measurements defined in IEEE and IETF WLAN performance measurements for use on Type-2 interface

S5-140566	pCR on 28.403 WLAN PM Measurements
					Source: Intel

Abstract:

-

Decision: 		The document was noted.

### 6.8	OAM&P 12 Network Sharing

S5-140438	Minutes for Network Sharing
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140628	R12 Tdoc Way forward for changing existing specifications for Network Sharing
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

#### 6.8.1	OAM aspects of Network Sharing - Concepts and requirements (Stage 1)

S5-140527	pCR 32.130 Business level requirements and high-level use cases
					Source: Orange

Abstract:

-

Decision: 		The document was noted.

#### 6.8.2	OAM aspects of Network Sharing - Stage 2/3

S5-140531	CR 28657 Add requirement for the management of shared E-UTRAN
					28.657	  CR-0001  (Rel-12) v11.0.0
					Source: Orange

Abstract:

-

Decision: 		The document was noted.

S5-140532	CR 28658 Introduce information in IS to support E-UTRAN sharing
					28.658	  CR-0007  (Rel-12) v11.3.0
					Source: Orange

Abstract:

-

Decision: 		The document was noted.

S5-140627	R12 CR 32.421 Introducing requirements for Network Sharing
					32.421	  CR-0072  (Rel-12) v11.6.0
					Source: Ericsson, TeliaSonera

Abstract:

-

Decision: 		The document was noted.

### 6.9	OAM&P 13 Self-Organizing Networks (SON) - OAM aspects

#### 6.9.1	Enhanced Network Management (NM) centralized Coverage and Capacity Optimization

### 6.10	OAM&P Studies

#### 6.10.1	Study on management of Heterogeneous Networks

S5-140430	Minutes for Study on management of Heterogeneous Networks
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140581	pCR 32.835 Editorial changes
					Source: Huawei

Abstract:

-

Decision: 		The document was revised to S5-140763.

S5-140763	pCR 32.835 Editorial changes
					Source: Huawei

(Replaces S5-140581)

Decision: 		The document was approved.

S5-140582	pCR 32.835 Policy-based management changes
					Source: Huawei

Abstract:

-

Decision: 		The document was revised to S5-140764.

S5-140764	pCR 32.835 Policy-based management changes
					Source: Huawei

(Replaces S5-140582)

Decision: 		The document was noted.

S5-140583	pCR 32.835 Add hetnet deployment scenarios
					Source: Huawei

Abstract:

-

Decision: 		The document was noted.

S5-140630	pCR TR 32.835 Reduction of PM data
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140765.

S5-140765	pCR TR 32.835 Reduction of PM data
					Source: Ericsson

(Replaces S5-140630)

Decision: 		The document was revised to S5-140782.

S5-140782	pCR TR 32.835 Reduction of PM data
					Source: Ericsson

(Replaces S5-140765)

Decision: 		The document was left for email approval and approved.

S5-140631	pCR TR 32.835 Clarification of PM trend reporting
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140775.

S5-140775	pCR TR 32.835 Clarification of PM trend reporting
					Source: Ericsson

(Replaces S5-140631)

Decision: 		The document was approved.

S5-140783	Draft TR 32.835
					Source: Rapporteur

Decision: 		The document was left for email approval and approved.

#### 6.10.2	Study on Enhancements of OAM aspects of Distributed Mobility Load Balancing (MLB) SON function

S5-140431	Minutes for Study on Enhancements of OAM aspects of Distributed Mobility Load Balancing (MLB) SON function
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140613	pCR to TR 32.860 MLB parameters alignment
					Source: Cisco

Abstract:

-

Decision: 		The document was revised to S5-140771.

S5-140771	pCR to TR 32.860 MLB parameters alignment
					Source: Cisco

(Replaces S5-140613)

Decision: 		The document was revised to S5-140785.

S5-140785	pCR to TR 32.860 MLB parameters alignment
					Source: Cisco

(Replaces S5-140771)

Decision: 		The document was left for email approval and noted.

S5-140614	pCR to TR 32.860 MLB parameters alignment part 2
					Source: Cisco

Abstract:

-

Decision: 		The document was revised to S5-140770.

S5-140770	pCR to TR 32.860 MLB parameters alignment part 2
					Source: Cisco

(Replaces S5-140614)

Decision: 		The document was noted.

S5-140615	pCR to TR 32.860 Additional load information for MLB
					Source: Cisco

Abstract:

-

Decision: 		The document was revised to S5-140766.

S5-140766	pCR to TR 32.860 Additional load information for MLB
					Source: Cisco

(Replaces S5-140615)

Decision: 		The document was revised to S5-140786.

S5-140786	pCR to TR 32.860 Additional load information for MLB
					Source: Cisco

(Replaces S5-140766)

Decision: 		The document was left for email approval and noted.

S5-140616	pCR to TR 32.860 Load indicators based on Composite Available Capacity (CAC)
					Source: Cisco

Abstract:

-

Decision: 		The document was noted.

S5-140617	pCR to TR 32.860 Definition of the Cell Capacity Class Value
					Source: Cisco

Abstract:

-

Decision: 		The document was noted.

S5-140618	pCR on TR 32.860-020 on MLB algorithms misalignment PS
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140619	pCR on TR 32.860-020 on non-uniform load distribution PS
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140767.

S5-140767	pCR on TR 32.860-020 on non-uniform load distribution PS
					Source: Ericsson

(Replaces S5-140619)

Decision: 		The document was revised to S5-140787.

S5-140787	pCR on TR 32.860-020 on non-uniform load distribution PS
					Source: Ericsson

(Replaces S5-140767)

Decision: 		The document was left for email approval and noted.

S5-140620	pCR on TR 32.860-020 problems modifying D-MLB decision by NM
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140658	pCR to TR 32.860 v0.2.0: Editorial changes
					Source: NEC, Cisco

Abstract:

-

Decision: 		The document was revised to S5-140769.

S5-140769	pCR to TR 32.860 v0.2.0: Editorial changes
					Source: NEC, Cisco

(Replaces S5-140658)

Decision: 		The document was approved.

S5-140659	pCR to TR 32.860 v0.2.0: HO Parameters Negotiation related issue
					Source: NEC

Abstract:

-

Decision: 		The document was revised to S5-140768.

S5-140768	pCR to TR 32.860 v0.2.0: HO Parameters Negotiation related issue
					Source: NEC

(Replaces S5-140659)

Decision: 		The document was revised to S5-140789.

S5-140789	pCR to TR 32.860 v0.2.0: HO Parameters Negotiation related issue
					Source: NEC

(Replaces S5-140768)

Decision: 		The document was left for email approval and noted.

S5-140790	Draft TR 32.860
					32.860 v..
					Source: Rapporteur

Decision: 		The document was left for email approval and approved.

#### 6.10.3	Study on Application and Partitioning of Itf-N

S5-140436	Minutes for Study on Application and Partitioning of Itf-N
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140574	pCR on concepts and architectures of TR32.861
					Source: China Mobile

Abstract:

-

Decision: 		The document was noted.

## 7	Converged Management

### 7.1	Converged Management Plenary

S5-140406	Converged Management Executive report from THIS meeting
					Source: Converged Management SWG Chair

Abstract:

-

Decision: 		The document was revised to S5-140758.

S5-140424	Minutes of Converged Management Plenary
					Source: SWG Chairman

Abstract:

-

Decision: 		The document was noted.

S5-140524	AI 84.1 on vsDataContainer self name-containment
					Source: Orange

Abstract:

-

Decision: 		The document was noted.

S5-140525	AI 87.2 on type of attributes latitude and longitude in TS 28.655
					Source: Orange

Abstract:

-

Decision: 		The document was noted.

S5-140575	Re-submitted LS from NGMN Project NGCOR to SA5 on Publication of Deliverables
					Source: NGMN NGCOR

Abstract:

-

Discussion:

It will be treated in the SA5#94bis meeting

Decision: 		The document was postponed.

S5-140674	Open Action Items for Converged Management SWG
					Source: CMAN SWG chair

Abstract:

-

Decision: 		The document was noted.

S5-140730	Converged Management Action list
					Source: Ericsson

Decision: 		The document was revised to S5-140779.

S5-140779	Converged Management Action list
					Source: Ericsson

(Replaces S5-140730)

Decision: 		The document was noted.

S5-140758	Converged Management Executive report from THIS meeting
					Source: Converged Management SWG Chair

(Replaces S5-140406)

Decision: 		The document was noted.

### 7.2	OAM&P 12 Compliance of 3GPP SA5 specifications to the NGMN Top OPE Recommendations

S5-140432	Minutes for compliance of 3GPP SA5 specifications to the NGMN Top OPE Recommendations
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

#### 7.2.1	TR on compliance of 3GPP SA5 specifications to the NGMN Top OPE Recommendations

S5-140622	pCR to TR 32.838 Northbound Interface for SON related parameters
					Source: Cisco

Abstract:

-

Decision: 		The document was revised to S5-140773.

S5-140773	pCR to TR 32.838 Northbound Interface for SON related parameters
					Source: Cisco

(Replaces S5-140622)

Decision: 		The document was approved.

S5-140623	pCR to TR 32.838 Northbound Interface for SON related parameters, part 2
					Source: Cisco

Abstract:

-

Decision: 		The document was noted.

S5-140624	pCR to TR 32.838 SON controlled implementation eICIC ABS patterns
					Source: Cisco

Abstract:

-

Decision: 		The document was revised to S5-140776.

S5-140776	pCR to TR 32.838 SON controlled implementation eICIC ABS patterns
					Source: Cisco

(Replaces S5-140624)

Decision: 		The document was revised to S5-140796.

S5-140796	pCR to TR 32.838 SON controlled implementation eICIC ABS patterns
					Source: Cisco

(Replaces S5-140776)

Decision: 		The document was revised to S5-140748.

S5-140626	pCR to TR 32.838 SON controlled implementation eICIC ABS patterns part 2
					Source: Cisco

Abstract:

-

Decision: 		The document was revised to S5-140776.

S5-140748	pCR to TR 32.838 SON controlled implementation eICIC ABS patterns
					Source: Cisco

(Replaces S5-140796)

Abstract:

-

Decision: 		The document was approved.

#### 7.2.2	TS work on Compliance of 3GPP SA5 specifications to the NGMN Top OPE Recommendations

S5-140593	Clarification on the relation between RRC connection re-establishment measurement and HO optimization
					Source: Huawei

Abstract:

-

Decision: 		The document was noted.

S5-140594	Enhancements for HO optimization performance evaluation
					Source: Huawei

Abstract:

-

Decision: 		The document was noted.

S5-140756	New draft 32.838
					32.838 v..
					Source: Rapporteur

Decision: 		The document was left for email approval and approved.

### 7.3	OAM&P 12 Compliance of 3GPP SA5 specifications to the NGMN NGCOR Requirements

#### 7.3.1	TR on compliance of 3GPP SA5 specifications to the NGMN NGCOR Requirements

S5-140433	Minutes for TR on compliance of 3GPP SA5 specifications to the NGMN NGCOR Requirements
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140526	Proposal for re-formatting TR 32.837
					Source: Orange

Abstract:

-

Decision: 		The document was noted.

S5-140595	Update of WID Compliance to NGMN NGCOR Requirements
					Source: Huawei

Abstract:

-

Decision: 		The document was revised to S5-140777.

S5-140777	Update of WID Compliance to NGMN NGCOR Requirements
					Source: Huawei

(Replaces S5-140595)

Decision: 		The document was agreed.

S5-140596	pCR Add introduction section to TR 32.837
					Source: Huawei

Abstract:

-

Decision: 		The document was approved.

S5-140788	Draft TR 32.837
					32.837 v..
					Source: Rapporteur

Decision: 		The document was left for email approval and approved.

#### 7.3.2	Converged Management Model alignment Phase 2

S5-140434	Minutes for Converged Management Model alignment Phase 2
					Source: Rapporteur

Abstract:

-

Decision: 		The document was noted.

S5-140663	UOM Version 5.2 draft
					Source: Ericsson

Abstract:

-

Decision: 		The document was withdrawn.

S5-140664	Model Repertoire V5.3 Draft
					Source: Ericsson

Abstract:

-

Decision: 		The document was withdrawn.

S5-140685	Converged Management UOM 5.2 draft v1
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140686	Converged Management Model Repertoire 5.3 draft v1
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

#### 7.3.3	Converged Management PM Interface definitions

S5-140435	Minutes for Converged Management PM Interface definitions
					Source: Rapporteur

Abstract:

-

Decision: 		The document was withdrawn.

## 8	Charging

### 8.1	Charging Plenary

S5-140409	CH Agenda and Time Plan
					Source: CH SWG Chair

Abstract:

-

Decision: 		The document was revised to S5-140690.

S5-140410	CH Detailed Report from LAST Meeting
					Source: CH SWG Chair

Abstract:

-

Decision: 		The document was approved.

S5-140411	CH Executive Report from THIS Meeting
					Source: CH SWG Chair

Abstract:

-

Decision: 		The document was revised to S5-140757.

S5-140412	CH Detailed Report from THIS Meeting
					Source: CH SWG Chair

Abstract:

-

Decision: 		The document was [not addressed].

S5-140578	LS from CT1 to SA5 on IOI in MESSAGE with SRVCC information
					Source: C1-140720

Abstract:

-

Decision: 		The document was replied to in S5-140691.

S5-140605	LSout SA2 Reply LS on ProSe Charging
					Source: Qualcomm Incorporated

Abstract:

Draft LS response to SA2 on ProSe Charging

Decision: 		The document was noted.

S5-140634	LS to 3GPP SA2 and SA5 on IMS (VoLTE/RCS) Roaming
					Source: GSMA RCPG

Abstract:

-

Decision: 		The document was replied to in S5-140684.

S5-140637	LS from CT4 to SA5 on the IETF Diameter overload solution
					Source: C4-140420

Abstract:

-

Decision: 		The document was noted.

S5-140640	Reply LS from RAN3 cc SA5 on ULI reporting enhancements
					Source: R3-140376

Abstract:

-

Decision: 		The document was noted.

S5-140643	LS from SA1 to SA5 on ECT Assured Transfer description in MMTel
					Source: S1-140291

Abstract:

-

Decision: 		The document was noted.

S5-140650	LS from SA2 to SA5 on Gy interface for EPC Roaming LBO scenario
					Source: S2-140472

Abstract:

-

Decision: 		The document was noted.

S5-140651	LS from SA2 to SA5 on ProSe charging
					Source: S2-140519

Abstract:

-

Decision: 		The document was noted.

S5-140675	DP on Security aspect of Gy Reference Point in inter-PLMN scenario
					Source: Alcatel-Lucent

Abstract:

-

Decision: 		The document was noted.

S5-140676	LS to GSMA IREG on security aspects for Gy interfaces in EPC Roaming LBO scenario
					Source: Alcatel-Lucent

Abstract:

-

Decision: 		The document was noted.

S5-140684	LSout RCPG LS on IMS (VoLTE/RCS) Roaming
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140692.

S5-140690	CH Agenda and Time Plan
					Source: CH SWG Chair

(Replaces S5-140409)

Decision: 		The document was agreed.

S5-140691	Reply LS to CT1 on IOI in MESSAGE with SRVCC information
					Source: Ericsson

Decision: 		The document was approved.

S5-140692	LSout RCPG LS on IMS (VoLTE/RCS) Roaming
					Source: Ericsson

(Replaces S5-140684)

Decision: 		The document was approved.

S5-140757	CH Executive Report from THIS Meeting
					Source: CH SWG Chair

(Replaces S5-140411)

Decision: 		The document was noted.

### 8.2	New Charging Work Item proposals

S5-140603	WID for Proximity-based Services Charging aspects
					Source: Qualcomm Incorporated

Abstract:

-

Decision: 		The document was revised to S5-140694.

S5-140606	Discussion Paper for WID ProSe Charging Aspects
					Source: Qualcomm Incorporated

Abstract:

This discussion paper provides information related to the proposed WID on ProSe Charging Aspects.

Decision: 		The document was noted.

S5-140672	New Work Item with Study phase on Inter-PLMN Gy Reference Point
					Source: Alcatel-Lucent

Abstract:

-

Decision: 		The document was revised to S5-140693.

S5-140693	New Work Item with Study phase on Inter-PLMN Gy Reference Point
					Source: Alcatel-Lucent

(Replaces S5-140672)

Decision: 		The document was agreed.

S5-140694	WID for Proximity-based Services Charging aspects
					Source: Qualcomm Incorporated

(Replaces S5-140603)

Decision: 		The document was revised to S5-140755.

S5-140755	WID for Proximity-based Services Charging aspects
					Source: Qualcomm Incorporated

(Replaces S5-140694)

Decision: 		The document was agreed.

### 8.3	Charging Maintenance and Rel-12 small Enhancements

S5-140542	DP Use of Inter Operator Identifiers with Application Servers
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140543	LSout CT1 LS on Clarification of transit IOI exchange over ISC interface
					Source: Ericson

Abstract:

-

Decision: 		The document was noted.

S5-140544	Rel-11 CR 32.240 Clarification on transit IOI exchange over ISC interface
					32.240	  CR-0372  (Rel-11) v11.6.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140545	Rel-12 CR 32.240 Clarification on transit IOI exchange over ISC interface
					32.240	  CR-0373  (Rel-12) v12.3.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140546	Rel-11 CR 32.260 Remote Transit IOI List from IMS online charging interface
					32.260	  CR-0249  (Rel-11) v11.11.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140547	Rel-12 CR 32.260 Remove  Transit IOI List from IMS online charging inferface
					32.260	  CR-0250  (Rel-12) v12.3.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140548	DP External charging identifier in PS domain charging
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140549	Rel-8 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0366  (Rel-8) v8.15.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140712.

S5-140550	Rel-9 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0367  (Rel-9) v9.11.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140713.

S5-140551	Rel-10 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0368  (Rel-10) v10.13.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140714.

S5-140552	Rel-11 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0369  (Rel-11) v11.9.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140715.

S5-140715	Rel-11 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0369  rev 1 (Rel-11) v11.9.0
					Source: Ericsson

(Replaces S5-140552)

Abstract:

-

Decision: 		The document was agreed.

S5-140553	Rel-12 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0370  (Rel-12) v12.5.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140716.

S5-140554	Rel-8 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0446  (Rel-8) v8.19.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140717.

S5-140555	Rel-9 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0447  (Rel-9) v9.17.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140718.

S5-140556	Rel-10 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0448  (Rel-10) v10.14.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140719.

S5-140557	Rel-11 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0449  (Rel-11) v11.9.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140743.

S5-140558	Rel-12 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0450  (Rel-12) v12.3.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140744.

S5-140561	Rel-12 CR 32.299 Remove clause 6.3 Editor's Notes
					32.299	  CR-0582  rev 1 (Rel-12) v12.4.0
					Source: Ericsson

Abstract:

Revision of CR 0582 postponed from SA5#93.

Decision: 		The document was agreed.

S5-140577	Resubmitted LS from CT1 to SA5 on transit IOI exchange over ISC interface
					Source: C1-131748

Abstract:

-

Decision: 		The document was postponed.

S5-140609	Rel-12 CR 32.251 Remove clause 6.3.1.2 Editor's Notes and clause 6.3.1 Hanging Paragraphs
					32.251	  CR-0371  (Rel-12) v12.5.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was noted.

S5-140636	Reply LS from CT4 to SA5 on Charging aspects for Network Sharing (MOCN GWCN)
					Source: C4-140381

Abstract:

-

Decision: 		The document was noted.

S5-140644	Rel-12 CR 32251 Introduce Core Network Operator selection origin for Shared Networks
					32.251	  CR-0372  (Rel-12) v12.5.0
					Source: Alcatel-Lucent

Abstract:

-

Decision: 		The document was revised to S5-140753.

S5-140645	Rel-12 CR 32299 Introduce Core Network Operator selection origin for Shared Networks
					32.299	  CR-0585  (Rel-12) v12.4.0
					Source: Alcatel-Lucent

Abstract:

-

Decision: 		The document was revised to S5-140754.

S5-140647	Rel-12 CR 32298 Introduce Core Network Operator selection origin for Shared Networks
					32.298	  CR-0451  (Rel-12) v12.3.0
					Source: Alcatel-Lucent

Abstract:

-

Decision: 		The document was agreed.

S5-140668	Rel-11 CR 32.260 correction of ATCF CDR
					32.260	  CR-0251  (Rel-11) v11.11.0
					Source: China Mobile, Huawei

Abstract:

-

Decision: 		The document was revised to S5-140745.

S5-140669	Rel-12 CR 32.260 correction of ATCF CDR
					32.260	  CR-0252  (Rel-12) v12.3.0
					Source: China Mobile, Huawei

Abstract:

-

Decision: 		The document was revised to S5-140746.

S5-140677	Rel-11 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF
					32.260	  CR-0245  rev 2 (Rel-11) v11.11.0
					Source: China Mobile, Huawei, NSN

Abstract:

-

Decision: 		The document was revised to S5-140747.

S5-140678	Rel-12 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF
					32.260	  CR-0246  rev 2 (Rel-12) v12.3.0
					Source: China Mobile, Huawei, NSN

Abstract:

-

Decision: 		The document was revised to S5-140749.

S5-140679	Rel-11 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF
					32.260	  CR-0247  rev 2 (Rel-11) v11.11.0
					Source: China Mobile, Huawei

Abstract:

-

Decision: 		The document was revised to S5-140751.

S5-140680	Rel-12 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF
					32.260	  CR-0248  rev 2 (Rel-12) v12.3.0
					Source: China Mobile, Huawei

Abstract:

-

Decision: 		The document was revised to S5-140752.

S5-140701	Draft TS 32.276
					32.276 v..
					Source: Rapporteur

Decision: 		The document was left for email approval and approved.

S5-140702	Draft TS 32.293
					32.293 v..
					Source: Rapporteur

Decision: 		The document was left for email approval and approved.

S5-140712	Rel-8 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0366  rev 1 (Rel-8) v8.15.0
					Source: Ericsson

(Replaces S5-140549)

Decision: 		The document was agreed.

S5-140713	Rel-9 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0367  rev 1 (Rel-9) v9.11.0
					Source: Ericsson

(Replaces S5-140550)

Decision: 		The document was agreed.

S5-140714	Rel-10 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0368  rev 1 (Rel-10) v10.13.0
					Source: Ericsson

(Replaces S5-140551)

Decision: 		The document was agreed.

S5-140716	Rel-12 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages
					32.251	  CR-0370  rev 1 (Rel-12) v12.5.0
					Source: Ericsson

(Replaces S5-140553)

Decision: 		The document was agreed.

S5-140717	Rel-8 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0446  rev 1 (Rel-8) v8.19.0
					Source: Ericsson

(Replaces S5-140554)

Decision: 		The document was agreed.

S5-140718	Rel-9 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0447  rev 1 (Rel-9) v9.17.0
					Source: Ericsson

(Replaces S5-140555)

Decision: 		The document was agreed.

S5-140719	Rel-10 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0448  rev 1 (Rel-10) v10.14.0
					Source: Ericsson

(Replaces S5-140556)

Decision: 		The document was agreed.

S5-140743	Rel-11 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0449  rev 1 (Rel-11) v11.9.0
					Source: Ericsson

(Replaces S5-140557)

Decision: 		The document was agreed.

S5-140744	Rel-12 CR 32.298 Removal of IMS charging identifier from PGW CDR
					32.298	  CR-0450  rev 1 (Rel-12) v12.3.0
					Source: Ericsson

(Replaces S5-140558)

Decision: 		The document was agreed.

S5-140745	Rel-11 CR 32.260 correction of ATCF CDR
					32.260	  CR-0251  rev 1 (Rel-11) v11.11.0
					Source: China Mobile, Huawei

(Replaces S5-140668)

Decision: 		The document was agreed.

S5-140746	Rel-12 CR 32.260 correction of ATCF CDR
					32.260	  CR-0252  rev 1 (Rel-12) v12.3.0
					Source: China Mobile, Huawei

(Replaces S5-140669)

Decision: 		The document was agreed.

S5-140747	Rel-11 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF
					32.260	  CR-0245  rev 3 (Rel-11) v11.11.0
					Source: China Mobile, Huawei, NSN

(Replaces S5-140677)

Decision: 		The document was agreed.

S5-140749	Rel-12 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF
					32.260	  CR-0246  rev 3 (Rel-12) v12.3.0
					Source: China Mobile, Huawei, NSN

(Replaces S5-140678)

Decision: 		The document was agreed.

S5-140751	Rel-11 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF
					32.260	  CR-0247  rev 3 (Rel-11) v11.11.0
					Source: China Mobile, Huawei, NSN

(Replaces S5-140679)

Decision: 		The document was agreed.

S5-140752	Rel-12 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF
					32.260	  CR-0248  rev 3 (Rel-12) v12.3.0
					Source: China Mobile, Huawei, NSN

(Replaces S5-140680)

Decision: 		The document was agreed.

S5-140753	Rel-12 CR 32251 Introduce Core Network Operator selection origin for Shared Networks
					32.251	  CR-0372  rev 1 (Rel-12) v12.5.0
					Source: Alcatel-Lucent

(Replaces S5-140644)

Decision: 		The document was agreed.

S5-140754	Rel-12 CR 32299 Introduce Core Network Operator selection origin for Shared Networks
					32.299	  CR-0585  rev 1 (Rel-12) v12.4.0
					Source: Alcatel-Lucent

(Replaces S5-140645)

Decision: 		The document was agreed.

### 8.4	Rel-12 Charging

#### 8.4.1	Charging per IP-Connectivity Access Network (IP-CAN) Session

S5-140608	Rel-12 CR 32.251 Completion of charging per IP-CAN session in PS domain
					32.251	  CR-0365  (Rel-12) v12.5.0
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140750.

S5-140750	Rel-12 CR 32.251 Completion of charging per IP-CAN session in PS domain
					32.251	  CR-0365  rev 1 (Rel-12) v12.5.0
					Source: Ericsson

(Replaces S5-140608)

Decision: 		The document was agreed.

#### 8.4.2	Charging using an Alternative Roaming Provider

S5-140521	ETSI TR 103 227
					Source: ETSI Secretariat

Abstract:

-

Decision: 		The document was noted.

S5-140523	Roaming regulation specifications
					Source: ETSI Secretariat

Abstract:

-

Decision: 		The document was noted.

S5-140560	Rel-12 pCR 32.276 Simplification and reuse of existing IEs for VCS
					32.276 v..
					Source: NSN

Abstract:

-

Decision: 		The document was revised to S5-140697.

S5-140602	Rel-12 pCR 32.276 Charging information for VCS - Issue1 resolution
					Source: Alcatel-Lucent

Abstract:

-

Decision: 		The document was revised to S5-140699.

S5-140665	Rel-12 PCR 32.276 Use of new IEs for call party address information for VCS
					32.276 v..
					Source: Ericsson, Telefonica, NSN

Abstract:

-

Decision: 		The document was withdrawn.

S5-140666	Rel-12 PCR 32.276 Resolution of Issues 2, 3, and 4 for VCS charging information
					32.276 v..
					Source: Ericsson, Telefonica, Alcatel-Lucent, Huawei, NSN

Abstract:

-

Decision: 		The document was revised to S5-140696.

S5-140667	Rel-12 PCR 32.276 Miscellaneous drafting rule corrections
					32.276 v..
					Source: Ericsson

Abstract:

-

Decision: 		The document was revised to S5-140695.

S5-140671	Rel-12 PCR 32.276 Use of new IEs for call party address information for VCS
					32.276 v..
					Source: Ericsson, Telefonica, NSN, Orange

Abstract:

Revision of S5-140665

Decision: 		The document was withdrawn.

S5-140681	Rel-12 pCR 32.293 unify the entity name of message flow and description txt
					Source: Huawei

Abstract:

-

Decision: 		The document was revised to S5-140700.

S5-140682	Discussion paper charging information usage for VCS
					Source: Huawei

Abstract:

-

Decision: 		The document was noted.

S5-140683	Rel-12 pCR 32.276 proposal of information elements charging information for VCS
					Source: Huawei

Abstract:

-

Decision: 		The document was revised to S5-140698.

S5-140695	Rel-12 PCR 32.276 Miscellaneous drafting rule corrections
					Source: Ericsson

(Replaces S5-140667)

Decision: 		The document was approved.

S5-140696	Rel-12 PCR 32.276 Resolution of Issues 2, 3, and 4 for VCS charging information
					Source: Ericsson, Telefonica, Alcatel-Lucent, Huawei, NSN

(Replaces S5-140666)

Decision: 		The document was approved.

S5-140697	Rel-12 pCR 32.276 Simplification and reuse of existing IEs for VCS
					Source: NSN,Huawei

(Replaces S5-140560)

Decision: 		The document was approved.

S5-140698	Rel-12 pCR 32.276 proposal of information elements charging information for VCS
					Source: Huawei, Ericsson,NSN

(Replaces S5-140683)

Decision: 		The document was approved.

S5-140699	Rel-12 pCR 32.276 Charging information for VCS - Issue1 resolution
					Source:  Alcatel-Lucent, Huawei, Ericsson, Telefonica, Orange, Vodafone, NSN

(Replaces S5-140602)

Decision: 		The document was approved.

S5-140700	Rel-12 pCR 32.293 unify the entity name of message flow and description txt
					Source: Huawei

(Replaces S5-140681)

Decision: 		The document was approved.

#### 8.4.3	Charging for IMS centralized service (ICS) control (Stage 2/3)

### 8.5	Application Based Charging

#### 8.5.1	Charging for Application Based Charging

S5-140528	Rel-12 CR 32.251 Requirements and parameters alignment for application based charging
					32.251	  CR-0360  (Rel-12) v12.5.0
					Source: Allot Communications, Openet

Abstract:

Resolutions for Open Issues and some alignments are introduced for application based charging.

Decision: 		The document was revised to S5-140703.

S5-140529	Rel-12 CR 32.298 To add field definitions and make clarifications for application based charging in alignment with TS 32.251
					32.298	  CR-0443  (Rel-12) v12.3.0
					Source: Allot Communications, Openet

Abstract:

Alignment with TS 32.251 is introduced.

Decision: 		The document was revised to S5-140704.

S5-140530	Rel-12 CR 32.299 To add AVP definitions and clarifications for application based charging to align with TS 32.251
					32.299	  CR-0583  (Rel-12) v12.4.0
					Source: Allot Communications, Openet

Abstract:

Alignment with TS 32.251 is introduced.

Decision: 		The document was revised to S5-140705.

S5-140539	Rel-12 CR 32.298 Clarifications for ASN.1 related to TDF based charging
					32.298	  CR-0444  (Rel-12) v12.3.0
					Source: Allot Communications, Openet

Abstract:

Aligns with parameters resolution and clarifies which parameters are not applicable in case of Fixed Broadband Access

Decision: 		The document was revised to S5-140706.

S5-140579	Reply LS from CT3 cc SA5 on providing Charging Characteristics to TDF
					Source: C3-140408

Abstract:

-

Decision: 		The document was noted.

S5-140649	Reply LS from SA2 to SA5 on providing parameters to TDF
					Source: S2-140467

Abstract:

-

Decision: 		The document was noted.

S5-140670	LSout to SA2 Reply LS on providing parameters to TDF
					Source: ZTE

Abstract:

-

Decision: 		The document was withdrawn.

S5-140703	Rel-12 CR 32.251 Requirements and parameters alignment for application based charging
					32.251	  CR-0360  rev 1 (Rel-12) v12.5.0
					Source: Allot Communications, Openet

(Replaces S5-140528)

Decision: 		The document was agreed.

S5-140704	Rel-12 CR 32.298 To add field definitions and make clarifications for application based charging in alignment with TS 32.251
					32.298	  CR-0443  rev 1 (Rel-12) v12.3.0
					Source: Allot Communications, Openet

(Replaces S5-140529)

Decision: 		The document was agreed.

S5-140705	Rel-12 CR 32.299 To add AVP definitions and clarifications for application based charging to align with TS 32.251
					32.299	  CR-0583  rev 1 (Rel-12) v12.4.0
					Source: Allot Communications, Openet

(Replaces S5-140530)

Decision: 		The document was agreed.

S5-140706	Rel-12 CR 32.298 Clarifications for ASN.1 related to TDF based charging
					32.298	  CR-0444  rev 1 (Rel-12) v12.3.0
					Source: Allot Communications, Openet

(Replaces S5-140539)

Decision: 		The document was agreed.

### 8.6	BB1: Policy and Charging Control for supporting traffic from fixed terminals and NSWO (Non Seamless WLAN Offload) traffic from 3GPP UEs in fixed broadband access networks

#### 8.6.1	Policy and Charging Enforcement Function (PCEF) based Charging for traffic from fixed terminals and NSWO traffic from 3GPP UEs in fixed broadband access networks

S5-140597	Rel-12 CR 32251 Complete Identifiers used for Charging in Convergent scenario
					32.251	  CR-0362  (Rel-12) v12.5.0
					Source: Alcatel-Lucent, Allot Communications

Abstract:

-

Decision: 		The document was revised to S5-140707.

S5-140598	Rel-12 CR 32251 Introduce Binding for IPE-CDR
					32.251	  CR-0363  (Rel-12) v12.5.0
					Source: Alcatel-Lucent, Allot Communications

Abstract:

-

Decision: 		The document was revised to S5-140709.

S5-140599	Rel-12 CR 32298 Introduce IPE-CDR and complete TDF-CDR description
					32.298	  CR-0445  (Rel-12) v12.3.0
					Source: Alcatel-Lucent, Allot Communications

Abstract:

-

Decision: 		The document was revised to S5-140710.

S5-140600	Rel-12 CR 32299 Introduce Access Line Identifier in PS-Information for Convergent Fixed-Mobile scenario
					32.299	  CR-0584  (Rel-12) v12.4.0
					Source: Alcatel-Lucent, Allot Communications

Abstract:

-

Decision: 		The document was agreed.

S5-140601	Rel-12 CR 32251 Introduce IP-CAN session Charging description
					32.251	  CR-0364  (Rel-12) v12.5.0
					Source: Alcatel-Lucent

Abstract:

-

Decision: 		The document was revised to S5-140711.

S5-140707	Rel-12 CR 32251 Complete Identifiers used for Charging in Convergent scenario
					32.251	  CR-0362  rev 1 (Rel-12) v12.5.0
					Source: Alcatel-Lucent, Allot Communications

(Replaces S5-140597)

Decision: 		The document was agreed.

S5-140709	Rel-12 CR 32251 Introduce Binding for IPE-CDR
					32.251	  CR-0363  rev 1 (Rel-12) v12.5.0
					Source: Alcatel-Lucent, Allot Communications

(Replaces S5-140598)

Decision: 		The document was agreed.

S5-140710	Rel-12 CR 32298 Introduce IPE-CDR and complete TDF-CDR description
					32.298	  CR-0445  rev 1 (Rel-12) v12.3.0
					Source: Alcatel-Lucent, Allot Communications

(Replaces S5-140599)

Decision: 		The document was agreed.

S5-140711	Rel-12 CR 32251 Introduce IP-CAN session Charging description
					32.251	  CR-0364  rev 1 (Rel-12) v12.5.0
					Source: Alcatel-Lucent

(Replaces S5-140601)

Decision: 		The document was agreed.

#### 8.6.2	Traffic Detection Function (TDF) based Charging for traffic from fixed terminals and NSWO traffic from 3GPP UEs in fixed broadband access networks

S5-140538	Rel-12 CR 32.251 Completion of TDF related requirements for Fixed Broadband Access
					32.251	  CR-0361  (Rel-12) v12.5.0
					Source: Allot Communications, Openet

Abstract:

Completes the requirements for Annex D on TDF based charging.

Decision: 		The document was revised to S5-140708.

S5-140708	Rel-12 CR 32.251 Completion of TDF related requirements for Fixed Broadband Access
					32.251	  CR-0361  rev 1 (Rel-12) v12.5.0
					Source: Allot Communications, Openet

(Replaces S5-140538)

Decision: 		The document was agreed.

## 9	Any Other Business

## 10	Closing of the meeting

Report prepared by: Mirko Cano Soveri

## Annex A: List of contribution documents

| Document | Title | Source | Decision | Replaces | Replaced by |
| --- | --- | --- | --- | --- | --- |
| S5-140400 | Agenda | WG Chairman | approved | - | - |
| S5-140401 | Report from last SA5 meeting | ETSI Secretariat | approved | - | - |
| S5-140402 | SA5 status report at last SA meeting | WG Chairman | noted | - | - |
| S5-140403 | SA5 results at last SA meeting | WG Chairman | noted | - | - |
| S5-140404 | Time Plan for OAM&P and Converged Management SWGs | WG Chairman | revised | - | S5-140722 |
| S5-140405 | OAM Executive Report from THIS Meeting | OAM SWG Chair | noted | - | - |
| S5-140406 | Converged Management Executive report from THIS meeting | Converged Management SWG Chair | revised | - | S5-140758 |
| S5-140407 | Leaders meeting agenda | WG Chairman | noted | - | - |
| S5-140408 | Leaders meeting minutes | WG Chairman | noted | - | - |
| S5-140409 | CH Agenda and Time Plan | CH SWG Chair | revised | - | S5-140690 |
| S5-140410 | CH Detailed Report from LAST Meeting | CH SWG Chair | approved | - | - |
| S5-140411 | CH Executive Report from THIS Meeting | CH SWG Chair | revised | - | S5-140757 |
| S5-140412 | CH Detailed Report from THIS Meeting | CH SWG Chair | [not addressed] | - | - |
| S5-140413 | SA5 Meeting Calendar | WG Chairman | noted | - | - |
| S5-140414 | SA5 Working Procedures | WG Chairman | noted | - | - |
| S5-140415 | SA5 Meeting Facility Requirements | WG Chairman | noted | - | - |
| S5-140416 | Process for management of draft TSs/TRs | WG ViceChair | noted | - | - |
| S5-140417 | CR Quality Check | ETSI Secretariat | noted | - | - |
| S5-140418 | Deliverables due for the NEXT SA Plenary | ETSI Secretariat | noted | - | - |
| S5-140419 | Rel-12 SA5 WIDs | WG Chairman | noted | - | - |
| S5-140420 | SA5 3GPP Work Plan | ETSI Secretariat | noted | - | - |
| S5-140421 | Minutes of OAM&P Plenary | Rapporteur | withdrawn | - | - |
| S5-140422 | Minutes of New Work Item proposals - OAM&P & Converged Management | Rapporteur | revised | - | S5-140772 |
| S5-140423 | Minutes of Maintenance and Rel-12 small Enhancements - OAM&P & Converged Management | Rapporteur | noted | - | - |
| S5-140424 | Minutes of Converged Management Plenary | SWG Chairman | noted | - | - |
| S5-140425 | Minutes for Network Management for 3GPP Interworking WLAN - PM part | Rapporteur | withdrawn | - | - |
| S5-140426 | Minutes for Energy Efficiency related Performance Measurements | Rapporteur | noted | - | - |
| S5-140427 | Minutes for Enhanced NM Centralised Coverage and Capacity Optimisation | Rapporteur | noted | - | - |
| S5-140428 | Minutes for Radio Planning Tool Interface | Rapporteur | noted | - | - |
| S5-140429 | Minutes for OAM&P 12 WLAN Management | Rapporteur | noted | - | - |
| S5-140430 | Minutes for Study on management of Heterogeneous Networks | Rapporteur | noted | - | - |
| S5-140431 | Minutes for Study on Enhancements of OAM aspects of Distributed Mobility Load Balancing (MLB) SON function | Rapporteur | noted | - | - |
| S5-140432 | Minutes for compliance of 3GPP SA5 specifications to the NGMN Top OPE Recommendations | Rapporteur | noted | - | - |
| S5-140433 | Minutes for TR on compliance of 3GPP SA5 specifications to the NGMN NGCOR Requirements | Rapporteur | noted | - | - |
| S5-140434 | Minutes for Converged Management Model alignment Phase 2 | Rapporteur | noted | - | - |
| S5-140435 | Minutes for Converged Management PM Interface definitions | Rapporteur | withdrawn | - | - |
| S5-140436 | Minutes for Study on Application and Partitioning of Itf-N | Rapporteur | noted | - | - |
| S5-140437 | Minutes for Alarm Quality Improvements | Rapporteur | noted | - | - |
| S5-140438 | Minutes for Network Sharing | Rapporteur | noted | - | - |
| S5-140439 | IPR declaration | WG Chairman | noted | - | - |
| S5-140440 | Rel-13 SA5 WIDs | WG Chairman | noted | - | - |
| S5-140441 | Work plan status after SA5#94 | WG Chairman | withdrawn | - | - |
| S5-140442 | Rel-5 CR 32.111-X (IS-SS relationship) | MCC (az/QC) | postponed | - | - |
| S5-140443 | Rel-6 CR 32.111-X (IS-SS relationship) | MCC (az/QC) | postponed | - | - |
| S5-140444 | Rel-8 CR 32.111-X (IS-SS relationship) | MCC (az/QC) | postponed | - | - |
| S5-140445 | Rel-9 CR 32.111-X (IS-SS relationship) | MCC (az/QC) | postponed | - | - |
| S5-140446 | Rel-10 CR 32.111-X (IS-SS relationship) | MCC (az/QC) | postponed | - | - |
| S5-140447 | Rel-11 CR 32.111-X (IS-SS relationship) | MCC (az/QC) | postponed | - | - |
| S5-140448 | Rel-10 CR 32.111-1 (Reference corrections) | MCC (az/QC) | postponed | - | - |
| S5-140449 | Rel-11 CR 32.111-1 (Reference corrections) | MCC (az/QC) | postponed | - | - |
| S5-140450 | Rel-12 CR 32.111-1 (Reference corrections) | MCC (az/QC) | postponed | - | - |
| S5-140451 | Rel-11 CR 32.624-5-6 (Reference corrections, etc.) | MCC (az/QC) | postponed | - | - |
| S5-140452 | Rel-11 CR 28.620 V11.0.0 | MCC (az/QC) | postponed | - | - |
| S5-140453 | Rel-11 CR 28.622-b01 | MCC (az/QC) | postponed | - | - |
| S5-140454 | Rel-11 CR 28.627-b00 | MCC (az/QC) | postponed | - | - |
| S5-140455 | Rel-11 CR 28.628-b30 | MCC (az/QC) | postponed | - | - |
| S5-140456 | Rel-11 CR 28.629-b20 | MCC (az/QC) | postponed | - | - |
| S5-140457 | Rel-12 CR 28.606 upgrade XSD | Ericsson/Huawei | agreed | - | - |
| S5-140458 | Rel-12 CR 28.616 upgrade XSD | Ericsson/Huawei | agreed | - | - |
| S5-140459 | Rel-11 CR 28.623 upgrade XSD | Ericsson/Huawei | revised | - | S5-140724 |
| S5-140460 | Rel-11 CR 28.626 upgrade XSD | Ericsson/Huawei | agreed | - | - |
| S5-140461 | Rel-11 CR 28.629 upgrade XSD | Ericsson/Huawei | agreed | - | - |
| S5-140462 | Rel-11 CR 28.633 upgrade XSD | Ericsson/Huawei | agreed | - | - |
| S5-140463 | Rel-11 CR 28.653 upgrade XSD | Ericsson/Huawei | revised | - | S5-140725 |
| S5-140464 | Rel-11 CR 28.656 upgrade XSD | Ericsson/Huawei | agreed | - | - |
| S5-140465 | Rel-11 CR 28.659 upgrade XSD | Ericsson/Huawei | agreed | - | - |
| S5-140466 | Rel-11 CR 28.631-b00 | MCC (az/QC) | postponed | - | - |
| S5-140467 | Rel-11 CR 28.632-b00 | MCC (az/QC) | postponed | - | - |
| S5-140468 | Rel-11 CR 28.633-b00 | MCC (az/QC) | postponed | - | - |
| S5-140469 | Rel-11 CR 32.690-b00 | MCC (az/QC) | postponed | - | - |
| S5-140470 | Rel-11 CR 28.651-b00 | MCC (az/QC) | postponed | - | - |
| S5-140471 | Rel-11 CR 28.652-b00 | MCC (az/QC) | postponed | - | - |
| S5-140472 | Rel-11 CR 28.653-b00 | MCC (az/QC) | postponed | - | - |
| S5-140473 | Rel-11 CR 28.654-b00 | MCC (az/QC) | postponed | - | - |
| S5-140474 | Rel-11 CR 28.655-b00 | MCC (az/QC) | postponed | - | - |
| S5-140475 | Rel-11 CR 28.656-b00 | MCC (az/QC) | postponed | - | - |
| S5-140476 | Rel-11 CR 28.657-b00 | MCC (az/QC) | postponed | - | - |
| S5-140477 | Rel-11 CR 28.658-b30 | MCC (az/QC) | postponed | - | - |
| S5-140478 | Rel-11 CR 28.659-b30 | MCC (az/QC) | postponed | - | - |
| S5-140479 | Rel-11 CR 28.661-b10 | MCC (az/QC) | postponed | - | - |
| S5-140480 | Rel-11 CR 28.662-b10 | MCC (az/QC) | postponed | - | - |
| S5-140481 | Rel-11 CR 28.663-b10 | MCC (az/QC) | postponed | - | - |
| S5-140482 | Rel-11 CR 28.671-b00 | MCC (az/QC) | postponed | - | - |
| S5-140483 | Rel-11 CR 28.672-b00 | MCC (az/QC) | postponed | - | - |
| S5-140484 | Rel-11 CR 28.673-b00 | MCC (az/QC) | postponed | - | - |
| S5-140485 | Rel-11 CR 28.674-b00 | MCC (az/QC) | postponed | - | - |
| S5-140486 | Rel-11 CR 28.675-b00 | MCC (az/QC) | postponed | - | - |
| S5-140487 | Rel-11 CR 28.676-b00 | MCC (az/QC) | postponed | - | - |
| S5-140488 | Rel-11 CR 28.701-b00 | MCC (az/QC) | postponed | - | - |
| S5-140489 | Rel-11 CR 28.702-b00 | MCC (az/QC) | postponed | - | - |
| S5-140490 | Rel-11 CR 28.703-b00 | MCC (az/QC) | postponed | - | - |
| S5-140491 | Rel-11 CR 28.704-b00 | MCC (az/QC) | postponed | - | - |
| S5-140492 | Rel-11 CR 28.705-b00 | MCC (az/QC) | postponed | - | - |
| S5-140493 | Rel-11 CR 28.706-b00 | MCC (az/QC) | postponed | - | - |
| S5-140494 | Rel-11 CR 28.707-b00 | MCC (az/QC) | postponed | - | - |
| S5-140495 | Rel-11 CR 28.708-b00 | MCC (az/QC) | postponed | - | - |
| S5-140496 | Rel-8 CR 32.752-820 (same problem as 28.708 - Ref [15] TR 32.816-160) | MCC (az/QC) | postponed | - | - |
| S5-140497 | Rel-9 CR 32.752-930 (same problem as 28.708 - Ref [15] TR 32.816-160) | MCC (az/QC) | postponed | - | - |
| S5-140498 | Rel-10 CR 32.752-a20 (same problem as 28.708 - Ref [15] TR 32.816-160) | MCC (az/QC) | postponed | - | - |
| S5-140499 | Rel-11 CR 32.752-b01 (same problem as 28.708 - Ref [15] TR 32.816-160) | MCC (az/QC) | postponed | - | - |
| S5-140500 | Rel-11 CR 28.709-b00 | MCC (az/QC) | postponed | - | - |
| S5-140501 | Rel-11 P-CR 28.731-b00 | MCC (az/QC) | postponed | - | - |
| S5-140502 | Rel-11 P-CR 28.732-b00 | MCC (az/QC) | postponed | - | - |
| S5-140503 | Rel-11 P-CR 28.733-b00 | MCC (az/QC) | postponed | - | - |
| S5-140504 | Rel-11 P-CR 28.734-b00 | MCC (az/QC) | postponed | - | - |
| S5-140505 | Rel-11 P-CR 28.735-b00 | MCC (az/QC) | postponed | - | - |
| S5-140506 | Rel-11 P-CR 28.736-b00 | MCC (az/QC) | postponed | - | - |
| S5-140507 | Rel-11 P-CR 28.751-b01 | MCC (az/QC) | postponed | - | - |
| S5-140508 | Rel-11 P-CR 28.752-b01 | MCC (az/QC) | postponed | - | - |
| S5-140509 | Rel-11 P-CR 28.753-b01 | MCC (az/QC) | postponed | - | - |
| S5-140510 | Rel-11 P-CR 32107-b02 | MCC (az/QC) | postponed | - | - |
| S5-140511 | Rel-11 P-CR 32156-b10 | MCC (az/QC) | postponed | - | - |
| S5-140512 | Rel-11 P-CR 32157-b30 | MCC (az/QC) | postponed | - | - |
| S5-140513 | List of Rapporteurs | ETSI Secretariat | revised | - | S5-140774 |
| S5-140514 | Rel-12 P-CR 28.390-c00 | MCC (az/QC) | [postponed | - | - |
| S5-140515 | Rel-12 P-CR 28.601-c00 | MCC (az/QC) | postponed | - | - |
| S5-140516 | Rel-12 P-CR 28.602-c00 | MCC (az/QC) | postponed | - | - |
| S5-140517 | Rel-12 P-CR 28.606-c00 | MCC (az/QC) | postponed | - | - |
| S5-140518 | Rel-12 P-CR 28.611-c00 | MCC (az/QC) | postponed | - | - |
| S5-140519 | Rel-12 P-CR 28.612-c00 | MCC (az/QC) | postponed | - | - |
| S5-140520 | Rel-12 P-CR 28.616-c00 | MCC (az/QC) | postponed | - | - |
| S5-140521 | ETSI TR 103 227 | ETSI Secretariat | noted | - | - |
| S5-140522 | SA5 presentation at NFV#5 meeting Feb 19th 2014 | WG Chairman | noted | - | - |
| S5-140523 | Roaming regulation specifications | ETSI Secretariat | noted | - | - |
| S5-140524 | AI 84.1 on vsDataContainer self name-containment | Orange | noted | - | - |
| S5-140525 | AI 87.2 on type of attributes latitude and longitude in TS 28.655 | Orange | noted | - | - |
| S5-140526 | Proposal for re-formatting TR 32.837 | Orange | noted | - | - |
| S5-140527 | pCR 32.130 Business level requirements and high-level use cases | Orange | noted | - | - |
| S5-140528 | Rel-12 CR 32.251 Requirements and parameters alignment for application based charging | Allot Communications, Openet | revised | - | S5-140703 |
| S5-140529 | Rel-12 CR 32.298 To add field definitions and make clarifications for application based charging in alignment with TS 32.251 | Allot Communications, Openet | revised | - | S5-140704 |
| S5-140530 | Rel-12 CR 32.299 To add AVP definitions and clarifications for application based charging to align with TS 32.251 | Allot Communications, Openet | revised | - | S5-140705 |
| S5-140531 | CR 28657 Add requirement for the management of shared E-UTRAN | Orange | noted | - | - |
| S5-140532 | CR 28658 Introduce information in IS to support E-UTRAN sharing | Orange | noted | - | - |
| S5-140533 | pCR Performance measurements handling | Intel | withdrawn | - | - |
| S5-140534 | pCR WLAN_OAM study conclusion | Intel | withdrawn | - | - |
| S5-140535 | Discussion paper of WLAN alarm | Intel | withdrawn | - | - |
| S5-140536 | pCR on 28.403 WLAN PM Measurements | Intel | withdrawn | - | - |
| S5-140537 | pCR on 28.680 WLAN requirement | Intel | withdrawn | - | - |
| S5-140538 | Rel-12 CR 32.251 Completion of TDF related requirements for Fixed Broadband Access | Allot Communications, Openet | revised | - | S5-140708 |
| S5-140539 | Rel-12 CR 32.298 Clarifications for ASN.1 related to TDF based charging | Allot Communications, Openet | revised | - | S5-140706 |
| S5-140540 | Rel-11 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications | NSN | revised | - | S5-140726 |
| S5-140541 | Rel-12 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications | NSN | revised | - | S5-140727 |
| S5-140542 | DP Use of Inter Operator Identifiers with Application Servers | Ericsson | noted | - | - |
| S5-140543 | LSout CT1 LS on Clarification of transit IOI exchange over ISC interface | Ericson | noted | - | - |
| S5-140544 | Rel-11 CR 32.240 Clarification on transit IOI exchange over ISC interface | Ericsson | noted | - | - |
| S5-140545 | Rel-12 CR 32.240 Clarification on transit IOI exchange over ISC interface | Ericsson | noted | - | - |
| S5-140546 | Rel-11 CR 32.260 Remote Transit IOI List from IMS online charging interface | Ericsson | noted | - | - |
| S5-140547 | Rel-12 CR 32.260 Remove Transit IOI List from IMS online charging inferface | Ericsson | noted | - | - |
| S5-140548 | DP External charging identifier in PS domain charging | Ericsson | noted | - | - |
| S5-140549 | Rel-8 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | revised | - | S5-140712 |
| S5-140550 | Rel-9 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | revised | - | S5-140713 |
| S5-140551 | Rel-10 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | revised | - | S5-140714 |
| S5-140552 | Rel-11 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | revised | - | S5-140715 |
| S5-140553 | Rel-12 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | revised | - | S5-140716 |
| S5-140554 | Rel-8 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | revised | - | S5-140717 |
| S5-140555 | Rel-9 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | revised | - | S5-140718 |
| S5-140556 | Rel-10 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | revised | - | S5-140719 |
| S5-140557 | Rel-11 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | revised | - | S5-140743 |
| S5-140558 | Rel-12 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | revised | - | S5-140744 |
| S5-140559 | New WID Study on Management of Virtualized Network | Huawei Technologies | revised | - | S5-140723 |
| S5-140560 | Rel-12 pCR 32.276 Simplification and reuse of existing IEs for VCS | NSN | revised | - | S5-140697 |
| S5-140561 | Rel-12 CR 32.299 Remove clause 6.3 Editor's Notes | Ericsson | agreed | - | - |
| S5-140562 | pCR Performance measurements handling | Intel | revised | - | S5-140739 |
| S5-140563 | Discussion paper of WLAN alarm notification | Intel | noted | - | - |
| S5-140564 | pCR WLAN_OAM study conclusion | Intel | revised | - | S5-140742 |
| S5-140565 | pCR on 28.680 WLAN requirement | Intel | noted | - | - |
| S5-140566 | pCR on 28.403 WLAN PM Measurements | Intel | noted | - | - |
| S5-140567 | OAM action list before the meeting | OAM SWG Chair | noted | - | - |
| S5-140568 | OAM action list post the meeting | OAM SWG Chair | noted | - | - |
| S5-140569 | OAM Timing Metrics at SA#94 | OAM SWG Chair | noted | - | - |
| S5-140570 | CR R12 32.425 Add usage of measurements for EE | NSN | noted | - | - |
| S5-140571 | Discussion paper on real TA size KPI | NSN | noted | - | - |
| S5-140572 | CR R12 32.451 Add real TA size monitoring KPI requirements | NSN | noted | - | - |
| S5-140573 | CR R12 32.450 Add real TA size monitoring KPI | NSN | noted | - | - |
| S5-140574 | pCR on concepts and architectures of TR32.861 | China Mobile | noted | - | - |
| S5-140575 | Re-submitted LS from NGMN Project NGCOR to SA5 on Publication of Deliverables | NGMN NGCOR | postponed | - | - |
| S5-140576 | Resubmitted LS ETSI EE to SA5 on Cooperation for Energy Efficiency Measurements | ETSI EE | postponed | - | - |
| S5-140577 | Resubmitted LS from CT1 to SA5 on transit IOI exchange over ISC interface | C1-131748 | postponed | - | - |
| S5-140578 | LS from CT1 to SA5 on IOI in MESSAGE with SRVCC information | C1-140720 | replied to | - | - |
| S5-140579 | Reply LS from CT3 cc SA5 on providing Charging Characteristics to TDF | C3-140408 | noted | - | - |
| S5-140580 | Rel 12 CR 32593 Fix incorrect references to section numbers | Alcatel-Lucent | revised | - | S5-140728 |
| S5-140581 | pCR 32.835 Editorial changes | Huawei | revised | - | S5-140763 |
| S5-140582 | pCR 32.835 Policy-based management changes | Huawei | revised | - | S5-140764 |
| S5-140583 | pCR 32.835 Add hetnet deployment scenarios | Huawei | noted | - | - |
| S5-140584 | Rel-11 CR 28.663 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | agreed | - | - |
| S5-140585 | Rel-11 CR 28.673 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | agreed | - | - |
| S5-140586 | Rel-11 CR 28.676 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | agreed | - | - |
| S5-140587 | Rel-11 CR 28.703 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | agreed | - | - |
| S5-140588 | Rel-11 CR 28.706 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | agreed | - | - |
| S5-140589 | Rel-11 CR 28.709 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | agreed | - | - |
| S5-140590 | Rel-11 CR 28.733 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | agreed | - | - |
| S5-140591 | Rel-11 CR 28.736 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | agreed | - | - |
| S5-140592 | Rel-11 CR 28.753 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | agreed | - | - |
| S5-140593 | Clarification on the relation between RRC connection re-establishment measurement and HO optimization | Huawei | noted | - | - |
| S5-140594 | Enhancements for HO optimization performance evaluation | Huawei | noted | - | - |
| S5-140595 | Update of WID Compliance to NGMN NGCOR Requirements | Huawei | revised | - | S5-140777 |
| S5-140596 | pCR Add introduction section to TR 32.837 | Huawei | approved | - | - |
| S5-140597 | Rel-12 CR 32251 Complete Identifiers used for Charging in Convergent scenario | Alcatel-Lucent, Allot Communications | revised | - | S5-140707 |
| S5-140598 | Rel-12 CR 32251 Introduce Binding for IPE-CDR | Alcatel-Lucent, Allot Communications | revised | - | S5-140709 |
| S5-140599 | Rel-12 CR 32298 Introduce IPE-CDR and complete TDF-CDR description | Alcatel-Lucent, Allot Communications | revised | - | S5-140710 |
| S5-140600 | Rel-12 CR 32299 Introduce Access Line Identifier in PS-Information for Convergent Fixed-Mobile scenario | Alcatel-Lucent, Allot Communications | agreed | - | - |
| S5-140601 | Rel-12 CR 32251 Introduce IP-CAN session Charging description | Alcatel-Lucent | revised | - | S5-140711 |
| S5-140602 | Rel-12 pCR 32.276 Charging information for VCS - Issue1 resolution | Alcatel-Lucent | revised | - | S5-140699 |
| S5-140603 | WID for Proximity-based Services Charging aspects | Qualcomm Incorporated | revised | - | S5-140694 |
| S5-140604 | Rel-11 CR 28.625 Add definition of NULL for proceduralStatus | Ericsson | agreed | - | - |
| S5-140605 | LSout SA2 Reply LS on ProSe Charging | Qualcomm Incorporated | noted | - | - |
| S5-140606 | Discussion Paper for WID ProSe Charging Aspects | Qualcomm Incorporated | noted | - | - |
| S5-140607 | Rel-11 CR 28.622 Correction of reference | Ericsson | agreed | - | - |
| S5-140608 | Rel-12 CR 32.251 Completion of charging per IP-CAN session in PS domain | Ericsson | revised | - | S5-140750 |
| S5-140609 | Rel-12 CR 32.251 Remove clause 6.3.1.2 Editor's Notes and clause 6.3.1 Hanging Paragraphs | Ericsson | noted | - | - |
| S5-140610 | CR R11 28.659 Add the missing attribute cellResvInfo in IDL specification | ZTE | revised | - | S5-140731 |
| S5-140611 | CR R10 32.766 Add the missing attribute cellResvInfo in IDL specification | ZTE | revised | - | S5-140732 |
| S5-140612 | CR R11 32.766 Add the missing attribute cellResvInfo in IDL specification | ZTE | agreed | - | - |
| S5-140613 | pCR to TR 32.860 MLB parameters alignment | Cisco | revised | - | S5-140771 |
| S5-140614 | pCR to TR 32.860 MLB parameters alignment part 2 | Cisco | revised | - | S5-140770 |
| S5-140615 | pCR to TR 32.860 Additional load information for MLB | Cisco | revised | - | S5-140766 |
| S5-140616 | pCR to TR 32.860 Load indicators based on Composite Available Capacity (CAC) | Cisco | noted | - | - |
| S5-140617 | pCR to TR 32.860 Definition of the Cell Capacity Class Value | Cisco | noted | - | - |
| S5-140618 | pCR on TR 32.860-020 on MLB algorithms misalignment PS | Ericsson | noted | - | - |
| S5-140619 | pCR on TR 32.860-020 on non-uniform load distribution PS | Ericsson | revised | - | S5-140767 |
| S5-140620 | pCR on TR 32.860-020 problems modifying D-MLB decision by NM | Ericsson | noted | - | - |
| S5-140621 | pCR to TR 32.836 Use Case 6 Capacity Optimization | Cisco | noted | - | - |
| S5-140622 | pCR to TR 32.838 Northbound Interface for SON related parameters | Cisco | revised | - | S5-140773 |
| S5-140623 | pCR to TR 32.838 Northbound Interface for SON related parameters, part 2 | Cisco | noted | - | - |
| S5-140624 | pCR to TR 32.838 SON controlled implementation eICIC ABS patterns | Cisco | revised | - | S5-140776 |
| S5-140625 | SID for Study on Management of Virtualized Network | China Mobile | revised | - | S5-140723 |
| S5-140626 | pCR to TR 32.838 SON controlled implementation eICIC ABS patterns part 2 | Cisco | revised | - | S5-140776 |
| S5-140627 | R12 CR 32.421 Introducing requirements for Network Sharing | Ericsson, TeliaSonera | noted | - | - |
| S5-140628 | R12 Tdoc Way forward for changing existing specifications for Network Sharing | Ericsson | noted | - | - |
| S5-140629 | RPT interface - Update of the Management Reference Model | NSN | noted | - | - |
| S5-140630 | pCR TR 32.835 Reduction of PM data | Ericsson | revised | - | S5-140765 |
| S5-140631 | pCR TR 32.835 Clarification of PM trend reporting | Ericsson | revised | - | S5-140775 |
| S5-140632 | Draft TS 26.667: RPT interface NRM: Requirements | NSN | revised | - | S5-140736 |
| S5-140633 | Draft TS 28.668: RPT interface NRM: Information Service (IS) | NSN | revised | - | S5-140737 |
| S5-140634 | LS to 3GPP SA2 and SA5 on IMS (VoLTE/RCS) Roaming | GSMA RCPG | replied to | - | - |
| S5-140635 | SID for Study on Management of Virtualized Network | China Mobile | withdrawn | - | - |
| S5-140636 | Reply LS from CT4 to SA5 on Charging aspects for Network Sharing (MOCN GWCN) | C4-140381 | noted | - | - |
| S5-140637 | LS from CT4 to SA5 on the IETF Diameter overload solution | C4-140420 | noted | - | - |
| S5-140638 | Reply LS from ETSI NFV to SA5 on Management of Virtualised Network | ETSI ISG NFV | noted | - | - |
| S5-140639 | Reply LS from RAN2 cc SA5 on system aspects for Small Cell Enhancement work in RAN | R2-140999 | noted | - | - |
| S5-140640 | Reply LS from RAN3 cc SA5 on ULI reporting enhancements | R3-140376 | noted | - | - |
| S5-140641 | LS from RAN3 to SA5 on Rel.11 SON enhancements | R3-140464 | postponed | - | - |
| S5-140642 | Reply LS from RAN3 cc SA5 on system aspects for Small Cell Enhancement work in RAN | R3-140486 | noted | - | - |
| S5-140643 | LS from SA1 to SA5 on ECT Assured Transfer description in MMTel | S1-140291 | noted | - | - |
| S5-140644 | Rel-12 CR 32251 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | revised | - | S5-140753 |
| S5-140645 | Rel-12 CR 32299 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | revised | - | S5-140754 |
| S5-140646 | R12 Tdoc Cell coverage adapting to traffic demand use case recommendation | Ericsson | noted | - | - |
| S5-140647 | Rel-12 CR 32298 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | agreed | - | - |
| S5-140648 | R12 pCR 32.836-130 CCO bin evaluation | Ericsson | revised | - | S5-140738 |
| S5-140649 | Reply LS from SA2 to SA5 on providing parameters to TDF | S2-140467 | noted | - | - |
| S5-140650 | LS from SA2 to SA5 on Gy interface for EPC Roaming LBO scenario | S2-140472 | noted | - | - |
| S5-140651 | LS from SA2 to SA5 on ProSe charging | S2-140519 | noted | - | - |
| S5-140652 | LS from SA2 cc SA5 on system aspects for Small Cell Enhancement work in RAN | S2-140537 | noted | - | - |
| S5-140653 | LS from SA2 cc SA5 on Maintenance of I-WLAN Solution | S2-140554 | noted | - | - |
| S5-140654 | Reply LS from SA cc SA5 on Maintenance of I-WLAN Solution | SP-140149 | postponed | - | - |
| S5-140655 | LS from ITU JCA-SDN to SA5 on SDN standardization activity map | ITU JCA SDN | postponed | - | - |
| S5-140656 | Discussion paper of NM CCO monitoring | Intel | noted | - | - |
| S5-140657 | Rel-11 CR 28.652 Align operationalState definitions | Ericsson | revised | - | S5-140733 |
| S5-140658 | pCR to TR 32.860 v0.2.0: Editorial changes | NEC, Cisco | revised | - | S5-140769 |
| S5-140659 | pCR to TR 32.860 v0.2.0: HO Parameters Negotiation related issue | NEC | revised | - | S5-140768 |
| S5-140660 | Proposals from Study on Alarm Management | TeliaSonera | noted | - | - |
| S5-140661 | pCR for Super CR on 32.111-1 Event definition | TeliaSonera | revised | - | S5-140734 |
| S5-140662 | pCR for Super CR on 32111-1 Alarm definition | TeliaSonera | noted | - | - |
| S5-140663 | UOM Version 5.2 draft | Ericsson | withdrawn | - | - |
| S5-140664 | Model Repertoire V5.3 Draft | Ericsson | withdrawn | - | - |
| S5-140665 | Rel-12 PCR 32.276 Use of new IEs for call party address information for VCS | Ericsson, Telefonica, NSN | withdrawn | - | - |
| S5-140666 | Rel-12 PCR 32.276 Resolution of Issues 2, 3, and 4 for VCS charging information | Ericsson, Telefonica, Alcatel-Lucent, Huawei, NSN | revised | - | S5-140696 |
| S5-140667 | Rel-12 PCR 32.276 Miscellaneous drafting rule corrections | Ericsson | revised | - | S5-140695 |
| S5-140668 | Rel-11 CR 32.260 correction of ATCF CDR | China Mobile, Huawei | revised | - | S5-140745 |
| S5-140669 | Rel-12 CR 32.260 correction of ATCF CDR | China Mobile, Huawei | revised | - | S5-140746 |
| S5-140670 | LSout to SA2 Reply LS on providing parameters to TDF | ZTE | withdrawn | - | - |
| S5-140671 | Rel-12 PCR 32.276 Use of new IEs for call party address information for VCS | Ericsson, Telefonica, NSN, Orange | withdrawn | - | - |
| S5-140672 | New Work Item with Study phase on Inter-PLMN Gy Reference Point | Alcatel-Lucent | revised | - | S5-140693 |
| S5-140673 | Report of methodology coordination meeting between SA5 and ITU-T SG2 | WG ViceChair | noted | - | - |
| S5-140674 | Open Action Items for Converged Management SWG | CMAN SWG chair | noted | - | - |
| S5-140675 | DP on Security aspect of Gy Reference Point in inter-PLMN scenario | Alcatel-Lucent | noted | - | - |
| S5-140676 | LS to GSMA IREG on security aspects for Gy interfaces in EPC Roaming LBO scenario | Alcatel-Lucent | noted | - | - |
| S5-140677 | Rel-11 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF | China Mobile, Huawei, NSN | revised | - | S5-140747 |
| S5-140678 | Rel-12 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF | China Mobile, Huawei, NSN | revised | - | S5-140749 |
| S5-140679 | Rel-11 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF | China Mobile, Huawei | revised | - | S5-140751 |
| S5-140680 | Rel-12 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF | China Mobile, Huawei | revised | - | S5-140752 |
| S5-140681 | Rel-12 pCR 32.293 unify the entity name of message flow and description txt | Huawei | revised | - | S5-140700 |
| S5-140682 | Discussion paper charging information usage for VCS | Huawei | noted | - | - |
| S5-140683 | Rel-12 pCR 32.276 proposal of information elements charging information for VCS | Huawei | revised | - | S5-140698 |
| S5-140684 | LSout RCPG LS on IMS (VoLTE/RCS) Roaming | Ericsson | revised | - | S5-140692 |
| S5-140685 | Converged Management UOM 5.2 draft v1 | Ericsson | noted | - | - |
| S5-140686 | Converged Management Model Repertoire 5.3 draft v1 | Ericsson | noted | - | - |
| S5-140687 | Minutes from NGCOR implementation meeting March 18-19 | WG Chairman | withdrawn | - | - |
| S5-140688 | Discussion the use of UML diagrams | MCC | noted | - | - |
| S5-140689 | Guide of writing a spec for Rapporteurs | MCC | noted | - | - |
| S5-140690 | CH Agenda and Time Plan | CH SWG Chair | agreed | S5-140409 | - |
| S5-140691 | Reply LS to CT1 on IOI in MESSAGE with SRVCC information | Ericsson | approved | - | - |
| S5-140692 | LSout RCPG LS on IMS (VoLTE/RCS) Roaming | Ericsson | approved | S5-140684 | - |
| S5-140693 | New Work Item with Study phase on Inter-PLMN Gy Reference Point | Alcatel-Lucent | agreed | S5-140672 | - |
| S5-140694 | WID for Proximity-based Services Charging aspects | Qualcomm Incorporated | revised | S5-140603 | S5-140755 |
| S5-140695 | Rel-12 PCR 32.276 Miscellaneous drafting rule corrections | Ericsson | approved | S5-140667 | - |
| S5-140696 | Rel-12 PCR 32.276 Resolution of Issues 2, 3, and 4 for VCS charging information | Ericsson, Telefonica, Alcatel-Lucent, Huawei, NSN | approved | S5-140666 | - |
| S5-140697 | Rel-12 pCR 32.276 Simplification and reuse of existing IEs for VCS | NSN,Huawei | approved | S5-140560 | - |
| S5-140698 | Rel-12 pCR 32.276 proposal of information elements charging information for VCS | Huawei, Ericsson,NSN | approved | S5-140683 | - |
| S5-140699 | Rel-12 pCR 32.276 Charging information for VCS - Issue1 resolution | Alcatel-Lucent, Huawei, Ericsson, Telefonica, Orange, Vodafone, NSN | approved | S5-140602 | - |
| S5-140700 | Rel-12 pCR 32.293 unify the entity name of message flow and description txt | Huawei | approved | S5-140681 | - |
| S5-140701 | Draft TS 32.276 | Rapporteur | approved | - | - |
| S5-140702 | Draft TS 32.293 | Rapporteur | approved | - | - |
| S5-140703 | Rel-12 CR 32.251 Requirements and parameters alignment for application based charging | Allot Communications, Openet | agreed | S5-140528 | - |
| S5-140704 | Rel-12 CR 32.298 To add field definitions and make clarifications for application based charging in alignment with TS 32.251 | Allot Communications, Openet | agreed | S5-140529 | - |
| S5-140705 | Rel-12 CR 32.299 To add AVP definitions and clarifications for application based charging to align with TS 32.251 | Allot Communications, Openet | agreed | S5-140530 | - |
| S5-140706 | Rel-12 CR 32.298 Clarifications for ASN.1 related to TDF based charging | Allot Communications, Openet | agreed | S5-140539 | - |
| S5-140707 | Rel-12 CR 32251 Complete Identifiers used for Charging in Convergent scenario | Alcatel-Lucent, Allot Communications | agreed | S5-140597 | - |
| S5-140708 | Rel-12 CR 32.251 Completion of TDF related requirements for Fixed Broadband Access | Allot Communications, Openet | agreed | S5-140538 | - |
| S5-140709 | Rel-12 CR 32251 Introduce Binding for IPE-CDR | Alcatel-Lucent, Allot Communications | agreed | S5-140598 | - |
| S5-140710 | Rel-12 CR 32298 Introduce IPE-CDR and complete TDF-CDR description | Alcatel-Lucent, Allot Communications | agreed | S5-140599 | - |
| S5-140711 | Rel-12 CR 32251 Introduce IP-CAN session Charging description | Alcatel-Lucent | agreed | S5-140601 | - |
| S5-140712 | Rel-8 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | agreed | S5-140549 | - |
| S5-140713 | Rel-9 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | agreed | S5-140550 | - |
| S5-140714 | Rel-10 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | agreed | S5-140551 | - |
| S5-140715 | Rel-11 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | agreed | S5-140552 | - |
| S5-140716 | Rel-12 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | agreed | S5-140553 | - |
| S5-140717 | Rel-8 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | agreed | S5-140554 | - |
| S5-140718 | Rel-9 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | agreed | S5-140555 | - |
| S5-140719 | Rel-10 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | agreed | S5-140556 | - |
| S5-140720 | LS from SA cc SA5 on 3GPP activities on Network Functions Virtualisation | SP-140160 | noted | - | - |
| S5-140721 | Summary of NFV/SDN discussions | SP-140147 | noted | - | - |
| S5-140722 | Time Plan for OAM&P and Converged Management SWGs | WG Chairman | approved | S5-140404 | - |
| S5-140723 | New WID Study on Management of Virtualized Network | Huawei Technologies | noted | S5-140559 | - |
| S5-140724 | Rel-11 CR 28.623 upgrade XSD | Ericsson/Huawei | agreed | S5-140459 | - |
| S5-140725 | Rel-11 CR 28.653 upgrade XSD | Ericsson/Huawei | agreed | S5-140463 | - |
| S5-140726 | Rel-11 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications | NSN | agreed | S5-140540 | - |
| S5-140727 | Rel-12 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications | NSN | agreed | S5-140541 | - |
| S5-140728 | Rel 12 CR 32593 Fix incorrect references to section numbers | Alcatel-Lucent | agreed | S5-140580 | - |
| S5-140729 | Number of specs per Rapporteur list | MCC | noted | - | - |
| S5-140730 | Converged Management Action list | Ericsson | revised | - | S5-140779 |
| S5-140731 | CR R11 28.659 Add the missing attribute cellResvInfo in IDL specification | ZTE | agreed | S5-140610 | - |
| S5-140732 | CR R10 32.766 Add the missing attribute cellResvInfo in IDL specification | ZTE | agreed | S5-140611 | - |
| S5-140733 | Rel-11 CR 28.652 Align operationalState definitions | Ericsson | agreed | S5-140657 | - |
| S5-140734 | pCR for Super CR on 32.111-1 Event definition | TeliaSonera | revised | S5-140661 | S5-140778 |
| S5-140735 | IS-SS version link | WG Chairman | noted | - | - |
| S5-140736 | Draft TS 28.667: RPT interface NRM: Requirements | NSN | approved | S5-140632 | - |
| S5-140737 | Draft TS 28.668: RPT interface NRM: Information Service (IS) | NSN | approved | S5-140633 | - |
| S5-140738 | R12 pCR 32.836-130 CCO bin evaluation | Ericsson | approved | S5-140648 | - |
| S5-140739 | pCR Performance measurements handling | Intel | revised | S5-140562 | S5-140791 |
| S5-140740 | Status of email approvals | WG Chairman | [not addressed] | - | - |
| S5-140741 | pCR WLAN alarm notification | Intel | revised | - | S5-140780 |
| S5-140742 | pCR WLAN_OAM study conclusion | Intel | revised | S5-140564 | S5-140781 |
| S5-140743 | Rel-11 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | agreed | S5-140557 | - |
| S5-140744 | Rel-12 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | agreed | S5-140558 | - |
| S5-140745 | Rel-11 CR 32.260 correction of ATCF CDR | China Mobile, Huawei | agreed | S5-140668 | - |
| S5-140746 | Rel-12 CR 32.260 correction of ATCF CDR | China Mobile, Huawei | agreed | S5-140669 | - |
| S5-140747 | Rel-11 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF | China Mobile, Huawei, NSN | agreed | S5-140677 | - |
| S5-140748 | pCR to TR 32.838 SON controlled implementation eICIC ABS patterns | Cisco | approved | S5-140796 | - |
| S5-140749 | Rel-12 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF | China Mobile, Huawei, NSN | agreed | S5-140678 | - |
| S5-140750 | Rel-12 CR 32.251 Completion of charging per IP-CAN session in PS domain | Ericsson | agreed | S5-140608 | - |
| S5-140751 | Rel-11 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF | China Mobile, Huawei, NSN | agreed | S5-140679 | - |
| S5-140752 | Rel-12 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF | China Mobile, Huawei, NSN | agreed | S5-140680 | - |
| S5-140753 | Rel-12 CR 32251 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | agreed | S5-140644 | - |
| S5-140754 | Rel-12 CR 32299 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | agreed | S5-140645 | - |
| S5-140755 | WID for Proximity-based Services Charging aspects | Qualcomm Incorporated | agreed | S5-140694 | - |
| S5-140756 | New draft 32.838 | Rapporteur | approved | - | - |
| S5-140757 | CH Executive Report from THIS Meeting | CH SWG Chair | noted | S5-140411 | - |
| S5-140758 | Converged Management Executive report from THIS meeting | Converged Management SWG Chair | noted | S5-140406 | - |
| S5-140759 | List of Rapporteurs | MCC | noted | S5-140774 | - |
| S5-140763 | pCR 32.835 Editorial changes | Huawei | approved | S5-140581 | - |
| S5-140764 | pCR 32.835 Policy-based management changes | Huawei | noted | S5-140582 | - |
| S5-140765 | pCR TR 32.835 Reduction of PM data | Ericsson | revised | S5-140630 | S5-140782 |
| S5-140766 | pCR to TR 32.860 Additional load information for MLB | Cisco | revised | S5-140615 | S5-140786 |
| S5-140767 | pCR on TR 32.860-020 on non-uniform load distribution PS | Ericsson | revised | S5-140619 | S5-140787 |
| S5-140768 | pCR to TR 32.860 v0.2.0: HO Parameters Negotiation related issue | NEC | revised | S5-140659 | S5-140789 |
| S5-140769 | pCR to TR 32.860 v0.2.0: Editorial changes | NEC, Cisco | approved | S5-140658 | - |
| S5-140770 | pCR to TR 32.860 MLB parameters alignment part 2 | Cisco | noted | S5-140614 | - |
| S5-140771 | pCR to TR 32.860 MLB parameters alignment | Cisco | revised | S5-140613 | S5-140785 |
| S5-140772 | Minutes of New Work Item proposals - OAM&P & Converged Management | Rapporteur | noted | S5-140422 | - |
| S5-140773 | pCR to TR 32.838 Northbound Interface for SON related parameters | Cisco | approved | S5-140622 | - |
| S5-140774 | List of Rapporteurs | ETSI Secretariat | revised | S5-140513 | S5-140759 |
| S5-140775 | pCR TR 32.835 Clarification of PM trend reporting | Ericsson | approved | S5-140631 | - |
| S5-140776 | pCR to TR 32.838 SON controlled implementation eICIC ABS patterns | Cisco | revised | S5-140624 | S5-140796 |
| S5-140777 | Update of WID Compliance to NGMN NGCOR Requirements | Huawei | agreed | S5-140595 | - |
| S5-140778 | pCR for Super CR on 32.111-1 Event definition | TeliaSonera | approved | S5-140734 | - |
| S5-140779 | Converged Management Action list | Ericsson | noted | S5-140730 | - |
| S5-140780 | pCR WLAN alarm notification | Intel | revised | S5-140741 | S5-140792 |
| S5-140781 | pCR WLAN_OAM study conclusion | Intel | revised | S5-140742 | S5-140793 |
| S5-140782 | pCR TR 32.835 Reduction of PM data | Ericsson | approved | S5-140765 | - |
| S5-140783 | Draft TR 32.835 | Rapporteur | approved | - | - |
| S5-140784 | Draft TR CCO | Rapporteur | approved | - | - |
| S5-140785 | pCR to TR 32.860 MLB parameters alignment | Cisco | noted | S5-140771 | - |
| S5-140786 | pCR to TR 32.860 Additional load information for MLB | Cisco | noted | S5-140766 | - |
| S5-140787 | pCR on TR 32.860-020 on non-uniform load distribution PS | Ericsson | noted | S5-140767 | - |
| S5-140788 | Draft TR 32.837 | Rapporteur | approved | - | - |
| S5-140789 | pCR to TR 32.860 v0.2.0: HO Parameters Negotiation related issue | NEC | noted | S5-140768 | - |
| S5-140790 | Draft TR 32.860 | Rapporteur | approved | - | - |
| S5-140791 | pCR Performance measurements handling | Intel | approved | S5-140739 | - |
| S5-140792 | pCR WLAN alarm notification | Intel | approved | S5-140780 | - |
| S5-140793 | pCR WLAN_OAM study conclusion | Intel | approved | S5-140781 | - |
| S5-140794 | Draft TR WLAN | Rapporteur | approved | - | - |
| S5-140795 | Super CR for 32.111-1 | TeliaSonera | approved | - | - |
| S5-140796 | pCR to TR 32.838 SON controlled implementation eICIC ABS patterns | Cisco | revised | S5-140776 | S5-140748 |
| S5-140797 | pCR TS 28.667: RPT interface NRM: Requirements | NSN | approved | - | - |
| S5-140798 | pCR TS 28.668: RPT interface NRM: Requirements | NSN | noted | - | - |

## Annex B: List of change requests

| Document | Title | Source | Spec | CR | Rev | Rel | Cat | WI | Decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S5-140457 | Rel-12 CR 28.606 upgrade XSD | Ericsson/Huawei | 28.606 | 0001 | - | Rel-12 | F | OAM12 | agreed |
| S5-140458 | Rel-12 CR 28.616 upgrade XSD | Ericsson/Huawei | 28.616 | 0001 | - | Rel-12 | F | OAM12 | agreed |
| S5-140607 | Rel-11 CR 28.622 Correction of reference | Ericsson | 28.622 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140459 | Rel-11 CR 28.623 upgrade XSD | Ericsson/Huawei | 28.623 | 0003 | - | Rel-11 | F | OAM11 | revised |
| S5-140724 | Rel-11 CR 28.623 upgrade XSD | Ericsson/Huawei | 28.623 | 0003 | 1 | Rel-11 | F | OAM11 | agreed |
| S5-140604 | Rel-11 CR 28.625 Add definition of NULL for proceduralStatus | Ericsson | 28.625 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140460 | Rel-11 CR 28.626 upgrade XSD | Ericsson/Huawei | 28.626 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140461 | Rel-11 CR 28.629 upgrade XSD | Ericsson/Huawei | 28.629 | 0004 | - | Rel-11 | F | OAM11 | agreed |
| S5-140462 | Rel-11 CR 28.633 upgrade XSD | Ericsson/Huawei | 28.633 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140657 | Rel-11 CR 28.652 Align operationalState definitions | Ericsson | 28.652 | 0003 | - | Rel-11 | F | OAM11 | revised |
| S5-140733 | Rel-11 CR 28.652 Align operationalState definitions | Ericsson | 28.652 | 0003 | 1 | Rel-11 | F | OAM11 | agreed |
| S5-140463 | Rel-11 CR 28.653 upgrade XSD | Ericsson/Huawei | 28.653 | 0003 | - | Rel-11 | F | OAM11 | revised |
| S5-140725 | Rel-11 CR 28.653 upgrade XSD | Ericsson/Huawei | 28.653 | 0003 | 1 | Rel-11 | F | OAM11 | agreed |
| S5-140464 | Rel-11 CR 28.656 upgrade XSD | Ericsson/Huawei | 28.656 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140531 | CR 28657 Add requirement for the management of shared E-UTRAN | Orange | 28.657 | 0001 | - | Rel-12 | B | OAM-SHARE | noted |
| S5-140532 | CR 28658 Introduce information in IS to support E-UTRAN sharing | Orange | 28.658 | 0007 | - | Rel-12 | B | OAM-SHARE | noted |
| S5-140465 | Rel-11 CR 28.659 upgrade XSD | Ericsson/Huawei | 28.659 | 0006 | - | Rel-11 | F | OAM11 | agreed |
| S5-140610 | CR R11 28.659 Add the missing attribute cellResvInfo in IDL specification | ZTE | 28.659 | 0007 | - | Rel-11 | F | OAM11 | revised |
| S5-140731 | CR R11 28.659 Add the missing attribute cellResvInfo in IDL specification | ZTE | 28.659 | 0007 | 1 | Rel-11 | F | OAM11 | agreed |
| S5-140584 | Rel-11 CR 28.663 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | 28.663 | 0002 | - | Rel-11 | F | OAM11 | agreed |
| S5-140585 | Rel-11 CR 28.673 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | 28.673 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140586 | Rel-11 CR 28.676 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | 28.676 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140587 | Rel-11 CR 28.703 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | 28.703 | 0002 | - | Rel-11 | F | OAM11 | agreed |
| S5-140588 | Rel-11 CR 28.706 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | 28.706 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140589 | Rel-11 CR 28.709 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | 28.709 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140590 | Rel-11 CR 28.733 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | 28.733 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140591 | Rel-11 CR 28.736 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | 28.736 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140592 | Rel-11 CR 28.753 Upgrade W3C XML Schema version from 1.0 to 1.1 | Huawei, Ericsson | 28.753 | 0001 | - | Rel-11 | F | OAM11 | agreed |
| S5-140544 | Rel-11 CR 32.240 Clarification on transit IOI exchange over ISC interface | Ericsson | 32.240 | 0372 | - | Rel-11 | F | IOI_IMS_CH | noted |
| S5-140545 | Rel-12 CR 32.240 Clarification on transit IOI exchange over ISC interface | Ericsson | 32.240 | 0373 | - | Rel-12 | A | IOI_IMS_CH | noted |
| S5-140528 | Rel-12 CR 32.251 Requirements and parameters alignment for application based charging | Allot Communications, Openet | 32.251 | 0360 | - | Rel-12 | B | ABC | revised |
| S5-140703 | Rel-12 CR 32.251 Requirements and parameters alignment for application based charging | Allot Communications, Openet | 32.251 | 0360 | 1 | Rel-12 | B | ABC | agreed |
| S5-140538 | Rel-12 CR 32.251 Completion of TDF related requirements for Fixed Broadband Access | Allot Communications, Openet | 32.251 | 0361 | - | Rel-12 | B | P4C-F-CH_T | revised |
| S5-140708 | Rel-12 CR 32.251 Completion of TDF related requirements for Fixed Broadband Access | Allot Communications, Openet | 32.251 | 0361 | 1 | Rel-12 | B | P4C-F-CH_T | agreed |
| S5-140597 | Rel-12 CR 32251 Complete Identifiers used for Charging in Convergent scenario | Alcatel-Lucent, Allot Communications | 32.251 | 0362 | - | Rel-12 | B | P4C-F-CH_P, P4C-F-CH_T | revised |
| S5-140707 | Rel-12 CR 32251 Complete Identifiers used for Charging in Convergent scenario | Alcatel-Lucent, Allot Communications | 32.251 | 0362 | 1 | Rel-12 | B | P4C-F-CH_P, P4C-F-CH_T | agreed |
| S5-140598 | Rel-12 CR 32251 Introduce Binding for IPE-CDR | Alcatel-Lucent, Allot Communications | 32.251 | 0363 | - | Rel-12 | B | P4C-F-CH_P, P4C-F-CH_T | revised |
| S5-140709 | Rel-12 CR 32251 Introduce Binding for IPE-CDR | Alcatel-Lucent, Allot Communications | 32.251 | 0363 | 1 | Rel-12 | B | P4C-F-CH_P, P4C-F-CH_T | agreed |
| S5-140601 | Rel-12 CR 32251 Introduce IP-CAN session Charging description | Alcatel-Lucent | 32.251 | 0364 | - | Rel-12 | B | P4C-F-CH_P | revised |
| S5-140711 | Rel-12 CR 32251 Introduce IP-CAN session Charging description | Alcatel-Lucent | 32.251 | 0364 | 1 | Rel-12 | B | P4C-F-CH_P | agreed |
| S5-140608 | Rel-12 CR 32.251 Completion of charging per IP-CAN session in PS domain | Ericsson | 32.251 | 0365 | - | Rel-12 | B | CHIPS | revised |
| S5-140750 | Rel-12 CR 32.251 Completion of charging per IP-CAN session in PS domain | Ericsson | 32.251 | 0365 | 1 | Rel-12 | B | CHIPS | agreed |
| S5-140549 | Rel-8 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0366 | - | Rel-8 | F | CH8 | revised |
| S5-140712 | Rel-8 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0366 | 1 | Rel-8 | F | CH8 | agreed |
| S5-140550 | Rel-9 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0367 | - | Rel-9 | A | CH8 | revised |
| S5-140713 | Rel-9 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0367 | 1 | Rel-9 | A | CH8 | agreed |
| S5-140551 | Rel-10 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0368 | - | Rel-10 | A | CH8 | revised |
| S5-140714 | Rel-10 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0368 | 1 | Rel-10 | A | CH8 | agreed |
| S5-140552 | Rel-11 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0369 | - | Rel-11 | A | CH8 | revised |
| S5-140715 | Rel-11 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0369 | 1 | Rel-11 | A | CH8 | agreed |
| S5-140553 | Rel-12 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0370 | - | Rel-12 | A | CH8 | revised |
| S5-140716 | Rel-12 CR 32.251 Removal of IMS charging identifier from PGW CDR and command level online charging messages | Ericsson | 32.251 | 0370 | 1 | Rel-12 | A | CH8 | agreed |
| S5-140609 | Rel-12 CR 32.251 Remove clause 6.3.1.2 Editor's Notes and clause 6.3.1 Hanging Paragraphs | Ericsson | 32.251 | 0371 | - | Rel-12 | F | CH12 | noted |
| S5-140644 | Rel-12 CR 32251 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | 32.251 | 0372 | - | Rel-12 | B | CH12 | revised |
| S5-140753 | Rel-12 CR 32251 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | 32.251 | 0372 | 1 | Rel-12 | B | CH12 | agreed |
| S5-140677 | Rel-11 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF | China Mobile, Huawei, NSN | 32.260 | 0245 | 2 | Rel-11 | F | UCHIMS-AS-SRVCC | revised |
| S5-140747 | Rel-11 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF | China Mobile, Huawei, NSN | 32.260 | 0245 | 3 | Rel-11 | F | UCHIMS-AS-SRVCC | agreed |
| S5-140678 | Rel-12 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF | China Mobile, Huawei, NSN | 32.260 | 0246 | 2 | Rel-12 | F | UCHIMS-AS-SRVCC | revised |
| S5-140749 | Rel-12 CR 32.260 Correction for SRVCC PS to CS transfer Flows through ATCF | China Mobile, Huawei, NSN | 32.260 | 0246 | 3 | Rel-12 | F | UCHIMS-AS-SRVCC | agreed |
| S5-140679 | Rel-11 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF | China Mobile, Huawei | 32.260 | 0247 | 2 | Rel-11 | F | UCHIMS-AS-SRVCC | revised |
| S5-140751 | Rel-11 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF | China Mobile, Huawei, NSN | 32.260 | 0247 | 3 | Rel-11 | F | UCHIMS-AS-SRVCC | agreed |
| S5-140680 | Rel-12 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF | China Mobile, Huawei | 32.260 | 0248 | 2 | Rel-12 | A | UCHIMS-AS-SRVCC | revised |
| S5-140752 | Rel-12 CR 32.260 Correction for SRVCC CS to PS transfer Flows through ATCF | China Mobile, Huawei, NSN | 32.260 | 0248 | 3 | Rel-12 | A | UCHIMS-AS-SRVCC | agreed |
| S5-140546 | Rel-11 CR 32.260 Remote Transit IOI List from IMS online charging interface | Ericsson | 32.260 | 0249 | - | Rel-11 | F | IOI_IMS_CH | noted |
| S5-140547 | Rel-12 CR 32.260 Remove Transit IOI List from IMS online charging inferface | Ericsson | 32.260 | 0250 | - | Rel-12 | A | IOI_IMS_CH | noted |
| S5-140668 | Rel-11 CR 32.260 correction of ATCF CDR | China Mobile, Huawei | 32.260 | 0251 | - | Rel-11 | F | UCHIMS-AS-SRVCC | revised |
| S5-140745 | Rel-11 CR 32.260 correction of ATCF CDR | China Mobile, Huawei | 32.260 | 0251 | 1 | Rel-11 | F | UCHIMS-AS-SRVCC | agreed |
| S5-140669 | Rel-12 CR 32.260 correction of ATCF CDR | China Mobile, Huawei | 32.260 | 0252 | - | Rel-12 | F | UCHIMS-AS-SRVCC | revised |
| S5-140746 | Rel-12 CR 32.260 correction of ATCF CDR | China Mobile, Huawei | 32.260 | 0252 | 1 | Rel-12 | F | UCHIMS-AS-SRVCC | agreed |
| S5-140529 | Rel-12 CR 32.298 To add field definitions and make clarifications for application based charging in alignment with TS 32.251 | Allot Communications, Openet | 32.298 | 0443 | - | Rel-12 | B | ABC | revised |
| S5-140704 | Rel-12 CR 32.298 To add field definitions and make clarifications for application based charging in alignment with TS 32.251 | Allot Communications, Openet | 32.298 | 0443 | 1 | Rel-12 | B | ABC | agreed |
| S5-140539 | Rel-12 CR 32.298 Clarifications for ASN.1 related to TDF based charging | Allot Communications, Openet | 32.298 | 0444 | - | Rel-12 | B | ABC, P4C-F-CH_T | revised |
| S5-140706 | Rel-12 CR 32.298 Clarifications for ASN.1 related to TDF based charging | Allot Communications, Openet | 32.298 | 0444 | 1 | Rel-12 | B | ABC, P4C-F-CH_T | agreed |
| S5-140599 | Rel-12 CR 32298 Introduce IPE-CDR and complete TDF-CDR description | Alcatel-Lucent, Allot Communications | 32.298 | 0445 | - | Rel-12 | B | P4C-F-CH_P, P4C-F-CH_T | revised |
| S5-140710 | Rel-12 CR 32298 Introduce IPE-CDR and complete TDF-CDR description | Alcatel-Lucent, Allot Communications | 32.298 | 0445 | 1 | Rel-12 | B | P4C-F-CH_P, P4C-F-CH_T | agreed |
| S5-140554 | Rel-8 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0446 | - | Rel-8 | F | CH8 | revised |
| S5-140717 | Rel-8 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0446 | 1 | Rel-8 | F | CH8 | agreed |
| S5-140555 | Rel-9 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0447 | - | Rel-9 | A | CH8 | revised |
| S5-140718 | Rel-9 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0447 | 1 | Rel-9 | A | CH8 | agreed |
| S5-140556 | Rel-10 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0448 | - | Rel-10 | A | CH8 | revised |
| S5-140719 | Rel-10 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0448 | 1 | Rel-10 | A | CH8 | agreed |
| S5-140557 | Rel-11 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0449 | - | Rel-11 | A | CH8 | revised |
| S5-140743 | Rel-11 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0449 | 1 | Rel-11 | A | CH8 | agreed |
| S5-140558 | Rel-12 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0450 | - | Rel-12 | A | CH8 | revised |
| S5-140744 | Rel-12 CR 32.298 Removal of IMS charging identifier from PGW CDR | Ericsson | 32.298 | 0450 | 1 | Rel-12 | A | CH8 | agreed |
| S5-140647 | Rel-12 CR 32298 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | 32.298 | 0451 | - | Rel-12 | B | CH12 | agreed |
| S5-140561 | Rel-12 CR 32.299 Remove clause 6.3 Editor's Notes | Ericsson | 32.299 | 0582 | 1 | Rel-12 | F | CH12 | agreed |
| S5-140530 | Rel-12 CR 32.299 To add AVP definitions and clarifications for application based charging to align with TS 32.251 | Allot Communications, Openet | 32.299 | 0583 | - | Rel-12 | B | ABC | revised |
| S5-140705 | Rel-12 CR 32.299 To add AVP definitions and clarifications for application based charging to align with TS 32.251 | Allot Communications, Openet | 32.299 | 0583 | 1 | Rel-12 | B | ABC | agreed |
| S5-140600 | Rel-12 CR 32299 Introduce Access Line Identifier in PS-Information for Convergent Fixed-Mobile scenario | Alcatel-Lucent, Allot Communications | 32.299 | 0584 | - | Rel-12 | B | P4C-F-CH_P, P4C-F-CH_T | agreed |
| S5-140645 | Rel-12 CR 32299 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | 32.299 | 0585 | - | Rel-12 | B | CH12 | revised |
| S5-140754 | Rel-12 CR 32299 Introduce Core Network Operator selection origin for Shared Networks | Alcatel-Lucent | 32.299 | 0585 | 1 | Rel-12 | B | CH12 | agreed |
| S5-140627 | R12 CR 32.421 Introducing requirements for Network Sharing | Ericsson, TeliaSonera | 32.421 | 0072 | - | Rel-12 | C | OAM-SHARE | noted |
| S5-140540 | Rel-11 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications | NSN | 32.422 | 0263 | - | Rel-11 | F | OAM-ePM-UE | revised |
| S5-140726 | Rel-11 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications | NSN | 32.422 | 0263 | 1 | Rel-11 | F | OAM-ePM-UE | agreed |
| S5-140541 | Rel-12 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications | NSN | 32.422 | 0264 | - | Rel-12 | A | OAM-ePM-UE | revised |
| S5-140727 | Rel-12 CR 32.422 Add missing MDT configuration parameters. Align with RAN specifications | NSN | 32.422 | 0264 | 1 | Rel-12 | A | OAM-ePM-UE | agreed |
| S5-140570 | CR R12 32.425 Add usage of measurements for EE | NSN | 32.425 | 0148 | - | Rel-12 | C | OAM-PM_EE | noted |
| S5-140573 | CR R12 32.450 Add real TA size monitoring KPI | NSN | 32.450 | 0014 | - | Rel-12 | B | OAM12 | noted |
| S5-140572 | CR R12 32.451 Add real TA size monitoring KPI requirements | NSN | 32.451 | 0002 | - | Rel-12 | B | OAM12 | noted |
| S5-140580 | Rel 12 CR 32593 Fix incorrect references to section numbers | Alcatel-Lucent | 32.593 | 0010 | - | Rel-12 | D | OAM12 | revised |
| S5-140728 | Rel 12 CR 32593 Fix incorrect references to section numbers | Alcatel-Lucent | 32.593 | 0010 | 1 | Rel-12 | D | OAM12 | agreed |
| S5-140611 | CR R10 32.766 Add the missing attribute cellResvInfo in IDL specification | ZTE | 32.766 | 0063 | - | Rel-10 | F | OAM10 | revised |
| S5-140732 | CR R10 32.766 Add the missing attribute cellResvInfo in IDL specification | ZTE | 32.766 | 0063 | 1 | Rel-10 | F | OAM10 | agreed |
| S5-140612 | CR R11 32.766 Add the missing attribute cellResvInfo in IDL specification | ZTE | 32.766 | 0064 | - | Rel-11 | A | OAM10 | agreed |

## Annex C: Lists of liaisons

### C1: Incoming liaison statements

| Document | Original | Title | From | Decision | Reply in |
| --- | --- | --- | --- | --- | --- |
| S5-140575 |  | Re-submitted LS from NGMN Project NGCOR to SA5 on Publication of Deliverables | NGMN NGCOR | postponed |  |
| S5-140576 |  | Resubmitted LS ETSI EE to SA5 on Cooperation for Energy Efficiency Measurements | ETSI EE | postponed |  |
| S5-140577 |  | Resubmitted LS from CT1 to SA5 on transit IOI exchange over ISC interface | C1-131748 | postponed |  |
| S5-140578 |  | LS from CT1 to SA5 on IOI in MESSAGE with SRVCC information | C1-140720 | replied to | S5-140691 |
| S5-140579 |  | Reply LS from CT3 cc SA5 on providing Charging Characteristics to TDF | C3-140408 | noted |  |
| S5-140634 |  | LS to 3GPP SA2 and SA5 on IMS (VoLTE/RCS) Roaming | GSMA RCPG | replied to | S5-140692 |
| S5-140636 |  | Reply LS from CT4 to SA5 on Charging aspects for Network Sharing (MOCN GWCN) | C4-140381 | noted |  |
| S5-140637 |  | LS from CT4 to SA5 on the IETF Diameter overload solution | C4-140420 | noted |  |
| S5-140638 |  | Reply LS from ETSI NFV to SA5 on Management of Virtualised Network | ETSI ISG NFV | noted |  |
| S5-140639 |  | Reply LS from RAN2 cc SA5 on system aspects for Small Cell Enhancement work in RAN | R2-140999 | noted |  |
| S5-140640 |  | Reply LS from RAN3 cc SA5 on ULI reporting enhancements | R3-140376 | noted |  |
| S5-140641 |  | LS from RAN3 to SA5 on Rel.11 SON enhancements | R3-140464 | postponed |  |
| S5-140642 |  | Reply LS from RAN3 cc SA5 on system aspects for Small Cell Enhancement work in RAN | R3-140486 | noted |  |
| S5-140643 |  | LS from SA1 to SA5 on ECT Assured Transfer description in MMTel | S1-140291 | noted |  |
| S5-140649 |  | Reply LS from SA2 to SA5 on providing parameters to TDF | S2-140467 | noted |  |
| S5-140650 |  | LS from SA2 to SA5 on Gy interface for EPC Roaming LBO scenario | S2-140472 | noted |  |
| S5-140651 |  | LS from SA2 to SA5 on ProSe charging | S2-140519 | noted |  |
| S5-140652 |  | LS from SA2 cc SA5 on system aspects for Small Cell Enhancement work in RAN | S2-140537 | noted |  |
| S5-140653 |  | LS from SA2 cc SA5 on Maintenance of I-WLAN Solution | S2-140554 | noted |  |
| S5-140654 |  | Reply LS from SA cc SA5 on Maintenance of I-WLAN Solution | SP-140149 | postponed |  |
| S5-140655 |  | LS from ITU JCA-SDN to SA5 on SDN standardization activity map | ITU JCA SDN | postponed |  |
| S5-140720 |  | LS from SA cc SA5 on 3GPP activities on Network Functions Virtualisation | SP-140160 | noted |  |

### C2: Outgoing liaison statements

| Document | Title | To | Cc | reply to i/c LS |
| --- | --- | --- | --- | --- |
| S5-140691 | Reply LS to CT1 on IOI in MESSAGE with SRVCC information | CT1 | CT3 | S5-140578 |
| S5-140692 | LSout RCPG LS on IMS (VoLTE/RCS) Roaming | GSMA RCPG | - | S5-140634 |

## Annex D: List of agreed/approved new and revised Work Items

| Document | Title | Source | new/revised |
| --- | --- | --- | --- |
| S5-140693 | New Work Item with Study phase on Inter-PLMN Gy Reference Point | Alcatel-Lucent | new WID |
| S5-140755 | WID for Proximity-based Services Charging aspects | Qualcomm Incorporated | new WID |
| S5-140777 | Update of WID Compliance to NGMN NGCOR Requirements | Huawei | revised WID |

## Annex E: List of action items

| Meeting/Number | Agenda item | Document | Details | Responsible | Due by |
| --- | --- | --- | --- | --- | --- |
| 94/2 | 5.2 | S5-140688 | All companies to think about the options that ETSI offers for having editable UML diagrams | All | 2014-05-16 |

## Annex F: List of participants

| Name | Representing | Status-Partner | Ctry |
| --- | --- | --- | --- |
| Al-kanani, Hassan (Dr.) | NEC EUROPE LTD | 3GPPMEMBER (ETSI) | GB |
| Andrianov, Anatoly (Mr.) | NSN | 3GPPMEMBER (ETSI) | US |
| Berggren, Tommy (Mr.) | TeliaSonera AB | 3GPPMEMBER (ETSI) | SE |
| Bizzarri, Simone (Mr.) | TELECOM ITALIA S.p.A. | 3GPPMEMBER (ETSI) | IT |
| Cano Soveri, Mirko (Mr.) | ETSI | 3GPPORG_REP (ETSI) | FR |
| Chen, Ai (Ms.) | China Mobile Com. Corporation | 3GPPMEMBER (CCSA) | CN |
| Cheng, Hong (Mr.) | Qualcomm Incorporated | 3GPPMEMBER (ATIS) | US |
| Chou, Joey (Mr.) | Intel Corporation (UK) Ltd | 3GPPMEMBER (ETSI) | US |
| Cornily, Jean Michel (Mr.) | Orange Spain | 3GPPMEMBER (ETSI) | FR |
| Fitzpatrick, John (Dr.) | Openet Telecom | 3GPPMEMBER (ETSI) |  |
| Gardella, Maryse (Mrs.) | Alcatel-Lucent Telecom Ltd | 3GPPMEMBER (ETSI) | FR |
| Goermer, Gerald (Mr.) | NSN | 3GPPMEMBER (ETSI) | DE |
| Hédé, Patrice (Mr.) | Huawei Technologies (UK) | 3GPPMEMBER (ETSI) | FR |
| Heskin, Eamon (Mr.) | T-Mobile Austria GmbH | 3GPPMEMBER (ETSI) | NL |
| Hubinette, Ulf (Mr.) | Ericsson | 3GPPMEMBER (ETSI) | SE |
| Huo, Xiaoning (Mr.) | China Mobile Com. Corporation | 3GPPMEMBER (CCSA) |  |
| Li, Gang (Mr.) | Nanjing Ericsson Panda Com Ltd | 3GPPMEMBER (CCSA) | CN |
| Li, Hui (Mr.) | HUAWEI Technologies Japan K.K. | 3GPPMEMBER (ARIB) | CN |
| Li, Jian (Mr.) | China Mobile Com. Corporation | 3GPPMEMBER (CCSA) | CN |
| Libunao, Gerardo (Mr.) | Verizon UK Ltd | 3GPPMEMBER (ETSI) |  |
| Petersen, Robert (Mr.) | Ericsson Japan K.K. | 3GPPMEMBER (ARIB) | SE |
| Pollakowski, Olaf (Dr.) | NSN | 3GPPMEMBER (ETSI) | DE |
| Schnell, Christof (Ing.) | Vodafone GmbH | 3GPPMEMBER (ETSI) | DE |
| Shimor, Avraham (Mr.) | SANDISK CORPORATION | 3GPPMEMBER (ETSI) | IL |
| Shrader, David (Mr.) | Ericsson Inc. | 3GPPMEMBER (ATIS) | US |
| Sofuoglu, Serkan (Mr.) | PIWorks | 3GPPMEMBER (ETSI) | TR |
| Stanek, George (Mr.) | AT&T | 3GPPMEMBER (ATIS) | US |
| Sudarsan, Padma (Ms.) | Alcatel-Lucent | 3GPPMEMBER (ATIS) | US |
| Toche, Christian (Mr.) | Huawei Technologies (UK) | 3GPPMEMBER (ETSI) | FR |
| Tovinger, Thomas (Mr.) | Ericsson | 3GPPMEMBER (ETSI) | SE |
| Tse, Edwin (Mr.) | Ericsson Inc. | 3GPPMEMBER (ATIS) | CA |
| Yanover, Vladimir (Dr.) | Cisco Systems Belgium | 3GPPMEMBER (ETSI) | IL |
| Yao, Yizhi (Mr.) | NSN | 3GPPMEMBER (ETSI) | CN |
| Zhang, Kai (Mr.) | Huawei Technologies Sweden AB | 3GPPMEMBER (ETSI) | CN |
| Zhu, Weihong (Mr.) | ZTE Corporation | 3GPPMEMBER (CCSA) | CN |

## Annex G: List of future meetings

| Title | Start date | End date (OP) | Town | Country | Reference |
| --- | --- | --- | --- | --- | --- |
| 3GPPSA5#94-bis on Converged Ma | 15/04/2014 09:00:00 | 17/04/2014 17:30:00 | Issy-les-Moulineaux | FR | S5-ah-31409 |
| 3GPPSA5#94-BIS Charging | 15/04/2014 09:00:00 | 16/04/2014 17:30:00 | Issy-les-Moulineaux | FR | S5-ah-31411 |
| 3GPPSA5#95 | 12/05/2014 09:00:00 | 16/05/2014 17:30:00 | Sapporo | JP | S5-95 |
| 3GPPSA5#96 | 18/08/2014 09:00:00 | 22/08/2014 17:30:00 | Sophia Antipolis | FR | S5-96 |
| 3GPPSA5#97 | 20/10/2014 09:00:00 | 24/10/2014 17:30:00 | Venice | IT | S5-97 |
| 3GPPSA5#98 | 17/11/2014 09:00:00 | 21/11/2014 17:30:00 | San Francisco | US | S5-98 |
| 3GPPSA5#99 | 02/02/2015 09:00:00 | 06/02/2015 17:30:00 | Taipei (TBC) | TW | S5-99 |
| 3GPPSA5#100 | 13/04/2015 09:00:00 | 17/04/2015 17:30:00 | Dubrovnik | HR | S5-100 |
| 3GPPSA5#101 | 18/05/2015 09:00:00 | 22/05/2015 17:30:00 | Istanbul | TK | S5-101 |
| 3GPPSA5#102 | 24/08/2015 09:00:00 | 28/08/2015 17:30:00 | China | CN | S5-102 |
| 3GPPSA5-Multi-SDO JWG meetings | 25/08/2015 09:00:00 | 27/08/2015 17:30:00 | Sophia Antipolis | FR | S5-ah-31412 |
| 3GPPSA5#103 | 12/10/2015 09:00:00 | 16/10/2015 17:30:00 |  |  | S5-103 |
| 3GPPSA5#104 | 16/11/2015 09:00:00 | 20/11/2015 17:30:00 | US | US | S5-104 |

Annexes to report prepared by: Mirko Cano Soveri